Lesson 21 – Product Roadmap, Release Plan & Jira Board Design

Taking Healthcare AI Projects from BA Case Study → Real Product Delivery Level

Objective of This Phase

Until now, we built the analysis foundation:

✅ Business Problem
✅ Stakeholders
✅ AS-IS / TO-BE Process
✅ BRD
✅ FRD
✅ User Stories
✅ Acceptance Criteria
✅ Wireframes
✅ UAT

Now we add the Product Delivery Layer:

✅ Product Vision
✅ Product Strategy
✅ Roadmap
✅ Release Plan
✅ Backlog Management
✅ Jira Board Simulation
✅ Sprint Execution

This is what separates a BA document creator from a Business Analyst who understands product delivery.

Part 1 – Product Vision

Every successful product starts with:

"Why are we building this?"

Project 3 Example:

AI Clinical Trial Management Platform

Product Vision Statement

"To create an AI-powered clinical trial intelligence platform that enables pharmaceutical organizations to manage trials efficiently, predict operational risks, and improve decision-making through real-time analytics."

Product Goals

Goal 1

Improve trial visibility

Measurement:

- Real-time dashboards

- Trial health monitoring

Goal 2

Reduce operational delays

Measurement:

- Early risk identification

- Faster corrective actions

Goal 3

Improve collaboration

Measurement:

- Centralized trial information

- Reduced manual reporting

Part 2 – Product Strategy

A Product Strategy answers:

"How will we achieve the vision?"

Strategy Pillars

Pillar 1: Digital Transformation

Replace:

Manual spreadsheets

With:

Centralized platform

Pillar 2: AI Intelligence

Move from:

Reactive monitoring

To:

Predictive management

Pillar 3: Operational Excellence

Improve:

- Reporting

- Collaboration

- Compliance

Part 3 – Product Roadmap

A roadmap shows:

What will be built and when.

AI Clinical Trial Management Platform Roadmap

Phase 1: Foundation (MVP)

Timeline:

0-3 Months

Objective:

Create core trial management system.

Features:

Epic 1: Trial Management

- Create trial

- Manage trial details

- Track milestones

Epic 2: User Management

- User roles

- Access control

Epic 3: Basic Dashboard

- Trial status

- Progress tracking

Phase 2: Operational Intelligence

Timeline:

3-6 Months

Objective:

Improve monitoring efficiency.

Features:

Epic 4: Site Management

- Site onboarding

- Site performance

Epic 5: Recruitment Monitoring

- Enrollment tracking

- Recruitment dashboard

Epic 6: Automated Reporting

- Scheduled reports

- Performance summaries

Phase 3: AI Intelligence

Timeline:

6-12 Months

Objective:

Introduce predictive capabilities.

Features:

Epic 7: AI Risk Prediction

- Delay prediction

- Risk scoring

Epic 8: AI Recruitment Forecasting

- Enrollment prediction

- Trend analysis

Epic 9: AI Assistant

- Natural language queries

- Trial insights

Roadmap Visualization

MONTH 0        MONTH 3        MONTH 6        MONTH 12

|--------------|--------------|--------------|

MVP            Intelligence   AI Platform

Trial          Analytics      Prediction

Management     Monitoring     AI Assistant

Dashboard      Reporting      Automation

Part 4 – Release Plan

Roadmap = Big picture

Release Plan = What users actually receive.

Release 1.0

Name:

Clinical Trial Foundation

Goal:

Enable digital trial management

Features:

✅ Create Trial

✅ Manage Users

✅ Basic Dashboard

Success Criteria:

- Users can manage trials digitally

- Trial information centralized

Release 1.5

Name:

Operational Monitoring

Goal:

Improve trial execution

Features:

✅ Site Management

✅ Recruitment Tracking

✅ Automated Reports

Success:

Teams identify operational issues faster.

Release 2.0

Name:

AI Trial Intelligence

Goal:

Enable predictive decision making.

Features:

✅ AI Risk Prediction

✅ AI Alerts

✅ AI Recommendations

Success:

Teams proactively manage trial risks.

Part 5 – Product Backlog Structure

Real Agile hierarchy:

PRODUCT

|

EPICS

|

FEATURES

|

USER STORIES

|

TASKS

|

SUBTASKS

Example Backlog

Epic:

AI Risk Management

Feature:

Risk Prediction Dashboard

User Story:

As a CRA,

I want AI-generated risk scores,

so that I can identify trial delays early.

Tasks:

Developer:

- Build prediction service

Developer:

- Create dashboard API

Frontend:

- Build risk visualization

QA:

- Test scenarios

BA:

- Validate acceptance criteria

Part 6 – Jira Board Simulation

A real Scrum board:

BACKLOG

|

TO DO

|

IN PROGRESS

|

CODE REVIEW

|

TESTING

|

DONE

Sprint Example

Sprint 5

Duration:

2 Weeks

Sprint Goal:

"Enable site performance monitoring"

Jira Tickets

CTMS-101

Type:

Story

Title:

Add Research Site

Priority:

High

Status:

Done

CTMS-102

Type:

Story

Title:

Display Site Performance Metrics

Priority:

High

Status:

Testing

CTMS-103

Type:

Task

Title:

Create Site Performance API

Status:

Development

CTMS-104

Type:

Bug

Title:

Incorrect Enrollment Calculation

Status:

Fixed

Part 7 – BA Role in Sprint

During sprint:

Before Sprint

BA:

- Refines backlog

- Clarifies requirements

- Defines acceptance criteria

During Sprint

BA:

- Answers developer questions

- Resolves requirement ambiguity

Sprint Review

BA:

- Validates completed features

- Collects feedback

Part 8 – Prioritization

A BA/Product Analyst must decide:

"What should we build first?"

MoSCoW Example

Must Have

M:

- Trial Creation

- User Management

- Dashboard

Should Have

S:

- Site Analytics

- Reporting

Could Have

C:

- AI Assistant

Won't Have Now

W:

- Advanced automation

Portfolio Artifact Added

Your Project now becomes:

AI Clinical Trial Management Platform

|

Business Analysis Layer

✓ BRD

✓ FRD

✓ BPMN

✓ RTM

✓ UAT

Product Delivery Layer

✓ Vision

✓ Strategy

✓ Roadmap

✓ Release Plan

✓ Backlog

✓ Jira Board

✓ Sprint Planning

✓ Prioritization

Interview Impact

Before:

"I created requirements."

After:

"I worked through the complete product lifecycle from business problem discovery, requirement analysis, Agile backlog creation, sprint planning, roadmap definition, and validation."

Lesson 22 – Complete Jira Project Simulation, Sprint Backlog & Agile Metrics

Working Like a Real BA Inside an Agile Product Team

Learning Objective

After this lesson, you will understand:

✅ How a real Jira project is structured
✅ How to create epics, stories, tasks, and bugs
✅ How a BA manages sprint backlog
✅ How sprint execution works in Agile teams
✅ How to analyze Agile metrics (Velocity, Burndown, Cycle Time)
✅ How to explain Jira experience in interviews

1. Jira in Real Product Development

Jira is not just a ticket tool.

It represents:

- Product planning

- Requirement management

- Sprint execution

- Team collaboration

- Delivery tracking

Jira Hierarchy

Real-world structure:

PROJECT

|

├── EPIC

|       |

|       ├── FEATURE

|       |       |

|       |       └── USER STORY

|       |                 |

|       |                 ├── TASK

|       |                 └── SUBTASK

|

└── BUG

2. Create Jira Project

Project Name:

AI Clinical Trial Management Platform

Project Type:

Scrum Software Project

Board:

Scrum Board

Jira Components

| Component | Purpose |
| --- | --- |
| Trial Management | Core trial workflows |
| Site Management | Research site operations |
| AI Analytics | Prediction features |
| Documents | Regulatory documents |
| Reporting | Dashboards |

3. Create Epics

Our Jira Epic List:

| Epic ID | Epic Name | Business Goal |
| --- | --- | --- |
| EPIC-01 | Trial Management | Digitize trial operations |
| EPIC-02 | Site Management | Improve site monitoring |
| EPIC-03 | Patient Recruitment | Improve enrollment tracking |
| EPIC-04 | AI Risk Intelligence | Predict trial risks |
| EPIC-05 | Document Management | Improve compliance |
| EPIC-06 | Analytics Dashboard | Improve decision making |

4. Epic → Feature → Story Example

EPIC-04

AI Risk Intelligence

Feature:

Risk Prediction Dashboard

User Story:

Story ID:

CTMS-401

Title:

View AI Trial Risk Score

User Story:

As a CRA,

I want to see AI-generated trial risk scores,

so that I can identify potential delays early.

Acceptance Criteria:

Given:

Trial data is available

When:

AI analysis completes

Then:

Risk score should be displayed with explanation.

5. Sprint Planning

In Scrum:

Sprint Duration:

Usually 2 weeks

Sprint Goal Example

Sprint 4 Goal:

"Enable Clinical Site Monitoring"

Sprint Backlog

| ID | Type | Story | Points | Status |
| --- | --- | --- | --- | --- |
| CTMS-201 | Story | Add Research Site | 5 | Done |
| CTMS-202 | Story | View Site Details | 3 | Done |
| CTMS-203 | Story | Site Performance Dashboard | 8 | In Progress |
| CTMS-204 | Task | Create Site API | 5 | In Progress |
| CTMS-205 | Bug | Wrong Site Score Calculation | 3 | Testing |

6. Story Point Estimation

Agile teams estimate complexity.

Example:

Fibonacci Scale

1

2

3

5

8

13

21

Example:

| Story | Points |
| --- | --- |
| Login | 2 |
| Create Trial | 5 |
| AI Prediction Model | 13 |

Why AI Features Have Higher Points?

Because they involve:

- Data preparation

- Model development

- Validation

- Testing

7. Sprint Execution

Day 1

Sprint Planning

Team decides:

"What can we complete?"

During Sprint

BA Activities:

Requirement Clarification

Developer:

"Should risk alert go to CRA only?"

BA:

"Based on business rules, CRA and Trial Manager receive alerts."

Acceptance Criteria Validation

BA checks:

Does feature satisfy requirement?

Sprint Review

Demo:

- Site dashboard

- Risk alerts

- Reports

Stakeholders provide feedback.

Sprint Retrospective

Team discusses:

What went well?

What needs improvement?

8. Agile Metrics

A BA/Product Analyst should understand metrics.

Metric 1: Velocity

Velocity =

Total story points completed per sprint

Example:

Sprint history:

| Sprint | Completed Points |
| --- | --- |
| Sprint 1 | 25 |
| Sprint 2 | 32 |
| Sprint 3 | 35 |
| Sprint 4 | 38 |

Average Velocity:

≈ 32 points

Business Use:

Helps plan future releases.

Metric 2: Sprint Burndown Chart

Shows:

Remaining work vs time

Example:

Story Points

40 |

|

30 |\

|

20 | \

|

10 |  \

|

0 |___\________

Day 1   Day 10

Interpretation:

Ideal:

Work decreases continuously.

Problem:

Flat line:

Team blocked.

Metric 3: Cycle Time

Definition:

Time from:

Work Started → Work Completed

Example:

Story:

AI Risk Dashboard

Started:

1 August

Completed:

8 August

Cycle Time:

7 days

Metric 4: Lead Time

Definition:

Time from:

Request Created → Delivered

Metric 5: Defect Rate

Formula:

Defects / Delivered Features

Example:

10 features delivered

2 defects

Defect rate:

20%

9. Jira Dashboard for Product Team

Typical widgets:

Sprint Burndown

Shows progress

Velocity Chart

Shows team capacity

Created vs Resolved Bugs

Shows quality

Epic Progress

Shows roadmap status

10. BA Interview Answer

Question:

"How have you used Jira?"

Strong Answer:

"I used Jira to manage Agile requirements by creating epics, features, user stories, acceptance criteria, and supporting sprint planning. I collaborated with developers during refinement, tracked story progress, validated completed work against acceptance criteria, and supported sprint reviews."

11. Portfolio Artifact Added

Your project now includes:

AI Clinical Trial Management Platform

PRODUCT DELIVERY

✓ Jira Project Setup

✓ Epic Structure

✓ Feature Breakdown

✓ User Stories

✓ Sprint Backlog

✓ Story Points

✓ Sprint Execution

✓ Agile Metrics

✓ Jira Dashboard

Practical Assignment

Create Sprint Backlog for:

Epic:

AI Risk Prediction

Create:

5 User Stories

For each:

Story ID:

User Story:

Acceptance Criteria:

Story Points:

Priority:

Lesson 23 – Product Prioritization, MVP Strategy & Feature Roadmap

Using MoSCoW, RICE & WSJF Like a Product Analyst

Learning Objective

After this lesson, you will understand:

✅ How product teams decide what to build first
✅ Difference between MVP and complete product vision
✅ How BAs support Product Owners in prioritization
✅ How to use MoSCoW, RICE, and WSJF frameworks
✅ How to create a realistic feature roadmap

1. Why Prioritization Is Important

In real projects:

You have:

- 100+ requirements

- Limited budget

- Limited developers

- Fixed timelines

You cannot build everything together.

The question becomes:

"Which features create the highest business value first?"

2. BA Role in Prioritization

A BA helps by analyzing:

- Business value

- User impact

- Risk

- Dependencies

- Complexity

Example:

Stakeholder Request:

"We need AI chatbot, blockchain records, mobile app, dashboards, and reports immediately."

BA asks:

- What problem does this solve?

- Who needs it?

- What value does it provide?

- Is it required for MVP?

3. MVP Concept

MVP = Minimum Viable Product

Meaning:

The smallest version of a product that delivers real user value.

AI Clinical Trial Management Platform

Complete Vision:

Trial Management

+

Site Management

+

AI Prediction

+

AI Assistant

+

Advanced Analytics

+

Mobile App

+

Automation

But MVP should not include everything.

MVP Release

Release 1.0

Must include:

Trial Management

✅ Create Trial

✅ Manage Trial Details

User Management

✅ Login

✅ Role Access

Dashboard

✅ Trial Status

Why?

Because without trial information:

AI cannot work.

4. MoSCoW Prioritization

Most commonly used by BAs.

M – Must Have

Critical requirements.

Without these:

Product fails.

Example:

AI CTMS:

✅ Trial Creation

✅ User Access

✅ Trial Dashboard

S – Should Have

Important but can wait.

Example:

✅ Site Analytics

✅ Automated Reports

C – Could Have

Nice to have.

Example:

✅ AI Chat Assistant

✅ Mobile Notifications

W – Won't Have Now

Not included currently.

Example:

❌ Blockchain Trial Records

❌ VR Training Module

MoSCoW Table

| Feature | Priority |
| --- | --- |
| Create Trial | Must |
| User Management | Must |
| Dashboard | Must |
| Site Analytics | Should |
| AI Assistant | Could |
| Blockchain | Won't |

5. RICE Prioritization Framework

Used by Product Managers.

RICE:

R = Reach

I = Impact

C = Confidence

E = Effort

Score = (Reach × Impact × Confidence) / Effort

Example:

Feature:

AI Risk Prediction

Reach:

500 users

Impact:

3 (High)

Confidence:

80%

Effort:

10 person-weeks

Calculation:

(500 × 3 × 0.8) / 10

=

120

Feature Comparison

| Feature | RICE Score |
| --- | --- |
| AI Risk Prediction | 120 |
| Mobile App | 40 |
| Chatbot | 25 |

Decision:

Build AI Risk Prediction first.

6. WSJF Prioritization

Used heavily in SAFe environments.

Formula:

WSJF =

Cost of Delay

÷

Job Size

Cost of Delay:

Includes:

Business Value

How valuable?

Time Criticality

How urgent?

Risk Reduction

How much risk reduced?

Example:

Feature:

Regulatory Audit Trail

Business Value:

10

Time Criticality:

8

Risk Reduction:

10

Cost of Delay:

28

Job Size:

4

WSJF:

7

Higher WSJF:

Build earlier.

7. Feature Prioritization Example

AI CTMS:

| Feature | MoSCoW | RICE | Decision |
| --- | --- | --- | --- |
| Trial Creation | Must | High | Build First |
| Dashboard | Must | High | Build First |
| AI Risk Prediction | Should | Very High | Early Release |
| Chatbot | Could | Medium | Later |
| Mobile App | Could | Low | Later |

8. Product Roadmap After Prioritization

Release 1.0 – Foundation

Timeline:

0-3 Months

Features:

✅ Trial Management

✅ User Roles

✅ Dashboard

Release 1.5 – Operations

Timeline:

3-6 Months

Features:

✅ Site Monitoring

✅ Recruitment Tracking

✅ Reports

Release 2.0 – AI Intelligence

Timeline:

6-12 Months

Features:

✅ Risk Prediction

✅ AI Assistant

✅ Forecasting

9. Backlog Prioritization Example

Product Backlog:

| Rank | Feature | Reason |
| --- | --- | --- |
| 1 | Trial Creation | Foundation |
| 2 | Dashboard | Visibility |
| 3 | Site Monitoring | Operational improvement |
| 4 | AI Risk Prediction | Strategic value |
| 5 | Chatbot | Enhancement |

10. Interview Question

Q:

"How do you prioritize requirements?"

Strong Answer:

"I collaborate with stakeholders to understand business value, user impact, dependencies, and constraints. I use techniques like MoSCoW, RICE, or WSJF to objectively prioritize features and align delivery with business goals."

11. Portfolio Artifact Added

Your project now includes:

AI Clinical Trial Management Platform

|

Product Strategy

✓ MVP Definition

✓ MoSCoW Prioritization

✓ RICE Analysis

✓ WSJF Analysis

✓ Feature Ranking

✓ Roadmap Refinement

Practical Assignment

Prioritize these features for AI Clinical Trial Management Platform:

- AI Risk Prediction

- Patient Recruitment Forecasting

- Mobile Application

- Document Management

- AI Chat Assistant

Use:

- MoSCoW

- RICE score

- Final ranking

Lesson 24 – Product Metrics, KPIs, Analytics Dashboard & Business Impact Measurement

Measuring Whether the Product Actually Creates Value

Learning Objective

After this lesson, you will understand:

✅ Difference between Metrics and KPIs
✅ How BAs define success measurement
✅ How Product Analysts use analytics dashboards
✅ How to connect features with business outcomes
✅ How to present measurable impact in interviews

1. Why Metrics Matter

A product is not successful because:

❌ Development is completed
❌ Features are released
❌ Users can click buttons

A product is successful when:

✅ It solves the business problem
✅ Users adopt it
✅ Business outcomes improve

Product Success Chain

Business Problem

↓

Product Feature

↓

User Behavior

↓

Metric

↓

KPI

↓

Business Outcome

Example:

Business Problem

Clinical trial delays

↓

Feature

AI Risk Prediction

↓

User Behavior

CRA reviews alerts

↓

Metric

Number of alerts reviewed

↓

KPI

Reduction in trial delays

↓

Outcome

Faster clinical trial completion

2. Difference Between Metric and KPI

Many beginners confuse these.

Metric

A measurement.

It tells:

"What is happening?"

Example:

Number of dashboard visits

KPI

A critical business measurement.

It tells:

"Are we achieving our goal?"

Example:

Reduction in trial monitoring time

Example:

| Measurement | Type |
| --- | --- |
| Number of users logged in | Metric |
| Monthly active users | Metric |
| Increase in adoption by 50% | KPI |
| Reduce trial delays by 20% | KPI |

3. Product Metrics Framework

We classify metrics into:

AARRR Model

A - Acquisition

A - Activation

R - Retention

R - Revenue

R - Referral

For healthcare enterprise products, we modify:

Healthcare AI Product Metrics

Adoption

↓

Engagement

↓

Efficiency

↓

Quality

↓

Business Impact

4. AI Clinical Trial Management Platform KPIs

Category 1: Adoption KPIs

Question:

Are users using the platform?

KPI 1:

Active Users

Formula:

Monthly Active Users

=

Unique users using platform/month

KPI 2:

Feature Adoption Rate

Example:

AI Risk Dashboard users:

80 out of 100 CRA users

Adoption:

80%

Category 2: Operational Efficiency KPIs

Question:

Is the product improving work?

KPI 3:

Trial Monitoring Time

Before:

5 days/report

After:

1 day/report

Improvement:

80% faster

KPI 4:

Manual Reporting Reduction

Before:

100 manual reports

After:

20 automated reports

Reduction:

80%

Category 3: Clinical Trial KPIs

KPI 5:

Patient Recruitment Rate

Formula:

Patients Enrolled

÷

Target Patients

×100

Example:

800 enrolled

1000 target

=80%

KPI 6:

Site Performance Score

Based on:

- Enrollment

- Data quality

- Compliance

Category 4: AI Performance KPIs

Important for AI products.

KPI 7:

Prediction Accuracy

Question:

How often is AI correct?

Example:

AI predicted:

100 risks

Actual delays:

85

Accuracy:

85%

KPI 8:

False Positive Rate

Example:

AI predicted:

50 risks

Only 20 happened

False alerts:

30

High false positives reduce trust.

KPI 9:

AI Recommendation Acceptance Rate

Measures:

Do users trust AI?

Example:

AI recommendations:

100

Accepted:

75

Acceptance:

75%

5. Product Analytics Dashboard

A Product Analyst creates dashboards.

Executive Dashboard

------------------------------------------------

AI Clinical Trial Intelligence

Active Trials

45

High Risk Trials

6

AI Alerts Generated

120

Risk Resolution Rate

85%

Average Monitoring Time

↓ 60%

------------------------------------------------

CRA Dashboard

------------------------------------------------

My Trial Portfolio

Assigned Trials:

15

Open Risks:

8

Resolved Risks:

35

Site Performance:

Site A  🟢

Site B  🟡

Site C  🔴

------------------------------------------------

6. Feature → KPI Mapping

A strong BA connects every feature to value.

| Feature | Metric | KPI |
| --- | --- | --- |
| Trial Dashboard | Dashboard usage | Decision speed |
| AI Risk Prediction | Alerts generated | Delay reduction |
| Site Analytics | Site reviews | Site performance |
| Document Management | Documents processed | Compliance improvement |
| AI Assistant | Queries answered | User productivity |

7. OKR Framework

Modern product teams use OKRs.

Objective:

Improve clinical trial operational efficiency.

Key Results:

KR1:

Reduce manual reporting time by 50%

KR2:

Increase risk identification speed by 70%

KR3:

Improve site monitoring efficiency by 40%

8. Measuring Business Impact

A BA should answer:

"Did the product create value?"

Before:

Manual monitoring

↓

Delayed issue detection

↓

Trial delays

After:

AI monitoring

↓

Early risk detection

↓

Corrective action

↓

Improved trial execution

9. Interview Answer

Question:

"How do you measure product success?"

Strong Answer:

"I define success metrics based on business objectives. For healthcare AI products, I track adoption, operational efficiency, AI performance, user engagement, and business outcomes such as reduced processing time or improved decision-making."

10. Portfolio Artifact Added

Your project now includes:

AI Clinical Trial Management Platform

|

Product Analytics

✓ Success Metrics

✓ KPIs

✓ OKRs

✓ Analytics Dashboard

✓ Feature-KPI Mapping

✓ Business Impact Analysis

Practical Assignment

Create KPI Dashboard for:

AI Pharmacovigilance Platform

Include:

- 5 Adoption metrics

- 5 Operational KPIs

- 3 AI performance metrics

- 3 Business outcome KPIs

Format:

Metric:

Formula:

Why Important:

Target:

Lesson 25 – Complete End-to-End BA Product Case Study Presentation

Interview Simulation: Presenting a Healthcare AI Product Like a Real BA/Product Analyst

Learning Objective

After this lesson, you will understand:

✅ How to present a complete BA project in interviews
✅ How to structure a 15-minute case study walkthrough
✅ How to connect business analysis + Agile + product thinking
✅ How to answer scenario-based BA questions
✅ How to position yourself as a Healthcare AI BA/Product Analyst

1. Why Case Study Presentation Matters

In BA interviews, companies usually do not test only:

- BRD knowledge

- User stories

- Jira knowledge

They test:

"Can you understand a business problem and help deliver a valuable solution?"

2. The STAR + BA Framework

Use this structure:

S - Situation

T - Task

A - Analysis & Actions

R - Result

Example Project:

AI Clinical Trial Management Platform

S – Situation

Business Context

"A pharmaceutical organization was managing clinical trials using multiple disconnected systems. Trial teams relied heavily on spreadsheets and manual reports, resulting in delayed risk identification and limited operational visibility."

T – Task

BA Responsibility

"My role was to analyze clinical trial workflows, identify process gaps, define requirements, support Agile delivery, and ensure the solution addressed operational challenges."

A – Analysis & Actions

This is where you demonstrate BA skills.

Step 1: Stakeholder Analysis

Identified:

| Stakeholder | Need |
| --- | --- |
| Sponsor | Trial visibility |
| CRA | Site monitoring |
| Investigator | Patient workflow |
| Data Manager | Data quality |
| Regulatory Team | Compliance |

Step 2: Process Analysis

Created:

✅ AS-IS BPMN

Identified:

- Manual reporting

- Delayed issue detection

- Data fragmentation

Step 3: Gap Analysis

Current:

Manual monitoring

Future:

AI-powered monitoring

Gap:

Need predictive analytics and centralized platform.

Step 4: Requirement Engineering

Created:

BRD

Defined:

- Business objectives

- Scope

- Business requirements

FRD

Defined:

- Functional behavior

- System requirements

User Stories

Example:

As a CRA,

I want AI risk alerts,

so that I can identify trial delays early.

Step 5: Agile Delivery

Worked with:

- Product Owner

- Developers

- QA Team

Activities:

- Backlog refinement

- Sprint planning

- Requirement clarification

- Sprint review

Step 6: UX Collaboration

Created:

- User journeys

- Dashboard requirements

- Low-fidelity wireframes

Example:

CRA Risk Dashboard

Displayed:

- Trial risk score

- Risk reason

- Recommended action

Step 7: Testing & Validation

Created:

UAT Scenarios

Example:

Requirement:

AI Risk Prediction

Test:

Given trial data exists

When AI analysis runs

Then risk score should display.

R – Result

Never exaggerate.

Correct:

"The solution was designed to improve trial visibility, enable proactive risk management, reduce manual reporting effort, and support data-driven decision making."

3. 15-Minute Interview Presentation Structure

1 min

Project Introduction

2 min

Business Problem

2 min

Stakeholders & Users

3 min

Analysis Approach

3 min

Requirements & Agile Delivery

2 min

Testing & Metrics

2 min

Business Outcome

4. Common Interview Questions

Q1:

"How did you gather requirements?"

Answer:

"I used stakeholder interviews, workshops, process analysis, and document review. I validated requirements through reviews and converted them into user stories with acceptance criteria."

Q2:

"How did you handle conflicting requirements?"

Answer:

"I analyzed stakeholder priorities, understood the underlying business need, evaluated impact and feasibility, and worked with the Product Owner to prioritize requirements."

Q3:

"How did you work with developers?"

Answer:

"I supported backlog refinement, clarified acceptance criteria, answered requirement questions, and ensured delivered features matched business expectations."

Q4:

"How did you validate AI features?"

Answer:

"I focused on AI output accuracy, explainability, user acceptance, and human-in-the-loop workflows. The AI recommendation was validated before business action."

5. Your BA Portfolio Story

Your profile becomes:

Pharmacology Background

↓

Healthcare Domain Knowledge

↓

Business Analysis Skills

↓

AI Product Understanding

↓

Agile Delivery Experience

↓

Healthcare AI Business Analyst

6. Portfolio Projects Summary

You now have:

Project 1

AI Pharmacovigilance Automation Platform

Demonstrates:

✅ Drug Safety
✅ Regulatory Workflow
✅ AI Automation
✅ Healthcare Compliance

Project 2

AI Healthcare Appointment Assistant

Demonstrates:

✅ Patient Experience
✅ UX
✅ Product Thinking
✅ Agile Delivery

Project 3

AI Clinical Trial Management Platform

Demonstrates:

✅ Enterprise Healthcare
✅ Clinical Research
✅ AI Analytics
✅ Complex Workflow Analysis

7. Final Portfolio Checklist

For each project:

Business Analysis Layer

✅ Business Problem
✅ Stakeholders
✅ Personas
✅ AS-IS Process
✅ RCA
✅ Gap Analysis
✅ TO-BE Process
✅ BRD
✅ FRD
✅ Business Rules
✅ RTM
✅ UAT

Product Layer

✅ Vision
✅ Strategy
✅ Epics
✅ Features
✅ Backlog
✅ User Stories
✅ Acceptance Criteria
✅ MVP
✅ Prioritization
✅ Roadmap
✅ Release Plan

Agile Layer

✅ Sprint Planning
✅ Jira Board
✅ Estimation
✅ Velocity
✅ Burndown
✅ Retrospective

Analytics Layer

✅ Metrics
✅ KPIs
✅ OKRs
✅ Product Dashboard
✅ Business Impact

🎯 Phase 9 Enhancement Completed