Module 2 – Agile Frameworks

Lesson 14: Introduction to Agile Frameworks

Learning objectives

By the end of this lesson, you will understand:

- What an Agile framework is.

- Why Agile frameworks are needed.

- The relationship between Agile values and frameworks.

- The major Agile frameworks you will study.

- How to choose an appropriate framework for a project.

- How Agile frameworks apply to healthcare, pharmacovigilance, and AI product development.

What is an Agile framework?

An Agile framework is a structured approach that helps teams apply Agile values and principles in their day-to-day work.

While Agile provides the mindset and philosophy, frameworks provide the practical structure for implementing that mindset.

Simple definition: An Agile framework is a set of practices, roles, workflows, and guidelines that help teams deliver value iteratively and adapt to change.

Relationship between Agile and frameworks

Agile

Values and principles

↓

Agile frameworks

Scrum, Kanban, XP, Lean, SAFe, etc.

↓

Team practices

Sprints, boards, reviews, retrospectives, flow management

Agile is the philosophy; frameworks are the methods used to apply that philosophy.

Why Agile frameworks are needed

Agile values and principles provide direction, but teams also need practical guidance on:

- How to organize work.

- How to plan and prioritize tasks.

- How to collaborate with stakeholders.

- How to track progress.

- How to improve continuously.

Example:

- The Agile principle says: “Deliver working software frequently.”

- A framework such as Scrum explains how to do this through Sprints.

- A framework such as Kanban explains how to do this through continuous flow.

Major Agile frameworks

| Framework | Primary focus |
| --- | --- |
| Scrum | Structured iterative development with defined roles and events. |
| Kanban | Visual workflow management and continuous flow. |
| Lean | Eliminating waste and maximizing customer value. |
| Extreme Programming | Technical excellence and engineering practices. |
| Crystal | People-centric approach tailored to team size and project criticality. |
| DSDM | Agile project delivery with business involvement and fixed time/cost. |
| SAFe | Scaling Agile practices across large organizations. |
| LeSS | Scaling Scrum across multiple teams. |
| Nexus | Coordinating multiple Scrum teams working on one product. |
| Spotify model | Autonomous squads and organizational alignment. |

Simple analogy

Agile as the philosophy

Agile is like the philosophy of healthy living:

- Stay active.

- Eat nutritious food.

- Adapt habits based on health needs.

- Continuously improve your lifestyle.

Frameworks as specific methods

- Scrum is like a structured workout program with scheduled sessions.

- Kanban is like a daily activity tracker that helps you maintain a steady flow.

- Lean is like removing unhealthy habits to improve efficiency.

- XP is like focusing on high-quality training techniques.

All support the same goal, but each provides a different way to achieve it.

Overview of frameworks

Scrum

- Uses fixed-length Sprints.

- Defines roles such as Product Owner, Scrum Master, and Developers.

- Includes events such as Sprint Planning, Daily Scrum, Sprint Review, and Sprint Retrospective.

- Best for teams that need structure and regular feedback cycles.

Kanban

- Visualizes work on a Kanban board.

- Uses WIP limits to control work in progress.

- Focuses on continuous flow rather than fixed iterations.

- Best for support, maintenance, and continuous delivery work.

Lean

- Focuses on eliminating waste.

- Improves workflow efficiency.

- Maximizes customer value.

- Best for organizations seeking process optimization.

Extreme Programming (XP)

- Emphasizes technical excellence.

- Uses practices such as pair programming, test-driven development (TDD), and continuous integration.

- Best for projects requiring high code quality and rapid feedback.

Scaled frameworks

- SAFe helps large organizations coordinate many Agile teams.

- LeSS applies Scrum principles to multiple teams.

- Nexus focuses on integrating work from several Scrum teams.

- Spotify model emphasizes autonomous squads and alignment.

How to choose an Agile framework

| Project situation | Suitable framework |
| --- | --- |
| Team needs structured iterations and roles. | Scrum |
| Work arrives continuously and priorities change frequently. | Kanban |
| Organization wants to reduce waste and improve efficiency. | Lean |
| Project requires strong engineering practices and code quality. | Extreme Programming (XP) |
| Multiple teams must coordinate on one product. | SAFe, LeSS, or Nexus |

Healthcare example

Hospital Management System

- Scrum can be used to develop modules such as patient registration, appointment scheduling, and prescription management in Sprints.

- Kanban can be used for ongoing support tickets and bug fixes.

- Lean can help reduce delays in patient workflow processes.

Pharmacovigilance example

For your AI Pharmacovigilance Case Processing Platform:

- Scrum would be useful for developing major features such as ICSR management, AI data extraction, MedDRA coding, and reporting.

- Kanban would be useful for managing continuous regulatory updates, bug fixes, and AI model improvements.

- Lean would help optimize the case processing workflow and reduce manual effort.

AI product example

For an AI Medical Chatbot:

- Scrum can manage planned feature development.

- Kanban can manage continuous model improvements and user feedback requests.

- XP can ensure high-quality code and automated testing.

Common misconceptions

- “Agile and Scrum are the same.” Scrum is one Agile framework, but Agile includes many frameworks.

- “One framework is best for all projects.” The best framework depends on team size, project complexity, workflow type, and organizational context.

- “Frameworks replace Agile mindset.” Frameworks are tools; they are effective only when supported by Agile values and principles.

Best practices

- Understand the Agile mindset before selecting a framework.

- Choose a framework based on project needs, team structure, and workflow characteristics.

- Start with Scrum if the team needs clear structure and iterative delivery.

- Use Kanban for continuous flow and support work.

- Combine frameworks when appropriate, such as Scrumban.

- Continuously inspect and adapt the framework implementation.

Interview questions

Q1. What is an Agile framework?

Answer: An Agile framework is a structured approach that provides practices, roles, workflows, and guidelines for applying Agile values and principles in product development and project management.

Q2. What is the difference between Agile and an Agile framework?

Answer: Agile is a mindset and set of values and principles, while an Agile framework is a practical method for implementing those values and principles.

Q3. Name some common Agile frameworks.

Answer: Common Agile frameworks include Scrum, Kanban, Lean, Extreme Programming (XP), Crystal, DSDM, SAFe, LeSS, Nexus, and the Spotify model.

Mini quiz

Try answering these without looking back:

- What is the difference between Agile and an Agile framework?

- Name four common Agile frameworks.

- Which framework uses fixed-length Sprints?

- Which framework focuses on visualizing workflow and limiting WIP?

- Which framework emphasizes eliminating waste?

Practical assignment

For your AI Pharmacovigilance Platform:

- Identify which Agile framework would be most suitable for the main product development work.

- Identify which framework would be most suitable for ongoing support and regulatory updates.

- Explain why each framework is appropriate for those activities.

- Describe how Scrum, Kanban, and Lean could be combined in this project.

Summary

Agile frameworks provide the practical structure needed to apply Agile values and principles in real projects. Different frameworks are suitable for different situations:

- Scrum provides structured iterative development.

- Kanban manages continuous workflow.

- Lean improves efficiency by reducing waste.

- XP enhances technical quality.

- SAFe, LeSS, and Nexus help scale Agile across multiple teams.

For healthcare, pharmacovigilance, and AI product development, the choice of framework should depend on the nature of the work, team structure, regulatory requirements, and need for continuous feedback.

Key takeaways

- Agile is the mindset; frameworks are the practical implementation methods.

- Scrum is best for structured iterative development.

- Kanban is best for continuous flow work.

- Lean is best for process optimization and waste reduction.

- XP is best for improving technical excellence.

- Framework selection should be based on project context, team needs, and workflow characteristics.

Lesson 15: Scrum Framework – Purpose, History, and When to Use It

Learning objectives

By the end of this lesson, you will understand:

- What Scrum is.

- The purpose of Scrum.

- The history and origin of Scrum.

- The key ideas behind Scrum.

- When Scrum should be used.

- When Scrum may not be the best choice.

- How Scrum applies to healthcare, pharmacovigilance, and AI product development.

What is Scrum?

Scrum is an Agile framework used to develop, deliver, and sustain complex products through iterative and incremental work.

Instead of building the entire product at once, Scrum teams work in short cycles called Sprints, usually lasting 1 to 4 weeks.

Simple definition: Scrum is a lightweight Agile framework that helps teams deliver valuable product increments through collaboration, transparency, inspection, and adaptation.

Purpose of Scrum

Scrum was designed to help teams:

- Deliver value quickly through small, usable increments.

- Adapt to changing requirements without disrupting the entire project.

- Improve collaboration between business and technical teams.

- Increase transparency so everyone understands the work and progress.

- Continuously improve the product and the team’s process.

- Reduce risk by getting feedback early and often.

Example

Imagine building an AI Pharmacovigilance Platform.

- Traditional approach: Build all modules for 12 months, then release the full platform.

- Scrum approach: Build Login and Dashboard in Sprint 1, get feedback, then continue with ICSR Management, AI Data Extraction, and MedDRA Coding in later Sprints.

The Scrum approach reduces the risk of building features that users may not need or use.

History of Scrum

Origin of the term

The term “Scrum” comes from the sport of rugby, where players work together closely to move the ball toward a goal.

In rugby, a scrum is a formation where team members collaborate tightly, adjust to changing conditions, and work as a unit.

Early inspiration

In 1986, Hirotaka Takeuchi and Ikujiro Nonaka published an article in Harvard Business Review titled “The New New Product Development Game”.

They observed that successful product development teams:

- Worked collaboratively.

- Moved quickly.

- Adapted to changing conditions.

- Developed products in overlapping phases rather than strict sequential stages.

This article inspired the Scrum framework.

Formal development of Scrum

Scrum was formally developed in the early 1990s by:

- Jeff Sutherland.

- Ken Schwaber.

They presented Scrum publicly in 1995 and later became co-authors of the Scrum Guide, which defines the official Scrum framework.

Scrum timeline

1986

Takeuchi and Nonaka describe the “Scrum” concept in product development.

1993

Jeff Sutherland begins applying Scrum ideas in software development.

1995

Sutherland and Schwaber present Scrum publicly.

2001

Agile Manifesto is published, and Scrum becomes one of the most popular Agile frameworks.

2010+

Scrum becomes widely adopted across software, healthcare, finance, and product development industries.

Key ideas behind Scrum

Empirical process control

Scrum is based on empirical process control, which means decisions are made based on observation, experience, and experimentation rather than assumptions.

Scrum relies on three pillars:

| Pillar | Meaning |
| --- | --- |
| Transparency | Everyone can see the work, progress, and challenges. |
| Inspection | The team regularly reviews the product and process. |
| Adaptation | The team adjusts plans and practices based on feedback and findings. |

Iterative and incremental development

- Iterative means the team repeats cycles of planning, building, testing, and reviewing.

- Incremental means each Sprint produces a usable addition to the product.

Sprint 1

Login and Dashboard

↓

Sprint 2

ICSR Management

↓

Sprint 3

AI Data Extraction

↓

Sprint 4

MedDRA Coding

Scrum values

Scrum is guided by five core values:

| Value | Meaning |
| --- | --- |
| Commitment | The team commits to achieving the Sprint Goal. |
| Focus | The team concentrates on the work selected for the Sprint. |
| Openness | The team is transparent about progress and challenges. |
| Respect | Team members value each other’s contributions. |
| Courage | The team is willing to face difficult problems and make improvements. |

When Scrum should be used

Scrum is most suitable when:

- The project is complex and evolving.

- Requirements are likely to change.

- Customer or stakeholder feedback is important.

- The product can be delivered in small increments.

- The team can work collaboratively in short iterations.

- Continuous improvement is desired.

Examples of suitable projects

- Software development projects.

- AI and machine learning products.

- Healthcare software systems.

- Pharmacovigilance platforms.

- Mobile and web applications.

- Product innovation initiatives.

When Scrum may not be the best choice

Scrum may be less suitable when:

- Requirements are fully fixed and unlikely to change.

- The project involves physical construction or manufacturing.

- Work is primarily continuous support or maintenance with unpredictable incoming tasks.

- The organization cannot support cross-functional collaboration.

- Stakeholders are not available for regular feedback.

In such cases, Waterfall, Kanban, or a hybrid approach may be more appropriate.

Healthcare example

Hospital Management System

- Why Scrum works:

  - Doctors and nurses can test modules early.

  - Workflows can be refined based on feedback.

  - Features such as patient registration and appointment scheduling can be delivered incrementally.

- Scrum approach:

  - Sprint 1: Patient registration module.

  - Sprint 2: Appointment scheduling module.

  - Sprint 3: Prescription management module.

  - Sprint Review: Healthcare staff provide feedback after each Sprint.

Pharmacovigilance example

AI Pharmacovigilance Case Processing Platform

Scrum is highly suitable for this project because:

- Regulatory requirements may evolve.

- AI extraction models need continuous improvement.

- Pharmacovigilance professionals can provide regular feedback.

- Features can be prioritized based on business value.

Example Scrum roadmap

| Sprint | Increment delivered |
| --- | --- |
| Sprint 1 | Login and Dashboard. |
| Sprint 2 | ICSR Management module. |
| Sprint 3 | AI Data Extraction feature. |
| Sprint 4 | MedDRA Coding module. |

AI product example

AI Medical Chatbot

- Why Scrum works:

  - User feedback can improve chatbot responses.

  - AI models can be refined iteratively.

  - New features can be added incrementally.

- Scrum approach:

  - Sprint 1: Basic chatbot interface.

  - Sprint 2: Symptom-checking feature.

  - Sprint 3: Appointment scheduling integration.

  - Sprint 4: AI response improvement based on user feedback.

Advantages of Scrum

- Faster delivery of value through frequent increments.

- Better adaptability to changing requirements.

- Improved collaboration between business and technical teams.

- Higher transparency through regular events and visible backlog.

- Continuous improvement through retrospectives.

- Reduced project risk through early feedback and inspection.

Limitations of Scrum

- Requires active stakeholder involvement.

- Requires cross-functional teams.

- May feel too structured for some continuous-flow environments.

- Can be difficult in organizations with rigid hierarchical structures.

- Requires discipline in following Scrum roles and events.

Common misconceptions

- “Scrum is the same as Agile.” Scrum is one Agile framework, not Agile itself.

- “Scrum guarantees success.” Scrum improves transparency and adaptability, but success depends on team collaboration and proper implementation.

- “Scrum means no planning.” Scrum involves continuous planning through backlog refinement and Sprint Planning.

Best practices

- Keep the Product Backlog prioritized and transparent.

- Define a clear Sprint Goal for each Sprint.

- Ensure the team is cross-functional.

- Conduct regular Sprint Reviews with stakeholders.

- Use Sprint Retrospectives to improve the team’s process.

- Deliver a usable product increment at the end of each Sprint.

Interview questions

Q1. What is Scrum?

Answer: Scrum is a lightweight Agile framework that helps teams develop, deliver, and sustain complex products through iterative and incremental work in fixed-length Sprints.

Q2. Who created Scrum?

Answer: Scrum was formally developed by Jeff Sutherland and Ken Schwaber in the early 1990s.

Q3. What is the purpose of Scrum?

Answer: The purpose of Scrum is to help teams deliver valuable product increments quickly, adapt to changing requirements, improve collaboration, and continuously improve their process.

Q4. When should Scrum be used?

Answer: Scrum should be used for complex projects with evolving requirements, where incremental delivery, stakeholder feedback, and cross-functional collaboration are important.

Mini quiz

Try answering these without looking back:

- What is Scrum?

- What is the main purpose of Scrum?

- Who formally developed Scrum?

- What are the three pillars of Scrum?

- When is Scrum most suitable?

Practical assignment

For your AI Pharmacovigilance Platform:

- Explain why Scrum is suitable for this project.

- Identify three Scrum benefits that would improve the platform development process.

- Describe how early Sprint feedback from pharmacovigilance professionals could improve the product.

- List four features that could be delivered incrementally through Sprints.

Summary

Scrum is a lightweight Agile framework designed to help teams develop complex products through iterative and incremental delivery. It originated from the idea of close teamwork and adaptability, inspired by rugby and formalized by Jeff Sutherland and Ken Schwaber.

Scrum is most effective when:

- Requirements are evolving.

- Customer feedback is important.

- Incremental delivery is possible.

- Teams can collaborate cross-functionally.

- Continuous improvement is desired.

For healthcare, pharmacovigilance, and AI product development, Scrum provides a structured way to deliver value, gather feedback, and adapt to changing requirements.

Key takeaways

- Scrum is a lightweight Agile framework.

- It was formally developed by Jeff Sutherland and Ken Schwaber.

- Scrum is based on transparency, inspection, and adaptation.

- Work is delivered in time-boxed Sprints.

- Scrum is best for complex projects with evolving requirements.

- Your AI Pharmacovigilance Platform is well suited for Scrum because it requires iterative development, user feedback, and continuous improvement.

Lesson 16: Scrum Roles – Product Owner, Scrum Master, Developers, and Stakeholders

Learning objectives

By the end of this lesson, you will understand:

- The purpose of Scrum roles.

- The responsibilities of the Product Owner.

- The responsibilities of the Scrum Master.

- The responsibilities of the Developers.

- The role of Stakeholders.

- How these roles collaborate in real projects.

- How Scrum roles apply to healthcare, pharmacovigilance, and AI product development.

Overview of Scrum roles

The Scrum Team is a small, self-managing, and cross-functional team responsible for delivering a valuable product increment each Sprint.

According to the Scrum Guide, the Scrum Team consists of:

- Product Owner – Maximizes product value.

- Scrum Master – Facilitates Scrum and helps the team improve.

- Developers – Build the product increment.

Product Owner

Defines and prioritizes value

↓

Scrum Master

Facilitates the process

↓

Developers

Build the product increment

↓

Stakeholders

Provide feedback and business input

Product Owner

Purpose

The Product Owner (PO) is responsible for maximizing the value of the product resulting from the work of the Scrum Team.

Key responsibilities

- Define and communicate the Product Goal.

- Create and manage the Product Backlog.

- Prioritize backlog items based on business value.

- Ensure backlog items are clear and understood.

- Collaborate with stakeholders to gather requirements and feedback.

- Make decisions about what should be built next.

Simple analogy

The Product Owner is like a restaurant owner who decides:

- What dishes should be on the menu.

- Which dishes are most important to prepare first.

- What customers value most.

Healthcare example

In a Hospital Management System, the Product Owner may prioritize:

- Patient registration.

- Appointment scheduling.

- Prescription management.

- Billing integration.

Pharmacovigilance example

For your AI Pharmacovigilance Platform, the Product Owner may prioritize:

- ICSR Management.

- AI Data Extraction.

- MedDRA Coding.

- Duplicate Detection.

- Signal Detection.

Common mistakes

- Not prioritizing the backlog clearly.

- Acting as a project manager instead of a value maximizer.

- Ignoring stakeholder feedback.

- Writing unclear backlog items.

Scrum Master

Purpose

The Scrum Master is responsible for establishing Scrum and helping everyone understand and apply Scrum theory and practice.

Key responsibilities

- Facilitate Scrum events such as Sprint Planning, Daily Scrum, Sprint Review, and Sprint Retrospective.

- Remove impediments that block the team’s progress.

- Coach the Scrum Team in Agile and Scrum practices.

- Help the team become self-managing and cross-functional.

- Promote continuous improvement.

- Support collaboration between the Scrum Team and stakeholders.

Simple analogy

The Scrum Master is like a sports coach who:

- Ensures the team follows the rules.

- Removes obstacles affecting performance.

- Helps team members improve their skills.

- Encourages collaboration and discipline.

Healthcare example

In a Hospital Management System project, the Scrum Master may:

- Facilitate discussions between developers and hospital staff.

- Resolve blockers related to system integration.

- Ensure Sprint ceremonies are effective.

Pharmacovigilance example

For the AI Pharmacovigilance Platform, the Scrum Master may:

- Remove blockers related to AI model training.

- Coordinate with regulatory experts.

- Help the team improve Sprint delivery.

Common mistakes

- Acting as a manager who assigns tasks.

- Ignoring impediments.

- Focusing only on meetings instead of team improvement.

- Not coaching the team in Scrum values and practices.

Developers

Purpose

Developers are the members of the Scrum Team who are responsible for creating the product increment each Sprint.

Key responsibilities

- Plan the work needed to achieve the Sprint Goal.

- Build, test, and integrate product features.

- Maintain the quality of the product increment.

- Collaborate with each other and with the Product Owner.

- Manage their own work and commitments.

- Inspect progress daily and adapt the Sprint plan as needed.

Simple analogy

Developers are like the chefs in a restaurant who prepare the dishes selected by the restaurant owner.

Healthcare example

In a Hospital Management System, Developers may include:

- Frontend developers.

- Backend developers.

- Database engineers.

- QA testers.

- Integration specialists.

Pharmacovigilance example

For the AI Pharmacovigilance Platform, Developers may include:

- Software developers.

- AI/ML engineers.

- Data engineers.

- QA testers.

- Pharmacovigilance domain experts contributing to validation.

Common mistakes

- Waiting for the Scrum Master to assign tasks.

- Working in silos without collaboration.

- Ignoring quality practices.

- Not communicating progress or blockers.

Stakeholders

Purpose

Stakeholders are individuals or groups who have an interest in the product and can influence or be affected by its outcome.

Stakeholders are not part of the Scrum Team, but they play an important role by providing feedback, requirements, and business context.

Examples of stakeholders

- Customers.

- End users.

- Business managers.

- Regulatory authorities.

- Healthcare professionals.

- Pharmacovigilance specialists.

- Investors or sponsors.

Role in Scrum

- Provide feedback during Sprint Reviews.

- Help clarify business needs and priorities.

- Support product vision and adoption.

- Raise concerns about compliance, usability, or business impact.

Healthcare example

Stakeholders for a Hospital Management System may include:

- Doctors.

- Nurses.

- Hospital administrators.

- Patients.

- IT support staff.

Pharmacovigilance example

Stakeholders for the AI Pharmacovigilance Platform may include:

- Pharmacovigilance officers.

- Regulatory affairs specialists.

- Drug safety managers.

- Medical reviewers.

- Compliance auditors.

Role comparison

| Role | Primary responsibility |
| --- | --- |
| Product Owner | Maximizes product value and manages the Product Backlog. |
| Scrum Master | Facilitates Scrum and helps the team improve. |
| Developers | Build and deliver the product increment. |
| Stakeholders | Provide feedback, requirements, and business context. |

How the roles collaborate

Stakeholders

Provide feedback and business needs

↓

Product Owner

Prioritizes Product Backlog

↓

Developers

Build product increment

↓

Scrum Master

Facilitates process and removes impediments

AI product example

AI Medical Chatbot

| Role | Example responsibility |
| --- | --- |
| Product Owner | Prioritizes symptom-checking and appointment-booking features. |
| Scrum Master | Facilitates Sprint events and removes blockers. |
| Developers | Build chatbot interface, AI model integration, and testing. |
| Stakeholders | Doctors, patients, and hospital administrators provide feedback. |

Best practices for Scrum roles

- Product Owner: Keep the Product Backlog clear, prioritized, and aligned with business value.

- Scrum Master: Focus on coaching, facilitation, and removing impediments.

- Developers: Collaborate closely, maintain quality, and take ownership of Sprint commitments.

- Stakeholders: Participate in Sprint Reviews and provide timely feedback.

Interview questions

Q1. What is the role of the Product Owner?

Answer: The Product Owner is responsible for maximizing product value by managing and prioritizing the Product Backlog and ensuring that the team works on the most valuable items.

Q2. What does the Scrum Master do?

Answer: The Scrum Master facilitates Scrum events, removes impediments, coaches the team in Agile and Scrum practices, and helps the team improve continuously.

Q3. Who are Developers in Scrum?

Answer: Developers are the members of the Scrum Team responsible for creating the product increment during each Sprint.

Q4. Are Stakeholders part of the Scrum Team?

Answer: No. Stakeholders are not part of the Scrum Team, but they provide feedback, requirements, and business context that influence the product.

Mini quiz

Try answering these without looking back:

- Who is responsible for maximizing product value?

- Who facilitates Scrum events?

- Who builds the product increment?

- Are stakeholders part of the Scrum Team?

- What is the main responsibility of the Product Owner?

Practical assignment

For your AI Pharmacovigilance Platform:

- Identify who would act as the Product Owner.

- Identify who would act as the Scrum Master.

- List the Developer roles needed for the project.

- List the Stakeholders who should participate in Sprint Reviews.

- Explain how each role would contribute to delivering the platform successfully.

Summary

Scrum roles provide clear responsibilities that help the team collaborate effectively:

- Product Owner focuses on product value and backlog prioritization.

- Scrum Master focuses on facilitating Scrum and improving the team’s process.

- Developers focus on building and delivering the product increment.

- Stakeholders provide feedback and business context.

In healthcare, pharmacovigilance, and AI product development, these roles ensure that the product is built collaboratively, aligned with user needs, and continuously improved through feedback.

Key takeaways

- The Scrum Team consists of the Product Owner, Scrum Master, and Developers.

- Product Owner = maximizes product value and manages the Product Backlog.

- Scrum Master = facilitates Scrum and removes impediments.

- Developers = build and deliver the product increment.

- Stakeholders = provide feedback and business context but are not part of the Scrum Team.

- Effective collaboration among these roles is essential for Scrum success.

Lesson 17: Scrum Artifacts – Product Backlog, Sprint Backlog, and Increment

Learning objectives

By the end of this lesson, you will understand:

- What Scrum artifacts are.

- The purpose of the Product Backlog.

- The purpose of the Sprint Backlog.

- The purpose of the Increment.

- How these artifacts relate to each other.

- How Scrum artifacts apply to healthcare, pharmacovigilance, and AI product development.

What are Scrum artifacts?

Scrum artifacts are key information sources that represent work or value in a Scrum project. They provide transparency, so everyone can see:

- What work is needed.

- What work has been selected for the current Sprint.

- What value has been delivered.

Simple definition: Scrum artifacts are tools that make work visible, track progress, and support inspection and adaptation.

The three Scrum artifacts

| Artifact | Purpose |
| --- | --- |
| Product Backlog | Represents all desired work for the product. |
| Sprint Backlog | Represents the work selected for the current Sprint. |
| Increment | Represents the usable product delivered during the Sprint. |

Relationship between the artifacts

Product Backlog

All desired work

↓

Sprint Backlog

Selected work for the Sprint

↓

Increment

Usable product delivered

Product Backlog

Purpose

The Product Backlog is an ordered list of everything that might be needed in the product. It is the single source of requirements for the Scrum Team.

Key characteristics

- Ordered by priority and business value.

- Dynamic and continuously updated.

- Owned by the Product Owner.

- Contains features, enhancements, bug fixes, technical work, and research items.

- Refined regularly through Backlog Refinement.

Example Product Backlog

| Priority | Backlog item |
| --- | --- |
| 1 | Login and authentication |
| 2 | Dashboard |
| 3 | ICSR Management |
| 4 | AI Data Extraction |
| 5 | MedDRA Coding |

Healthcare example

For a Hospital Management System, the Product Backlog may include:

- Patient registration.

- Appointment scheduling.

- Prescription management.

- Billing integration.

- Laboratory report access.

Pharmacovigilance example

For your AI Pharmacovigilance Platform, the Product Backlog may include:

- ICSR Management.

- AI Data Extraction.

- Duplicate Detection.

- Signal Detection.

- Compliance Dashboard.

Sprint Backlog

Purpose

The Sprint Backlog is the set of Product Backlog items selected for the current Sprint, along with a plan for delivering them.

Key characteristics

- Created during Sprint Planning.

- Owned and managed by the Developers.

- Includes the Sprint Goal.

- Includes selected Product Backlog items.

- Includes tasks and plans for completing the work.

- Can be updated during the Sprint as the team learns more.

Example Sprint Backlog

| Sprint Goal | Deliver a functional login and dashboard module. |
| --- | --- |
| Selected item | Tasks |
| Login feature | Design UI, develop API, test authentication. |
| Dashboard | Create widgets, integrate data, test display. |

Healthcare example

In a Sprint for a Hospital Management System, the Sprint Backlog may include:

- Patient registration screen.

- Patient database integration.

- Validation rules for patient data.

- Testing of registration workflow.

Pharmacovigilance example

For the AI Pharmacovigilance Platform, a Sprint Backlog may include:

- Develop AI extraction API.

- Integrate case upload functionality.

- Create extraction results dashboard.

- Test extraction accuracy.

Increment

Purpose

The Increment is the usable product result produced during a Sprint. It is the sum of all completed Product Backlog items during the Sprint, plus the value of previous increments.

Key characteristics

- Usable and potentially releasable.

- Meets the Definition of Done.

- Provides value to users or stakeholders.

- Builds upon previous increments.

- Inspected during the Sprint Review.

Example Increment

| Sprint | Increment delivered |
| --- | --- |
| Sprint 1 | Login and Dashboard module. |
| Sprint 2 | ICSR Management module. |
| Sprint 3 | AI Data Extraction feature. |

Healthcare example

A usable patient registration module at the end of a Sprint is an Increment because hospital staff can use it for real patient registration.

Pharmacovigilance example

A functional AI data extraction feature that can process uploaded case reports is an Increment because it provides real value to pharmacovigilance professionals.

Definition of Done

An Increment is considered complete only when it meets the Definition of Done (DoD).

The DoD is a shared understanding of what “completed” means.

Example Definition of Done

- Code is developed.

- Code is reviewed.

- Unit tests are passed.

- Integration tests are passed.

- Documentation is updated.

- Feature is accepted by the Product Owner.

Comparison of Scrum artifacts

| Artifact | Owner | Purpose |
| --- | --- | --- |
| Product Backlog | Product Owner | Represents all desired work for the product. |
| Sprint Backlog | Developers | Represents the work selected for the current Sprint. |
| Increment | Scrum Team | Represents the usable product delivered during the Sprint. |

AI product example

AI Medical Chatbot

| Artifact | Example |
| --- | --- |
| Product Backlog | Symptom checker, appointment booking, multilingual support. |
| Sprint Backlog | Build symptom-checking API, create UI, test responses. |
| Increment | Working symptom-checking chatbot feature. |

Common mistakes

- Product Backlog: Treating it as a fixed requirements document.

- Sprint Backlog: Changing Sprint scope without proper discussion.

- Increment: Delivering work that is not usable or not tested.

- Definition of Done: Having different interpretations of what “done” means.

Best practices

- Keep the Product Backlog prioritized and transparent.

- Ensure Sprint Backlog items are small enough to complete within a Sprint.

- Define a clear Sprint Goal.

- Maintain a shared Definition of Done.

- Deliver usable increments at the end of every Sprint.

- Use Sprint Reviews to gather feedback on the Increment.

Interview questions

Q1. What is the Product Backlog?

Answer: The Product Backlog is an ordered list of all desired work for the product. It is managed by the Product Owner and continuously refined.

Q2. What is the Sprint Backlog?

Answer: The Sprint Backlog is the set of Product Backlog items selected for the current Sprint, along with the plan for delivering them. It is managed by the Developers.

Q3. What is an Increment?

Answer: An Increment is the usable product result produced during a Sprint. It must meet the Definition of Done and provide value to users or stakeholders.

Q4. What is the difference between Product Backlog and Sprint Backlog?

Answer: The Product Backlog contains all desired work for the product, while the Sprint Backlog contains only the work selected for the current Sprint.

Mini quiz

Try answering these without looking back:

- Who owns the Product Backlog?

- Who manages the Sprint Backlog?

- What does the Increment represent?

- What is the purpose of the Definition of Done?

- How does the Product Backlog differ from the Sprint Backlog?

Practical assignment

For your AI Pharmacovigilance Platform:

- Create a sample Product Backlog with at least five items.

- Select two items for a sample Sprint Backlog.

- Define a Sprint Goal for that Sprint.

- Describe the Increment that would be delivered at the end of the Sprint.

- Write a simple Definition of Done for one feature.

Summary

Scrum artifacts provide transparency and help the Scrum Team manage work effectively:

- Product Backlog = all desired work for the product.

- Sprint Backlog = selected work for the current Sprint.

- Increment = usable product delivered during the Sprint.

Together, these artifacts support inspection, adaptation, and continuous delivery of value, which are essential principles of Scrum.

Key takeaways

- Product Backlog is owned by the Product Owner and contains all desired work.

- Sprint Backlog is managed by the Developers and contains work selected for the current Sprint.

- Increment is the usable product result delivered during the Sprint.

- Definition of Done ensures everyone has the same understanding of completed work.

- Scrum artifacts create transparency and enable inspection and adaptation.

Lesson 18: Scrum Events – Sprint, Sprint Planning, Daily Scrum, Sprint Review, and Sprint Retrospective

Learning objectives

By the end of this lesson, you will understand:

- What Scrum events are.

- The purpose of the Sprint.

- The purpose and process of Sprint Planning.

- The purpose and format of the Daily Scrum.

- The purpose of the Sprint Review.

- The purpose of the Sprint Retrospective.

- How these events work together in a Scrum cycle.

- How Scrum events apply to healthcare, pharmacovigilance, and AI product development.

What are Scrum events?

Scrum events are time-boxed activities that create regular opportunities for the Scrum Team to inspect work, adapt plans, collaborate with stakeholders, and improve their process.

The main Scrum events are:

- Sprint – The container for all other events.

- Sprint Planning – Plan the work for the Sprint.

- Daily Scrum – Inspect progress toward the Sprint Goal.

- Sprint Review – Inspect the Increment and gather stakeholder feedback.

- Sprint Retrospective – Inspect the process and identify improvements.

Scrum event cycle

Sprint Planning

↓

Sprint

Daily Scrum occurs every day during the Sprint

↓

Sprint Review

↓

Sprint Retrospective

↓

Next Sprint Planning

Sprint

Purpose

The Sprint is a fixed-length iteration during which the Scrum Team works to deliver a usable product Increment.

Key characteristics

- Usually lasts 1 to 4 weeks.

- Has a clear Sprint Goal.

- Contains all other Scrum events.

- Produces a potentially releasable Increment.

- Maintains a consistent duration throughout the project.

Example

A 2-week Sprint for an AI Pharmacovigilance Platform might focus on:

- Sprint Goal: Deliver a functional AI data extraction module.

- Selected work: API development, UI integration, testing, and validation.

- Increment: A usable AI extraction feature.

Sprint Planning

Purpose

Sprint Planning is the event where the Scrum Team decides:

- What work will be done in the Sprint.

- How the work will be accomplished.

- What the Sprint Goal will be.

Key outputs

- Sprint Goal.

- Selected Product Backlog items.

- Sprint Backlog.

- Plan for delivering the selected work.

Participants

- Product Owner – Clarifies backlog items and priorities.

- Developers – Estimate capacity and plan the work.

- Scrum Master – Facilitates the event.

Typical questions

- Why is this Sprint valuable? (Sprint Goal)

- What can be completed this Sprint? (Selected backlog items)

- How will the work get done? (Tasks and plan)

Healthcare example

For a Hospital Management System:

- Sprint Goal: Enable patients to book appointments online.

- Selected items: Appointment form, doctor availability check, confirmation notification.

- Plan: Design UI, build backend API, integrate database, test workflow.

Daily Scrum

Purpose

The Daily Scrum is a 15-minute daily meeting for the Developers to inspect progress toward the Sprint Goal and adapt the plan for the next 24 hours.

Key characteristics

- Occurs every day during the Sprint.

- Time-boxed to 15 minutes.

- Focused on progress toward the Sprint Goal.

- Led by the Developers.

- Helps identify blockers early.

Common discussion points

- What progress has been made toward the Sprint Goal?

- What work is planned before the next Daily Scrum?

- Are there any impediments blocking progress?

Pharmacovigilance example

In the AI Pharmacovigilance Platform project:

- A developer reports progress on AI extraction API integration.

- A QA tester reports that validation testing is in progress.

- An impediment is identified: access to a required dataset is delayed.

- The team adjusts the plan and requests support from the Scrum Master.

Sprint Review

Purpose

The Sprint Review is held at the end of the Sprint to:

- Inspect the Increment.

- Demonstrate completed work to stakeholders.

- Gather feedback.

- Discuss progress toward the Product Goal.

- Update the Product Backlog if needed.

Participants

- Scrum Team.

- Stakeholders.

- Product Owner presents progress and discusses future priorities.

Outputs

- Feedback on the Increment.

- Updated Product Backlog.

- Refined priorities and future work.

Healthcare example

For a Hospital Management System:

- The team demonstrates the online appointment booking feature.

- Doctors and hospital administrators provide feedback on usability.

- Stakeholders request an additional appointment reminder feature.

- The Product Owner adds and prioritizes the new request in the Product Backlog.

Sprint Retrospective

Purpose

The Sprint Retrospective is held after the Sprint Review and before the next Sprint Planning. It focuses on improving the team’s process.

Key discussion areas

- What went well?

- What did not go well?

- What can be improved?

- What actions will the team take in the next Sprint?

Participants

- Product Owner.

- Scrum Master.

- Developers.

Outputs

- Identified process improvements.

- Action items for the next Sprint.

- Improved collaboration and efficiency.

AI product example

For an AI Medical Chatbot project:

- What went well: AI model integration was completed successfully.

- What did not go well: Testing took longer than expected.

- Improvement: Add automated test cases earlier in the Sprint.

- Action item: Include QA planning in Sprint Planning.

Comparison of Scrum events

| Event | Purpose | Typical time-box |
| --- | --- | --- |
| Sprint | Deliver a usable Increment. | 1–4 weeks. |
| Sprint Planning | Plan the Sprint work. | Up to 8 hours for a 1-month Sprint. |
| Daily Scrum | Inspect progress toward the Sprint Goal. | 15 minutes. |
| Sprint Review | Inspect the Increment and gather feedback. | Up to 4 hours for a 1-month Sprint. |
| Sprint Retrospective | Improve the team’s process. | Up to 3 hours for a 1-month Sprint. |

How Scrum events support Agile principles

| Agile principle | Scrum event support |
| --- | --- |
| Deliver value frequently. | Sprint and Increment. |
| Respond to change. | Sprint Review and Product Backlog updates. |
| Collaborate daily. | Daily Scrum. |
| Continuous improvement. | Sprint Retrospective. |
| Customer feedback. | Sprint Review. |

Common mistakes

- Sprint Planning: Selecting too much work for the Sprint.

- Daily Scrum: Turning it into a status meeting for the Scrum Master.

- Sprint Review: Treating it as a formal approval meeting instead of a collaborative feedback session.

- Sprint Retrospective: Discussing problems without creating actionable improvements.

- Sprint: Changing the Sprint Goal frequently.

Best practices

- Define a clear Sprint Goal.

- Keep Scrum events time-boxed and focused.

- Encourage active participation from all team members.

- Use Sprint Reviews to gather real stakeholder feedback.

- Use Sprint Retrospectives to implement continuous improvements.

- Maintain transparency through the Sprint Backlog and progress tracking.

Interview questions

Q1. What is the purpose of a Sprint?

Answer: A Sprint is a fixed-length iteration during which the Scrum Team works to deliver a usable product Increment that supports the Sprint Goal.

Q2. What happens during Sprint Planning?

Answer: During Sprint Planning, the Scrum Team decides what work will be done in the Sprint, how it will be accomplished, and what the Sprint Goal will be.

Q3. What is the purpose of the Daily Scrum?

Answer: The Daily Scrum helps Developers inspect progress toward the Sprint Goal, identify impediments, and adapt the plan for the next 24 hours.

Q4. What is the difference between Sprint Review and Sprint Retrospective?

Answer: The Sprint Review focuses on inspecting the product Increment and gathering stakeholder feedback, while the Sprint Retrospective focuses on improving the team’s process and collaboration.

Mini quiz

Try answering these without looking back:

- What is the purpose of a Sprint?

- What are the main outputs of Sprint Planning?

- How long is the Daily Scrum?

- What is inspected during the Sprint Review?

- What is the main focus of the Sprint Retrospective?

Practical assignment

For your AI Pharmacovigilance Platform:

- Define a 2-week Sprint Goal.

- List three Product Backlog items that could be selected for the Sprint.

- Describe what would be discussed in the Daily Scrum.

- Describe what would be demonstrated in the Sprint Review.

- Suggest two improvement actions that might come from the Sprint Retrospective.

Summary

Scrum events provide the rhythm of the Scrum framework:

- Sprint provides the time-boxed container for work.

- Sprint Planning defines what will be done and how.

- Daily Scrum keeps the team aligned on daily progress.

- Sprint Review gathers stakeholder feedback on the Increment.

- Sprint Retrospective drives continuous improvement.

Together, these events ensure transparency, inspection, adaptation, collaboration, and continuous delivery of value.

Key takeaways

- Sprint = fixed-length iteration for delivering value.

- Sprint Planning = plan the Sprint work and define the Sprint Goal.

- Daily Scrum = inspect progress and adapt the daily plan.

- Sprint Review = inspect the Increment and gather feedback.

- Sprint Retrospective = improve the team’s process.

- Scrum events create a continuous cycle of planning, execution, feedback, and improvement.

Lesson 19: Scrum Metrics – Velocity, Burndown Chart, Burnup Chart, Story Points, and Planning Poker

Learning objectives

By the end of this lesson, you will understand:

- What Scrum metrics are and why they are important.

- What Story Points are and how they are used.

- How Planning Poker works.

- What Velocity means and how to calculate it.

- How to read a Burndown Chart.

- How to read a Burnup Chart.

- How these metrics apply to healthcare, pharmacovigilance, and AI product development.

What are Scrum metrics?

Scrum metrics are measurements that help the Scrum Team understand progress, forecast future work, and improve their process.

Simple definition: Scrum metrics provide visibility into how much work has been completed, how much work remains, and how effectively the team is delivering value.

Why metrics are important

- Help the team estimate and plan work.

- Provide transparency to stakeholders.

- Identify risks and bottlenecks early.

- Support continuous improvement.

- Help forecast future delivery dates.

Story Points

Purpose

Story Points are a relative measure of effort used to estimate Product Backlog items.

What Story Points consider

- Complexity – How difficult is the work?

- Effort – How much work is required?

- Risk – How uncertain or risky is the task?

Common Story Point scale

| Story Points | Meaning |
| --- | --- |
| 1 | Very small, simple task. |
| 2 | Small task. |
| 3 | Moderate task. |
| 5 | Complex task. |
| 8 | Very complex task. |
| 13 | Large task with high uncertainty. |

Example

| Backlog item | Story Points |
| --- | --- |
| Login feature | 3 |
| Dashboard | 5 |
| ICSR Management | 8 |
| AI Data Extraction | 13 |
| MedDRA Coding | 8 |

Healthcare example

For a Hospital Management System:

- Patient registration screen = 3 points.

- Appointment scheduling = 5 points.

- Prescription management = 8 points.

Pharmacovigilance example

For your AI Pharmacovigilance Platform:

- ICSR Management = 8 points.

- AI Data Extraction = 13 points.

- Duplicate Detection = 8 points.

Planning Poker

Purpose

Planning Poker is a collaborative estimation technique used by Scrum Teams to assign Story Points to backlog items.

How it works

- The Product Owner explains a backlog item.

- Team members discuss the requirements.

- Each member privately selects a Story Point estimate.

- All estimates are revealed simultaneously.

- If estimates differ, the team discusses the reasons.

- The team repeats the process until a consensus is reached.

Benefits

- Encourages team collaboration.

- Reduces the influence of dominant personalities.

- Surfaces hidden assumptions and risks.

- Improves estimation accuracy.

AI product example

For an AI Medical Chatbot:

- A developer estimates symptom-checking integration as 8 points.

- A QA tester estimates it as 13 points due to testing complexity.

- After discussion, the team agrees on 13 points.

Velocity

Purpose

Velocity measures the amount of work completed by the Scrum Team in a Sprint, usually measured in Story Points.

Formula

Velocity = Total Story Points completed in a Sprint

Example calculation

| Sprint | Story Points completed |
| --- | --- |
| Sprint 1 | 20 |
| Sprint 2 | 25 |
| Sprint 3 | 22 |
| Sprint 4 | 23 |
| Average velocity | 22.5 |

How velocity is used

- Sprint Planning – Helps determine how much work the team can realistically commit to.

- Release Planning – Helps forecast how many Sprints are needed to complete remaining work.

- Team improvement – Helps the team understand delivery patterns over time.

Important note

Velocity should not be used to compare teams because Story Point estimation is relative and specific to each team.

Burndown Chart

Purpose

A Burndown Chart shows the remaining work in a Sprint over time.

How to read it

- X-axis = Sprint days.

- Y-axis = Remaining Story Points or tasks.

- Ideal line = Planned rate of work completion.

- Actual line = Real progress of the team.

Example Burndown Chart

Remaining work (Story Points)

40 ┤●

30 ┤ ●

20 ┤ ●

10 ┤ ●

0 ┤____●

Day 1 3 5 7 10

Interpretation: The line moving downward indicates that the team is completing work and reducing the remaining Sprint workload.

Interpretation

- If the actual line is above the ideal line, the team may be behind schedule.

- If the actual line is below the ideal line, the team may be ahead of schedule.

- If the line is flat, little or no work is being completed.

Pharmacovigilance example

For the AI Pharmacovigilance Platform, a Burndown Chart can show:

- Remaining Story Points for AI extraction tasks.

- Progress of MedDRA coding feature development.

- Whether the team is on track to meet the Sprint Goal.

Burnup Chart

Purpose

A Burnup Chart shows the work completed over time and compares it with the total scope.

How to read it

- X-axis = Time or Sprint days.

- Y-axis = Story Points.

- Total scope line = Total work planned.

- Completed work line = Work completed so far.

Example Burnup Chart

Story Points

40 ┤──────────── Total scope

30 ┤ ●

20 ┤ ●

10 ┤ ●

0 ┤____

Day 1 3 5 7 10

Interpretation: The upward line shows cumulative work completed. If the total scope line changes, it indicates scope changes during the project.

Burndown vs Burnup

| Aspect | Burndown Chart | Burnup Chart |
| --- | --- | --- |
| Shows | Remaining work. | Completed work and total scope. |
| Direction | Line moves downward. | Line moves upward. |
| Scope changes | Less visible. | More visible. |
| Best for | Tracking Sprint progress. | Tracking project progress and scope changes. |

Healthcare example

For a Hospital Management System:

- Story Points estimate features such as patient registration and billing.

- Velocity helps forecast future module delivery.

- Burndown Chart tracks progress during a Sprint.

- Burnup Chart shows completed modules versus the total project scope.

AI product example

For an AI Medical Chatbot:

- Story Points estimate AI model integration tasks.

- Planning Poker helps the team agree on estimation.

- Velocity helps forecast when chatbot features may be completed.

- Burnup Chart helps track scope changes as new AI capabilities are added.

Common mistakes

- Story Points: Treating them as exact hours.

- Velocity: Using it as a performance target instead of a planning tool.

- Burndown Chart: Ignoring the reasons behind deviations from the ideal line.

- Planning Poker: Allowing one person to dominate the estimation discussion.

- Metrics: Focusing on numbers instead of delivering customer value.

Best practices

- Use Story Points for relative estimation, not time tracking.

- Use Planning Poker to encourage collaborative estimation.

- Use Velocity for Sprint and release forecasting.

- Review Burndown Charts regularly during the Sprint.

- Use Burnup Charts when scope changes are common.

- Interpret metrics in context and focus on continuous improvement.

Interview questions

Q1. What are Story Points?

Answer: Story Points are a relative measure of effort used to estimate Product Backlog items based on complexity, effort, and risk.

Q2. What is Planning Poker?

Answer: Planning Poker is a collaborative estimation technique in which team members independently estimate backlog items using Story Points and discuss differences until consensus is reached.

Q3. What is Velocity?

Answer: Velocity is the amount of work completed by a Scrum Team in a Sprint, usually measured in Story Points.

Q4. What is the difference between Burndown and Burnup Charts?

Answer: A Burndown Chart shows remaining work decreasing over time, while a Burnup Chart shows completed work increasing over time and compares it with the total scope.

Mini quiz

Try answering these without looking back:

- What do Story Points measure?

- What is the purpose of Planning Poker?

- How is Velocity calculated?

- What does a Burndown Chart show?

- What advantage does a Burnup Chart have over a Burndown Chart?

Practical assignment

For your AI Pharmacovigilance Platform:

- Assign Story Points to five backlog items.

- Simulate a Planning Poker discussion for one complex feature.

- Calculate Velocity for four hypothetical Sprints.

- Draw a simple Burndown Chart for a 2-week Sprint.

- Explain how a Burnup Chart would help if the project scope changes frequently.

Summary

Scrum metrics help teams estimate work, track progress, and improve delivery:

- Story Points measure relative effort.

- Planning Poker supports collaborative estimation.

- Velocity measures completed work per Sprint.

- Burndown Chart shows remaining work decreasing over time.

- Burnup Chart shows completed work increasing over time and highlights scope changes.

These metrics provide transparency and forecasting ability, helping Scrum Teams deliver value more predictably.

Key takeaways

- Story Points estimate relative effort, not exact time.

- Planning Poker improves estimation through team discussion.

- Velocity helps forecast future Sprint capacity.

- Burndown Chart tracks remaining work during a Sprint.

- Burnup Chart tracks completed work and total scope.

- Metrics should be used for planning and improvement, not for comparing teams or judging individual performance.

Lesson 20: Kanban Framework – Purpose, Principles, and Workflow Management

Learning objectives

By the end of this lesson, you will understand:

- What Kanban is.

- The purpose of Kanban.

- The core principles of Kanban.

- How a Kanban board works.

- What Work In Progress (WIP) limits are.

- How Kanban improves workflow efficiency.

- When Kanban should be used.

- How Kanban applies to healthcare, pharmacovigilance, and AI product development.

What is Kanban?

Kanban is a workflow management method used to visualize work, limit work in progress, and improve the flow of tasks through a process.

The word “Kanban” comes from Japanese and means “visual signal” or “signboard”.

Simple definition: Kanban is an Agile method that helps teams manage and improve their workflow by making work visible and limiting the amount of work being done at the same time.

Purpose of Kanban

Kanban was created to help teams:

- Visualize the workflow.

- Identify bottlenecks.

- Reduce multitasking.

- Improve flow efficiency.

- Deliver work continuously.

- Adapt to changing priorities.

Simple analogy

Imagine a pharmacy dispensing counter:

- Prescriptions arrive continuously.

- Each prescription moves through stages: Received → Verification → Dispensing → Completed.

- If too many prescriptions are in Verification, it becomes a bottleneck.

- Limiting the number of prescriptions in verification helps maintain smooth flow.

This is similar to how Kanban manages work in software and product development.

History of Kanban

Kanban originated in the Toyota Production System in the 1940s and 1950s.

- Toyota used visual cards to signal when more materials were needed.

- This helped reduce waste and improve production flow.

- Later, Kanban principles were adapted for knowledge work and software development by David J. Anderson.

Core principles of Kanban

1. Visualize the workflow

Make all work visible so the team can understand:

- What work is waiting.

- What work is in progress.

- What work is completed.

2. Limit Work In Progress (WIP)

WIP limits restrict the number of tasks allowed in a workflow stage at one time.

- Prevents overloading the team.

- Reduces context switching.

- Highlights bottlenecks quickly.

3. Manage flow

Focus on moving work smoothly from start to completion.

- Reduce delays.

- Remove blockers.

- Improve cycle time.

4. Make policies explicit

Clearly define:

- How work enters the system.

- What each workflow stage means.

- When work is considered complete.

5. Implement feedback loops

Regularly review workflow performance and identify improvement opportunities.

6. Improve collaboratively and evolve experimentally

Kanban encourages teams to make small, continuous improvements rather than large disruptive changes.

Kanban board

A Kanban board is a visual tool that represents the workflow.

Simple Kanban board

To Do

Login feature

Dashboard

ICSR Management

In Progress

AI Data Extraction

Testing

Done

User authentication

UI setup

Typical Kanban columns

| Column | Meaning |
| --- | --- |
| To Do | Work waiting to be started. |
| In Progress | Work currently being worked on. |
| Testing | Work being validated. |
| Done | Completed work. |

Work In Progress (WIP) limits

What is WIP?

Work In Progress (WIP) refers to tasks that have been started but not yet completed.

Why WIP limits are important

- Prevent the team from starting too many tasks at once.

- Encourage the team to finish existing work before starting new work.

- Reveal bottlenecks when a column reaches its limit.

- Improve focus and flow efficiency.

Example WIP limits

| Column | WIP limit |
| --- | --- |
| To Do | No limit |
| In Progress | 3 tasks |
| Testing | 2 tasks |
| Done | No limit |

Bottleneck example

If the Testing column has a WIP limit of 2 and already contains two tasks:

- Developers cannot move additional tasks into Testing.

- The team focuses on completing testing work first.

- This prevents unfinished work from piling up.

How Kanban improves workflow

- Visual transparency – Everyone can see the status of work.

- Bottleneck identification – Blocked stages become visible.

- Reduced multitasking – WIP limits encourage focus.

- Faster delivery – Work moves continuously through the system.

- Continuous improvement – Teams regularly analyze and improve flow.

Kanban vs Scrum

| Aspect | Kanban | Scrum |
| --- | --- | --- |
| Work cycle | Continuous flow. | Time-boxed Sprints. |
| Roles | No mandatory roles. | Product Owner, Scrum Master, Developers. |
| Planning | Continuous prioritization. | Sprint Planning. |
| WIP limits | Core practice. | Not a core requirement. |
| Best for | Support, maintenance, and continuous work. | Complex product development. |

When to use Kanban

Kanban is most suitable when:

- Work arrives continuously.

- Priorities change frequently.

- The team handles support or maintenance tasks.

- Work items vary in size and urgency.

- The team wants to improve workflow efficiency.

Examples

- IT support teams.

- Bug-fixing teams.

- Operations teams.

- Regulatory update management.

- Continuous AI model improvement.

Healthcare example

Hospital IT support

A Kanban board can manage hospital IT support tickets:

| Column | Example work |
| --- | --- |
| To Do | Password reset requests. |
| In Progress | EHR system troubleshooting. |
| Testing | System patch verification. |
| Done | Resolved support tickets. |

Pharmacovigilance example

AI Pharmacovigilance Platform support

Kanban can manage ongoing work such as:

- Regulatory rule updates.

- Bug fixes in AI extraction.

- MedDRA coding updates.

- Signal detection improvements.

- User support requests.

Kanban board for pharmacovigilance support

To Do

New regulatory update

User support request

In Progress

AI model retraining

Bug fix

Done

MedDRA update

Resolved ticket

AI product example

AI Medical Chatbot continuous improvement

Kanban is useful for managing:

- User feedback requests.

- AI model retraining tasks.

- Bug fixes.

- Performance monitoring.

- New feature enhancements.

Advantages of Kanban

- Simple to implement.

- Highly visual.

- Flexible for changing priorities.

- Reduces bottlenecks.

- Improves flow efficiency.

- Supports continuous delivery.

Limitations of Kanban

- May provide less structure than Scrum.

- Can be difficult to forecast long-term delivery without additional metrics.

- Requires discipline in respecting WIP limits.

- May not provide enough cadence for teams needing regular review cycles.

Best practices

- Keep the Kanban board simple and visible.

- Set realistic WIP limits.

- Regularly review the board for bottlenecks.

- Measure cycle time and throughput.

- Continuously refine workflow policies.

- Use Kanban alongside Scrum when appropriate (Scrumban).

Interview questions

Q1. What is Kanban?

Answer: Kanban is a workflow management method that helps teams visualize work, limit work in progress, and improve the flow of tasks through a process.

Q2. What is the main purpose of a Kanban board?

Answer: The main purpose of a Kanban board is to visualize the workflow, show the status of work items, and help identify bottlenecks.

Q3. What are WIP limits?

Answer: WIP limits restrict the number of tasks allowed in a workflow stage at one time, helping teams reduce multitasking and improve flow efficiency.

Q4. When is Kanban most suitable?

Answer: Kanban is most suitable for continuous work environments such as support, maintenance, operations, and projects with frequently changing priorities.

Mini quiz

Try answering these without looking back:

- What does the word “Kanban” mean?

- What is the primary purpose of a Kanban board?

- What are WIP limits?

- How does Kanban differ from Scrum?

- When should Kanban be used?

Practical assignment

For your AI Pharmacovigilance Platform:

- Design a Kanban board with appropriate workflow columns.

- Define WIP limits for at least two columns.

- List five types of work items that could be managed with Kanban.

- Identify a potential bottleneck and explain how the team could address it.

- Explain why Kanban would be useful for ongoing support and regulatory updates.

Summary

Kanban is a visual workflow management method that helps teams improve the flow of work by:

- Visualizing tasks on a Kanban board.

- Limiting Work In Progress (WIP).

- Managing workflow continuously.

- Identifying and removing bottlenecks.

- Encouraging continuous improvement.

Kanban is particularly useful for support, maintenance, operations, regulatory updates, and continuous AI product improvement.

Key takeaways

- Kanban means “visual signal” or “signboard.”

- A Kanban board visualizes workflow stages.

- WIP limits prevent too much work from being in progress at the same time.

- Kanban focuses on continuous flow, while Scrum focuses on time-boxed Sprints.

- Kanban is ideal for continuous work and changing priorities.

- It can be effectively applied to healthcare support, pharmacovigilance updates, and AI product maintenance.

Module 2 – Agile Frameworks

Lesson 21: Lean Framework – Principles, Waste Elimination, and Value Optimization

Learning objectives

By the end of this lesson, you will understand:

- What Lean is.

- The history of Lean.

- Why Lean was created.

- The Lean mindset.

- The 5 principles of Lean.

- The 8 types of waste.

- Value stream mapping.

- Lean vs Agile vs Scrum vs Kanban.

- How Lean applies to healthcare, pharmacovigilance, and AI products.

1. What is Lean?

Simple definition

Lean is a methodology focused on maximizing customer value while minimizing waste.

In simple words:

Build what customers need, remove unnecessary work, and continuously improve the process.

Simple analogy

Imagine a hospital emergency department.

A patient arrives.

The process:

Patient arrival
↓
Registration
↓
Waiting
↓
Doctor consultation
↓
Tests
↓
Treatment

Now imagine:

- Patient waits 2 hours for registration.

- Same information is entered three times.

- Doctors wait for reports.

- Staff perform unnecessary paperwork.

Lean thinking asks:

"Which steps actually create value for the patient, and which steps are waste?"

2. Why was Lean created?

Lean originated from the Toyota Production System (TPS).

After World War II, Japan had:

- Limited resources.

- Limited money.

- High competition.

Toyota needed a way to:

- Produce high-quality products.

- Reduce waste.

- Use resources efficiently.

Toyota developed a system focused on:

- Continuous improvement.

- Employee involvement.

- Eliminating unnecessary activities.

This became known globally as Lean Manufacturing.

Later, Lean concepts moved into:

- Software development.

- Healthcare.

- Product management.

- Startups.

- AI development.

3. Lean mindset

A Lean thinker always asks:

Question 1:

"Does this activity create customer value?"

If yes:

Continue.

If no:

Remove or reduce it.

Question 2:

"Can we deliver faster with less waste?"

Question 3:

"How can we improve continuously?"

4. Lean principles

Lean has five fundamental principles.

Principle 1: Identify Value

Meaning

Understand what customers actually value.

Not everything a company builds creates value.

Example

Healthcare app:

Customers value:

✅ Easy appointment booking
✅ Fast doctor access
✅ Accurate medical information

Customers do not value:

❌ Complicated registration
❌ Unnecessary screens
❌ Extra features nobody uses

Product Manager perspective

A Product Manager must always ask:

"Will this feature solve a real user problem?"

Principle 2: Map the Value Stream

Meaning

Understand the complete process from idea to customer delivery.

Example:

AI Pharmacovigilance Platform

Current process:

Case received

↓

Manual data entry

↓

Medical review

↓

Coding

↓

Quality check

↓

Submission

Lean analysis asks:

Where is time wasted?

Where are delays?

Where are unnecessary steps?

Value Stream Mapping

A visual representation of:

- Activities.

- Waiting time.

- Handoffs.

- Delays.

- Bottlenecks.

Example:

Traditional PV process:

Case received

(2 hours waiting)

↓

Manual entry

(4 hours)

↓

Medical review

(1 day waiting)

↓

Coding

(3 hours)

Lean improvement:

AI extraction

↓

Automatic coding suggestion

↓

Medical review

Result:

Processing time reduced.

Principle 3: Create Flow

Meaning

Make work move smoothly without interruptions.

Example:

Bad flow:

Developer starts 10 features.

Nothing finishes.

Good Lean flow:

Complete one feature.

Release it.

Move to next feature.

Relationship with Kanban:

Kanban supports Lean by improving workflow flow.

Principle 4: Establish Pull

Meaning

Work should be created based on actual demand, not assumptions.

Example:

Traditional approach:

"We think users need 20 features."

Build everything.

Later discover users use only 5 features.

Waste created.

Lean approach:

Build small feature.

Measure usage.

Improve based on feedback.

This is the foundation of:

- MVP.

- Product experimentation.

- Startup methodology.

Principle 5: Pursue Perfection

Meaning

Continuous improvement.

Lean never says:

"We are finished."

It asks:

"How can we improve?"

Examples:

- Faster delivery.

- Better quality.

- Lower cost.

- Better user experience.

5. The 8 wastes of Lean

Lean identifies activities that do not create value.

Remember:

DOWNTIME

1. Defects

Errors requiring correction.

Example:

AI model extracts wrong patient information.

Impact:

- Rework.

- Delays.

- Cost increase.

2. Overproduction

Creating more than needed.

Example:

Building 20 dashboard features when users need only 5.

3. Waiting

Idle time.

Examples:

- Waiting for approval.

- Waiting for data.

- Waiting for testing.

4. Non-utilized talent

Not using people's skills.

Example:

A pharmacovigilance expert is only used for testing but not involved in requirement design.

5. Transportation

Unnecessary movement of information.

Software example:

Multiple systems requiring manual data transfer.

6. Inventory

Too much unfinished work.

Example:

50 incomplete backlog items.

7. Motion

Unnecessary effort.

Example:

Users clicking through 10 screens for a simple task.

8. Extra Processing

Doing unnecessary work.

Example:

Entering the same patient data into multiple systems.

Lean waste example:

AI Pharmacovigilance Platform

Waste:

Manual case data entry.

Solution:

AI extraction.

Result:

- Faster processing.

- Reduced errors.

- More analyst time for complex cases.

6. Lean vs Agile

| Aspect | Lean | Agile |
| --- | --- | --- |
| Main focus | Remove waste and maximize value | Adapt quickly to change |
| Origin | Toyota manufacturing | Software development |
| Goal | Efficiency | Flexibility |
| Approach | Improve process | Improve delivery |
| Example | Reduce unnecessary steps | Deliver features incrementally |

7. Lean vs Scrum

| Aspect | Lean | Scrum |
| --- | --- | --- |
| Structure | Principles | Framework |
| Focus | Waste reduction | Sprint delivery |
| Roles | No fixed roles | PO, Scrum Master, Developers |
| Planning | Continuous improvement | Sprint planning |

8. Lean vs Kanban

| Aspect | Lean | Kanban |
| --- | --- | --- |
| Focus | Value optimization | Workflow visualization |
| Origin | Toyota | Toyota-inspired |
| Tool | Philosophy | Method |
| Relationship | Lean principles guide improvement | Kanban implements flow management |

Healthcare example

Hospital registration process

Current:

Patient arrives

↓

Forms filled

↓

Data entered manually

↓

Insurance verification

↓

Doctor appointment

Lean analysis:

Problems:

- Duplicate data entry.

- Waiting time.

- Paperwork.

Lean improvements:

- Digital registration.

- Automated verification.

- Patient self-service portal.

Pharmacovigilance example

Current ICSR processing

Case received

↓

Manual extraction

↓

Manual coding

↓

Medical review

↓

Submission

Lean improvements:

AI extraction

↓

Coding suggestions

↓

Reviewer validation

↓

Submission

Benefits:

- Reduced processing time.

- Lower errors.

- More cases handled.

AI Product example

AI Medical Chatbot

Lean approach:

Before building:

Ask:

"What problem are we solving?"

Build:

Minimum useful chatbot.

Measure:

- User satisfaction.

- Accuracy.

- Usage.

Improve:

Add features based on evidence.

Common mistakes

Mistake 1

"Lean means reducing employees."

Wrong.

Lean means reducing waste.

Mistake 2

"Lean means working faster."

Incomplete.

Lean means creating more value with less unnecessary effort.

Mistake 3

"Lean is only for manufacturing."

Wrong.

Lean is used in:

- Software.

- Healthcare.

- Banking.

- Product management.

Best practices

- Understand customer value.

- Remove unnecessary activities.

- Improve processes continuously.

- Measure workflow performance.

- Involve employees in improvement.

- Build small experiments.

Interview questions

Q1. What is Lean?

Answer:

Lean is a methodology focused on maximizing customer value by eliminating waste and continuously improving processes.

Q2. What are the five Lean principles?

Answer:

- Identify value.

- Map value stream.

- Create flow.

- Establish pull.

- Pursue perfection.

Q3. What is waste in Lean?

Answer:

Waste is any activity that consumes resources but does not create customer value.

Q4. Explain Lean in healthcare.

Answer:

Lean in healthcare focuses on improving patient outcomes by reducing unnecessary steps, waiting time, errors, and inefficient processes.

Mini quiz

Answer these:

- What is the main goal of Lean?

- Where did Lean originate?

- What are the five Lean principles?

- What does DOWNTIME represent?

- How can Lean improve pharmacovigilance processing?

Practical assignment

For your AI Pharmacovigilance Platform:

Create a Lean improvement analysis.

Identify:

Current process:

Case received → Manual entry → Review → Coding → Submission

Find:

- Three wastes.

- Three improvements.

- Expected benefits.

Example:

Waste:
Manual data entry.

Improvement:
AI extraction.

Benefit:
50% faster processing.

Summary

Lean is a philosophy focused on:

- Maximizing customer value.

- Eliminating waste.

- Improving flow.

- Creating efficient processes.

- Continuous improvement.

For a future Healthcare AI Product Manager, Lean thinking is extremely valuable because it helps you decide:

- What features should be built.

- What processes should be automated.

- Where users experience pain.

- How to deliver more value with fewer resources.

Key takeaways

✅ Lean = maximize value, minimize waste.
✅ Originated from Toyota Production System.
✅ Five principles guide Lean thinking.
✅ DOWNTIME represents eight wastes.
✅ Lean supports Agile, Scrum, and Kanban.
✅ Lean is highly valuable in healthcare and AI product development.

Lesson 22: Extreme Programming (XP) Framework – Engineering Excellence, Practices, and When to Use XP

Learning objectives

By the end of this lesson, you will understand:

- What Extreme Programming (XP) is.

- Why XP was created.

- History of XP.

- XP values and principles.

- Core XP practices.

- XP roles.

- XP vs Scrum vs Kanban.

- When XP should be used.

- How XP applies to healthcare, pharmacovigilance, and AI products.

1. What is Extreme Programming (XP)?

Simple definition

Extreme Programming (XP) is an Agile software development framework focused on delivering high-quality software through strong engineering practices, continuous feedback, and frequent releases.

In simple words:

Scrum helps teams decide what to build and when to build it. XP focuses on building it correctly with high technical quality.

Simple analogy

Imagine building a hospital.

Scrum answers:

- Which departments should be built first?

- What should be delivered in the next phase?

XP answers:

- Are the electrical systems safe?

- Are materials high quality?

- Are construction standards followed?

Both focus on successful delivery, but XP emphasizes quality of construction.

2. Why was XP created?

In traditional software development:

Teams often faced problems:

- Requirements changed frequently.

- Bugs appeared late.

- Testing happened at the end.

- Developers worked separately.

- Releases were slow.

XP was created to solve these problems by introducing:

- Continuous testing.

- Frequent releases.

- Close collaboration.

- Better coding practices.

3. History of Extreme Programming

XP was created by:

Kent Beck

during the late 1990s.

It was first used in a project called:

Chrysler Comprehensive Compensation System (C3 Project)

The project faced problems with traditional development approaches.

Kent Beck introduced XP practices to:

- Improve software quality.

- Increase developer collaboration.

- Deliver faster.

The book:

"Extreme Programming Explained"

was published by Kent Beck in 1999.

4. Why is it called "Extreme" Programming?

The idea:

Take good software development practices and apply them to the extreme.

Examples:

Normal practice:

"Test software."

XP:

"Write tests continuously before coding."

Normal practice:

"Review code."

XP:

"Two developers work together continuously."

Normal practice:

"Integrate changes."

XP:

"Integrate code multiple times every day."

5. XP Values

XP is built around five major values.

1. Communication

Meaning

Team members communicate frequently instead of relying only on documents.

Example:

Developer talks directly with Product Owner to clarify requirements.

Healthcare example:

Developer discusses workflow directly with pharmacovigilance experts instead of guessing requirements.

2. Simplicity

Meaning

Build the simplest solution that solves the current problem.

Avoid unnecessary complexity.

Example:

Do not build 50 AI features before proving users need the basic feature.

3. Feedback

Meaning

Get feedback quickly.

Sources:

- Automated tests.

- Customers.

- Users.

- Team members.

4. Courage

Meaning

Teams should be willing to:

- Refactor bad code.

- Remove unnecessary features.

- Challenge incorrect assumptions.

5. Respect

Meaning

Team members respect each other's skills and contributions.

6. Core XP Practices

Now we learn the most important XP practices.

1. Pair Programming

What is it?

Two developers work together on the same code.

One developer:

Driver

Writes code.

Other developer:

Navigator

Reviews and guides.

They switch roles regularly.

Benefits

- Fewer bugs.

- Better knowledge sharing.

- Better code quality.

Healthcare example:

One developer writes AI extraction logic.

Another developer reviews:

- Data privacy.

- Accuracy.

- Error handling.

2. Test-Driven Development (TDD)

What is TDD?

Developers write tests before writing the actual code.

Process:

Write Test

↓

Write Code

↓

Run Test

↓

Improve Code

Called:

Red → Green → Refactor

Example:

Requirement:

"The system should identify adverse drug reactions."

First create tests:

Input:
Patient case with nausea after medication.

Expected output:

Adverse event detected.

Then develop the feature.

3. Continuous Integration (CI)

Meaning

Developers frequently merge their code into a shared repository.

Benefits:

- Problems discovered early.

- Fewer integration issues.

Example:

AI Pharmacovigilance platform:

Developer A updates AI extraction.

Developer B updates dashboard.

CI automatically tests whether both changes work together.

4. Continuous Testing

Testing happens continuously.

Includes:

- Unit testing.

- Integration testing.

- Automated testing.

5. Refactoring

Meaning

Improving code structure without changing functionality.

Example:

Old code:

Slow and difficult to maintain.

Refactor:

Cleaner and faster.

6. Small Releases

XP encourages releasing small improvements frequently.

Example:

Instead of:

One major release every year.

Release:

Small improvements every week.

7. Collective Code Ownership

Meaning:

Any developer can improve any part of the code.

Benefits:

- No dependency on one person.

- Better collaboration.

8. Coding Standards

Teams follow common coding practices.

Benefits:

- Easier maintenance.

- Better collaboration.

XP Roles

XP does not have exactly the same roles as Scrum.

Typical roles:

| Role | Responsibility |
| --- | --- |
| Customer | Defines requirements and priorities |
| Programmer | Develops software |
| Tester | Creates and runs tests |
| Coach | Guides XP practices |
| Tracker | Tracks progress and metrics |

Scrum vs XP

| Aspect | Scrum | XP |
| --- | --- | --- |
| Main focus | Product delivery | Engineering quality |
| Roles | Defined roles | Flexible roles |
| Iterations | Sprints | Frequent releases |
| Testing | Important | Extreme focus |
| Coding practices | Not defined | Strongly defined |
| Pair programming | Optional | Core practice |
| TDD | Optional | Core practice |

XP vs Kanban

| Aspect | XP | Kanban |
| --- | --- | --- |
| Focus | Software quality | Workflow improvement |
| Main users | Developers | Any team |
| Practices | Coding practices | Flow practices |
| Example | TDD | WIP limits |

When should XP be used?

XP is suitable when:

1. Requirements change frequently

Example:

AI products.

2. Quality is critical

Examples:

- Healthcare systems.

- Banking applications.

- Medical software.

3. Technical complexity is high

Examples:

- AI systems.

- Data platforms.

- Large applications.

4. Fast feedback is required

Example:

Startup products.

When XP may not be suitable

XP may be difficult when:

- Team members are distributed across many locations.

- Organization cannot support frequent collaboration.

- Developers are unwilling to adopt engineering practices.

- The project requires heavy documentation instead of rapid iteration.

Healthcare example

Electronic Health Record System

XP practices:

Pair programming:

Two developers review patient data workflows.

TDD:

Test prescription validation before development.

Continuous integration:

Ensure updates don't break existing hospital functions.

Pharmacovigilance example

AI Pharmacovigilance Platform

Feature:

AI adverse event extraction.

XP approach:

Step 1

Write tests:

Input:

Patient report:

"Patient developed rash after taking drug X."

Expected:

System identifies:

- Drug name.

- Adverse event.

- Patient details.

Step 2

Develop AI extraction.

Step 3

Run automated tests.

Step 4

Refactor and improve accuracy.

AI Product example

AI Medical Chatbot

XP practices:

Pair programming:

AI engineer + backend engineer collaborate.

TDD:

Test chatbot responses.

Continuous integration:

Every model update is tested.

Small releases:

Release improvements weekly.

Common mistakes

Mistake 1:

"XP is only about coding."

Wrong.

XP improves:

- Communication.

- Collaboration.

- Quality.

- Feedback.

Mistake 2:

"XP replaces Scrum."

Wrong.

Many teams combine:

Scrum + XP.

This is common.

Mistake 3:

"Testing happens after development."

Wrong.

XP promotes testing continuously.

Best practices

- Automate testing wherever possible.

- Encourage collaboration.

- Release small improvements frequently.

- Maintain coding standards.

- Refactor continuously.

- Use feedback loops.

Interview questions

Q1. What is Extreme Programming?

Answer:

XP is an Agile software development framework focused on engineering excellence, continuous feedback, frequent releases, and high-quality software delivery.

Q2. Who created XP?

Answer:

XP was created by Kent Beck in the late 1990s.

Q3. What is Pair Programming?

Answer:

Pair programming is an XP practice where two developers work together on the same code, with one writing code and the other reviewing.

Q4. What is TDD?

Answer:

Test-Driven Development is a practice where developers write automated tests before writing the implementation code.

Q5. Difference between Scrum and XP?

Answer:

Scrum focuses on managing product development through roles, events, and backlog management, while XP focuses on engineering practices and software quality.

Mini quiz

Answer these:

- What is the main goal of XP?

- Who created XP?

- What is Pair Programming?

- What does TDD mean?

- How is XP different from Scrum?

Practical assignment

For your AI Pharmacovigilance Platform:

Choose one feature:

Example:

AI Data Extraction Module

Design an XP approach:

- What tests would you write first?

- How could pair programming help?

- How would continuous integration be used?

- What small release could be delivered first?

Summary

Extreme Programming (XP) focuses on:

- High-quality software.

- Continuous feedback.

- Strong engineering practices.

- Frequent releases.

Important XP practices:

✅ Pair Programming
✅ Test-Driven Development
✅ Continuous Integration
✅ Continuous Testing
✅ Refactoring
✅ Small Releases

For AI and healthcare products, XP helps ensure that software is not only delivered quickly but is also safe, reliable, maintainable, and high quality.

Key takeaways

- XP = Agile framework focused on technical excellence.

- Created by Kent Beck.

- Uses practices like TDD and Pair Programming.

- Works well for complex software and AI systems.

- Can be combined with Scrum.

- Very valuable for healthcare technology because quality and reliability are critical.

Crystal is very important because it teaches a key Agile concept:

"Every team and project is different. The process should adapt to the people, size, and risk of the project."

For a future Business Analyst, Product Manager, or AI Product Manager, Crystal helps you understand that Agile is not a fixed recipe. You select and adapt practices based on the situation.

Agile Masterclass

Module 2 – Agile Frameworks

Lesson 23: Crystal Framework – People-Centric Agile Approach and When to Use It

Learning objectives

By the end of this lesson, you will understand:

- What Crystal Agile is.

- Why Crystal was created.

- History of Crystal.

- Crystal principles.

- Different types of Crystal methods.

- How Crystal adapts based on team size and project risk.

- Crystal vs Scrum vs XP vs Kanban.

- When to use Crystal.

- Healthcare, pharmacovigilance, and AI examples.

1. What is Crystal?

Simple definition

Crystal is an Agile framework that focuses on people, communication, collaboration, and adapting the process based on project characteristics.

Simple meaning:

The team matters more than the process.

Crystal believes:

A small team building a simple app should not follow the same process as a large team building a life-critical medical system.

Simple analogy

Imagine two medical situations:

Situation 1:

A small clinic creates a simple appointment booking app.

Team:

- 5 people.

- Low risk.

- Simple requirements.

They need:

- Fast communication.

- Minimal documentation.

Situation 2:

A pharmaceutical company develops an AI system that detects adverse drug reactions.

Team:

- 100+ people.

- Regulatory requirements.

- Patient safety concerns.

They need:

- More documentation.

- More controls.

- More communication structure.

Crystal says:

"Do not use the same process for both."

2. Why was Crystal created?

Traditional software methods had problems:

- Too many rules.

- Too much documentation.

- Same process for every project.

- Slow decision-making.

Agile experts realized:

Different projects have different needs.

A banking system and a small mobile app cannot be managed identically.

Crystal was created to provide:

- Flexibility.

- Human-centered collaboration.

- Appropriate processes.

3. History of Crystal

Crystal was created by:

Alistair Cockburn

in the 1990s.

He studied successful software teams and found:

Successful teams depended heavily on:

- Communication.

- Trust.

- Collaboration.

- Frequent delivery.

Not just processes.

Crystal became one of the original Agile approaches and influenced the Agile movement.

4. Core philosophy of Crystal

Crystal follows this idea:

"People, interaction, and communication create successful software."

The framework emphasizes:

1. People over processes

Good teams can overcome process limitations.

2. Frequent delivery

Deliver working software regularly.

3. Close communication

The closer the team works together, the better the outcome.

4. Continuous improvement

Teams regularly improve how they work.

5. Crystal Family

Crystal is not one single method.

It is a family of methods.

Different colors represent different levels of complexity and risk.

Crystal Colors

1. Crystal Clear

For:

- Small teams.

- Low-risk projects.

Typical:

- 1–6 people.

Example:

Small startup developing a simple mobile app.

2. Crystal Yellow

For:

- Small-medium teams.

- Moderate complexity.

Typical:

- 7–20 people.

Example:

Healthcare dashboard development.

3. Crystal Orange

For:

- Larger projects.

- More complexity.

Typical:

- 20–80 people.

Example:

Hospital management platform.

4. Crystal Red

For:

- Very large and complex projects.

Example:

Enterprise healthcare systems.

5. Crystal Diamond / Sapphire

For:

Very high-risk systems.

Examples:

- Aircraft software.

- Medical devices.

- Nuclear systems.

Crystal classification principle

Crystal considers:

Team size

More people = more communication challenges.

System criticality

More risk = more controls needed.

Example:

A toy shopping app:

Low risk.

↓

Crystal Clear.

AI system making clinical decisions:

High risk.

↓

More rigorous Crystal approach.

6. Crystal Properties

Crystal has seven important properties.

Property 1: Frequent Delivery

Teams should deliver working software regularly.

Example:

Every few weeks deliver a usable feature.

Healthcare example:

Release:

Patient registration.

Then:

Appointment booking.

Then:

Prescription module.

Property 2: Reflective Improvement

Teams regularly ask:

"What can we improve?"

Similar to:

Scrum Retrospective.

Property 3: Osmotic Communication

This is a unique Crystal concept.

Meaning:

Information naturally flows between team members.

Example:

Team members sitting together can hear discussions and share knowledge naturally.

Modern example:

A Slack channel where developers, BA, and product managers continuously communicate.

Property 4: Personal Safety

Team members should feel safe to:

- Raise concerns.

- Admit mistakes.

- Suggest improvements.

Healthcare example:

A developer should be comfortable saying:

"The AI model accuracy is not sufficient."

Property 5: Focus

Team members should have:

- Clear priorities.

- Protected time.

- Clear goals.

Property 6: Easy Access to Expert Users

The team should communicate directly with real users.

Example:

PV analysts provide feedback directly to the product team.

Property 7: Technical Environment

Teams need proper tools:

- Development environment.

- Testing tools.

- Collaboration tools.

7. Crystal vs Scrum

| Aspect | Crystal | Scrum |
| --- | --- | --- |
| Philosophy | Adapt process to people/project | Standard framework |
| Roles | Flexible | Defined roles |
| Sprint | Not mandatory | Mandatory |
| Focus | Communication | Delivery management |
| Best for | Customized Agile | Product development |

8. Crystal vs XP

| Aspect | Crystal | XP |
| --- | --- | --- |
| Focus | People and communication | Engineering practices |
| Main concern | Team effectiveness | Code quality |
| Practices | Flexible | Defined practices |
| Example | Communication style | TDD |

9. Crystal vs Kanban

| Aspect | Crystal | Kanban |
| --- | --- | --- |
| Focus | Team collaboration | Workflow optimization |
| Structure | Adaptive | Visual workflow |
| Metrics | Less emphasis | Flow metrics |

10. When to use Crystal?

Crystal is useful when:

1. Team size varies

Example:

Startup growing from 5 to 50 employees.

2. Projects have different risks

Example:

Simple healthcare app vs regulated medical system.

3. Communication is critical

Example:

AI product development.

4. Teams want flexibility

They don't want rigid processes.

When NOT to use Crystal

Crystal may not be ideal when:

- Strict regulatory processes are required.

- Teams are very distributed.

- Organization requires standardized processes.

- Strong governance is mandatory.

Healthcare example

Hospital Management System

Small project:

Team:

- BA.

- Developer.

- Designer.

- Tester.

Crystal Clear:

- Frequent communication.

- Minimal documentation.

Large healthcare platform:

Team:

- Developers.

- Doctors.

- Compliance experts.

- Security team.

Need:

- More documentation.

- More governance.

Use stronger Crystal variant.

Pharmacovigilance example

AI Safety Signal Detection Platform

Risk level:

High.

Because:

- Patient safety.

- Regulatory compliance.

- Data privacy.

Crystal approach:

Communication between:

- Pharmacovigilance experts.

- Data scientists.

- Developers.

- Regulatory team.

Need:

- More controls.

- More validation.

- More documentation.

AI Product example

AI Medical Assistant

Crystal approach:

Early stage:

Small team.

Focus:

- Fast experiments.

- User feedback.

Later stage:

Large healthcare deployment.

Need:

- Security reviews.

- Compliance.

- Validation.

Crystal adapts as the product grows.

Common mistakes

Mistake 1:

"Crystal has fixed rules like Scrum."

Wrong.

Crystal adapts.

Mistake 2:

"Agile means no documentation."

Wrong.

Crystal says documentation depends on project needs.

Mistake 3:

"Small teams need fewer controls always."

Wrong.

Risk determines control level.

Best practices

- Select process based on project reality.

- Prioritize communication.

- Adapt as team size changes.

- Encourage psychological safety.

- Deliver frequently.

- Improve continuously.

Interview questions

Q1. What is Crystal Agile?

Answer:

Crystal is an Agile framework focused on people, communication, collaboration, and adapting processes based on team size and project risk.

Q2. Who created Crystal?

Answer:

Crystal was created by Alistair Cockburn in the 1990s.

Q3. What makes Crystal different from Scrum?

Answer:

Scrum provides a defined framework with specific roles and events, while Crystal adapts practices based on team size, project complexity, and risk.

Q4. What are Crystal colors?

Answer:

Crystal colors represent different levels of project complexity, team size, and criticality.

Mini quiz

Answer these:

- Who created Crystal?

- What is the main philosophy of Crystal?

- Why does Crystal have different colors?

- What is osmotic communication?

- How is Crystal different from Scrum?

Practical assignment

For your AI Pharmacovigilance Platform:

Assume:

Team:

- 30 members.

- Global pharmaceutical company.

- Patient safety impact.

- Regulatory requirements.

Answer:

- Which Crystal approach would you choose?

- What communication practices would you establish?

- What documentation would be necessary?

- How would you balance speed and safety?

Summary

Crystal teaches an important Agile lesson:

"There is no one-size-fits-all Agile process."

Crystal focuses on:

✅ People
✅ Communication
✅ Collaboration
✅ Adaptability
✅ Frequent delivery
✅ Continuous improvement

For healthcare and AI products, Crystal helps teams balance:

Speed + Quality + Risk Management

Key takeaways

- Crystal is a people-centered Agile framework.

- Created by Alistair Cockburn.

- Uses different variants based on project size and risk.

- Communication is more important than heavy processes.

- High-risk healthcare AI systems require more controls.

- Agile maturity means adapting the method to the situation.

Lesson 24: Dynamic Systems Development Method (DSDM) – Agile Governance, MoSCoW Prioritization, and Enterprise Delivery

Learning objectives

By the end of this lesson, you will understand:

- What DSDM is.

- Why DSDM was created.

- History of DSDM.

- DSDM principles.

- DSDM lifecycle.

- Roles in DSDM.

- MoSCoW prioritization.

- DSDM vs Scrum vs Kanban.

- When to use DSDM.

- Healthcare and AI product examples.

1. What is DSDM?

Simple definition

Dynamic Systems Development Method (DSDM) is an Agile framework that focuses on delivering business solutions quickly while maintaining strong governance, collaboration, and quality.

Simple meaning:

DSDM helps organizations build the right solution, at the right time, with strong business involvement.

Simple analogy

Imagine a pharmaceutical company building a:

Drug Safety Management System

Many people are involved:

- Pharmacovigilance team.

- Regulatory department.

- IT team.

- Quality assurance.

- Compliance team.

- Management.

A simple development approach may fail because:

- Requirements are complex.

- Regulations are strict.

- Many stakeholders are involved.

DSDM provides:

- Clear roles.

- Strong communication.

- Prioritization.

- Governance.

2. Why was DSDM created?

Before Agile:

Organizations faced problems:

- Projects took years.

- Requirements changed.

- Users received software too late.

- Business teams were disconnected from developers.

However, some organizations also needed:

- More structure.

- More governance.

- More predictability.

DSDM was created to combine:

Agile flexibility + business discipline

3. History of DSDM

DSDM was created in:

1994

by a consortium of organizations in the UK.

The goal:

Create a standard Agile approach for Rapid Application Development (RAD).

It became one of the earliest Agile frameworks.

Later:

DSDM became known as:

Agile Project Framework

4. Core philosophy of DSDM

The main idea:

"Time and resources are fixed, but scope can change."

This is opposite to traditional projects where:

Fixed:

- Scope.

Flexible:

- Time and cost.

Traditional Waterfall

Fixed scope

↓

Estimate time

↓

Estimate cost

DSDM

Fixed:

- Time.

- Cost.

- Quality.

Flexible:

- Features.

Example:

A healthcare app must launch in 3 months.

Instead of delaying launch:

DSDM says:

Deliver the most valuable features first.

Move less important features later.

5. DSDM Principles

DSDM has eight principles.

Principle 1: Focus on Business Need

Everything should deliver business value.

Question:

"Why are we building this?"

Example:

Don't build AI extraction because AI is trendy.

Build it because:

"It reduces manual pharmacovigilance processing time."

Principle 2: Deliver on Time

Time-boxing is critical.

Example:

Release must happen on:

30 September.

Features are adjusted to meet the deadline.

Principle 3: Collaborate

Business and technical teams work together.

Example:

PV expert works directly with developers.

Principle 4: Never Compromise Quality

Fast delivery does not mean poor quality.

Especially important in:

- Healthcare.

- Finance.

- Safety systems.

Principle 5: Build Incrementally

Deliver in small pieces.

Example:

Release:

Version 1:

ICSR creation.

Version 2:

AI extraction.

Version 3:

Signal detection.

Principle 6: Develop Iteratively

Build → Test → Feedback → Improve.

Principle 7: Demonstrate Control

Maintain:

- Visibility.

- Governance.

- Tracking.

Principle 8: Communicate Continuously

Frequent communication prevents misunderstanding.

6. DSDM Lifecycle

DSDM has multiple phases.

Phase 1: Feasibility

Question:

"Should we build this?"

Activities:

- Business analysis.

- Risk assessment.

- Initial requirements.

Example:

Should we build AI pharmacovigilance software?

Phase 2: Foundations

Create:

- Business vision.

- Architecture.

- Initial roadmap.

- Priorities.

Phase 3: Exploration

Understand user needs.

Activities:

- Workshops.

- Prototypes.

- User feedback.

Phase 4: Engineering

Build the solution.

Activities:

- Development.

- Testing.

- Integration.

Phase 5: Deployment

Release to users.

Activities:

- Training.

- Rollout.

- Support.

DSDM lifecycle diagram

Feasibility

↓

Foundations

↓

Exploration

↓

Engineering

↓

Deployment

↓

Review & Improvement

7. MoSCoW Prioritization

One of the most important DSDM concepts.

MoSCoW helps prioritize requirements.

M = Must Have

Critical requirements.

Without them, solution fails.

Example:

Pharmacovigilance system:

Must have:

- Case creation.

- User login.

- Audit trail.

S = Should Have

Important but not mandatory.

Example:

Advanced reporting.

C = Could Have

Nice-to-have features.

Example:

Custom dashboard themes.

W = Won't Have Now

Not included in current release.

Example:

Voice assistant feature.

Example:

AI Pharmacovigilance Platform

| Priority | Feature |
| --- | --- |
| Must Have | ICSR Management |
| Must Have | Case Workflow |
| Should Have | AI Extraction |
| Could Have | Voice Commands |
| Won't Have | Blockchain Integration |

8. DSDM Roles

DSDM defines business and technical roles.

Business Sponsor

Provides:

- Vision.

- Funding.

- Strategic decisions.

Business Visionary

Defines:

"What problem are we solving?"

Business Ambassador

Represents users.

Example:

Senior pharmacovigilance professional.

Project Manager

Coordinates delivery.

Technical Coordinator

Manages architecture.

Solution Developer

Builds software.

Solution Tester

Ensures quality.

Business Analyst

Very important role.

Responsibilities:

- Requirement analysis.

- Stakeholder communication.

- User stories.

- Process mapping.

9. DSDM vs Scrum

| Aspect | DSDM | Scrum |
| --- | --- | --- |
| Focus | Business solution delivery | Product development |
| Governance | Strong | Lightweight |
| Prioritization | MoSCoW | Product Backlog ordering |
| Roles | More defined | Scrum roles |
| Documentation | More emphasis | Less emphasis |
| Best for | Enterprise projects | Product teams |

10. DSDM vs Kanban

| Aspect | DSDM | Kanban |
| --- | --- | --- |
| Structure | Project framework | Workflow method |
| Planning | More structured | Continuous |
| Governance | Strong | Lightweight |
| Use case | Large projects | Continuous operations |

11. When to use DSDM?

DSDM is useful when:

1. Enterprise projects

Example:

Hospital-wide digital transformation.

2. Fixed deadlines

Example:

Regulatory compliance deadline.

3. Multiple stakeholders

Example:

Pharmaceutical organization.

4. Need strong governance

Example:

Healthcare systems.

When NOT to use DSDM?

Avoid when:

- Small experimental projects.

- Very early startup ideas.

- Simple applications.

Healthcare example

Clinical Trial Management System

Stakeholders:

- Researchers.

- Doctors.

- Regulatory teams.

- Patients.

DSDM approach:

Must Have:

- Trial management.

- Patient enrollment.

Should Have:

- Analytics dashboard.

Could Have:

- AI predictions.

Pharmacovigilance example

Drug Safety Platform

Business goal:

Reduce case processing time.

DSDM approach:

Feasibility:

Can AI reduce manual work?

↓

Foundations:

Define architecture and compliance.

↓

Exploration:

PV users test prototypes.

↓

Engineering:

Develop modules.

↓

Deployment:

Release system.

AI Product example

AI Medical Assistant

DSDM helps manage:

- AI risks.

- User expectations.

- Compliance.

- Delivery deadlines.

Example:

Release 1:

Basic chatbot.

Release 2:

Medical document analysis.

Release 3:

Predictive recommendations.

Common mistakes

Mistake 1:

"Agile means no planning."

Wrong.

DSDM has strong planning.

Mistake 2:

"All features must be delivered."

Wrong.

Prioritize value.

Mistake 3:

"Fast delivery means low quality."

Wrong.

Quality is never compromised.

Best practices

- Define business objectives clearly.

- Prioritize using MoSCoW.

- Involve users continuously.

- Deliver incrementally.

- Maintain governance.

- Focus on business value.

Interview questions

Q1. What is DSDM?

Answer:

DSDM is an Agile framework that focuses on delivering business solutions quickly while maintaining governance, collaboration, and quality.

Q2. What is MoSCoW prioritization?

Answer:

MoSCoW is a prioritization technique:

- Must Have.

- Should Have.

- Could Have.

- Won't Have.

Q3. How is DSDM different from Scrum?

Answer:

Scrum focuses on product development using Sprints, while DSDM provides a broader project delivery framework with stronger governance and business involvement.

Q4. Why is DSDM useful for healthcare projects?

Answer:

Because healthcare projects require collaboration among multiple stakeholders, regulatory compliance, predictable delivery, and strong governance.

Mini quiz

Answer these:

- When was DSDM created?

- What is the main philosophy of DSDM?

- What does MoSCoW stand for?

- Which role represents business users?

- Why is DSDM suitable for healthcare projects?

Practical assignment

For your AI Pharmacovigilance Platform:

Create a MoSCoW prioritization:

Must Have (5 features)

Should Have (3 features)

Could Have (3 features)

Won't Have Now (2 features)

Then explain:

- Why you selected each priority.

- Which feature should be included in MVP.

Summary

DSDM combines:

✅ Agile flexibility
✅ Business collaboration
✅ Strong governance
✅ Prioritization
✅ Incremental delivery

It is especially useful for:

- Healthcare.

- Pharmaceutical systems.

- Enterprise software.

- Regulatory projects.

For a Business Analyst or Product Manager, DSDM concepts like MoSCoW, stakeholder collaboration, and business value prioritization are extremely important.

Key takeaways

- DSDM = Agile framework with strong business focus.

- Created in 1994.

- Uses MoSCoW prioritization.

- Time and cost are fixed; scope is flexible.

- Strongly involves business users.

- Suitable for complex healthcare and enterprise projects.

Lesson 25: SAFe (Scaled Agile Framework) – Enterprise Agile, Agile Release Train, PI Planning, and Portfolio Management

Learning objectives

By the end of this lesson, you will understand:

- What SAFe is.

- Why SAFe was created.

- History of SAFe.

- SAFe levels.

- Agile Release Train (ART).

- PI Planning.

- SAFe roles.

- Lean Portfolio Management.

- SAFe vs Scrum.

- When to use SAFe.

- Healthcare, pharma, and AI examples.

1. What is SAFe?

Simple definition

SAFe (Scaled Agile Framework) is a framework that helps large organizations apply Agile practices across multiple teams while maintaining alignment, governance, and business strategy.

Simple meaning:

Scrum works well for one team. SAFe helps hundreds of teams work together toward one business goal.

Simple analogy

Imagine building a hospital information system.

A small team:

- 8 developers.

- 1 Product Owner.

- 1 Scrum Master.

Can use Scrum.

But a global healthcare platform may need:

- 500 developers.

- Multiple products.

- Security teams.

- Compliance teams.

- Data science teams.

- Regulatory experts.

Scrum alone may not be enough.

SAFe provides coordination.

2. Why was SAFe created?

Large organizations faced problems:

- Many Agile teams worked independently.

- Teams built conflicting features.

- Business strategy was disconnected from development.

- Dependencies caused delays.

- Leadership lacked visibility.

Example:

Team A builds patient records.

Team B builds billing.

Team C builds analytics.

Without coordination:

- Integration problems.

- Duplicate work.

- Delayed releases.

SAFe solves this by connecting:

Business strategy → Portfolio → Programs → Teams

3. History of SAFe

SAFe was created by:

Dean Leffingwell

around 2011.

It combines ideas from:

- Agile.

- Scrum.

- Lean.

- Systems thinking.

- Product development flow.

SAFe is maintained by:

Scaled Agile

4. SAFe Core Values

SAFe has four core values:

1. Alignment

Everyone understands:

- Business goals.

- Priorities.

- Roadmap.

Example:

All teams know the goal:

"Reduce pharmacovigilance case processing time by 50%."

2. Built-in Quality

Quality is not added at the end.

Quality is built into every step.

Examples:

- Automated testing.

- Security reviews.

- Compliance checks.

3. Transparency

Everyone can see:

- Progress.

- Risks.

- Dependencies.

4. Program Execution

The organization focuses on delivering working solutions.

5. SAFe Levels

SAFe has different configurations.

Level 1: Team Level

Focus:

Individual Agile teams.

Similar to Scrum.

Team members:

- Developers.

- Product Owner.

- Scrum Master.

Level 2: Program Level

Multiple teams work together.

Main concept:

Agile Release Train (ART)

Level 3: Large Solution Level

For very large systems.

Example:

National healthcare platform.

Level 4: Portfolio Level

Connects:

Business strategy → Investment → Execution

SAFe Structure Diagram

Business Strategy

↓

Portfolio Level

↓

Large Solution Level

↓

Program Level

(Agile Release Train)

↓

Team Level

(Scrum/Kanban Teams)

6. Agile Release Train (ART)

What is ART?

An Agile Release Train is a group of Agile teams working together to deliver value continuously.

Simple definition:

ART is like a train carrying multiple Agile teams toward the same destination.

ART characteristics

Usually:

- 50–125 people.

- Multiple Scrum teams.

- Shared mission.

- Shared roadmap.

Example:

AI Pharmacovigilance ART:

Teams:

Team 1:

ICSR Processing

Team 2:

AI Extraction

Team 3:

Signal Detection

Team 4:

Analytics Dashboard

All work toward:

"AI-powered drug safety platform."

7. PI Planning (Program Increment Planning)

One of the most important SAFe concepts.

What is PI Planning?

PI Planning is a large planning event where all teams align on:

- Goals.

- Features.

- Dependencies.

- Risks.

Frequency

Usually every:

8–12 weeks.

PI Planning participants

Includes:

- Product Managers.

- Business Owners.

- Product Owners.

- Scrum Masters.

- Developers.

- Architects.

- Stakeholders.

PI Planning process

Day 1:

Business explains vision.

↓

Product Managers present roadmap.

↓

Teams plan features.

Day 2:

Teams identify:

- Dependencies.

- Risks.

- Commitments.

Output of PI Planning

1. PI Objectives

Example:

"Deliver AI case extraction capability."

2. Team commitments

Each team defines goals.

3. Dependency map

Shows team relationships.

Healthcare example

Pharma company wants:

AI Drug Safety Platform.

PI Planning:

Team A:

Case ingestion.

Team B:

AI extraction.

Team C:

Medical review workflow.

Team D:

Compliance reporting.

Everyone aligns.

8. SAFe Roles

Release Train Engineer (RTE)

Similar to:

"Chief Scrum Master"

Responsibilities:

- Coordinates ART.

- Removes blockers.

- Facilitates PI Planning.

Product Manager

Responsibilities:

- Defines product vision.

- Manages features.

- Prioritizes roadmap.

Product Owner

Responsibilities:

- Manages team backlog.

- Writes user stories.

- Works with developers.

System Architect

Responsible for:

- Technical direction.

- Architecture decisions.

Business Owners

Provide:

- Business priorities.

- Funding decisions.

9. Lean Portfolio Management

Purpose

Connect business strategy with execution.

It manages:

- Investments.

- Roadmaps.

- Business outcomes.

Traditional approach:

Budget approved annually.

↓

Projects created.

↓

Teams execute.

SAFe approach:

Business outcomes drive investments.

↓

Teams continuously deliver value.

Example

Business goal:

"Reduce adverse event processing time."

Portfolio decides investment:

AI Pharmacovigilance Platform.

Teams deliver capabilities.

10. SAFe Metrics

SAFe tracks:

Flow Velocity

How quickly value moves.

Flow Time

Time from idea to delivery.

Flow Load

Amount of work in progress.

Flow Efficiency

Value-added time vs waiting time.

11. SAFe vs Scrum

| Aspect | SAFe | Scrum |
| --- | --- | --- |
| Scale | Enterprise | Single team |
| Teams | Many teams | One team |
| Planning | PI Planning | Sprint Planning |
| Roles | More roles | Three roles |
| Governance | Strong | Lightweight |
| Best for | Large organizations | Small teams |

12. SAFe vs Kanban

| Aspect | SAFe | Kanban |
| --- | --- | --- |
| Focus | Enterprise delivery | Workflow optimization |
| Structure | Framework | Method |
| Planning | PI cycles | Continuous |
| Usage | Large organizations | Any team |

13. When to use SAFe?

SAFe is useful for:

Large enterprises

Examples:

- Pharmaceutical companies.

- Insurance companies.

- Banks.

- Healthcare organizations.

Complex products

Examples:

- Electronic Health Records.

- AI healthcare platforms.

- Clinical trial systems.

Many teams with dependencies

When NOT to use SAFe?

Avoid when:

- Small startup.

- One development team.

- Simple application.

SAFe can create unnecessary overhead.

Healthcare Example

Global Clinical Trial Platform

Teams:

Clinical data team

↓

Patient enrollment team

↓

Analytics team

↓

Compliance team

↓

AI prediction team

SAFe helps coordinate all teams.

Pharmacovigilance Example

Enterprise AI PV Platform

Portfolio goal:

"Automate drug safety operations."

ART includes:

Team 1

ICSR workflow.

Team 2

AI extraction.

Team 3

MedDRA coding.

Team 4

Signal detection.

Team 5

Regulatory reporting.

PI Planning creates:

Objectives:

- Automate 70% data extraction.

- Reduce processing time.

- Improve compliance reporting.

AI Product Example

AI Healthcare Assistant

SAFe coordinates:

AI model team

↓

Data engineering team

↓

Security team

↓

UX team

↓

Compliance team

Common mistakes

Mistake 1:

"SAFe is just Scrum at a larger scale."

Wrong.

SAFe adds:

- Portfolio management.

- Strategy alignment.

- Governance.

Mistake 2:

"More Agile ceremonies make organizations Agile."

Wrong.

Agility requires:

- Mindset.

- Culture.

- Continuous improvement.

Mistake 3:

"SAFe removes all planning."

Wrong.

SAFe increases alignment planning.

Best practices

- Connect strategy with execution.

- Keep teams aligned.

- Use PI Planning effectively.

- Manage dependencies.

- Measure outcomes, not activity.

- Maintain Lean thinking.

Interview questions

Q1. What is SAFe?

Answer:

SAFe is a scaled Agile framework that helps large organizations apply Agile practices across multiple teams while maintaining alignment, governance, and business strategy.

Q2. What is an Agile Release Train?

Answer:

An ART is a group of Agile teams working together to deliver continuous value toward a common mission.

Q3. What is PI Planning?

Answer:

PI Planning is a large planning event where multiple Agile teams align on objectives, features, dependencies, and risks for the upcoming Program Increment.

Q4. Difference between Scrum and SAFe?

Answer:

Scrum manages one Agile team, while SAFe coordinates multiple Agile teams across an enterprise.

Mini quiz

Answer these:

- Why was SAFe created?

- What does ART mean?

- What happens during PI Planning?

- What is Lean Portfolio Management?

- When should an organization use SAFe?

Practical assignment

Design SAFe structure for your:

AI Pharmacovigilance Platform

Create:

Portfolio Goal:

Example:
"Transform manual pharmacovigilance using AI."

Agile Release Train:

List 4 teams.

PI Objectives:

Create 3 objectives.

Dependencies:

Identify 3 dependencies between teams.

Summary

SAFe helps large organizations scale Agile by connecting:

Strategy → Portfolio → Programs → Teams

Important concepts:

✅ Agile Release Train
✅ PI Planning
✅ Lean Portfolio Management
✅ Product Management
✅ Enterprise Agile

For your career goal:

Pharma + AI + Product Management, SAFe knowledge is highly valuable because large pharmaceutical organizations frequently operate at enterprise scale.

Key takeaways

- SAFe = Agile for large enterprises.

- Created by Dean Leffingwell.

- ART coordinates multiple Agile teams.

- PI Planning aligns teams every 8–12 weeks.

- Product Managers play a critical role.

- SAFe combines Agile, Scrum, and Lean thinking.

This lesson is very important because it gives you a different perspective on scaling Agile. Earlier we learned SAFe, which adds more structure for large enterprises. LeSS takes the opposite approach:

"Keep Scrum simple. Scale the principles, not the bureaucracy."

For a future Product Manager / Business Analyst / AI Product Manager, understanding LeSS helps you compare different enterprise Agile approaches and answer scaling questions in interviews.

Agile Masterclass

Module 2 – Agile Frameworks

Lesson 26: LeSS (Large-Scale Scrum) – Scaling Scrum Without Adding Heavy Complexity

Learning objectives

By the end of this lesson, you will understand:

- What LeSS is.

- Why LeSS was created.

- History of LeSS.

- LeSS principles.

- LeSS structure.

- LeSS roles.

- LeSS events.

- LeSS vs SAFe.

- When to use LeSS.

- Healthcare, pharmacovigilance, and AI examples.

1. What is LeSS?

Simple definition

LeSS (Large-Scale Scrum) is a framework for applying Scrum principles to multiple teams working on one product while keeping the process as simple as possible.

Simple meaning:

LeSS is Scrum expanded to multiple teams without adding unnecessary management layers.

Simple analogy

Imagine building a hospital information system.

Traditional scaling approach:

Create separate departments:

- Appointment team.

- Billing team.

- Patient records team.

- Analytics team.

Each has:

- Separate priorities.

- Separate managers.

- Separate goals.

Problem:

Teams optimize their own area instead of the whole hospital system.

LeSS approach:

All teams work toward:

One product goal:

"Build the best hospital information system."

One:

- Product Backlog.

- Product Owner.

- Product vision.

2. Why was LeSS created?

When organizations scaled Scrum, they often created problems:

- Too many managers.

- Too many meetings.

- Separate priorities.

- Complex processes.

- Teams working in isolation.

LeSS creators believed:

Many organizations were scaling Agile by adding more layers instead of improving collaboration.

LeSS focuses on:

- Simplicity.

- Transparency.

- Whole product thinking.

- Customer value.

3. History of LeSS

LeSS was created by:

Bas Vodde

and

Craig Larman

They developed LeSS based on:

- Scrum.

- Lean thinking.

- Systems thinking.

The framework became popular for organizations wanting lightweight Agile scaling.

4. LeSS Philosophy

LeSS follows these ideas:

1. More teams, one product

Multiple teams should work on the same product.

Not separate products.

Example:

AI Pharmacovigilance Platform:

Wrong approach:

Team A owns AI extraction.

Team B owns reporting.

Team C owns dashboard.

Each creates separate priorities.

LeSS approach:

All teams contribute to one product:

"AI Drug Safety Platform."

2. Simplify organizational structure

Reduce:

- Managers.

- Handoffs.

- Approval layers.

3. Customer focus

The goal is:

Deliver customer value faster.

4. Whole-product thinking

Teams are not feature factories.

They are product builders.

5. Continuous improvement

Teams continuously improve.

5. Types of LeSS

LeSS has two versions:

1. Basic LeSS

For:

2–8 Scrum teams.

Each team:

- 4–8 members.

Total:

Approximately 10–50 people.

2. LeSS Huge

For:

More than 8 teams.

Hundreds of people.

Example:

Global pharmaceutical platform.

6. LeSS Structure

Traditional Scrum:

One Product

|

One Scrum Team

LeSS:

One Product

|

One Product Owner

|

--------------------------------

Team 1     Team 2     Team 3

Scrum      Scrum      Scrum

Team       Team       Team

Important:

There is:

- One Product Owner.

- One Product Backlog.

- One Product Goal.

7. LeSS Roles

LeSS keeps Scrum roles.

Product Owner

Responsibilities:

- Owns Product Backlog.

- Defines product vision.

- Maximizes value.

Scrum Masters

Multiple Scrum Masters may support multiple teams.

Responsibilities:

- Improve Scrum adoption.

- Remove organizational obstacles.

- Coach teams.

Developers

Multiple teams develop the product.

Important difference:

LeSS does NOT introduce many additional roles.

Unlike SAFe, it avoids:

- Program managers.

- Release train engineers.

- Extra coordination roles.

8. LeSS Events

LeSS uses Scrum events but adapts them.

Sprint Planning

Large-scale planning has two parts:

Sprint Planning Part 1

All teams:

- Understand goals.

- Select backlog items.

Sprint Planning Part 2

Each team:

- Plans technical implementation.

Daily Scrum

Each team conducts its own Daily Scrum.

Sprint Review

Important difference:

A single Sprint Review.

All teams demonstrate the product together.

Example:

AI Pharmacovigilance Platform:

Team 1 demonstrates:

AI extraction.

Team 2 demonstrates:

Signal detection.

Team 3 demonstrates:

Reporting.

Stakeholders see the complete product.

Sprint Retrospective

Teams improve their own process.

9. LeSS Product Backlog

One of the most important concepts:

One Product Backlog

Not:

- Team backlog.

- Department backlog.

- Feature backlog.

Example:

Wrong:

AI team backlog.

Reporting team backlog.

Dashboard team backlog.

Correct:

One backlog:

AI Pharmacovigilance Platform backlog.

10. LeSS vs SAFe

This is a very important interview topic.

| Aspect | LeSS | SAFe |
| --- | --- | --- |
| Philosophy | Scale Scrum simply | Scale Agile with structure |
| Complexity | Lightweight | More structured |
| Roles | Few roles | Many roles |
| Product Owner | One PO | Product managers + POs |
| Planning | Scrum-based | PI Planning |
| Governance | Less | More |
| Best for | Organizations wanting simplicity | Large enterprises needing coordination |

Example:

Startup growing to 50 developers

LeSS may fit.

Why?

Need:

- Simple scaling.

- Less bureaucracy.

Global pharma company

SAFe may fit.

Why?

Need:

- Compliance.

- Governance.

- Portfolio management.

11. LeSS vs Scrum

| Aspect | Scrum | LeSS |
| --- | --- | --- |
| Teams | One team | Multiple teams |
| Product Owner | One | One |
| Backlog | One | One |
| Sprint | Yes | Yes |
| Goal | Product delivery | Large-scale product delivery |

12. When to use LeSS?

LeSS works well when:

1. Multiple teams build one product

Example:

Healthcare platform.

2. Organization wants simplicity

3. Teams can collaborate closely

4. Product ownership is strong

When NOT to use LeSS?

Avoid when:

- Organization requires heavy governance.

- Regulatory controls dominate.

- Teams are completely independent.

- Management wants many reporting layers.

Healthcare Example

Hospital Digital Platform

Teams:

Team 1:

Patient management.

Team 2:

Doctor workflow.

Team 3:

Billing.

Team 4:

Analytics.

LeSS approach:

One Product Owner.

One Product Backlog.

One hospital platform.

Pharmacovigilance Example

Enterprise AI Drug Safety System

Teams:

Team 1

Case Intake.

Team 2

AI Extraction.

Team 3

MedDRA Coding.

Team 4

Signal Detection.

LeSS ensures:

Everyone optimizes:

"Complete drug safety workflow."

Not:

"My module only."

AI Product Example

AI Healthcare Assistant

Teams:

AI model team.

Backend team.

Mobile team.

Analytics team.

LeSS approach:

All teams focus on:

"Improve patient assistant experience."

Common mistakes

Mistake 1:

"LeSS means adding more Scrum teams."

Wrong.

LeSS changes organizational thinking.

Mistake 2:

"Every team owns a separate feature."

Wrong.

Teams collaborate on the whole product.

Mistake 3:

"Scaling means adding managers."

Wrong.

LeSS reduces unnecessary hierarchy.

Best practices

- Maintain one Product Backlog.

- Have one Product Owner.

- Focus on customer value.

- Encourage cross-functional teams.

- Remove unnecessary coordination layers.

- Improve organizational design.

Interview questions

Q1. What is LeSS?

Answer:

LeSS is a framework that applies Scrum principles to multiple teams while maintaining simplicity and reducing unnecessary complexity.

Q2. Difference between SAFe and LeSS?

Answer:

SAFe provides a structured enterprise scaling approach with additional roles and governance, while LeSS scales Scrum by keeping the framework lightweight and simple.

Q3. How many Product Owners exist in LeSS?

Answer:

One Product Owner owns one Product Backlog for the entire product.

Q4. What is the main principle of LeSS?

Answer:

Scale Scrum principles, not complexity.

Mini quiz

Answer these:

- Who created LeSS?

- What is the main philosophy of LeSS?

- How many Product Backlogs exist in LeSS?

- Difference between SAFe and LeSS?

- When would you choose LeSS?

Practical assignment

Design a LeSS structure for your:

AI Pharmacovigilance Platform

Create:

Product:

AI Drug Safety Platform

Product Owner:

Define responsibilities.

Teams:

Create 4 Scrum teams.

Example:

- Case Management Team.

- AI Extraction Team.

- Coding Team.

- Analytics Team.

Explain:

- How will they share one Product Backlog?

- How will Sprint Review work?

- Why is LeSS better than separate teams?

Summary

LeSS teaches:

"Scaling Agile does not mean adding more complexity."

Important concepts:

✅ One Product Owner
✅ One Product Backlog
✅ Multiple Scrum teams
✅ Whole product thinking
✅ Simplicity over bureaucracy

For a Product Manager or Business Analyst, LeSS helps you understand how large products can be built collaboratively without creating unnecessary management layers.

Key takeaways

- LeSS = Large-Scale Scrum.

- Created by Bas Vodde and Craig Larman.

- Scales Scrum to multiple teams.

- Keeps Agile lightweight.

- Uses one Product Backlog and one Product Owner.

- Focuses on customer value and simplicity.

- Different from SAFe because SAFe adds structure while LeSS minimizes complexity.

Agile Masterclass

Module 2 – Agile Frameworks

Lesson 27: Nexus Framework – Scaling Scrum Through Integration

Learning objectives

By the end of this lesson, you will understand:

- What Nexus is.

- Why Nexus was created.

- History of Nexus.

- Nexus principles.

- Nexus roles.

- Nexus events.

- Nexus artifacts.

- Nexus Integration Team.

- Nexus vs Scrum.

- Nexus vs SAFe vs LeSS.

- Healthcare and AI examples.

1. What is Nexus?

Simple definition

Nexus is a Scrum scaling framework designed to help 3–9 Scrum teams work together on one product while managing dependencies and integration challenges.

Simple meaning:

Nexus helps multiple Scrum teams build one integrated product without breaking Scrum.

Simple analogy

Imagine building a large hospital management system.

You have:

Team 1:
Patient Registration

Team 2:
Doctor Portal

Team 3:
Billing System

Team 4:
Analytics

Each team works separately.

The problem:

At the end:

- Patient data does not connect.

- Billing does not understand registration.

- Reports are incorrect.

The issue is not individual team performance.

The issue is:

Integration.

Nexus focuses on solving this.

2. Why was Nexus created?

When organizations scaled Scrum, common problems appeared:

Problem 1: Dependencies

Team A waits for Team B.

Example:

AI team waits for data engineering team.

Problem 2: Integration failures

Each team builds successfully, but the complete product fails.

Problem 3: Multiple priorities

Teams optimize their own goals.

Problem 4: Poor visibility

Nobody understands the complete system.

Nexus was created to solve these problems.

3. History of Nexus

Nexus was created by:

Ken Schwaber

in 2015.

Ken Schwaber is also one of the creators of Scrum.

Nexus is maintained by:

Scrum.org

4. Nexus Philosophy

Nexus follows:

"Use Scrum as the foundation, then add only what is needed to manage integration."

Important idea:

Do not create unnecessary complexity.

5. Nexus Principles

Principle 1: One Product

All teams work on:

One product.

Not:

Separate products.

Example:

AI Pharmacovigilance Platform:

Wrong:

AI team has one product.

Reporting team has another.

Correct:

Everyone contributes to one drug safety platform.

Principle 2: One Product Backlog

Nexus uses:

One Product Backlog.

Owned by:

Product Owner.

Example:

Backlog:

Epic:

AI Case Processing

Features:

- Data extraction.

- Medical coding.

- Signal detection.

Principle 3: Integration is everyone's responsibility

Integration is not only testers' job.

Every team must ensure:

Their work fits the complete product.

6. Nexus Structure

Nexus consists of:

3–9 Scrum Teams

Each team:

- Developers.

- Scrum Master.

- Product Owner.

Plus:

Nexus Integration Team

This is the unique part.

Nexus Structure Diagram

Product Owner

|

Nexus Integration Team

|

------------------------------------------------

Team 1        Team 2        Team 3

Scrum         Scrum         Scrum

Team          Team          Team

7. Nexus Roles

Nexus keeps Scrum roles but adds one team.

Product Owner

Responsibilities:

- Owns Product Backlog.

- Maximizes product value.

- Prioritizes features.

Scrum Master

Responsibilities:

- Supports Nexus events.

- Removes organizational obstacles.

- Coaches teams.

Developers

Responsibilities:

- Build integrated product.

- Manage dependencies.

Nexus Integration Team

Most important Nexus concept.

Responsibilities:

1. Identify integration problems

Example:

AI model output does not match database structure.

2. Improve tools and practices

Example:

Improve CI/CD pipeline.

3. Support teams

Help teams work together.

8. Nexus Events

Nexus modifies Scrum events.

1. Nexus Sprint Planning

Purpose:

Coordinate multiple teams.

Activities:

- Review Product Backlog.

- Identify dependencies.

- Plan work.

Example:

AI team needs patient data API.

Dependency identified early.

2. Daily Nexus

Similar to Daily Scrum.

Purpose:

Discuss:

- Integration issues.

- Dependencies.

- Risks.

Questions:

- What integration problems exist?

- Which teams need coordination?

- Are we creating conflicts?

3. Nexus Sprint Review

All teams demonstrate:

One integrated product.

Not:

Team-by-team demonstrations.

Example:

Healthcare platform:

Complete workflow shown:

Patient registration →

Doctor consultation →

Prescription →

Analytics.

4. Nexus Sprint Retrospective

Focus:

Improve collaboration between teams.

5. Nexus Sprint Backlog Refinement

Teams refine backlog together.

9. Nexus Artifacts

Nexus uses Scrum artifacts.

Product Backlog

Single backlog.

Sprint Backlog

Each team may have sprint work.

Integrated Increment

Most important.

Integrated Increment

Meaning:

A complete working product.

Not separate components.

Example:

Not:

AI extraction works.

Dashboard works.

But:

AI extraction + dashboard + workflow works together.

10. Nexus vs Scrum

| Aspect | Scrum | Nexus |
| --- | --- | --- |
| Teams | One | Multiple |
| Product Owner | One | One |
| Backlog | One | One |
| Integration | Simple | Major focus |
| Events | Scrum events | Nexus events added |

11. Nexus vs LeSS

| Aspect | Nexus | LeSS |
| --- | --- | --- |
| Main focus | Integration | Organizational simplicity |
| Teams | 3–9 | 2–8+ |
| Added element | Nexus Integration Team | Minimal additions |
| Philosophy | Solve dependencies | Remove complexity |

12. Nexus vs SAFe

| Aspect | Nexus | SAFe |
| --- | --- | --- |
| Scale | Small-medium | Enterprise |
| Structure | Lightweight | More structured |
| Governance | Low | High |
| Roles | Few | Many |
| Best for | Multiple Scrum teams | Large organizations |

13. When to use Nexus?

Nexus works well when:

1. Multiple teams build one product

Example:

Healthcare platform.

2. Integration is difficult

Example:

AI systems.

3. Organization wants Scrum scaling

Without heavy frameworks.

4. Teams are technically connected

When NOT to use Nexus?

Avoid when:

- Teams work on unrelated products.

- Only one Scrum team exists.

- Organization requires heavy portfolio governance.

Healthcare Example

Hospital AI Platform

Teams:

Team 1:

Patient data.

Team 2:

AI diagnosis assistant.

Team 3:

Doctor dashboard.

Team 4:

Analytics.

Nexus ensures:

Patient data →

AI model →

Doctor dashboard →

Reports

work as one system.

Pharmacovigilance Example

AI Drug Safety Platform

Teams:

Team 1:

Case Intake

Team 2:

AI Extraction

Team 3:

MedDRA Coding

Team 4:

Signal Detection

Without Nexus:

Each module works separately.

With Nexus:

Complete workflow:

Case received

↓

AI extracts adverse event

↓

Medical coding happens

↓

Signal detected

↓

Regulatory report generated

AI Product Example

AI Medical Chatbot

Teams:

AI model team.

Backend team.

Mobile team.

Security team.

Nexus focuses on:

- Model integration.

- Data pipelines.

- User experience.

- Security.

Common mistakes

Mistake 1:

"Nexus is another Scrum replacement."

Wrong.

Nexus extends Scrum.

Mistake 2:

"Integration happens at the end."

Wrong.

Integration happens continuously.

Mistake 3:

"One team owns integration."

Wrong.

Everyone owns integration.

Best practices

- Maintain one product vision.

- Integrate frequently.

- Identify dependencies early.

- Use automation.

- Collaborate continuously.

- Build complete increments.

Interview Questions

Q1. What is Nexus?

Answer:

Nexus is a Scrum scaling framework that helps multiple Scrum teams work together by focusing on integration and dependency management.

Q2. Who created Nexus?

Answer:

Ken Schwaber created Nexus in 2015.

Q3. What is Nexus Integration Team?

Answer:

A team responsible for helping Scrum teams integrate their work and improve integration practices.

Q4. Difference between Nexus and LeSS?

Answer:

Nexus focuses on integration challenges, while LeSS focuses on scaling Scrum with minimal organizational complexity.

Q5. Difference between Nexus and SAFe?

Answer:

Nexus is lightweight and Scrum-focused, while SAFe provides enterprise-level scaling with portfolio management.

Mini Quiz

Answer these:

- What problem does Nexus mainly solve?

- Who created Nexus?

- How many Scrum teams does Nexus support?

- What is the Nexus Integration Team?

- How is Nexus different from SAFe?

Practical Assignment

Design Nexus structure for:

AI Pharmacovigilance Platform

Create:

Product:

AI Drug Safety Platform

Teams:

Create 4 Scrum teams.

Example:

- Case Management

- AI Extraction

- Medical Coding

- Signal Detection

Define:

- Three integration challenges.

- How Nexus Integration Team solves them.

- How Sprint Review would work.

- How you ensure one integrated product.

Summary

Nexus teaches:

"Multiple teams are successful only when they deliver one integrated product."

Key concepts:

✅ One Product Backlog
✅ One Product Owner
✅ Multiple Scrum Teams
✅ Nexus Integration Team
✅ Continuous Integration
✅ Integrated Increment

Key Takeaways

- Nexus = Scrum scaling framework.

- Created by Ken Schwaber.

- Focuses on integration.

- Best for 3–9 Scrum teams.

- Lightweight compared to SAFe.

- More integration-focused than LeSS.

- Useful for complex healthcare and AI platforms.

Lesson 28: Spotify Model – Squads, Tribes, Chapters, Guilds, and Autonomous Agile Teams

Learning objectives

By the end of this lesson, you will understand:

- What Spotify Model is.

- Why Spotify created this model.

- History.

- Squad structure.

- Tribes.

- Chapters.

- Guilds.

- How autonomy works.

- Spotify Model vs Scrum.

- Spotify Model vs SAFe.

- Healthcare and AI examples.

1. What is Spotify Model?

Simple definition

Spotify Model is an Agile organizational approach that organizes people into autonomous, cross-functional teams while maintaining alignment through communities and shared practices.

Simple meaning:

Small teams decide how to build things, but everyone moves toward the same company vision.

Simple analogy

Imagine a pharmaceutical company developing an AI Drug Safety Platform.

Traditional structure:

Everyone reports through departments:

IT Department

↓

Development Team

↓

Testing Team

↓

Business Team

Problems:

- Slow decisions.

- Too many approvals.

- Teams work separately.

Spotify approach:

Create autonomous teams:

AI Extraction Squad

Signal Detection Squad

Analytics Squad

User Experience Squad

Each squad owns a product area.

2. Why was Spotify Model created?

Spotify grew rapidly.

Problems appeared:

- Too many people.

- Communication challenges.

- Slow decision-making.

- Too many dependencies.

They needed:

- Speed.

- Innovation.

- Team ownership.

- Scalability.

The goal:

Keep the feeling of a small startup while becoming a large organization.

3. History of Spotify Model

The model became famous after engineering leaders at Spotify shared their organizational approach around 2012.

Important note:

Spotify Model was never officially released as a framework.

Many organizations copied parts of it.

4. Core Principles of Spotify Model

Principle 1: Autonomy

Teams decide:

- How to work.

- Which tools to use.

- How to solve problems.

Example:

AI team decides:

- Which ML framework.

- Which testing approach.

- Which architecture.

Principle 2: Alignment

Autonomy does not mean everyone does whatever they want.

Teams align through:

- Company goals.

- Product strategy.

- Vision.

Example:

Company goal:

"Reduce drug safety processing time by 60%."

Every squad contributes toward this.

Principle 3: Cross-functional teams

Teams contain different skills.

Example:

AI Product Squad:

- Developer.

- Data scientist.

- UX designer.

- QA engineer.

- Product Owner.

- Business Analyst.

Principle 4: Continuous improvement

Teams regularly improve their processes.

5. Spotify Organizational Structure

The main components:

- Squads

- Tribes

- Chapters

- Guilds

1. Squads

The most important concept.

What is a Squad?

A small autonomous cross-functional team.

Similar to:

A Scrum Team.

Typical size:

5–10 people.

Example:

AI Pharmacovigilance Platform:

Case Processing Squad

Members:

- Developer.

- BA.

- QA.

- Pharmacovigilance expert.

- Product Owner.

Responsibility:

Own case processing experience.

Squad characteristics:

A squad has:

- Mission.

- Goal.

- Autonomy.

- Ownership.

2. Tribes

What is a Tribe?

A group of related squads working toward a larger mission.

Example:

Healthcare AI Tribe:

Contains:

Squad 1:

AI Extraction

Squad 2:

Signal Detection

Squad 3:

Analytics

Squad 4:

Reporting

Purpose:

Coordination between squads.

3. Chapters

What is a Chapter?

People with similar skills across squads.

Example:

Developers across squads form:

Engineering Chapter.

Other chapters:

- Data Science Chapter.

- QA Chapter.

- UX Chapter.

- Business Analyst Chapter.

Purpose:

Share:

- Knowledge.

- Standards.

- Best practices.

4. Guilds

What is a Guild?

A voluntary community of interest.

Anyone can join.

Example:

AI Guild:

Members discuss:

- Machine learning.

- Prompt engineering.

- AI ethics.

Healthcare example:

Healthcare AI Guild:

Discuss:

- FDA regulations.

- Medical AI safety.

- Data privacy.

Spotify Model Diagram

Tribe

----------------------------

Squad      Squad      Squad

|          |          |

Chapter    Chapter    Chapter

\       |       /

Guild

6. Squad vs Scrum Team

They look similar but are different.

| Aspect | Squad | Scrum Team |
| --- | --- | --- |
| Framework | Organizational model | Agile framework |
| Scrum roles | Optional | Defined |
| Sprint | Optional | Required |
| Autonomy | High | Moderate |
| Goal | Product ownership | Sprint delivery |

7. Spotify Model vs SAFe

| Aspect | Spotify | SAFe |
| --- | --- | --- |
| Philosophy | Autonomy | Alignment + governance |
| Structure | Squads/Tribes | ARTs/Portfolio |
| Management | Lightweight | More structured |
| Best for | Innovative companies | Large enterprises |

8. Spotify Model vs LeSS

| Aspect | Spotify | LeSS |
| --- | --- | --- |
| Focus | Organization design | Scrum scaling |
| Teams | Squads | Scrum teams |
| Backlog | Depends | One Product Backlog |
| Goal | Autonomy | Simplify Scrum |

9. When to use Spotify Model?

Useful when:

1. Innovation is important

Example:

AI products.

2. Teams need autonomy

3. Organization has many products

4. Fast experimentation is required

When NOT to use Spotify Model?

Avoid when:

- Organization needs strict command-and-control.

- Regulatory environment requires heavy governance.

- Teams lack maturity.

Healthcare Example

Digital Health Platform

Organization structure:

Patient Care Tribe

Squads:

- Appointment Squad.

- Telemedicine Squad.

- Patient Portal Squad.

AI Healthcare Tribe

Squads:

- AI Diagnosis.

- AI Chatbot.

- Analytics.

Compliance Chapter

Ensures:

- HIPAA compliance.

- Data security.

- Quality standards.

Pharmacovigilance Example

AI Drug Safety Organization

Drug Safety Tribe

Squads:

ICSR Squad

Owns:

Case processing.

AI Extraction Squad

Owns:

NLP extraction.

Signal Detection Squad

Owns:

Safety signals.

Reporting Squad

Owns:

Regulatory reports.

Chapters:

- Pharmacovigilance experts.

- Data scientists.

- Engineers.

Guild:

"Healthcare AI Safety Guild"

AI Product Example

AI Medical Assistant

Squads:

Conversation Squad

Owns chatbot experience.

AI Model Squad

Owns model performance.

Data Squad

Owns training data.

Safety Squad

Owns:

AI risks and compliance.

Common mistakes

Mistake 1:

"Spotify Model is a replacement for Scrum."

Wrong.

It is an organizational structure.

Mistake 2:

"Autonomous teams need no alignment."

Wrong.

Autonomy requires strong vision.

Mistake 3:

"Copy Spotify structure exactly."

Wrong.

Every organization must adapt.

Best practices

- Create clear team missions.

- Maintain strong product vision.

- Encourage knowledge sharing.

- Reduce unnecessary dependencies.

- Build cross-functional teams.

- Balance autonomy and alignment.

Interview Questions

Q1. What is Spotify Model?

Answer:

Spotify Model is an organizational approach that uses autonomous cross-functional teams called squads supported by tribes, chapters, and guilds.

Q2. What is a Squad?

Answer:

A squad is a small autonomous cross-functional team responsible for a specific product area.

Q3. Difference between Chapter and Guild?

Answer:

A Chapter is a group of people with the same expertise inside an organization, while a Guild is a voluntary community sharing knowledge and interests.

Q4. Is Spotify Model a framework?

Answer:

No. It is an organizational model, not a formal Agile framework.

Mini Quiz

Answer these:

- What is the main purpose of Spotify Model?

- What is a Squad?

- Difference between Tribe and Chapter?

- Is Spotify Model an Agile framework?

- How can Spotify Model help AI product development?

Practical Assignment

Design Spotify Model for your:

AI Pharmacovigilance Platform

Create:

Tribe:

Example:
"AI Drug Safety Tribe"

Squads:

Create 5 squads.

Chapters:

Create 4 skill communities.

Guild:

Create 2 knowledge-sharing groups.

Explain:

- What autonomy each squad has.

- How squads stay aligned.

- How BA/Product Manager works inside this model.

Summary

Spotify Model focuses on:

✅ Autonomous teams
✅ Cross-functional squads
✅ Knowledge sharing
✅ Innovation
✅ Fast decision-making

Important concepts:

- Squad → Product team.

- Tribe → Group of squads.

- Chapter → Skill community.

- Guild → Interest community.

Key Takeaways

- Spotify Model is an organizational model, not a framework.

- Created from Spotify's engineering practices.

- Focuses on autonomy and alignment.

- Useful for innovative products.

- Very relevant for AI product organizations.

- Should be adapted, not blindly copied.