Before Starting Lesson 1

Let's understand the documentation hierarchy.

A product is built through a chain of documents:

PRODUCT VISION

|

↓

PRODUCT ROADMAP

|

↓

BUSINESS CASE

|

↓

--------------------------------

|                              |

BRD                            PRD

|                              |

↓                              ↓

FRD + NFR                 User Stories

|                              |

↓                              ↓

Process Models              Acceptance Criteria

|

↓

Development

|

↓

Testing

|

↓

Release Notes

Example: AI Pharmacovigilance Platform

Product Vision

Question:

Why are we building this?

Answer:

"To reduce pharmacovigilance case processing time using AI-powered automation while maintaining regulatory compliance."

Roadmap

Question:

Where are we going?

Example:

Phase 1:

- Case intake

- PDF extraction

Phase 2:

- MedDRA coding AI

- Duplicate detection

Phase 3:

- Signal detection

- Predictive analytics

Business Case

Question:

Should we invest money in this?

Example:

Current problem:

- Manual ICSR processing takes 2 hours/case.

Solution:

AI automation reduces processing time by 60%.

Expected benefit:

- Lower operational cost.

- Faster regulatory submission.

PRD

Question:

What product should we build?

Example:

Feature:

AI Case Extraction

Requirement:

System should extract:

- Patient information

- Drug information

- Adverse events

- Reporter details

User Story

Question:

What does the user need?

Example:

As a Pharmacovigilance Specialist,

I want AI to extract case information automatically,

so that I can reduce manual data entry time.

Acceptance Criteria

Question:

How do we know it works?

Example:

Given:

A valid adverse event PDF is uploaded.

When:

AI extraction completes.

Then:

The system should display extracted patient, drug, and event information with confidence scores.

Process Flow

Question:

How does the workflow happen?

Example:

Receive Case

↓

Upload Document

↓

AI Extraction

↓

Medical Review

↓

Approve

↓

Submit to Regulatory Authority

RTM

Question:

Can we trace requirements from business need to testing?

Example:

Business Need

|

↓

Requirement

|

↓

User Story

|

↓

Test Case

|

↓

Release

Why Module 7 is Critical for Your Career Goal

For a pure developer:

Coding ability is important.

For a Product/BA role:

The ability to convert:

Business Problem

↓

Product Requirement

↓

Feature

↓

User Story

↓

Development

↓

Testing

↓

Business Outcome

is the core skill.

Portfolio Goal After Module 7

By the end of this module, you should be able to create documentation for:

Project:

AI Pharmacovigilance Platform

You will create:

✅ Product Vision Document
✅ Product Roadmap
✅ Business Case
✅ PRD
✅ BRD
✅ FRD
✅ NFR Document
✅ User Story Backlog
✅ Acceptance Criteria
✅ Wireframes
✅ Use Cases
✅ BPMN Process Flow
✅ UML Diagrams
✅ Decision Tables
✅ RTM
✅ Release Notes

This becomes a strong portfolio project for:

- Healthcare BA

- Product Analyst

- AI Product Manager interviews

Lesson 1: Product Vision (Masterclass)

Role Perspective: Product Manager • Product Owner • Business Analyst • AI Product Manager

Learning Objectives

By the end of this lesson, you will understand:

- What Product Vision is.

- Why every successful product needs a vision.

- Difference between Vision, Mission, Strategy, and Roadmap.

- How Product Managers create a Product Vision.

- How to write a Product Vision Document.

- Real examples from Amazon, Google, healthcare, and AI products.

- How to create a Product Vision for your AI Pharmacovigilance Platform.

1. Concept: What is Product Vision?

Simple Definition

A Product Vision is a clear statement describing:

"What future we want to create for our customers through our product."

It explains:

- Why the product exists.

- Who it helps.

- What problem it solves.

- What impact it creates.

A Product Vision is the North Star of the product.

Every decision should connect back to it.

2. Why Does Product Vision Exist?

Imagine a company says:

"Let's build a healthcare AI platform."

The team asks:

Developer:

"What features should we build?"

Designer:

"What should the user experience look like?"

Business team:

"What problem are we solving?"

Regulatory team:

"What compliance requirements matter?"

Without a vision, everyone moves in different directions.

Without Vision

Product Team

↓

Feature A

↓

Feature B

↓

Feature C

No clear destination

With Vision

PRODUCT VISION

↓

Product Strategy

↓

Roadmap

↓

Features

↓

User Stories

↓

Development

3. Real-Life Analogy

Imagine planning a journey.

Your destination:

"I want to reach Mumbai."

That is your Vision.

Your route:

Highway → Ahmedabad → Vadodara → Mumbai

That is your Strategy.

Your stops:

Fuel stop, hotel, sightseeing

That is your Roadmap.

Your daily driving tasks:

Take highway exit, fill fuel, check GPS

Those are your Tasks.

4. Technical Explanation

A Product Vision usually answers five questions:

| Question | Answer |
| --- | --- |
| Who? | Target users |
| What? | Product solution |
| Why? | Problem being solved |
| How? | Differentiation |
| Impact? | Expected outcome |

5. Product Vision Formula

A common Product Vision template:

For [target customer] who [customer need/problem], our product [solution] that [key benefit]. Unlike [current alternatives], we provide [unique value].

Example:

For pharmacovigilance professionals who spend significant time manually processing adverse event cases, our AI platform automates case extraction, coding, and validation to reduce processing time while improving regulatory compliance.

6. Vision vs Mission vs Strategy vs Roadmap

This is a very common interview topic.

Product Vision

Question:

Where are we going?

Example:

Make drug safety monitoring faster and safer through AI.

Product Mission

Question:

Why do we exist every day?

Example:

Help healthcare organizations identify and manage safety risks effectively.

Product Strategy

Question:

How will we achieve the vision?

Example:

- Build AI extraction capability.

- Integrate regulatory databases.

- Automate case processing.

Product Roadmap

Question:

When will we deliver things?

Example:

Q1:

Case Management

Q2:

AI Coding

Q3:

Signal Detection

Visual:

VISION

|

↓

MISSION

|

↓

STRATEGY

|

↓

ROADMAP

|

↓

FEATURES

|

↓

USER STORIES

7. Who Creates Product Vision?

Usually:

Product Manager

Owns the vision.

Product Owner

Translates vision into backlog decisions.

Business Analyst

Provides:

- User insights.

- Business requirements.

- Process understanding.

Stakeholders

Provide:

- Business goals.

- Regulatory needs.

- Customer expectations.

8. When is Product Vision Created?

Usually:

New Product

Before development starts.

Example:

Building an AI Pharmacovigilance Platform.

Existing Product

When:

- Market changes.

- Customer needs change.

- Technology changes.

Example:

Traditional PV software → AI-powered PV platform.

9. Product Vision Example: Amazon

Amazon is known for a customer-centric approach.

A simplified interpretation of Amazon's product thinking:

Build products and services that make customer experiences simpler, faster, and more convenient.

The vision guides decisions like:

- One-click buying.

- Prime delivery.

- Recommendation systems.

10. Product Vision Example: Healthcare

Problem

Pharmacovigilance teams process thousands of adverse event reports manually.

Problems:

- Slow processing.

- Human errors.

- High operational cost.

Product Vision

"To create an intelligent pharmacovigilance platform that uses AI to accelerate adverse event processing, improve data quality, and help healthcare organizations ensure patient safety."

11. AI Product Vision Example

For your AI Pharmacovigilance Platform:

Current State

Case Received

↓

Manual Data Entry

↓

Manual Coding

↓

Medical Review

↓

Submission

Problems:

- Takes hours.

- Requires manual effort.

- Error risk.

Future State

Case Received

↓

AI Extraction

↓

AI Coding

↓

AI Validation

↓

Human Approval

↓

Submission

Product Vision Statement

"To build an AI-powered pharmacovigilance platform that transforms drug safety operations by automating case processing, improving regulatory compliance, and enabling faster detection of patient safety risks."

12. Product Vision Canvas

A Product Vision Canvas helps organize thinking.

Template:

------------------------------------------------

|              PRODUCT VISION                  |

------------------------------------------------

Target Users:

Problem:

Current Solution:

Pain Points:

Product Solution:

Key Benefits:

Differentiation:

Business Goals:

Success Metrics:

------------------------------------------------

13. Example: AI Pharmacovigilance Vision Canvas

Target Users

- Pharmacovigilance specialists

- Medical reviewers

- Drug safety managers

- Regulatory teams

Problem

Manual processing of adverse event cases.

Pain Points

- Time-consuming data entry.

- Coding complexity.

- Duplicate cases.

- Compliance pressure.

Solution

AI-powered case processing platform.

Benefits

- Faster processing.

- Improved accuracy.

- Reduced workload.

Success Metrics

- 50% reduction in case processing time.

- 95% extraction accuracy.

- Reduced compliance errors.

14. Common Mistakes

Mistake 1:

Writing a feature list instead of vision.

Wrong:

"We will build dashboards, reports, AI extraction."

That is roadmap/features.

Correct:

"We will improve drug safety monitoring using AI."

Mistake 2:

Making vision too technical.

Wrong:

"Build React + Python + LLM platform."

Technology is not the vision.

Mistake 3:

Ignoring users.

Wrong:

"We want to build the best AI system."

Best for whom?

Mistake 4:

Making vision impossible.

Wrong:

"Eliminate all human decisions in healthcare."

Healthcare requires human judgment.

15. Best Practices

✔ Keep vision simple.

✔ Focus on customer impact.

✔ Connect to business goals.

✔ Make it inspiring.

✔ Review it regularly.

✔ Use it for prioritization decisions.

16. Interview Questions

Q1. What is a Product Vision?

Answer:

Product Vision describes the future state a product aims to achieve, including the customer problem, solution direction, and expected impact.

Q2. Difference between Product Vision and Roadmap?

Answer:

Vision describes where we want to go; Roadmap describes how and when we will get there.

Q3. Who owns Product Vision?

Answer:

Typically the Product Manager owns the vision, while collaborating with stakeholders, Product Owners, and business teams.

Q4. Can a Product Vision change?

Answer:

Yes. Vision can evolve based on market changes, customer feedback, technology changes, and business strategy.

17. Mini Quiz

Q1.

Product Vision answers:

A. What database will we use?

B. Where do we want the product to go?

C. Who writes code?

Q2.

Which comes first?

A. User Stories

B. Product Vision

C. Tasks

Q3.

"Build AI-powered drug safety automation" is:

A. Vision

B. Task

C. Bug

Q4.

True or False:

A Product Vision should mainly describe technical features.

18. Practical Assignment

Create a Product Vision for your portfolio project:

Project:

AI Pharmacovigilance Platform

Fill this:

Product Name:

Target Users:

Problem We Solve:

Current Challenges:

Our Solution:

Key Benefits:

Why Different:

Business Impact:

Success Metrics:

19. Jira Example

In Jira, Product Vision is usually connected through:

Vision

↓

Roadmap

↓

Epic

↓

Feature

↓

User Story

↓

Task

Example:

Vision:

"Improve drug safety monitoring."

Epic:

"AI Case Processing"

Feature:

"Automatic Data Extraction"

User Story:

"As a PV specialist, I want AI to extract adverse event data..."

20. Lesson Summary

Today we learned:

- Product Vision is the North Star of a product.

- It explains why a product exists.

- Vision is different from roadmap and strategy.

- Product Managers use vision to guide decisions.

- Healthcare and AI products need clear user-focused vision.

Key Takeaways

- Vision = Where are we going?

- Strategy = How will we get there?

- Roadmap = When will we deliver?

- Features and stories come after vision.

- A strong vision connects customer problems with business impact.

Lesson 2: Product Roadmap (Masterclass)

Role Perspective: Product Manager • Product Owner • Business Analyst • AI Product Manager

Learning Objectives

By the end of this lesson, you will understand:

- What a Product Roadmap is.

- Why Product Roadmaps exist.

- Difference between Vision, Strategy, Roadmap, Backlog.

- Types of Product Roadmaps.

- How Product Managers create roadmaps.

- How to create a Healthcare AI Product Roadmap.

- Common roadmap mistakes.

- Interview questions.

- Practical assignment.

1. Concept: What is a Product Roadmap?

Simple Definition

A Product Roadmap is a high-level plan that shows:

What product improvements we will build, why we are building them, and the expected timeline.

It connects:

Product Vision

|

↓

Product Strategy

|

↓

Product Roadmap

|

↓

Features

|

↓

User Stories

|

↓

Development

2. Why Does Product Roadmap Exist?

Imagine a company building an AI Healthcare Platform.

Without a roadmap:

Marketing says:

"Build patient dashboard."

Compliance says:

"Build audit trail."

Customers say:

"Improve reporting."

Engineering says:

"Fix technical issues."

Everyone has different priorities.

A roadmap creates alignment.

Without Roadmap

Customer Request

↓

Feature

↓

Feature

↓

Feature

No clear direction

With Roadmap

Vision

↓

Strategy

↓

Quarterly Goals

↓

Features

↓

User Stories

↓

Release

3. Real-Life Analogy

Imagine building a house.

Vision:

"I want a comfortable family home."

Strategy:

"Build a modern, energy-efficient house."

Roadmap:

Year 1:

- Foundation

- Structure

Year 2:

- Interior

- Garden

Year 3:

- Smart home automation

Backlog:

Specific tasks:

- Buy cement.

- Install wiring.

- Paint walls.

4. Roadmap vs Vision vs Backlog

Very common interview question.

|  | Vision | Roadmap | Backlog |
| --- | --- | --- | --- |
| Question answered | Where are we going? | How will we progress? | What work needs to be done? |
| Level | Highest | Medium | Detailed |
| Owner | Product Manager | Product Manager | Product Owner |
| Changes | Rare | Periodic | Frequent |
| Example | AI drug safety platform | Add AI extraction in Q2 | Build PDF parser |

5. Types of Product Roadmaps

Type 1: Timeline Roadmap

Shows features by time.

Example:

Q1              Q2              Q3

Case Intake     AI Coding       Signal Detection

Dashboard       Duplicate AI   Predictive Analytics

Advantages

✔ Easy for executives.

Disadvantages

❌ Creates expectation of fixed dates.

Type 2: Theme-Based Roadmap

Focuses on outcomes instead of features.

Example:

Q1

Improve Case Processing Speed

Q2

Improve Data Accuracy

Q3

Improve Safety Intelligence

Advantages:

✔ More flexible.

✔ More Agile.

Type 3: Now / Next / Later Roadmap

Very common in Agile.

NOW

(Current Sprint/Quarter)

- Login

- Case Management

NEXT

(Upcoming)

- AI Extraction

- MedDRA Coding

LATER

- Predictive Signals

- Advanced Analytics

Type 4: Outcome-Based Roadmap

Focuses on business outcomes.

Example:

Instead of:

❌ "Build dashboard"

Say:

✅ "Improve drug safety decision-making"

6. Agile Product Roadmap Principles

Traditional thinking:

Plan everything for 2 years

↓

Execute exactly

Agile thinking:

Vision

↓

Short-term certainty

↓

Long-term flexibility

Agile Roadmaps should:

✔ Communicate direction.

✔ Allow changes.

✔ Focus on customer value.

✔ Avoid over-promising.

7. Who Creates Product Roadmap?

Product Manager

Owns:

- Vision alignment.

- Prioritization.

- Business value.

Product Owner

Uses roadmap to:

- Manage backlog.

- Create stories.

Business Analyst

Supports with:

- Requirements.

- User needs.

- Process analysis.

Engineering Team

Provides:

- Technical feasibility.

- Estimates.

- Dependencies.

8. Healthcare Example

Product:

Hospital Management System

Vision:

"Improve healthcare operations through digital automation."

Roadmap:

Phase 1: Core Operations

Features:

- Patient registration.

- Appointment booking.

- Doctor scheduling.

Phase 2: Clinical Intelligence

Features:

- Electronic medical records.

- Analytics dashboard.

- Decision support.

Phase 3: AI Healthcare

Features:

- AI diagnosis support.

- Predictive analytics.

- Patient chatbot.

9. AI Pharmacovigilance Product Roadmap

Now let's create your portfolio roadmap.

Product Vision:

"Transform drug safety operations using AI automation."

Phase 1: Foundation (0–3 Months)

Goal:

Digitize basic workflows.

Features:

User Management

- Login

- Roles

- Permissions

Case Management

- Create case

- Edit case

- Track status

Document Upload

- PDF upload

- Image upload

Phase 2: AI Automation (3–6 Months)

Goal:

Reduce manual processing.

Features:

AI Data Extraction

Extract:

- Patient details

- Drug information

- Adverse events

MedDRA Coding Assistant

AI suggests:

- Preferred Terms

- System Organ Classes

Duplicate Detection

Identify duplicate ICSRs.

Phase 3: Intelligence Layer (6–12 Months)

Goal:

Enable proactive safety monitoring.

Features:

Signal Detection

Identify safety signals.

Literature Screening

AI scans publications.

Risk Dashboard

Predict safety trends.

Phase 4: Enterprise Scale (12+ Months)

Features:

- Regulatory integrations.

- Multi-country support.

- Advanced AI models.

- Audit automation.

Roadmap Visualization

AI Pharmacovigilance Platform

VISION:

Improve Drug Safety Using AI

2026 Q1

|

├── Login

├── Case Management

└── Document Upload

2026 Q2

|

├── AI Extraction

├── MedDRA Coding

└── Duplicate Detection

2026 Q3

|

├── Signal Detection

├── Literature Screening

└── Analytics

2026 Q4

|

├── Regulatory Integration

├── Enterprise Features

└── Advanced AI

10. Roadmap Prioritization

Product Managers decide:

"What should we build first?"

Common frameworks:

MoSCoW

Must Have

Critical features.

Example:

Case Management.

Should Have

Important but not urgent.

Example:

Advanced Reporting.

Could Have

Nice to have.

Example:

Voice assistant.

Won't Have

Not now.

Example:

Mobile app initially.

11. Roadmap and Agile Releases

Example:

Roadmap

↓

Release 1

↓

Sprint 1

Sprint 2

Sprint 3

↓

Release 2

Roadmap is not a detailed Sprint plan.

12. Common Mistakes

Mistake 1:

Creating a feature shopping list.

Wrong:

- Dashboard

- Reports

- Chatbot

- AI

Better:

Outcome:

"Reduce PV processing time by 50%."

Mistake 2:

Making roadmap too detailed.

A roadmap is not a Jira backlog.

Mistake 3:

Treating dates as commitments.

Agile roadmaps are forecasts.

Mistake 4:

Ignoring customer feedback.

Roadmaps must evolve.

13. Best Practices

✔ Connect roadmap to business goals.

✔ Focus on outcomes.

✔ Review regularly.

✔ Keep stakeholders aligned.

✔ Communicate trade-offs.

✔ Link roadmap items to measurable KPIs.

14. Interview Questions

Q1. What is a Product Roadmap?

Answer:

A Product Roadmap is a strategic plan showing product direction, major initiatives, features, and expected outcomes over time.

Q2. Difference between Roadmap and Backlog?

Answer:

Roadmap shows high-level direction and priorities; backlog contains detailed work items needed to execute the roadmap.

Q3. Should Agile roadmaps have fixed dates?

Answer:

Dates may exist as forecasts, but Agile roadmaps should remain flexible based on learning and changing priorities.

Q4. Who owns the Product Roadmap?

Answer:

Usually the Product Manager owns it, collaborating with stakeholders, Product Owners, and engineering teams.

15. Mini Quiz

Q1.

Product Roadmap answers:

A. Where are we going?

B. What code should developers write today?

C. Individual tasks

Q2.

Which roadmap is most Agile-friendly?

A. Fixed 3-year feature list

B. Now/Next/Later roadmap

C. Developer task list

Q3.

Backlog is:

A. High-level product direction

B. Detailed work items

C. Business vision

Q4.

True or False:

A roadmap should never change.

16. Practical Assignment

Create a roadmap for:

AI Pharmacovigilance Platform

Use:

Product Goal:

Phase 1 (0-3 months):

Phase 2 (3-6 months):

Phase 3 (6-12 months):

Key Metrics:

Business Outcomes:

Also answer:

- Why did you choose these features first?

- Which features are MVP?

- Which features can wait?

17. Jira Example

Roadmap hierarchy:

Product Vision

↓

Initiatives

↓

Epics

↓

Features

↓

User Stories

↓

Tasks

Example:

Initiative:

"AI-powered Case Processing"

Epic:

"AI Data Extraction"

Story:

"As a PV specialist, I want AI extraction..."

Task:

"Develop PDF parser API"

18. Lesson Summary

Today we learned:

- Product Roadmap connects vision to execution.

- Roadmaps focus on direction, not detailed tasks.

- Agile roadmaps allow change.

- Product Managers use roadmaps for alignment and prioritization.

- AI Healthcare products require phased roadmaps.

Key Takeaways

- Vision tells where you are going.

- Roadmap tells the journey.

- Backlog tells the detailed work.

- Agile roadmaps focus on outcomes, not only features.

- A good roadmap balances customer value, business goals, and technical feasibility.

Lesson 3: Business Case (Masterclass)

Role Perspective: Product Manager • Business Analyst • Product Owner • AI Product Manager

Learning Objectives

By the end of this lesson, you will understand:

- What a Business Case is.

- Why companies create Business Cases before building products.

- Difference between Business Case, BRD, PRD, and Roadmap.

- How to calculate business value and ROI.

- How Product Managers justify investments.

- How to create a Business Case for an AI Healthcare Product.

- How to answer Business Case interview questions.

1. Concept: What is a Business Case?

Simple Definition

A Business Case is a document that explains:

"Why should the organization invest money, time, and resources into this initiative?"

It answers:

- What problem are we solving?

- Why solve it now?

- What benefits will we get?

- How much will it cost?

- Is the investment worthwhile?

2. Why Does a Business Case Exist?

Imagine you are a Product Manager.

You go to leadership and say:

"I want to build an AI Pharmacovigilance Platform."

Leadership asks:

- How much will it cost?

- What problem does it solve?

- How much money will it save?

- What risks exist?

- What is the expected return?

A Business Case provides these answers.

Without Business Case:

Idea

↓

Build Product

↓

Hope it succeeds

With Business Case:

Problem

↓

Analysis

↓

Investment Decision

↓

Build Product

↓

Measure Benefits

3. Real-Life Analogy

Imagine buying a car.

You don't simply say:

"I want a new car."

You analyze:

Cost:

₹10 lakh

Benefits:

- Saves travel time.

- Better comfort.

- Lower maintenance.

Decision:

Is the benefit worth the cost?

A Business Case works the same way for products.

4. Technical Explanation

A Business Case typically contains:

Business Case Document

1. Executive Summary

2. Business Problem

3. Current Situation

4. Proposed Solution

5. Benefits

6. Cost Analysis

7. ROI Calculation

8. Risks

9. Alternatives

10. Recommendation

11. Success Metrics

5. Business Case vs Other Documents

Very important interview topic.

| Document | Main Question |
| --- | --- |
| Product Vision | Where are we going? |
| Business Case | Should we invest? |
| BRD | What does the business need? |
| PRD | What product should we build? |
| FRD | How should the system behave? |
| User Story | What user action is needed? |

Visual:

Business Idea

↓

Business Case

(Should we build?)

↓

BRD

(What business needs?)

↓

PRD

(What product?)

↓

User Stories

(What work?)

6. Who Creates a Business Case?

Usually:

Product Manager

Owns:

- Business opportunity.

- Market analysis.

- Expected value.

Business Analyst

Supports:

- Requirements analysis.

- Process problems.

- Data analysis.

Finance Team

Provides:

- Cost estimates.

- ROI analysis.

Stakeholders

Provide:

- Business objectives.

- Strategic alignment.

7. When is a Business Case Created?

Common situations:

New Product

Example:

Building AI Pharmacovigilance Software.

Major Feature Investment

Example:

Adding AI Signal Detection.

Digital Transformation

Example:

Replacing manual PV workflows.

Regulatory Requirement

Example:

New compliance reporting system.

8. Business Case Structure Explained

Section 1: Executive Summary

A short overview.

Example:

"The organization currently spends significant resources on manual pharmacovigilance case processing. This proposal recommends implementing an AI-powered platform to reduce processing time, improve accuracy, and support regulatory compliance."

Section 2: Business Problem

Describe current pain.

Example:

Current PV process:

Case Received

↓

Manual Data Entry

↓

Manual Coding

↓

Medical Review

↓

Submission

Problems:

- High processing time.

- Manual errors.

- Increased operational cost.

Section 3: Current State Analysis

Example:

Current:

- 10,000 cases/month.

- Average processing time: 2 hours/case.

- 50 PV specialists required.

Section 4: Proposed Solution

Example:

AI Pharmacovigilance Platform:

Capabilities:

- AI data extraction.

- Automated coding suggestions.

- Duplicate detection.

- Signal analysis.

Section 5: Benefits Analysis

Benefits can be:

Financial Benefits

Example:

Reduced operational cost.

Operational Benefits

Example:

Faster case processing.

Strategic Benefits

Example:

Better patient safety monitoring.

Compliance Benefits

Example:

Reduced regulatory risk.

9. ROI Calculation

Formula

ROI =

(Net Benefit - Investment Cost)

-------------------------------

Investment Cost

× 100

Example:

Investment:

₹1 crore

Annual savings:

₹2 crore

ROI:

(2 - 1)

---------

1

×100

=100%

10. AI Pharmacovigilance Business Case Example

Problem

A pharmaceutical company processes:

100,000 adverse event cases/year.

Current process:

Average cost per case:

₹500

Annual cost:

100000 × 500

= ₹5 crore

Proposed AI Solution

Investment:

₹2 crore

Expected efficiency improvement:

40%

Savings:

5 crore × 40%

= ₹2 crore/year

Business Outcome

Benefits:

- Lower operational cost.

- Faster regulatory reporting.

- Improved quality.

11. Cost-Benefit Analysis

Example:

| Cost | Benefit |
| --- | --- |
| AI Software | Faster processing |
| Training | Reduced manual effort |
| Integration | Better compliance |
| Maintenance | Improved scalability |

12. Risk Analysis

Every Business Case must discuss risks.

Example:

Risk:

AI extraction errors.

Mitigation:

Human review before submission.

Risk:

Regulatory acceptance.

Mitigation:

Maintain audit trail and validation.

13. Healthcare Example

Hospital wants AI diagnosis support.

Business Case:

Problem:

Doctors spend too much time reviewing patient data.

Solution:

AI clinical decision support.

Benefits:

- Faster diagnosis.

- Better patient outcomes.

Risks:

- Wrong recommendations.

Mitigation:

Human doctor approval required.

14. AI Product Example

AI Medical Chatbot Business Case:

Problem:

Patients need quick medical information.

Solution:

AI assistant.

Benefits:

- 24/7 availability.

- Reduced support workload.

Risks:

- Hallucination.

Mitigation:

- Medical knowledge base.

- Human escalation.

15. Common Mistakes

Mistake 1:

Only describing features.

Wrong:

"We need AI extraction."

Correct:

"AI extraction will reduce processing time by 40%."

Mistake 2:

Ignoring costs.

Every investment requires cost analysis.

Mistake 3:

No measurable outcomes.

Bad:

"Improve efficiency."

Good:

"Reduce processing time from 2 hours to 45 minutes."

Mistake 4:

Ignoring risks.

Especially dangerous in healthcare.

16. Best Practices

✔ Start with business problem.

✔ Quantify benefits.

✔ Include measurable KPIs.

✔ Consider alternatives.

✔ Include risks.

✔ Connect investment to strategy.

17. Interview Questions

Q1. What is a Business Case?

Answer:

A Business Case justifies an investment by explaining the problem, proposed solution, expected benefits, costs, ROI, and risks.

Q2. Difference between Business Case and PRD?

Answer:

Business Case explains why we should build something. PRD explains what product needs to be built.

Q3. Who approves a Business Case?

Answer:

Usually business leaders, executives, finance, and relevant stakeholders.

Q4. How do you measure Business Case success?

Answer:

Through KPIs such as:

- ROI.

- Cost savings.

- Revenue impact.

- Customer satisfaction.

- Operational improvement.

18. Mini Quiz

Q1.

Business Case answers:

A. Should we invest?

B. How to code?

C. How to design UI?

Q2.

ROI measures:

A. Business return compared to investment

B. Number of developers

C. Story Points

Q3.

Which comes first?

A. User Story

B. Business Case

C. Task

Q4.

True or False:

A Business Case should only discuss technical benefits.

19. Practical Assignment

Create a Business Case for:

AI Pharmacovigilance Platform

Fill:

Project Name:

Business Problem:

Current Process:

Current Pain Points:

Proposed Solution:

Expected Benefits:

Estimated Cost:

Expected Savings:

ROI:

Key Risks:

Success Metrics:

20. Jira Example

Business Case connects to Jira through:

Business Objective

↓

Initiative

↓

Epic

↓

Feature

↓

User Story

↓

Task

Example:

Business Objective:

"Reduce PV processing cost by 40%."

Initiative:

"AI Case Automation."

Epic:

"AI Data Extraction."

Story:

"As a PV specialist, I want automatic extraction..."

21. Lesson Summary

Today we learned:

- Business Case explains why a product investment should happen.

- It connects business problems to financial and strategic outcomes.

- It is created before major investments.

- Product Managers use Business Cases to gain approval.

- Healthcare AI products require strong ROI and risk analysis.

Key Takeaways

- Business Case = Why should we build it?

- It focuses on value, cost, ROI, and risk.

- Features alone do not justify investment.

- Healthcare products require benefit + safety + compliance analysis.

- A Product Manager must think like a business owner.

Lesson 4: BRD (Business Requirement Document) (Masterclass)

Role Perspective: Business Analyst • Product Manager • Product Owner • AI Product Manager

Learning Objectives

By the end of this lesson, you will understand:

- What a BRD is.

- Why businesses create BRDs.

- Difference between BRD, PRD, and FRD.

- Who creates and uses a BRD.

- How Business Analysts gather business requirements.

- Structure of a professional BRD.

- How to write BRD requirements.

- Healthcare and Pharmacovigilance BRD examples.

- How BRD connects to Agile delivery.

1. Concept: What is BRD?

Simple Definition

BRD = Business Requirement Document

A BRD describes:

"What the business wants to achieve and why."

It focuses on:

- Business goals.

- Business problems.

- Stakeholder needs.

- Expected outcomes.

It does not explain detailed technical solutions.

Example

A pharmaceutical company says:

"We need to reduce manual pharmacovigilance case processing."

This is a business requirement.

The BRD explains:

- Why this is needed.

- Who needs it.

- What business outcome is expected.

2. Why Does BRD Exist?

Imagine a company says:

"Build a new drug safety system."

The development team asks:

- Why are we building it?

- Who will use it?

- What problem does it solve?

- What business value is expected?

Without a BRD:

Different teams interpret the requirement differently.

Without BRD

Business Idea

↓

Developer Interpretation

↓

Product Built

↓

Business Says:

"This is not what we wanted."

With BRD

Business Need

↓

BRD

↓

Clear Understanding

↓

PRD

↓

Development

↓

Business Outcome

3. Real-Life Analogy

Imagine you visit a doctor.

You say:

"I have frequent headaches."

This is the business problem.

The doctor asks:

- When does it happen?

- How severe?

- Any other symptoms?

This investigation creates understanding before treatment.

A BRD does the same for a business problem.

4. BRD vs Business Case vs PRD vs FRD

Very important interview topic.

| Document | Main Question | Focus |
| --- | --- | --- |
| Business Case | Should we invest? | Justification |
| BRD | What does the business need? | Business requirements |
| PRD | What product should we build? | Product features |
| FRD | How should the system behave? | Functional details |

Visual:

Business Problem

↓

Business Case

(Should we do it?)

↓

BRD

(What does business need?)

↓

PRD

(What product solution?)

↓

FRD

(System behavior)

↓

Development

5. Who Creates BRD?

Business Analyst

Usually owns BRD creation.

Responsibilities:

- Understand business needs.

- Conduct stakeholder interviews.

- Document requirements.

- Validate requirements.

Product Manager

Provides:

- Product strategy.

- Customer problems.

- Business goals.

Stakeholders

Provide:

- Business expectations.

- Operational needs.

- Regulatory requirements.

Engineering Team

Reviews:

- Feasibility.

- Constraints.

6. When is BRD Created?

Common situations:

New Product

Example:

AI Pharmacovigilance Platform.

Digital Transformation

Example:

Moving manual PV process into AI automation.

Process Improvement

Example:

Reducing drug safety reporting delays.

Regulatory Changes

Example:

New compliance reporting requirements.

7. BRD Structure

A professional BRD usually contains:

Business Requirement Document

1. Document Purpose

2. Business Background

3. Business Objectives

4. Problem Statement

5. Stakeholders

6. Current Process

7. Future Process

8. Business Requirements

9. Scope

10. Out of Scope

11. Assumptions

12. Constraints

13. Success Criteria

14. Risks

15. Approval

8. BRD Section Explanation

1. Document Purpose

Why does this document exist?

Example:

"This document defines business requirements for implementing an AI-powered pharmacovigilance case processing platform."

2. Business Background

Explain current situation.

Example:

Current:

- Cases processed manually.

- High workload.

- Increasing regulatory requirements.

3. Business Objectives

What does business want?

Example:

- Reduce processing time.

- Improve data quality.

- Increase compliance.

4. Problem Statement

Clearly define pain.

Example:

"Manual adverse event case processing causes delays and increases operational costs."

5. Stakeholders

Who is affected?

Example:

| Stakeholder | Role |
| --- | --- |
| PV Specialist | Processes cases |
| Medical Reviewer | Validates cases |
| Regulatory Team | Submits reports |
| IT Team | Maintains system |
| Management | Tracks KPIs |

6. Current Process (AS-IS)

Example:

Case Received

↓

Manual Data Entry

↓

Manual Coding

↓

Medical Review

↓

Submission

Problems:

- Slow.

- Error-prone.

- Difficult to scale.

7. Future Process (TO-BE)

Example:

Case Received

↓

AI Extraction

↓

AI Coding Suggestion

↓

Human Review

↓

Submission

8. Business Requirements

These describe what business needs.

Examples:

BR-001

The system should reduce manual case entry effort.

BR-002

The system should support regulatory audit requirements.

BR-003

The system should provide case status tracking.

Notice:

These are business needs, not technical details.

9. Scope

Defines boundaries.

In Scope:

✔ Case management

✔ AI extraction

✔ Audit trail

✔ Reporting

Out of Scope:

❌ Clinical diagnosis

❌ Autonomous regulatory submission without review

10. Success Criteria

How will we know success?

Example:

Before:

Case processing time:

2 hours

After:

Target:

45 minutes

9. Healthcare Example BRD

Project:

Hospital AI Assistant

Business Problem:

Doctors spend significant time reviewing patient records.

Business Requirement:

The system should provide AI-assisted patient information summarization.

Success Metric:

Reduce record review time by 30%.

10. Pharmacovigilance BRD Example

Project:

AI ICSR Processing Platform

Business Objective:

Improve adverse event case processing efficiency.

Business Requirements:

BR-001:

The system should allow users to upload safety documents.

BR-002:

The system should extract relevant case information automatically.

BR-003:

The system should maintain complete audit history.

11. Agile BRD Usage

Traditional approach:

BRD

↓

Complete Requirements

↓

Development

Agile approach:

BRD becomes a starting point:

Business Need

↓

BRD

↓

Epics

↓

Features

↓

User Stories

↓

Sprint Development

12. BRD to User Story Example

BRD:

"Business needs automated case extraction."

↓

Epic:

AI Case Processing

↓

Feature:

Document Extraction

↓

User Story:

As a PV specialist,

I want AI to extract case information from documents,

so that I can reduce manual entry.

13. Common Mistakes

Mistake 1:

Writing technical solutions.

Wrong:

"Use Python and GPT model."

BRD should say:

"System should automate information extraction."

Mistake 2:

Missing stakeholders.

Healthcare products involve:

- Medical teams.

- Regulatory teams.

- Compliance teams.

Mistake 3:

Unclear requirements.

Bad:

"Improve system."

Good:

"Reduce case processing time by 40%."

Mistake 4:

No scope definition.

Without scope:

Projects keep expanding.

14. Best Practices

✔ Focus on business outcomes.

✔ Use clear language.

✔ Define measurable goals.

✔ Identify stakeholders early.

✔ Separate requirements from solutions.

✔ Validate with business users.

15. Interview Questions

Q1. What is a BRD?

Answer:

A BRD captures business needs, objectives, problems, and high-level requirements that a solution must address.

Q2. Who prepares BRD?

Answer:

Usually a Business Analyst prepares it with input from stakeholders, Product Managers, and subject matter experts.

Q3. Difference between BRD and PRD?

Answer:

BRD focuses on business needs and objectives. PRD defines the product solution and features required.

Q4. Should Agile teams use BRD?

Answer:

Yes. Agile teams may use lightweight BRDs to align on business goals while allowing requirements to evolve.

16. Mini Quiz

Q1.

BRD mainly focuses on:

A. Business needs

B. Programming code

C. Database design

Q2.

Who usually creates BRD?

A. Business Analyst

B. Customer only

C. Developer only

Q3.

"Reduce PV case processing time by 50%" is:

A. Business Requirement

B. Technical Task

C. Bug

Q4.

True or False:

BRD should describe detailed coding implementation.

17. Practical Assignment

Create a BRD outline for your portfolio project:

AI Pharmacovigilance Platform

Fill:

Project Name:

Business Problem:

Business Objective:

Stakeholders:

Current Process:

Problems:

Future Process:

Business Requirements:

In Scope:

Out of Scope:

Success Metrics:

Risks:

18. Jira Example

BRD connects to Jira like this:

Business Objective

↓

Initiative

↓

Epic

↓

Feature

↓

User Story

↓

Acceptance Criteria

↓

Task

Example:

Business Requirement:

"Reduce manual case processing."

Epic:

AI Case Automation.

Story:

"As a PV specialist, I want AI extraction..."

19. Lesson Summary

Today we learned:

- BRD explains business needs.

- It answers "What does the business need and why?"

- It is different from PRD and FRD.

- Business Analysts commonly create BRDs.

- BRDs connect business problems to Agile backlog items.

Key Takeaways

- BRD = Business Need Document.

- It focuses on WHY and WHAT, not HOW.

- Business requirements should be measurable.

- Healthcare BRDs must include compliance and stakeholder needs.

- A good BA converts business problems into actionable requirements.

Lesson 5: PRD (Product Requirement Document) (Masterclass)

Role Perspective: Product Manager • Product Owner • Business Analyst • AI Product Manager

Learning Objectives

By the end of this lesson, you will understand:

- What a PRD is.

- Why Product Managers create PRDs.

- Difference between BRD and PRD.

- Structure of a professional PRD.

- How to convert business problems into product requirements.

- How PRDs work in Agile teams.

- How to write PRD requirements for AI Healthcare products.

- How to create a PRD for your AI Pharmacovigilance Platform.

1. Concept: What is PRD?

Simple Definition

PRD = Product Requirement Document

A PRD explains:

"What product should be built and how it should solve user problems."

It describes:

- Product goals.

- User needs.

- Features.

- User experience.

- Functional requirements.

- Success metrics.

Think of PRD as the bridge between:

Business Problem

↓

Product Solution

↓

Engineering Team

2. Why Does PRD Exist?

Imagine a Product Manager says:

"We need AI automation for pharmacovigilance."

Engineering asks:

- What exactly should AI do?

- Which users need it?

- What data should it process?

- What happens after AI gives output?

- How do we know it works?

A PRD answers these questions.

Without PRD

Idea

↓

Development

↓

Different Interpretations

↓

Wrong Product

With PRD

User Problem

↓

PRD

↓

Clear Product Requirements

↓

Design

↓

Development

↓

Testing

↓

Release

3. Real-Life Analogy

Imagine ordering food at a restaurant.

You tell the chef:

"Make something good."

The chef doesn't know:

- Vegetarian or non-vegetarian?

- Spicy or mild?

- Quantity?

- Preferences?

Now imagine a detailed order:

"Prepare vegetarian pasta, medium spicy, serves two people, no cheese."

That is similar to a PRD.

It removes ambiguity.

4. BRD vs PRD (Very Important)

This is one of the most asked interview questions.

| BRD | PRD |
| --- | --- |
| Business Requirement Document | Product Requirement Document |
| Created by BA | Usually owned by Product Manager |
| Focuses on business need | Focuses on product solution |
| Explains WHY | Explains WHAT |
| High-level | More detailed |
| Business audience | Product + Design + Engineering |

Example:

BRD:

"Reduce pharmacovigilance case processing time."

PRD:

"The system should automatically extract patient, drug, and adverse event information from uploaded safety documents."

5. PRD Position in Product Development

Business Case

↓

BRD

↓

PRD

↓

Design

↓

User Stories

↓

Development

↓

Testing

↓

Release

6. Who Creates PRD?

Product Manager

Main owner.

Responsible for:

- Product goals.

- User problems.

- Feature priorities.

- Success metrics.

Product Owner

Uses PRD to:

- Create backlog.

- Write user stories.

- Prioritize work.

Business Analyst

Supports:

- Requirement analysis.

- Process understanding.

- Stakeholder input.

Engineering Team

Provides:

- Technical feasibility.

- Architecture feedback.

7. When is PRD Created?

New Product

Example:

Building AI Drug Safety Platform.

New Feature

Example:

Adding AI Signal Detection.

Major Enhancement

Example:

Adding regulatory integration.

8. PRD Structure

A professional PRD usually contains:

Product Requirement Document

1. Document Overview

2. Product Vision

3. Problem Statement

4. Goals and Objectives

5. Target Users

6. User Personas

7. User Journey

8. Features

9. Functional Requirements

10. Non-Functional Requirements

11. User Stories

12. Acceptance Criteria

13. UX Requirements

14. Dependencies

15. Risks

16. Success Metrics

17. Release Plan

9. PRD Section Explanation

1. Product Overview

Example:

Product:

AI Pharmacovigilance Platform

Purpose:

Automate adverse event case processing using AI.

2. Problem Statement

Example:

Current problem:

PV specialists manually extract information from safety reports.

Challenges:

- Time-consuming.

- Error-prone.

- Difficult to scale.

3. Product Goals

Goals should be measurable.

Example:

Goal 1:

Reduce case processing time by 50%.

Goal 2:

Improve extraction accuracy to 95%.

Goal 3:

Maintain regulatory compliance.

4. Target Users

Example:

Primary Users

- Pharmacovigilance Specialist.

- Medical Reviewer.

Secondary Users

- Regulatory Manager.

- Quality Auditor.

5. User Personas

A persona represents a typical user.

Example:

Persona:

Name:

Priya

Role:

PV Specialist

Experience:

5 years

Pain Points:

- Manual data entry.

- Repetitive work.

- Time pressure.

Goal:

Process cases faster.

6. User Journey

Example:

Current Journey:

Receive PDF

↓

Read document

↓

Enter data manually

↓

Code event

↓

Review

Future Journey:

Upload PDF

↓

AI Extraction

↓

AI Suggests Coding

↓

Human Approval

↓

Submit

7. Feature Requirements

Example:

Feature:

AI Data Extraction

Description:

The system extracts relevant case information from documents.

Inputs:

- PDF.

- Email attachments.

- XML files.

Outputs:

- Patient details.

- Drug details.

- Adverse events.

8. Functional Requirements

Functional requirement describes:

What the system should do.

Example:

FR-001:

The system shall allow users to upload safety documents.

FR-002:

The system shall extract adverse event information.

FR-003:

The system shall display AI confidence scores.

9. Non-Functional Requirements

These describe quality attributes.

Examples:

Performance:

System should process a document within 30 seconds.

Security:

User data must be encrypted.

Availability:

System uptime should be 99.9%.

(We will cover NFR deeply in a later lesson.)

10. User Stories in PRD

Example:

As a PV Specialist,

I want AI to extract adverse event details,

so that I can reduce manual data entry.

11. Acceptance Criteria

Example:

Given:

A valid safety report PDF.

When:

The user uploads the document.

Then:

The system extracts patient, drug, and event information.

12. AI Product PRD Example

Feature:

AI Signal Detection

User Problem:

PV teams manually analyze large volumes of safety data.

Product Requirement:

The system should analyze adverse event patterns and identify potential safety signals.

Success Metrics:

- Signal detection accuracy >90%.

- Reduce analysis time by 60%.

13. Healthcare PRD Example

Feature:

AI Medical Summary

Requirement:

The system should summarize patient history for doctors.

Acceptance Criteria:

Given:

Patient medical records.

When:

Doctor requests summary.

Then:

System provides concise medical summary with source references.

14. Common PRD Mistakes

Mistake 1:

Writing solutions instead of problems.

Wrong:

"Build GPT chatbot."

Correct:

"Help users quickly access medical information."

Mistake 2:

No user perspective.

Wrong:

"System needs database."

Correct:

"User needs faster case search."

Mistake 3:

No success metrics.

Wrong:

"Improve experience."

Correct:

"Reduce processing time by 40%."

Mistake 4:

PRD becomes too technical.

PRD is not architecture documentation.

15. Best Practices

✔ Start with user problem.

✔ Define measurable outcomes.

✔ Include user journeys.

✔ Collaborate with engineering.

✔ Keep requirements clear.

✔ Update PRD as learning happens.

✔ Link PRD with Jira backlog.

16. PRD and Agile

Traditional:

Write PRD

↓

Build Everything

↓

Release

Agile:

PRD

↓

Epic

↓

Feature

↓

User Stories

↓

Sprint

↓

Feedback

↓

Improve

17. Jira Example

PRD maps to Jira hierarchy:

Product Goal

↓

Epic

↓

Feature

↓

User Story

↓

Task

↓

Test Case

Example:

PRD Feature:

AI Extraction

↓

Epic:

Case Automation

↓

Story:

"As a PV specialist, I want automatic extraction..."

18. Interview Questions

Q1. What is PRD?

Answer:

A PRD defines what product needs to be built, including user problems, features, requirements, and success criteria.

Q2. Difference between BRD and PRD?

Answer:

BRD defines business needs. PRD defines the product solution that satisfies those needs.

Q3. Who owns PRD?

Answer:

Usually Product Manager owns PRD creation with input from BA, users, designers, and engineering teams.

Q4. Should PRD contain technical design?

Answer:

Generally no. PRD explains product requirements; technical design is owned by engineering.

19. Mini Quiz

Q1.

PRD mainly answers:

A. What product should we build?

B. How to write code?

C. How much salary developers get?

Q2.

Who usually owns PRD?

A. Product Manager

B. Database Administrator

C. Customer only

Q3.

"System should allow PDF upload" is:

A. Product Requirement

B. Business Vision

C. Marketing slogan

Q4.

True or False:

PRD should focus only on technology.

20. Practical Assignment

Create a PRD outline for:

AI Pharmacovigilance Platform

Fill:

Product Name:

Product Vision:

Problem Statement:

Target Users:

User Personas:

Product Goals:

Key Features:

Functional Requirements:

Non Functional Requirements:

User Stories:

Acceptance Criteria:

Success Metrics:

Release Plan:

21. Lesson Summary

Today we learned:

- PRD defines what product should be built.

- PRD connects business needs to development.

- Product Managers usually own PRDs.

- PRDs contain goals, users, features, requirements, and success metrics.

- Good PRDs focus on user problems, not just features.

Key Takeaways

- BRD = What business needs.

- PRD = What product should provide.

- PRD is the bridge between users and engineering.

- Good PRDs define problems, solutions, and measurable outcomes.

- Healthcare AI PRDs must consider safety, compliance, and human oversight.

Lesson 6: FRD (Functional Requirement Document) (Masterclass)

Role Perspective: Business Analyst • Product Manager • Product Owner • Solution Analyst

Learning Objectives

By the end of this lesson, you will understand:

- What FRD means.

- Why Functional Requirement Documents exist.

- Difference between BRD, PRD, FRD, and User Stories.

- Functional vs Non-Functional Requirements.

- How Business Analysts write FRDs.

- How to convert business needs into system behavior.

- Healthcare and Pharmacovigilance FRD examples.

- How FRD connects with Agile delivery and Jira.

1. Concept: What is FRD?

Simple Definition

FRD = Functional Requirement Document

An FRD describes:

"What functions the system must perform and how users interact with it."

It explains the expected behavior of the system.

Example:

Business says:

"We need faster pharmacovigilance case processing."

BRD:

Reduce manual processing time.

PRD:

Build AI case processing capability.

FRD:

The system shall allow users to upload safety reports, extract case data, validate fields, and submit cases for review.

2. Why Does FRD Exist?

Imagine developers receive this requirement:

"Build a patient management system."

Developer questions:

- How do users create patients?

- What fields are required?

- Who can edit information?

- What happens after saving?

- What validations are needed?

FRD removes ambiguity.

Without FRD

Business Requirement

↓

Developer Interpretation

↓

Different Understanding

↓

Rework

With FRD

Business Need

↓

BRD

↓

PRD

↓

FRD

↓

Development

↓

Testing

3. Real-Life Analogy

Think about ordering a custom kitchen.

Business Requirement:

"I need a modern kitchen."

Product Requirement:

"I need cabinets, storage, and appliances."

Functional Requirement:

"Cabinet door should open with soft-close hinges."

"Drawer should support 20 kg load."

"Lights should turn on automatically."

FRD describes the detailed behavior.

4. BRD vs PRD vs FRD

Very important interview topic.

| Document | Main Question | Example |
| --- | --- | --- |
| Business Case | Should we invest? | AI PV platform saves cost |
| BRD | What business needs? | Reduce manual case processing |
| PRD | What product should do? | AI extraction feature |
| FRD | How should functions behave? | Upload PDF → extract data → validate |

Hierarchy:

Business Goal

↓

Business Case

↓

BRD

↓

PRD

↓

FRD

↓

User Stories

↓

Development

5. Who Creates FRD?

Business Analyst

Usually responsible.

Activities:

- Analyze requirements.

- Define workflows.

- Document system behavior.

- Work with technical teams.

Product Manager

Provides:

- Product objectives.

- Priority.

Developers

Review:

- Feasibility.

- Technical constraints.

QA Team

Uses FRD for:

- Test case creation.

- Validation.

6. When is FRD Created?

Common situations:

Enterprise Software

Example:

Hospital Information System.

Regulatory Systems

Example:

Pharmacovigilance database.

Complex Applications

Example:

AI healthcare platform.

7. Functional Requirement Meaning

A functional requirement describes:

What the system must do.

Usually written as:

"The system shall..."

Examples:

"The system shall allow users to login."

"The system shall generate monthly safety reports."

"The system shall send notification emails."

8. FRD Structure

A professional FRD contains:

Functional Requirement Document

1. Introduction

2. Purpose

3. Scope

4. System Overview

5. User Roles

6. Functional Requirements

7. Business Rules

8. Use Cases

9. Process Flows

10. Data Requirements

11. Validation Rules

12. Error Handling

13. Assumptions

14. Dependencies

9. FRD Sections Explained

1. Introduction

Example:

This document describes functional requirements for the AI Pharmacovigilance Case Processing System.

2. Scope

Defines:

What system will do.

Example:

Included:

- Case creation.

- Document upload.

- AI extraction.

Excluded:

- Drug discovery.

- Clinical diagnosis.

3. User Roles

Example:

| Role | Responsibility |
| --- | --- |
| PV Specialist | Process cases |
| Medical Reviewer | Validate medical information |
| Admin | Manage users |
| Auditor | Review history |

4. Functional Requirements

The heart of FRD.

Example FR-001

Requirement:

User Login

Description:

The system shall allow authorized users to login.

Input:

- Username

- Password

Output:

- User dashboard

Validation:

Invalid password should show error message.

10. Healthcare FRD Example

System:

Hospital Management System

Requirement:

Patient Registration

Functional Requirement:

FR-001:

The system shall allow reception staff to create a new patient record.

Inputs:

- Name

- Date of Birth

- Contact Number

- Address

Processing:

System validates mandatory fields.

Output:

Patient ID generated.

11. Pharmacovigilance FRD Example

Feature:

AI Case Extraction

FR-001:

Document Upload

Description:

The system shall allow PV users to upload safety documents.

Input:

- PDF

- XML

- Email attachments

Process:

Upload Document

↓

Document Validation

↓

AI Extraction

↓

Display Extracted Data

Output:

Extracted:

- Patient information

- Drug details

- Adverse events

12. AI Product FRD Example

Feature:

AI Confidence Score

Requirement:

The system shall display confidence scores for extracted fields.

Example:

Patient Age

Extracted Value:

45 years

Confidence:

96%

13. Functional vs Non-Functional Requirements

Another important interview topic.

| Functional | Non-Functional |
| --- | --- |
| What system does | How system performs |
| Features | Quality attributes |
| User actions | System characteristics |
| Login | Security |
| Search | Performance |

Example:

Functional:

"User can upload PDF."

Non-functional:

"PDF upload should complete within 5 seconds."

14. FRD and User Stories

Traditional:

FRD

↓

Development

Agile:

FRD

↓

Epic

↓

User Story

↓

Acceptance Criteria

Example:

FRD:

"The system shall allow case creation."

↓

User Story:

As a PV specialist,

I want to create a safety case,

so that I can start processing adverse events.

15. Common Mistakes

Mistake 1:

Writing vague requirements.

Bad:

"The system should be fast."

Good:

"The system should load dashboard within 3 seconds."

Mistake 2:

Missing edge cases.

Example:

What happens if:

- File upload fails?

- Duplicate case exists?

- Required field missing?

Mistake 3:

Mixing technical design.

Wrong:

"The system shall use PostgreSQL."

That belongs to technical design.

Mistake 4:

Ignoring users.

Requirements should describe user behavior.

16. Best Practices

✔ Use clear language.

✔ Number requirements.

Example:

FR-001, FR-002.

✔ Define inputs and outputs.

✔ Include validations.

✔ Review with stakeholders.

✔ Link requirements to tests.

17. Requirement Traceability

FRD connects:

Business Requirement

↓

Functional Requirement

↓

User Story

↓

Test Case

↓

Release

Example:

BR-001:

Reduce PV processing time.

↓

FR-010:

AI extracts case data.

↓

Story:

"As PV specialist..."

↓

Test:

Verify extraction accuracy.

18. Jira Example

FRD requirement:

"System shall detect duplicate cases."

Converted into Jira:

Epic:

AI Case Processing

Feature:

Duplicate Detection

Story:

As a PV specialist,

I want duplicate cases identified,

so that I avoid duplicate submissions.

Acceptance Criteria:

System flags matching cases.

19. Interview Questions

Q1. What is FRD?

Answer:

FRD defines detailed functional behavior that a system must provide to satisfy business and product requirements.

Q2. Difference between PRD and FRD?

Answer:

PRD defines product requirements from user and business perspective. FRD defines detailed system functions required to implement those requirements.

Q3. Who uses FRD?

Answer:

Business Analysts, developers, testers, architects, and stakeholders use FRD.

Q4. What makes a good functional requirement?

Answer:

It should be clear, testable, specific, measurable, and traceable.

20. Mini Quiz

Q1.

FRD focuses on:

A. System functions

B. Company vision

C. Marketing strategy

Q2.

"The system shall allow users to upload documents" is:

A. Functional Requirement

B. Business Vision

C. KPI

Q3.

Who commonly creates FRD?

A. Business Analyst

B. Customer only

C. Sales team

Q4.

True or False:

FRD should contain every line of source code.

21. Practical Assignment

Create FRD requirements for:

AI Pharmacovigilance Platform

Write at least 5 requirements:

Example format:

FR ID:

Feature:

Requirement:

User Role:

Input:

Process:

Output:

Validation Rules:

Create requirements for:

- Login

- Case Creation

- Document Upload

- AI Extraction

- Duplicate Detection

22. Lesson Summary

Today we learned:

- FRD explains system functionality.

- FRD translates product needs into system behavior.

- Business Analysts commonly create FRDs.

- FRDs help developers and testers understand expected behavior.

- Functional requirements must be clear and testable.

Key Takeaways

- BRD = Business needs

- PRD = Product solution

- FRD = System functions

- Functional requirements describe what the system does

- Good requirements reduce development confusion and rework

Lesson 7: NFR (Non-Functional Requirements) (Masterclass)

Role Perspective: Business Analyst • Product Manager • Product Owner • Solution Analyst • AI Product Manager

Learning Objectives

By the end of this lesson, you will understand:

- What Non-Functional Requirements (NFRs) are.

- Why NFRs are as important as features.

- Difference between Functional and Non-Functional Requirements.

- Types of NFRs.

- How to write good NFRs.

- Healthcare and Pharmacovigilance NFR examples.

- AI Product NFR considerations.

- How NFRs are tested and tracked.

- Interview questions.

1. Concept: What are Non-Functional Requirements (NFR)?

Simple Definition

A Non-Functional Requirement describes:

"How well a system should perform its functions."

Functional requirements tell:

What the system does.

NFRs tell:

How the system should behave.

Example:

Functional Requirement:

"The system shall allow users to upload safety reports."

Non-Functional Requirements:

"The system shall process uploaded reports within 10 seconds."

"The system shall encrypt patient data."

"The system shall support 10,000 concurrent users."

2. Why Do NFRs Exist?

Imagine building a hospital application.

The system has:

✅ Patient registration
✅ Appointment booking
✅ Medical records

But:

- It crashes during peak hours.

- Patient data is exposed.

- Pages load slowly.

- No backup exists.

The features work, but the product fails.

NFRs prevent this.

Without NFR

Build Features

↓

System Works

↓

Users Suffer

↓

Performance/Security Problems

With NFR

Features

+

Performance

+

Security

+

Reliability

+

Compliance

↓

Successful Product

3. Real-Life Analogy

Buying a car.

Functional Requirements:

- Car should move.

- Car should have brakes.

- Car should have air conditioning.

Non-Functional Requirements:

- Mileage should be 20 km/litre.

- Safety rating should be high.

- Should start in cold weather.

- Should last 10 years.

The car's functions work, but quality determines user satisfaction.

4. Functional vs Non-Functional Requirements

Very Important Interview Question.

| Functional Requirement | Non-Functional Requirement |
| --- | --- |
| What system does | How system performs |
| Features | Quality attributes |
| User actions | System characteristics |
| Business capability | Technical quality |
| Example: Login | Example: Login response < 2 seconds |

Example:

Functional:

"The system shall generate safety reports."

Non-Functional:

"The system shall generate reports within 5 seconds."

5. Types of Non-Functional Requirements

Major categories:

Non-Functional Requirements

|

|

--------------------------------

|        |        |            |

Performance Security Reliability Scalability

Usability Compliance Availability Maintainability

6. Performance Requirements

Meaning:

How fast the system responds.

Examples:

- Page loading time.

- API response time.

- Report generation speed.

Healthcare Example:

Requirement:

"Patient medical history should load within 3 seconds."

Pharmacovigilance Example:

"The system should extract data from a safety report within 30 seconds."

7. Security Requirements

Meaning:

Protect information from unauthorized access.

Especially critical in healthcare.

Examples:

- Authentication.

- Authorization.

- Encryption.

- Audit logs.

Pharmacovigilance Example:

Requirement:

"Only authorized PV users can access adverse event cases."

Another:

"All patient information must be encrypted during storage and transmission."

8. Scalability Requirements

Meaning:

Ability to handle growth.

Example:

Today:

10,000 cases/month.

Future:

1 million cases/month.

System should support growth.

AI Platform Example:

Year 1:

100 users

↓

Year 5:

10,000 users

System should continue working.

9. Availability Requirements

Meaning:

How often system should be operational.

Usually measured as uptime.

Example:

99.9% availability.

Meaning:

System downtime should be minimal.

Healthcare Example:

Emergency systems cannot be unavailable.

10. Reliability Requirements

Meaning:

System should work consistently without failures.

Examples:

- Data should not be lost.

- Transactions should complete correctly.

- Recovery should be possible.

Pharmacovigilance Example:

A submitted safety case should never disappear.

11. Usability Requirements

Meaning:

How easy the system is to use.

Examples:

- Simple navigation.

- Clear messages.

- Accessibility support.

Healthcare Example:

A doctor should complete patient registration without training.

12. Maintainability Requirements

Meaning:

How easily the system can be modified and maintained.

Examples:

- Clean architecture.

- Documentation.

- Modular design.

AI Product Example:

AI model should be replaceable without rebuilding the entire system.

13. Compliance Requirements

Extremely important in healthcare.

Examples:

Pharmacovigilance systems require:

- Data integrity.

- Audit trail.

- Regulatory compliance.

Example Requirement:

"The system shall maintain complete audit history of all case modifications."

14. AI Product Specific NFRs

AI systems have additional requirements.

1. AI Accuracy

Example:

"AI extraction accuracy should exceed 95%."

2. Explainability

Users should understand AI decisions.

Example:

AI suggests:

"Drug X associated with headache."

System should show:

Why?

Based on:

- Previous cases.

- Literature.

- Data patterns.

3. Bias Control

AI should avoid unfair outcomes.

Example:

Medical AI should perform consistently across patient groups.

4. Human Oversight

Important in healthcare.

Example:

AI suggestion:

↓

Human medical reviewer approval

↓

Final submission

5. Model Monitoring

AI performance can change.

Need:

- Accuracy monitoring.

- Drift detection.

- Retraining.

15. Pharmacovigilance Platform NFR Example

Product:

AI ICSR Processing Platform

Performance

NFR-001:

The system shall process uploaded safety documents within 30 seconds.

Security

NFR-002:

The system shall encrypt patient data.

Availability

NFR-003:

The system shall maintain 99.9% uptime.

Audit

NFR-004:

The system shall maintain complete user activity logs.

Scalability

NFR-005:

The system shall support 50,000 cases per month.

AI Accuracy

NFR-006:

AI extraction accuracy should be above 95%.

16. How to Write Good NFRs

A good NFR should be:

Specific

Bad:

"The system should be fast."

Good:

"The dashboard should load within 3 seconds."

Measurable

Bad:

"System should be secure."

Good:

"All data transmission should use encryption."

Testable

QA team should verify it.

Realistic

Don't demand impossible targets.

17. NFR and Testing

Each NFR requires testing.

Example:

NFR:

"System supports 10,000 users."

Testing:

Load testing.

NFR:

"Response time below 2 seconds."

Testing:

Performance testing.

NFR:

"Data encrypted."

Testing:

Security testing.

18. Common Mistakes

Mistake 1:

Ignoring NFR until the end.

Wrong:

Build first, optimize later.

Mistake 2:

Using vague words.

Examples:

- Fast.

- Secure.

- Reliable.

Need measurable values.

Mistake 3:

Ignoring compliance.

Healthcare cannot ignore:

- Privacy.

- Audit.

- Security.

Mistake 4:

Only thinking about current users.

Always consider future growth.

19. Best Practices

✔ Define NFRs early.

✔ Make them measurable.

✔ Review with engineering.

✔ Include regulatory needs.

✔ Link NFRs with testing.

✔ Prioritize critical quality attributes.

20. Interview Questions

Q1. What are Non-Functional Requirements?

Answer:

NFRs define the quality attributes and constraints of a system, such as performance, security, scalability, and reliability.

Q2. Difference between functional and non-functional requirements?

Answer:

Functional requirements describe system capabilities; non-functional requirements describe how effectively the system performs those capabilities.

Q3. Give healthcare NFR examples.

Answer:

- Patient data encryption.

- Audit trail.

- High availability.

- Fast response time.

- Regulatory compliance.

Q4. Why are NFRs important?

Answer:

Because a system can have all required features but still fail if it is slow, insecure, unreliable, or difficult to use.

21. Mini Quiz

Q1.

"System should allow users to create cases."

This is:

A. Functional Requirement

B. NFR

C. KPI

Q2.

"System should respond within 2 seconds."

This is:

A. Functional Requirement

B. Performance NFR

C. User Story

Q3.

"Audit trail for all changes" belongs to:

A. Security/Compliance NFR

B. Feature

C. Epic

Q4.

True or False:

AI products need additional NFRs like explainability and monitoring.

22. Practical Assignment

Create NFRs for:

AI Pharmacovigilance Platform

Write at least 10:

Template:

NFR ID:

Category:

Requirement:

Measurement:

Testing Method:

Cover:

- Performance

- Security

- Scalability

- Availability

- Reliability

- Compliance

- AI Accuracy

- Explainability

- Usability

- Maintainability

23. Jira Example

NFRs can become:

Epic:

System Quality Improvements

Stories:

"As an admin,

I want audit logs,

so that compliance requirements are satisfied."

Acceptance Criteria:

All user actions are recorded.

24. Lesson Summary

Today we learned:

- NFRs define system quality.

- Functional requirements explain what; NFRs explain how well.

- Healthcare systems require strong security and compliance.

- AI systems require accuracy, explainability, and monitoring.

- Good NFRs are measurable and testable.

Key Takeaways

- Features make a product useful.

- NFRs make a product reliable.

- Healthcare products cannot ignore security and compliance.

- AI products need additional quality controls.

- A good BA always thinks beyond features.

Lesson 8: User Stories & Acceptance Criteria (Masterclass)

Role Perspective: Business Analyst • Product Owner • Product Manager • Scrum Master • AI Product Manager

Note: We covered User Stories and Acceptance Criteria in depth in Module 4 (Product Backlog Mastery). This lesson revisits them from the Agile Documentation perspective—how they are documented, linked to BRD/PRD/FRD, and used in Jira and Sprint Planning.

Learning Objectives

By the end of this lesson, you will understand:

- What a User Story is.

- Why Agile uses User Stories instead of large requirement documents.

- How User Stories fit into Agile documentation.

- Story structure.

- INVEST principle (revision).

- Acceptance Criteria.

- Given–When–Then format.

- Epic → Feature → Story hierarchy.

- Healthcare and AI examples.

- Jira documentation.

- Common interview questions.

1. What is a User Story?

Simple Definition

A User Story is a short description of a requirement from the user's perspective.

Instead of writing:

"Implement document upload functionality using API X."

Agile says:

"As a PV Specialist, I want to upload a safety report so that I can begin case processing."

The focus shifts from technology to user value.

2. Why Do User Stories Exist?

Before Agile, teams often wrote 300-page requirement documents.

Problems:

- Difficult to read.

- Difficult to update.

- Stakeholders rarely read them.

- Developers misunderstood requirements.

Agile introduced User Stories to make requirements:

- Small

- Clear

- Easy to discuss

- Easy to prioritize

Traditional Documentation

Requirement Document

Page 1

Page 2

Page 3

...

Page 300

Agile Documentation

Epic

↓

Feature

↓

User Story

↓

Acceptance Criteria

↓

Sprint

3. Real-Life Analogy

Imagine opening a restaurant.

Instead of saying:

"Build a restaurant."

Break it into user needs:

Customer:

"I want to reserve a table."

Chef:

"I want to receive orders digitally."

Manager:

"I want daily sales reports."

Each becomes a User Story.

4. Standard User Story Format

Every User Story follows this template:

As a <user role>,

I want <goal>,

So that <business value>.

Example

As a Pharmacovigilance Specialist,

I want to upload adverse event reports,

So that I can process new safety cases efficiently.

5. Anatomy of a Good User Story

Example:

As a PV Specialist,

I want AI to extract patient information,

So that I reduce manual data entry.

Breakdown:

Role

- PV Specialist

Goal

- Extract patient information

Benefit

- Reduce manual effort

6. Epic → Feature → User Story

Epic

↓

Feature

↓

User Story

↓

Task

Example:

Epic:

AI Case Processing

↓

Feature:

AI Data Extraction

↓

Story 1:

Extract Patient Information

↓

Story 2:

Extract Drug Information

↓

Story 3:

Extract Adverse Event

↓

Tasks:

- Build API

- Create UI

- Write tests

7. User Stories from PRD

PRD says:

Build AI document extraction.

Convert into stories:

Story 1

As a PV Specialist,

I want to upload safety documents,

So that AI can process them.

Story 2

As a PV Specialist,

I want extracted information displayed,

So that I can review before submission.

Story 3

As a Medical Reviewer,

I want to approve AI suggestions,

So that only validated information is submitted.

8. INVEST Principle (Revision)

A good User Story follows INVEST.

| Letter | Meaning | Question |
| --- | --- | --- |
| I | Independent | Can it be developed separately? |
| N | Negotiable | Can details be discussed? |
| V | Valuable | Does it provide user value? |
| E | Estimable | Can the team estimate it? |
| S | Small | Can it fit into one Sprint? |
| T | Testable | Can QA verify it? |

Example:

Bad Story:

Build entire AI system.

Not:

- Small

- Estimable

Good Story:

Upload safety document.

Fits INVEST.

9. What is Acceptance Criteria?

Acceptance Criteria define:

How do we know this User Story is complete?

Without them:

Developers and testers may have different expectations.

Example:

Story:

As a PV Specialist,

I want to upload PDF reports,

So that AI can process them.

Acceptance Criteria:

- PDF files are accepted.

- Maximum size is 25 MB.

- Invalid files show an error.

- Upload success message is displayed.

- Uploaded file is stored securely.

10. Given–When–Then Format

This is a standard way to write Acceptance Criteria.

Template:

Given <initial condition>

When <action>

Then <expected result>

Example:

Given I am logged in,

When I upload a valid PDF,

Then the system stores the document successfully.

Another example:

Given an invalid file,

When I upload it,

Then an error message is displayed.

11. Healthcare Example

Story:

As a Doctor,

I want to view a patient's medical history,

So that I can make informed treatment decisions.

Acceptance Criteria:

- Only authorized doctors can view records.

- Records load within 3 seconds.

- Patient history is displayed chronologically.

- Access is logged for audit purposes.

12. Pharmacovigilance Example

Story:

As a PV Specialist,

I want AI to extract patient information,

So that I reduce manual entry.

Acceptance Criteria:

Given a valid ICSR PDF,

When the document is uploaded,

Then patient name, age, gender, suspect drug, and adverse event are extracted.

And confidence score is displayed.

And user can edit extracted values.

And audit history is recorded.

13. AI Product Example

Story:

As a Medical Reviewer,

I want AI to suggest MedDRA terms,

So that coding becomes faster.

Acceptance Criteria:

- Top 5 suggestions displayed.

- Confidence score shown.

- Reviewer can override suggestions.

- Selected term is saved.

- All actions are logged.

14. User Story Lifecycle

Business Need

↓

BRD

↓

PRD

↓

Epic

↓

Feature

↓

User Story

↓

Acceptance Criteria

↓

Sprint

↓

Testing

↓

Done

15. User Stories in Jira

Example:

Epic

AI Case Processing

↓

Story

Upload Safety Report

↓

Acceptance Criteria

- Supports PDF/XML

- Maximum size 25 MB

- Success message shown

↓

Tasks

- Backend API

- Frontend upload page

- Unit tests

↓

Bug

Fix upload timeout

16. Common Mistakes

Mistake 1: Writing Technical Tasks as Stories

❌ Bad:

Build PostgreSQL database.

✅ Better:

As a PV Specialist, I want my case data stored securely so that it is available whenever I need it.

Mistake 2: Missing User Value

❌ Bad:

Add button.

✅ Better:

As a user, I want a Submit button so that I can save my case.

Mistake 3: Stories Too Large

❌ Build complete AI platform.

✅ Split into:

- Login

- Upload

- Extraction

- Coding

- Review

Mistake 4: No Acceptance Criteria

Without Acceptance Criteria:

- Developers guess.

- QA guesses.

- Stakeholders disagree.

17. Best Practices

✔ Always think from the user's perspective.

✔ Keep stories small enough for one Sprint.

✔ Write measurable Acceptance Criteria.

✔ Collaborate with developers and QA.

✔ Link every story to business value.

✔ Use consistent wording in Jira.

18. Interview Questions

Q1. What is a User Story?

Answer:

A User Story is a short description of a requirement written from the end user's perspective, focusing on the value the feature provides.

Q2. Why does Agile use User Stories?

Answer:

They are easier to understand, encourage collaboration, support incremental development, and focus on customer value.

Q3. What is the difference between a User Story and Acceptance Criteria?

Answer:

A User Story explains what the user needs and why. Acceptance Criteria define when the story is considered complete.

Q4. What is the INVEST principle?

Answer:

A checklist to ensure User Stories are Independent, Negotiable, Valuable, Estimable, Small, and Testable.

19. Mini Quiz

Q1.

Which is a correctly written User Story?

A.

"Create database."

B.

"As a Doctor, I want to view patient history so that I can make better treatment decisions."

C.

"Write API."

Q2.

Acceptance Criteria should be:

A. Measurable

B. Vague

C. Optional

Q3.

Which format is commonly used for Acceptance Criteria?

A. SWOT

B. Given–When–Then

C. Waterfall

Q4.

True or False:

A User Story should explain the technical implementation in detail.

20. Practical Assignment

Write 5 User Stories with Acceptance Criteria for your AI Pharmacovigilance Platform.

Cover these features:

- Login

- Case Creation

- AI Data Extraction

- MedDRA Coding Assistant

- Duplicate Detection

Use this template:

Story ID:

User Story:

Acceptance Criteria (Given–When–Then):

Priority:

Story Points:

Dependencies:

21. Lesson Summary

Today we learned:

- User Stories capture requirements from the user's perspective.

- Acceptance Criteria define when a story is complete.

- INVEST helps write high-quality stories.

- Stories are linked to BRDs, PRDs, and Jira backlog items.

- Good stories focus on user value, not technical implementation.

Key Takeaways

- User Stories answer "Who needs what, and why?"

- Acceptance Criteria answer "How do we know it's done?"

- INVEST is the quality checklist for User Stories.

- Stories should be small, valuable, and testable.

- In interviews, always explain the business value behind a User Story, not just its format.

Lesson 9: Wireframes (Masterclass)

Role Perspective: Business Analyst • Product Manager • Product Owner • UX Designer • AI Product Manager

Learning Objectives

By the end of this lesson, you will understand:

- What a Wireframe is.

- Why wireframes are created before development.

- Low-Fidelity vs High-Fidelity Wireframes.

- Wireframe vs Mockup vs Prototype.

- How Business Analysts and Product Managers use wireframes.

- Wireframing best practices.

- Figma basics.

- Healthcare and AI Pharmacovigilance wireframe examples.

- Interview questions.

1. Concept: What is a Wireframe?

Simple Definition

A Wireframe is a basic blueprint or skeleton of a screen.

It shows:

- What elements will appear on the page.

- Where they will be placed.

- How users will navigate.

A wireframe does not focus on colors, fonts, or final design. It focuses on structure and functionality.

Think of it as an architectural blueprint before building a house.

2. Why Do Wireframes Exist?

Imagine you ask developers to build a dashboard.

Without a wireframe:

- The developer imagines one layout.

- The designer imagines another.

- The Product Manager expects something different.

- The client imagines something else.

Result:

❌ Rework
❌ Delays
❌ Confusion

A wireframe ensures everyone shares the same vision before development starts.

Without Wireframe

Requirement

↓

Developer builds screen

↓

Stakeholder says:

"This isn't what I expected."

↓

Rework

With Wireframe

Requirement

↓

Wireframe

↓

Review

↓

Approval

↓

Development

↓

Testing

3. Real-Life Analogy

Imagine building a hospital.

Would engineers immediately start pouring concrete?

No.

They first create:

- Floor plans

- Room layouts

- Electrical layouts

- Plumbing plans

A wireframe is the floor plan of a software screen.

4. Types of Wireframes

Low-Fidelity Wireframe

A rough sketch.

Usually:

- Black and white.

- Boxes.

- Placeholder text.

- No colors.

Purpose:

Focus on layout, not design.

Example:

------------------------------------

Logo

Search Box

------------------------------------

Dashboard

--------------------------

Menu

--------------------------

Patient List

--------------------------

Button

Advantages

- Fast to create.

- Easy to modify.

- Encourages discussion.

High-Fidelity Wireframe

Much closer to the final product.

Includes:

- Buttons

- Icons

- Real labels

- Better spacing

- Basic branding

Still not fully interactive.

5. Wireframe vs Mockup vs Prototype

One of the most common interview questions.

| Wireframe | Mockup | Prototype |
| --- | --- | --- |
| Structure | Visual Design | Interactive Experience |
| Black & White | Colors & Branding | Clickable |
| Layout | Appearance | User Flow |
| Early Stage | Mid Stage | Late Stage |

Example

Imagine designing a mobile banking app.

Wireframe

[Logo]

[Balance]

[Transfer]

[History]

Mockup

Same screen with:

- Bank colors.

- Logos.

- Fonts.

- Icons.

Prototype

You click:

Transfer

↓

Money Transfer Screen opens.

It behaves like a real application.

6. Who Creates Wireframes?

Usually:

UX Designer

Creates detailed wireframes.

Product Manager

Provides:

- Product goals.

- Features.

- User journey.

Business Analyst

Provides:

- Business requirements.

- Process flow.

- Field requirements.

Stakeholders

Review and approve.

7. When Are Wireframes Created?

Usually after:

Business Case

↓

BRD

↓

PRD

↓

Wireframes

↓

Development

Sometimes:

Wireframes are created during:

- Discovery workshops.

- Sprint planning.

- Requirement discussions.

8. Wireframe Components

A typical screen contains:

- Header

- Navigation Menu

- Search Bar

- Filters

- Tables

- Forms

- Buttons

- Notifications

- Footer

Example:

------------------------------------------------

Logo           Search              User

------------------------------------------------

Menu

Dashboard

Cases

Reports

Settings

------------------------------------------------

Case Table

------------------------------------------------

Case ID

Patient

Drug

Status

------------------------------------------------

Create Case Button

------------------------------------------------

9. Healthcare Example

Hospital Dashboard

------------------------------------------------

Hospital Logo

Search Patient

------------------------------------------------

Dashboard

Appointments

Doctors

Patients

Billing

Reports

------------------------------------------------

Today's Appointments

Critical Patients

Emergency Alerts

------------------------------------------------

Purpose:

Everyone understands where information appears before development.

10. AI Pharmacovigilance Wireframe

Let's design your portfolio project.

AI Pharmacovigilance Dashboard

+-----------------------------------------------------------+

| Logo | Search Cases | Notifications | Profile            |

+-----------------------------------------------------------+

| Dashboard | Cases | AI Extraction | Reports | Admin       |

-------------------------------------------------------------

Today's Metrics

-------------------------------------------------------------

Open Cases: 245

Pending Review: 36

Submitted: 184

Duplicate Alerts: 5

-------------------------------------------------------------

Recent Cases

-------------------------------------------------------------

Case ID

Patient

Drug

Reaction

AI Confidence

Status

-------------------------------------------------------------

[Create Case]

[Upload Document]

-------------------------------------------------------------

11. AI Document Upload Screen

---------------------------------------------------

Upload Safety Report

---------------------------------------------------

Drag PDF Here

OR

Browse File

---------------------------------------------------

Upload

---------------------------------------------------

AI Processing...

Extracted Fields

Patient Name

Drug

Reaction

Country

Reporter

---------------------------------------------------

Approve

Reject

Edit

---------------------------------------------------

12. Figma Basics

Figma is one of the most popular wireframing and UI design tools.

As a Business Analyst or Product Manager, you don't need to become a UI designer, but you should know how to:

- Open a Figma file.

- Review screens.

- Add comments.

- Suggest changes.

- Present flows to stakeholders.

Basic workflow:

Requirements

↓

Wireframe

↓

Stakeholder Review

↓

Design

↓

Development

13. Best Practices for Wireframes

✔ Keep it simple.

✔ Focus on layout, not colors.

✔ Label important fields.

✔ Think from the user's perspective.

✔ Validate with stakeholders early.

✔ Keep navigation consistent.

✔ Show important actions clearly.

14. Common Mistakes

Mistake 1

Adding too much design detail too early.

At the wireframe stage, structure is more important than visual polish.

Mistake 2

Ignoring user workflow.

Ask:

- What does the user do first?

- What happens next?

- Is the flow intuitive?

Mistake 3

Missing important actions.

For example:

If users can create a case, they should also be able to:

- Edit

- Delete (if allowed)

- Search

- Filter

- Export

Mistake 4

Not validating with stakeholders.

A 30-minute review can save weeks of rework.

15. Jira Connection

Wireframes are often attached to Jira issues.

Example:

Epic:

AI Case Processing

↓

Story:

Upload Safety Report

↓

Attachments:

- Wireframe

- PRD

- Acceptance Criteria

↓

Development

This helps developers understand the expected UI.

16. Real Industry Example

Imagine Amazon wants to redesign its checkout page.

Before coding, teams create:

- Wireframes

- User flow diagrams

- Mockups

- Clickable prototypes

Only after reviews and usability testing does development begin.

The same approach is used in healthcare applications where design mistakes can affect patient safety.

17. Interview Questions

Q1. What is a Wireframe?

Answer:

A wireframe is a low-detail visual representation of a screen that focuses on layout, structure, and functionality rather than final design.

Q2. Difference between Wireframe and Prototype?

Answer:

A wireframe is a static layout. A prototype is interactive and simulates user interactions.

Q3. Why are wireframes important?

Answer:

They help align stakeholders, designers, developers, and testers before development, reducing misunderstandings and rework.

Q4. Which tool is commonly used for wireframing?

Answer:

Figma is one of the most widely used tools. Others include Miro, Balsamiq, Adobe XD (legacy), and Sketch (mainly on macOS).

18. Mini Quiz

Q1.

Wireframes mainly focus on:

A. Layout and structure

B. Final colors

C. Marketing content

Q2.

Which comes first?

A. Prototype

B. Wireframe

C. Development

Q3.

Which tool is commonly used for wireframing?

A. Figma

B. MySQL

C. Git

Q4.

True or False:

A wireframe should include every animation and visual effect.

19. Practical Assignment

Create a low-fidelity wireframe (paper, PowerPoint, Figma, or even ASCII art) for your AI Pharmacovigilance Platform.

Design these screens:

- Login

- Dashboard

- Case List

- Create Case

- AI Extraction Screen

- Reports Dashboard

For each screen, identify:

- Header

- Navigation

- Main content

- Primary buttons

- Filters

- Tables

- Notifications

20. Jira Example

Epic:

AI Case Processing

↓

Story:

Upload Safety Report

↓

Attachments:

✓ Wireframe

✓ PRD

✓ Acceptance Criteria

↓

Tasks

↓

Development

21. Lesson Summary

Today we learned:

- Wireframes are the blueprint of a software screen.

- They focus on layout and user flow.

- Wireframes come before mockups and prototypes.

- Product Managers and Business Analysts use them to communicate requirements clearly.

- Figma is a key industry tool for creating and reviewing wireframes.

Key Takeaways

- Wireframes answer: "What will the screen look like?"

- They reduce misunderstandings before development begins.

- Low-fidelity wireframes are for structure; high-fidelity wireframes add detail.

- Wireframes are a communication tool, not just a design artifact.

- As a BA or Product Manager, you should be comfortable reading, reviewing, and discussing wireframes—even if you don't design them yourself.

Lesson 10: Use Cases & Use Case Diagrams (Masterclass)

Role Perspective: Business Analyst • Product Manager • Solution Analyst • System Analyst • Product Owner

Industry Reality

Although Agile emphasizes User Stories, Use Cases are still widely used in:

- Banking

- Healthcare

- Insurance

- ERP (SAP, Oracle)

- Government projects

- Pharmacovigilance Systems

- Hospital Information Systems

As a Business Analyst, you should know both.

Learning Objectives

By the end of this lesson, you will understand:

- What a Use Case is.

- Why Use Cases still exist.

- Use Case vs User Story.

- Components of a Use Case.

- Fully Dressed Use Case.

- UML Use Case Diagrams.

- Healthcare examples.

- AI Pharmacovigilance examples.

- Interview questions.

1. Concept: What is a Use Case?

Simple Definition

A Use Case describes:

How a user interacts with a system to achieve a goal.

Unlike a User Story (which is short), a Use Case explains the entire interaction step-by-step, including alternate paths and error handling.

Example:

User Story:

As a PV Specialist, I want to upload a safety report so that AI can process it.

Use Case:

- User logs in.

- User selects "Upload".

- User chooses a PDF.

- System validates the file.

- AI extracts information.

- User reviews the extracted data.

- User submits the case.

- System saves the case.

- Confirmation is displayed.

2. Why Do Use Cases Exist?

Imagine building a Hospital Management System.

Requirement:

"Doctor should prescribe medicine."

Questions:

- What if the patient isn't registered?

- What if the medicine is unavailable?

- What if the prescription is incomplete?

- What if the system goes offline?

A User Story cannot capture all of this.

A Use Case can.

3. Real-Life Analogy

Think about using an ATM.

Goal:

Withdraw cash.

Steps:

- Insert card.

- Enter PIN.

- Select Withdraw.

- Enter amount.

- Receive cash.

- Receive receipt.

If:

- PIN is wrong

- Insufficient balance

- ATM is offline

Different paths occur.

That entire interaction is a Use Case.

4. User Story vs Use Case

One of the most common BA interview questions.

| User Story | Use Case |
| --- | --- |
| Short | Detailed |
| Focuses on value | Focuses on interaction |
| Agile | Agile + Traditional |
| Few lines | Several pages (sometimes) |
| Customer-focused | System-focused |
| Easy to estimate | Helps understand complex behavior |

Example:

User Story

As a patient, I want to book an appointment so that I can meet my doctor.

Use Case

Includes:

- Login

- Search doctor

- View schedule

- Select slot

- Payment

- Confirmation

- Cancellation

- Error handling

5. Components of a Use Case

A professional Use Case contains:

Use Case

---------------------

Use Case ID

Name

Goal

Actor

Trigger

Preconditions

Main Flow

Alternative Flow

Exception Flow

Postconditions

Business Rules

Frequency

Let's understand each.

6. Actor

An Actor is anyone (or anything) that interacts with the system.

Examples:

Healthcare:

- Doctor

- Nurse

- Patient

- Receptionist

Pharmacovigilance:

- PV Specialist

- Medical Reviewer

- QA Reviewer

- Regulatory Manager

AI Platform:

- AI Model

- External API

- Admin

7. Goal

The objective the actor wants to achieve.

Examples:

Doctor:

View Patient Record.

PV Specialist:

Submit Safety Case.

Admin:

Create User.

8. Trigger

The event that starts the Use Case.

Example:

User clicks:

"Upload Safety Report"

↓

Use Case begins.

9. Preconditions

Conditions that must already be true.

Example:

- User logged in.

- User has upload permission.

- Valid project selected.

10. Main Flow (Happy Path)

The normal successful process.

Example:

Use Case

Upload Safety Report

1. User opens upload screen.

2. User selects PDF.

3. User clicks Upload.

4. System validates file.

5. AI extracts information.

6. System displays extracted data.

7. User reviews.

8. User submits.

9. System saves the case.

10. Confirmation displayed.

11. Alternative Flow

What happens if users choose a different valid path?

Example:

Instead of PDF:

User uploads XML.

System processes XML successfully.

Still valid.

12. Exception Flow

What happens if something goes wrong?

Example:

File larger than 25 MB.

↓

Upload rejected.

↓

Message displayed.

↓

User retries.

Another:

AI extraction fails.

↓

System asks user to enter data manually.

13. Postconditions

State of the system after completion.

Example:

Safety case created successfully.

Audit history updated.

Case status = Draft.

14. Fully Dressed Use Case Example

Use Case ID

UC-001

Name

Upload Safety Report

Actor

PV Specialist

Goal

Create new safety case.

Preconditions

- User logged in.

- Valid role assigned.

Main Flow

- Open upload page.

- Select PDF.

- Upload.

- AI extracts data.

- User reviews.

- Submit.

Alternate Flow

User uploads XML.

System processes XML.

Exception Flow

Invalid format.

↓

Error displayed.

Postcondition

Safety case saved.

15. UML Use Case Diagram

A Use Case Diagram provides a high-level visual view of system interactions.

Example:

+----------------------+

| AI PV Platform       |

|----------------------|

| (Upload Report)      |

| (Review Case)        |

| (Approve AI Output)  |

| (Generate Reports)   |

+----------------------+

PV Specialist --------> (Upload Report)

Medical Reviewer -----> (Approve AI Output)

Admin ----------------> (Manage Users)

QA -------------------> (Audit Cases)

Actors remain outside the system boundary. Use Cases remain inside.

16. Hospital Example

Hospital System

Patient

↓

Book Appointment

↓

Doctor

↓

View Records

↓

Receptionist

↓

Register Patient

↓

Billing Staff

↓

Generate Invoice

17. AI Pharmacovigilance Example

Actors:

- PV Specialist

- AI Engine

- Medical Reviewer

- Admin

Use Cases:

Login

Upload Document

AI Extraction

MedDRA Coding

Duplicate Detection

Review Case

Submit Case

Generate Reports

Diagram:

PV Specialist ------> Upload Document

AI Engine ----------> Extract Data

Medical Reviewer ---> Review AI Output

Admin -------------> User Management

18. Use Case vs Process Flow

Many beginners confuse these.

| Use Case | Process Flow |
| --- | --- |
| User interaction | Business process |
| Actor-centered | Workflow-centered |
| Goal-oriented | Sequence-oriented |
| Focuses on system behavior | Focuses on overall business flow |

Example:

Use Case:

Doctor updates patient record.

Process Flow:

Patient Registration → Consultation → Prescription → Billing.

19. Use Cases in Jira

Usually:

Epic

↓

Feature

↓

User Story

↓

Linked Use Case Document

↓

Acceptance Criteria

↓

Tasks

Large enterprise organizations often attach Use Case documents to Jira tickets.

20. Common Mistakes

Mistake 1

Writing Use Cases like User Stories.

Use Cases require detailed steps.

Mistake 2

Ignoring alternate flows.

Real systems rarely have only one successful path.

Mistake 3

Ignoring exception handling.

Ask:

- What if login fails?

- What if API is unavailable?

- What if duplicate data exists?

Mistake 4

Mixing technical implementation with business behavior.

Use Cases describe behavior, not source code.

21. Best Practices

✔ Start with the actor's goal.

✔ Clearly define preconditions.

✔ Write numbered steps.

✔ Include alternate and exception flows.

✔ Keep language understandable by business and technical teams.

✔ Link Use Cases to User Stories and Acceptance Criteria.

22. Interview Questions

Q1. What is a Use Case?

Answer:

A Use Case describes how an actor interacts with a system to achieve a specific goal, including normal, alternate, and exception flows.

Q2. Difference between User Story and Use Case?

Answer:

A User Story is a short Agile requirement focused on user value, while a Use Case provides a detailed description of system interactions and possible scenarios.

Q3. What is an Actor in a Use Case?

Answer:

An actor is a person, system, or external service that interacts with the application to achieve a goal.

Q4. Why are Use Cases still important?

Answer:

They are valuable for documenting complex workflows, regulatory systems, and enterprise applications where detailed interaction flows are necessary.

23. Mini Quiz

Q1.

Who or what interacts with a system in a Use Case?

A. Actor

B. Sprint

C. Epic

Q2.

Which document typically contains detailed interaction steps?

A. Use Case

B. Vision Statement

C. Roadmap

Q3.

"Invalid password" belongs to:

A. Main Flow

B. Exception Flow

C. Product Vision

Q4.

True or False:

Use Cases are obsolete and never used in Agile projects.

24. Practical Assignment

Create a Fully Dressed Use Case for your AI Pharmacovigilance Platform.

Use this template:

Use Case ID:

Use Case Name:

Primary Actor:

Goal:

Trigger:

Preconditions:

Main Flow:

Alternative Flow:

Exception Flow:

Postconditions:

Business Rules:

Then draw a simple UML Use Case Diagram for these functions:

- Login

- Upload Safety Report

- AI Data Extraction

- MedDRA Coding

- Duplicate Detection

- Review Case

- Submit Case

- Generate Reports

25. Lesson Summary

Today we learned:

- A Use Case describes how users interact with a system to achieve a goal.

- It captures the main flow, alternate flow, and exception flow.

- Use Cases complement User Stories, especially for complex enterprise applications.

- UML Use Case Diagrams provide a visual overview of actors and system functions.

- Healthcare and Pharmacovigilance projects frequently use Use Cases because of their complexity and regulatory requirements.

Key Takeaways

- User Stories describe user needs; Use Cases describe user interactions.

- Use Cases are especially valuable for complex workflows.

- Always document alternate and exception flows.

- Use Case Diagrams help communicate scope visually.

- As a Business Analyst, mastering Use Cases is a valuable skill for enterprise and healthcare projects.

Lesson 11: Process Flow Diagrams & BPMN (Business Process Model and Notation) (Masterclass)

Role Perspective: Business Analyst • Product Manager • Product Owner • Solution Analyst • Process Analyst

Industry Reality

If there is one documentation skill that separates an average Business Analyst from a strong Business Analyst, it is the ability to create clear Process Flow Diagrams and BPMN diagrams.

Almost every large organization (Amazon, Microsoft, Pfizer, Novartis, IQVIA, Accenture, Deloitte, TCS, Infosys, Cognizant, etc.) uses process flows during requirement gathering.

Learning Objectives

By the end of this lesson, you will understand:

- What a Process Flow is.

- Why businesses create process diagrams.

- Flowchart symbols.

- BPMN basics.

- Events, Activities, Gateways.

- Swimlanes.

- Healthcare workflow examples.

- AI Pharmacovigilance workflow.

- Difference between Flowchart and BPMN.

- Interview questions.

1. What is a Process Flow?

Simple Definition

A Process Flow is a visual diagram showing:

How work moves from start to finish.

Instead of reading long paragraphs, stakeholders can understand the process by looking at a diagram.

Example:

Patient visits hospital

↓

Registration

↓

Doctor consultation

↓

Prescription

↓

Billing

↓

Exit

This is a simple process flow.

2. Why Do Process Flows Exist?

Imagine a Product Manager says:

"Users submit safety cases."

Developers ask:

- Who submits them?

- Who reviews them?

- What happens after approval?

- What if AI fails?

- Can cases be rejected?

A process flow answers these questions visually.

Without Process Flow

Requirement

↓

Different Interpretations

↓

Confusion

↓

Rework

With Process Flow

Requirement

↓

Process Diagram

↓

Shared Understanding

↓

Development

3. Real-Life Analogy

Imagine making tea.

Instead of writing:

- Boil water.

- Add tea leaves.

- Add milk.

- Add sugar.

- Filter.

- Serve.

You draw:

Start

↓

Boil Water

↓

Add Tea

↓

Add Milk

↓

Filter

↓

Serve

↓

End

That's a Process Flow.

4. Flowchart Symbols

Every Business Analyst should know these symbols.

| Symbol | Meaning |
| --- | --- |
| ○ Oval | Start / End |
| ▭ Rectangle | Process / Activity |
| ◇ Diamond | Decision |
| → Arrow | Flow Direction |
| ⏸ Document | Document |
| ⭕ Connector | Connect different parts |

Example:

(Start)

↓

Login

↓

Password Correct?

↓

Yes ------------→ Dashboard

↓

No

↓

Show Error

↓

Login Again

↓

End

5. Types of Process Flows

Common types:

- Basic Flowchart

- Swimlane Diagram

- BPMN Diagram

- Value Stream Map

- UML Activity Diagram

Today we'll focus on:

- Flowcharts

- BPMN

6. What is BPMN?

BPMN stands for:

Business Process Model and Notation

It is an international standard for drawing business processes.

Unlike simple flowcharts, BPMN shows:

- Who performs each activity.

- Business rules.

- Events.

- Parallel work.

- Exceptions.

7. Why BPMN?

Large companies have:

- Multiple departments.

- External vendors.

- APIs.

- AI services.

- Compliance requirements.

Simple flowcharts become difficult to manage.

BPMN handles complex workflows.

8. BPMN Components

Start Event

Indicates where the process begins.

(Start)

Activity

Work performed.

[Upload Report]

Gateway

Decision point.

Is PDF Valid?

/          \

Yes            No

End Event

Process finishes.

(End)

9. Swimlanes

One of the most important BPMN concepts.

Swimlanes show who is responsible for each activity.

Example:

---------------------------------------------------------

PV Specialist

Upload Document

↓

Review AI Output

---------------------------------------------------------

AI Engine

Extract Data

↓

Suggest MedDRA

---------------------------------------------------------

Medical Reviewer

Approve Case

↓

Submit

---------------------------------------------------------

Each lane represents a participant.

10. Healthcare Example

Hospital Appointment Process

Patient

↓

Book Appointment

↓

Reception

↓

Register Patient

↓

Doctor

↓

Consultation

↓

Lab

↓

Tests

↓

Doctor

↓

Prescription

↓

Billing

↓

Exit

Notice:

Work moves between departments.

11. AI Pharmacovigilance Example

This resembles the workflow used in modern PV platforms.

Start

↓

Upload Safety Report

↓

AI Extracts Information

↓

Confidence > 95%?

↓

Yes ----------------→ Review

↓

No

↓

Manual Data Entry

↓

Medical Review

↓

MedDRA Coding

↓

Duplicate Detection

↓

Quality Check

↓

Submit to Authority

↓

End

12. BPMN Version

Using Swimlanes:

--------------------------------------------------------

PV Specialist

Upload PDF

↓

Review AI Output

--------------------------------------------------------

AI Engine

Extract Information

↓

Suggest Coding

--------------------------------------------------------

Medical Reviewer

Approve

↓

Submit

--------------------------------------------------------

Regulatory System

Receive Submission

--------------------------------------------------------

This is much easier to understand than a long document.

13. Process Flow vs Use Case

Common interview question.

| Process Flow | Use Case |
| --- | --- |
| Business workflow | User interaction |
| Shows sequence | Shows interactions |
| Good for process analysis | Good for requirement analysis |
| Visual | Detailed document |

Example:

Use Case:

Upload Safety Report.

Process Flow:

Entire pharmacovigilance workflow from receipt to submission.

14. Process Flow vs BPMN

| Flowchart | BPMN |
| --- | --- |
| Simple | Standardized |
| Small processes | Enterprise processes |
| Few symbols | Rich notation |
| Good for interviews | Used in large organizations |

15. Business Analyst Responsibilities

During requirement gathering:

BA:

↓

Interviews stakeholders.

↓

Understands current process (AS-IS).

↓

Creates Process Flow.

↓

Identifies problems.

↓

Designs improved process (TO-BE).

↓

Reviews with stakeholders.

↓

Development begins.

16. AS-IS vs TO-BE Process

Very common in BA projects.

AS-IS

Current process.

Example:

Email Received

↓

Read PDF

↓

Manual Data Entry

↓

Manual Coding

↓

Submit

Problems:

- Slow.

- Human errors.

- Repetitive.

TO-BE

Future process.

Email Received

↓

AI Extraction

↓

AI Coding

↓

Human Review

↓

Submit

Benefits:

- Faster.

- More accurate.

- Lower cost.

17. AI Product Example

Suppose we build:

AI Medical Chatbot.

Flow:

Patient Question

↓

AI Understands Query

↓

Medical Knowledge Retrieval

↓

AI Response

↓

Doctor Review? (if required)

↓

Patient Receives Answer

This is useful during discovery sessions.

18. Common Mistakes

Mistake 1

Too many arrows.

Keep diagrams readable.

Mistake 2

No Start/End.

Every process should have a beginning and an end.

Mistake 3

Mixing departments.

Use Swimlanes.

Mistake 4

Ignoring exceptions.

Ask:

- What if AI fails?

- What if login fails?

- What if duplicate detected?

19. Best Practices

✔ Start with the current process (AS-IS).

✔ Identify pain points.

✔ Design the future process (TO-BE).

✔ Use consistent symbols.

✔ Keep diagrams on one page if possible.

✔ Validate with stakeholders before development.

20. Industry Example

Imagine Amazon introducing one-click ordering.

AS-IS:

- Add to cart

- Review cart

- Confirm address

- Select payment

- Confirm order

TO-BE:

- Click once

- Order placed

The process flow highlights how many steps were eliminated.

Similarly, in healthcare, AI can reduce manual pharmacovigilance workflows.

21. Interview Questions

Q1. What is a Process Flow?

Answer:

A Process Flow visually represents the sequence of activities required to complete a business process.

Q2. What is BPMN?

Answer:

Business Process Model and Notation (BPMN) is a standardized graphical notation for modeling business processes.

Q3. What are Swimlanes?

Answer:

Swimlanes divide a process diagram by participant or department, clearly showing who is responsible for each activity.

Q4. What is the difference between AS-IS and TO-BE?

Answer:

AS-IS represents the current process. TO-BE represents the improved future process after optimization.

22. Mini Quiz

Q1.

What does BPMN stand for?

A. Business Process Model and Notation

B. Business Product Management Network

C. Business Planning Management Notes

Q2.

Which BPMN element represents a decision?

A. Rectangle

B. Diamond (Gateway)

C. Oval

Q3.

What is the purpose of Swimlanes?

A. Show responsibility for each activity

B. Add colors

C. Improve UI design

Q4.

True or False:

A Process Flow should include alternate paths and major exceptions where relevant.

23. Practical Assignment

For your AI Pharmacovigilance Platform, create:

1. AS-IS Process Flow

Current manual workflow.

2. TO-BE Process Flow

AI-assisted workflow.

3. BPMN Diagram

Include Swimlanes for:

- PV Specialist

- AI Engine

- Medical Reviewer

- Regulatory Authority

24. Jira Example

Epic:

AI Case Processing

↓

Story:

Create BPMN workflow

↓

Tasks:

- Document AS-IS process

- Document TO-BE process

- Review with stakeholders

- Attach BPMN diagram to Jira issue

25. Lesson Summary

Today we learned:

- Process Flows visualize business workflows.

- BPMN is the industry-standard notation for complex business processes.

- Swimlanes identify responsibilities across teams.

- AS-IS and TO-BE diagrams help analyze and improve business operations.

- These techniques are essential for Business Analysts working in healthcare, AI, and enterprise projects.

Key Takeaways

- A Process Flow explains "How does the business process work?"

- BPMN is the enterprise standard for modeling business processes.

- Swimlanes make responsibilities clear.

- Always compare the current process (AS-IS) with the future process (TO-BE).

- Strong process modeling skills are highly valued in Business Analyst interviews and real projects.

Lesson 12: UML (Unified Modeling Language) for Business Analysts (Masterclass)

Role Perspective: Business Analyst • Product Manager • Solution Analyst • System Analyst • AI Product Manager

Industry Reality

Many beginners think UML is only for software developers.

In reality, Business Analysts in enterprise projects (Banking, Healthcare, Insurance, ERP, Telecom) regularly use UML to communicate requirements clearly with architects, developers, and testers.

As a BA, you do not need to master all 14 UML diagrams. You should know the few that are used most often.

Learning Objectives

By the end of this lesson, you will understand:

- What UML is.

- Why UML exists.

- UML vs BPMN.

- Structural vs Behavioral diagrams.

- The UML diagrams most important for Business Analysts.

- Healthcare and AI examples.

- Interview questions.

- Which UML diagrams you should prioritize.

1. What is UML?

Simple Definition

UML = Unified Modeling Language

It is a standard visual language used to describe, design, and communicate software systems.

Instead of writing:

"Doctor logs in, views patient record, updates diagnosis."

We can draw it visually.

This makes requirements easier to understand.

2. Why Does UML Exist?

Imagine a Hospital Management System.

Business says:

"Doctors should manage patient records."

Developers ask:

- Which screens?

- Which objects?

- Which systems communicate?

- In what order?

Writing paragraphs becomes confusing.

UML provides standard diagrams to answer these questions.

3. Real-Life Analogy

Imagine assembling furniture.

Without diagrams:

You read 20 pages of text.

With diagrams:

You immediately understand:

- Which part connects where.

- Assembly order.

- Final structure.

UML is the instruction diagram for software systems.

4. UML vs BPMN

A common interview question.

| UML | BPMN |
| --- | --- |
| Models software systems | Models business processes |
| Focuses on system behavior and structure | Focuses on business workflows |
| Used by developers, architects, BAs | Used by BAs, process analysts, operations |
| Technical perspective | Business perspective |

Example:

BPMN:

Patient Registration Process

↓

Doctor Consultation

↓

Billing

UML:

Patient Object

Doctor Object

Appointment Object

How they interact.

5. Types of UML Diagrams

UML has two main categories.

UML

├── Structural Diagrams

│

└── Behavioral Diagrams

Structural Diagrams

Show:

What the system is made of.

Examples:

- Class Diagram

- Component Diagram

- Deployment Diagram

Behavioral Diagrams

Show:

How the system behaves.

Examples:

- Use Case Diagram

- Sequence Diagram

- Activity Diagram

- State Diagram

6. UML Diagrams Every Business Analyst Should Know

You do not need all 14.

Focus on these:

| Diagram | Importance |
| --- | --- |
| Use Case Diagram | ⭐⭐⭐⭐⭐ |
| Activity Diagram | ⭐⭐⭐⭐⭐ |
| Sequence Diagram | ⭐⭐⭐⭐☆ |
| Class Diagram | ⭐⭐⭐⭐☆ |
| State Diagram | ⭐⭐⭐☆☆ |
| Component Diagram | ⭐⭐⭐☆☆ |

These cover most BA interview and project needs.

7. Use Case Diagram (Revision)

Purpose:

Shows:

- Actors

- System

- User interactions

Example:

Doctor -------> (View Patient Record)

Patient ------> (Book Appointment)

Admin --------> (Manage Users)

Best for:

Understanding system scope.

8. Activity Diagram

Shows:

Business workflow.

Example:

Start

↓

Login

↓

Upload Document

↓

AI Extraction

↓

Review

↓

Submit

↓

End

Very similar to a Flowchart.

Healthcare Example:

Patient Arrives

↓

Registration

↓

Doctor Consultation

↓

Prescription

↓

Billing

↓

Exit

9. Sequence Diagram

One of the most useful diagrams for BAs.

Purpose:

Shows:

Who talks to whom and in what order.

Example:

AI Pharmacovigilance

PV Specialist

|

Upload PDF

|

System

|

Send to AI

|

AI Engine

|

Extract Data

|

System

|

Display Results

|

PV Specialist

Sequence matters.

Real example:

User

↓

Website

↓

Authentication Service

↓

Database

↓

Website

↓

Dashboard

Every interaction happens in order.

10. Class Diagram

Shows:

Objects and relationships.

Example:

Hospital System

Patient

------------

PatientID

Name

Age

Gender

------------

BookAppointment()

UpdateProfile()

Doctor

Doctor

------------

DoctorID

Specialization

------------

Prescribe()

Review()

Relationship:

Patient

↓

Appointment

↓

Doctor

Developers use this extensively.

BAs should understand the basics.

11. State Diagram

Shows:

Different states of an object.

Example:

Safety Case

Draft

↓

Submitted

↓

Under Review

↓

Approved

↓

Closed

Another example:

Hospital Appointment

Booked

↓

Confirmed

↓

Completed

↓

Closed

Very useful in:

- Healthcare

- Insurance

- Workflow systems

12. Component Diagram

Shows:

Major software components.

Example:

AI PV Platform

Frontend

↓

API

↓

AI Engine

↓

Database

↓

Reporting Module

Helps understand system architecture at a high level.

13. Deployment Diagram

Shows:

Where software runs.

Example:

User

↓

Browser

↓

Application Server

↓

Database Server

↓

Cloud Storage

Mostly used by architects and infrastructure teams, but BAs should recognize it.

14. UML for AI Products

AI Medical Chatbot

Sequence Diagram:

Doctor

↓

Ask Question

↓

Web App

↓

LLM

↓

Medical Knowledge Base

↓

LLM Response

↓

Doctor

This helps define system interactions.

15. Pharmacovigilance Example

Safety Case Lifecycle

State Diagram

Draft

↓

AI Extraction

↓

Medical Review

↓

QA Review

↓

Submission

↓

Archived

Sequence Diagram

PV Specialist

↓

Upload PDF

↓

AI Engine

↓

Extract Data

↓

System

↓

Display Output

↓

Reviewer

↓

Approve

16. Which UML Diagrams Should YOU Master?

Since your goal is:

- Business Analyst

- Product Analyst

- Product Manager

- AI Product Manager

Focus in this order:

| Priority | Diagram |
| --- | --- |
| ⭐⭐⭐⭐⭐ | Use Case Diagram |
| ⭐⭐⭐⭐⭐ | Activity Diagram |
| ⭐⭐⭐⭐☆ | Sequence Diagram |
| ⭐⭐⭐⭐☆ | Class Diagram (basic understanding) |
| ⭐⭐⭐☆☆ | State Diagram |
| ⭐⭐☆☆☆ | Component Diagram |
| ⭐☆☆☆☆ | Deployment Diagram (awareness only) |

You do not need to become a software architect.

17. Common Mistakes

Mistake 1

Trying to learn all UML diagrams.

Start with the six most useful.

Mistake 2

Using UML when a simple flowchart would work.

Choose the simplest diagram that communicates clearly.

Mistake 3

Making diagrams too detailed.

Your audience matters.

Executives need simple diagrams.

Developers may need detailed ones.

Mistake 4

Ignoring business context.

Always connect UML diagrams back to business requirements.

18. Best Practices

✔ Use UML to simplify communication.

✔ Keep diagrams clean.

✔ Label everything clearly.

✔ Review diagrams with stakeholders.

✔ Store diagrams with project documentation or link them in Jira/Confluence.

19. Interview Questions

Q1. What is UML?

Answer:

UML (Unified Modeling Language) is a standardized visual language used to model software systems and communicate requirements, design, and behavior.

Q2. Difference between UML and BPMN?

Answer:

UML focuses on software systems and interactions. BPMN focuses on business processes and workflows.

Q3. Which UML diagrams should a Business Analyst know?

Answer:

Use Case, Activity, Sequence, Class (basic), State, and Component diagrams.

Q4. What is a Sequence Diagram?

Answer:

A Sequence Diagram shows the order of interactions between actors, systems, and components over time.

20. Mini Quiz

Q1.

UML stands for:

A. Unified Modeling Language

B. Universal Management Logic

C. Unified Marketing Language

Q2.

Which UML diagram shows interactions over time?

A. Sequence Diagram

B. Class Diagram

C. Component Diagram

Q3.

Which UML diagram is best for showing the lifecycle of a Safety Case?

A. State Diagram

B. Use Case Diagram

C. Deployment Diagram

Q4.

True or False:

A Business Analyst needs to master all UML diagrams in equal depth.

21. Practical Assignment

For your AI Pharmacovigilance Platform, create:

1. Use Case Diagram

Actors:

- PV Specialist

- Medical Reviewer

- Admin

2. Activity Diagram

Workflow:

Login → Upload → AI Extraction → Review → Submit

3. Sequence Diagram

Interactions between:

- User

- Web Application

- AI Engine

- Database

4. State Diagram

Safety Case States:

Draft → In Review → Approved → Submitted → Closed

22. Jira Example

Epic:

AI Case Processing

↓

Story:

Document system interactions

↓

Attachments:

- Use Case Diagram

- Activity Diagram

- Sequence Diagram

↓

Development

23. Lesson Summary

Today we learned:

- UML is a standard language for modeling software systems.

- BAs should focus on a handful of practical UML diagrams rather than all 14.

- Use Case Diagrams show system scope, Activity Diagrams show workflows, Sequence Diagrams show interactions over time, and State Diagrams show lifecycle changes.

- UML complements BPMN by focusing more on the software system than the business process.

Key Takeaways

- UML helps teams communicate complex systems visually.

- BPMN models business processes; UML models software systems.

- Master Use Case, Activity, Sequence, and basic Class diagrams first.

- Choose the right diagram for the right audience.

- For healthcare and AI products, UML is especially useful for documenting complex interactions.

Lesson 13: Decision Tables & Decision Trees (Masterclass)

Role Perspective: Business Analyst • Product Manager • Product Owner • Solution Analyst • AI Product Manager

Industry Reality

One of the biggest reasons software fails is incorrect business rules.

Example:

- Who is eligible for a loan?

- Should an insurance claim be approved?

- Should an adverse event be reported to regulators?

Writing these rules in paragraphs causes confusion.

Decision Tables and Decision Trees solve this problem.

Learning Objectives

By the end of this lesson, you will understand:

- What Decision Tables are.

- What Decision Trees are.

- Why they exist.

- Decision Table vs Decision Tree.

- When to use each.

- Healthcare examples.

- Pharmacovigilance examples.

- AI Product examples.

- Jira integration.

- Interview questions.

1. What is a Decision Table?

Simple Definition

A Decision Table is a structured table that maps:

Conditions → Actions

It lists all important combinations of conditions and the resulting action.

Instead of writing long paragraphs like:

"If the report is valid and complete, approve it. If it is valid but incomplete, request more information..."

You can present it in one table.

2. Why Do Decision Tables Exist?

Imagine you're building a login system.

Rules:

- Correct username?

- Correct password?

- Account active?

Without a Decision Table, developers might interpret the logic differently.

With a Decision Table, everyone follows the same rules.

3. Real-Life Analogy

Imagine traffic lights.

Conditions:

- Light is Red

- Light is Yellow

- Light is Green

Actions:

- Stop

- Prepare

- Go

You naturally use a Decision Table every day.

4. Structure of a Decision Table

A Decision Table has four parts:

-------------------------

Conditions

-------------------------

Possible Values

-------------------------

Actions

-------------------------

Expected Result

5. Login System Example

Conditions:

- Username Correct?

- Password Correct?

- Account Active?

| Rule | Username | Password | Active | Action |
| --- | --- | --- | --- | --- |
| R1 | Yes | Yes | Yes | Login |
| R2 | Yes | No | Yes | Invalid Password |
| R3 | No | Yes | Yes | Invalid Username |
| R4 | Yes | Yes | No | Account Locked |

Developers and testers now have a clear reference.

6. Healthcare Example

Hospital Appointment

Conditions:

- Doctor Available?

- Patient Registered?

| Rule | Doctor | Patient | Action |
| --- | --- | --- | --- |
| R1 | Yes | Yes | Book Appointment |
| R2 | Yes | No | Register Patient |
| R3 | No | Yes | Show Another Doctor |
| R4 | No | No | Register + Reschedule |

7. Pharmacovigilance Example

Suppose your AI platform receives a safety report.

Conditions:

- Report Complete?

- Serious Event?

- Duplicate?

| Rule | Complete | Serious | Duplicate | Action |
| --- | --- | --- | --- | --- |
| R1 | Yes | Yes | No | Submit Immediately |
| R2 | Yes | No | No | Standard Review |
| R3 | No | Yes | No | Request Missing Information |
| R4 | Yes | Yes | Yes | Flag Duplicate |

This avoids confusion among developers, testers, and business users.

8. AI Product Example

AI Confidence Score

Conditions:

- Confidence >95%

- Medical Review Required?

| Confidence | Review Needed | Action |
| --- | --- | --- |
| Yes | No | Auto Accept |
| Yes | Yes | Send to Reviewer |
| No | Yes | Manual Review |
| No | No | Re-run AI Model |

This is common in AI-assisted healthcare systems.

9. What is a Decision Tree?

Simple Definition

A Decision Tree is a visual diagram that shows how decisions are made step by step.

Instead of a table, it uses branches.

10. Real-Life Analogy

Buying a train ticket.

Need Ticket?

↓

Yes

↓

Online?

↓

Yes → Website

↓

No → Ticket Counter

Each answer leads to the next decision.

11. Login Decision Tree

Login

|

Username Correct?

/          \

Yes            No

|              |

Password Correct?   Show Error

/       \

Yes        No

|           |

Account Active?  Wrong Password

/      \

Yes      No

Dashboard  Account Locked

Very intuitive.

12. Healthcare Decision Tree

Hospital Emergency

Patient Arrives

↓

Emergency?

↓

Yes ----------------→ Emergency Room

↓

No

↓

Appointment?

↓

Yes ------------→ OPD

↓

No

↓

Registration

13. Pharmacovigilance Decision Tree

Safety Report

↓

Serious?

↓

Yes

↓

Expected?

↓

Yes → Standard Processing

↓

No → Expedited Reporting

↓

Not Serious

↓

Routine Processing

This mirrors real regulatory workflows.

14. Decision Table vs Decision Tree

Very common interview question.

| Decision Table | Decision Tree |
| --- | --- |
| Tabular | Graphical |
| Better for many conditions | Better for simple branching |
| Easy to test | Easy to explain |
| Good for QA | Good for business discussions |
| Compact | Visual |

15. When Should You Use Each?

Use Decision Table when:

- Many rules exist.

- Multiple combinations must be tested.

- QA needs complete coverage.

- Regulatory systems have strict logic.

Examples:

- Insurance

- Banking

- Pharmacovigilance

- Tax calculation

Use Decision Tree when:

- Explaining logic to business users.

- Customer journey.

- AI decisions.

- Medical diagnosis flow.

- Support workflows.

16. Decision Tables in Jira

Example:

Epic

↓

Duplicate Detection

↓

Story

"As a PV Specialist, I want duplicate cases detected."

↓

Attachment

Decision Table

↓

Development

↓

Testing

QA uses the table to create test cases.

17. Common Mistakes

Mistake 1

Missing combinations.

Always consider all valid condition combinations.

Mistake 2

Conflicting rules.

Each combination should produce one clear action.

Mistake 3

Using paragraphs instead of structured logic.

Tables are easier to review and test.

Mistake 4

Ignoring edge cases.

Examples:

- Missing mandatory fields.

- AI unavailable.

- Duplicate reports.

- Invalid file formats.

18. Best Practices

✔ Keep conditions independent.

✔ Use meaningful rule names (R1, R2...).

✔ Validate rules with stakeholders.

✔ Keep tables updated when business rules change.

✔ Use Decision Trees to explain, Decision Tables to implement and test.

19. Interview Questions

Q1. What is a Decision Table?

Answer:

A Decision Table is a structured representation of business rules that maps combinations of conditions to specific actions.

Q2. What is a Decision Tree?

Answer:

A Decision Tree is a graphical representation of decision logic where each branch represents a possible path based on conditions.

Q3. When should you use a Decision Table instead of a Decision Tree?

Answer:

Use a Decision Table when there are many condition combinations that need to be documented and tested systematically.

Q4. Why are Decision Tables useful for testers?

Answer:

They clearly define all rule combinations, making it easier to design complete and consistent test cases.

20. Mini Quiz

Q1.

A Decision Table mainly represents:

A. Conditions and Actions

B. UI Screens

C. Database Design

Q2.

Which format is more visual?

A. Decision Tree

B. Decision Table

C. BRD

Q3.

Which is better for testing many business rule combinations?

A. Decision Table

B. Decision Tree

C. Product Roadmap

Q4.

True or False:

Decision Tables are commonly used in banking, insurance, and healthcare systems.

21. Practical Assignment

For your AI Pharmacovigilance Platform, create:

1. Decision Table

Conditions:

- Report Complete?

- Serious?

- Duplicate?

- AI Confidence >95%?

Actions:

- Auto Process

- Manual Review

- Request Information

- Reject Duplicate

2. Decision Tree

Create a tree for:

Upload Report

↓

Valid?

↓

AI Success?

↓

Medical Review?

↓

Submit

22. Jira Example

Epic:

AI Case Processing

↓

Story:

Determine processing route for uploaded safety reports

↓

Attachments:

- Decision Table

- Decision Tree

- Acceptance Criteria

↓

Development

↓

QA Testing

23. Lesson Summary

Today we learned:

- Decision Tables organize complex business rules into structured rows and columns.

- Decision Trees visualize decision paths step by step.

- Decision Tables are ideal for testing and regulatory logic.

- Decision Trees are excellent for explaining business decisions.

- Both are essential documentation techniques for Business Analysts working on enterprise systems.

Key Takeaways

- Decision Tables answer: "Given these conditions, what should the system do?"

- Decision Trees answer: "How does the decision process flow?"

- Use Decision Tables for complex rule combinations.

- Use Decision Trees for visual communication.

- Healthcare and Pharmacovigilance systems rely heavily on clear decision logic due to regulatory and patient safety requirements.

Lesson 14: RTM (Requirements Traceability Matrix) – Masterclass

Role Perspective: Business Analyst • Product Owner • Product Manager • QA Lead • Scrum Master

Industry Reality

If I had to pick one document that makes a Business Analyst look highly professional, it would be the Requirements Traceability Matrix (RTM).

RTM is heavily used in:

- Banking

- Healthcare

- Pharmacovigilance

- Medical Devices

- Insurance

- ERP

- Government projects

Even in Agile teams, while a formal RTM may not always exist, traceability still exists—often through tools like Jira.

Learning Objectives

By the end of this lesson, you will understand:

- What RTM is.

- Why RTM exists.

- Forward and Backward Traceability.

- Requirement lifecycle.

- RTM in Agile vs Waterfall.

- Jira traceability.

- Healthcare and AI Pharmacovigilance examples.

- Interview questions.

1. What is RTM?

Simple Definition

RTM stands for Requirements Traceability Matrix.

It is a document (or tool view) that answers one simple question:

Can we trace every requirement from the moment it is requested until it is delivered and tested?

Think of RTM as a tracking sheet for requirements.

2. Why Does RTM Exist?

Imagine a stakeholder says:

"We requested a Duplicate Detection feature. Did it get built?"

Without RTM:

- Business doesn't know.

- Developers don't know.

- Testers don't know.

- Product Manager doesn't know.

Result:

❌ Missing features.

❌ Untested features.

❌ Production defects.

RTM solves this.

3. Real-Life Analogy

Imagine ordering a package online.

You can track:

Order Placed

↓

Packed

↓

Shipped

↓

Out for Delivery

↓

Delivered

RTM does the same thing for requirements.

4. Requirement Lifecycle

A requirement goes through several stages.

Business Need

↓

Business Requirement

↓

Functional Requirement

↓

User Story

↓

Development

↓

Testing

↓

Deployment

↓

Release

RTM links every stage together.

5. Structure of an RTM

A simple RTM looks like this:

| Requirement ID | Requirement | User Story | Test Case | Status |
| --- | --- | --- | --- | --- |
| BR-001 | Login | US-101 | TC-001 | Done |
| BR-002 | Upload Report | US-102 | TC-002 | In Progress |
| BR-003 | AI Extraction | US-103 | TC-003 | Testing |

This allows anyone to check the progress of a requirement.

6. Forward Traceability

Forward Traceability answers:

Has every requirement been implemented and tested?

Example:

Business Requirement

↓

User Story

↓

Development

↓

Test Case

↓

Release

Purpose:

Ensure nothing is missed.

7. Backward Traceability

Backward Traceability answers:

Why was this feature built?

Example:

A tester finds Feature X.

Question:

Which requirement requested it?

Feature

↑

User Story

↑

Business Requirement

Purpose:

Prevent unnecessary features ("gold plating").

8. Bi-Directional Traceability

The best practice.

You can trace:

Forward:

Requirement → Release

Backward:

Release → Requirement

Business Requirement

↓

User Story

↓

Development

↓

Testing

↓

Release

↑

Trace Back

9. Healthcare Example

Hospital Management System

Requirement:

Patients should book appointments online.

RTM:

| Requirement | User Story | Test Case | Status |
| --- | --- | --- | --- |
| Book Appointment | US-201 | TC-501 | Passed |
| Cancel Appointment | US-202 | TC-502 | Passed |
| Reschedule | US-203 | TC-503 | Failed |

Immediately, the team knows rescheduling still has issues.

10. Pharmacovigilance Example

Requirement:

AI should detect duplicate safety cases.

RTM:

| Requirement | Story | Test Case | Status |
| --- | --- | --- | --- |
| Duplicate Detection | US-301 | TC-701 | Passed |
| MedDRA Coding | US-302 | TC-702 | Passed |
| AI Extraction | US-303 | TC-703 | Failed |

The Product Owner instantly sees which capabilities are ready for release.

11. RTM in Agile

Many people ask:

"Does Agile use RTM?"

Answer:

Yes—but often in a lighter form.

Instead of one large spreadsheet, Agile teams use tools.

Example in Jira:

Epic

↓

Feature

↓

User Story

↓

Task

↓

Test Case

↓

Bug

↓

Release

Each item is linked.

This is traceability.

12. RTM in Waterfall vs Agile

| Waterfall | Agile |
| --- | --- |
| Formal RTM document | Often tool-based |
| Heavy documentation | Lightweight documentation |
| Excel frequently used | Jira/Azure DevOps links |
| Updated by BA | Shared responsibility |
| Phase-based | Continuous |

13. Jira Traceability

Suppose we have:

Epic:

AI Case Processing

↓

Feature:

AI Extraction

↓

Stories:

- Upload PDF

- Extract Patient

- Extract Drug

- Detect Duplicate

↓

Tasks:

- Backend API

- Frontend UI

- AI Model

↓

Test Cases

↓

Bug Fixes

↓

Release

This entire chain provides traceability.

14. AI Product Example

AI Medical Chatbot

Requirement:

Provide safe medical answers.

RTM:

| Requirement | Story | Test | Status |
| --- | --- | --- | --- |
| Ask Question | US-401 | TC-901 | Passed |
| AI Response | US-402 | TC-902 | Passed |
| Safety Warning | US-403 | TC-903 | Passed |
| Escalate to Doctor | US-404 | TC-904 | Failed |

This helps prioritize work before release.

15. Requirement Coverage

RTM also helps answer:

- Which requirements are complete?

- Which are not started?

- Which failed testing?

- Which were deferred?

- Which are in production?

Without RTM, this becomes difficult to track.

16. Common Mistakes

Mistake 1

Requirements without IDs.

Always assign unique IDs (BR-001, FR-002, US-101).

Mistake 2

No link between requirements and tests.

Every requirement should have at least one test case.

Mistake 3

Outdated RTM.

An RTM is only useful if it is kept current.

Mistake 4

Missing non-functional requirements.

Performance, security, and usability requirements should also be traceable.

17. Best Practices

✔ Give every requirement a unique ID.

✔ Link business requirements to user stories.

✔ Link user stories to test cases.

✔ Update RTM during each sprint.

✔ Review traceability before release.

✔ Use Jira or Azure DevOps links whenever possible.

18. Interview Questions

Q1. What is RTM?

Answer:

RTM is a document or tool-based matrix that traces requirements throughout the software development lifecycle to ensure every requirement is implemented and tested.

Q2. What is Forward Traceability?

Answer:

Forward Traceability tracks requirements from definition through implementation, testing, and release to ensure nothing is missed.

Q3. What is Backward Traceability?

Answer:

Backward Traceability traces completed features back to their original business requirements to ensure all work has a valid business purpose.

Q4. Does Agile use RTM?

Answer:

Yes. Agile often uses tool-based traceability through Jira or Azure DevOps instead of maintaining a large standalone RTM document.

19. Mini Quiz

Q1.

RTM stands for:

A. Requirements Traceability Matrix

B. Requirement Test Mapping

C. Release Tracking Model

Q2.

Forward Traceability ensures:

A. Every requirement is implemented and tested.

B. Every developer has a laptop.

C. Every sprint has two weeks.

Q3.

Which Agile tool commonly provides traceability?

A. Jira

B. Photoshop

C. Excel Paint

Q4.

True or False:

A requirement should be traceable to one or more test cases.

20. Practical Assignment

For your AI Pharmacovigilance Platform, create an RTM with these columns:

| Requirement ID | Requirement | Epic | User Story | Test Case | Sprint | Status |
| --- | --- | --- | --- | --- | --- | --- |

Include at least these requirements:

- Login

- Upload Safety Report

- AI Data Extraction

- MedDRA Coding

- Duplicate Detection

- Reports Dashboard

Try assigning IDs like:

- BR-001

- FR-001

- US-101

- TC-001

21. Jira Example

Epic:

AI Case Processing

↓

Feature:

AI Extraction

↓

Story:

Extract Patient Information

↓

Task:

Develop Extraction API

↓

Test Case:

Validate Extracted Fields

↓

Bug:

Incorrect Date Parsing

↓

Release:

Version 1.2

This chain demonstrates end-to-end traceability.

22. Lesson Summary

Today we learned:

- RTM tracks requirements from business request to release.

- Forward Traceability ensures all requirements are built and tested.

- Backward Traceability ensures every implemented feature has a business reason.

- Agile teams achieve traceability primarily through tools like Jira.

- RTM improves visibility, testing, compliance, and release confidence.

Key Takeaways

- RTM answers: "Where is this requirement in its lifecycle?"

- Forward Traceability prevents missing requirements.

- Backward Traceability prevents unnecessary features.

- Unique IDs and linked artifacts are the foundation of traceability.

- For regulated industries like healthcare and pharmacovigilance, RTM is often essential for audits and compliance.

Lesson 15: Release Notes (Masterclass)

Role Perspective: Business Analyst • Product Manager • Product Owner • Scrum Master • QA Lead • Release Manager

Industry Reality

Imagine your team spends 6 months building an amazing product, but users don't know:

- What's new?

- What changed?

- Which bugs were fixed?

- Is there anything they need to do?

That's why Release Notes exist.

Every company—from startups to Amazon, Microsoft, Google, Salesforce, and healthcare organizations—publishes release notes for every production release.

Learning Objectives

By the end of this lesson, you will understand:

- What Release Notes are.

- Why they exist.

- Types of releases.

- Structure of professional Release Notes.

- Release Notes in Agile.

- Jira release management.

- Healthcare and AI examples.

- Interview questions.

- Industry best practices.

1. What are Release Notes?

Simple Definition

Release Notes are documents that explain:

What has changed in the new version of the software.

They answer questions like:

- What new features were added?

- Which bugs were fixed?

- Are there known issues?

- Are there breaking changes?

- Is any user action required?

2. Why Do Release Notes Exist?

Imagine your bank updates its mobile app overnight.

The next morning, you notice:

- A new UPI screen.

- A redesigned dashboard.

- Faster login.

Without release notes, users wonder:

"Is this a bug or a new feature?"

Release notes explain the changes and reduce confusion.

3. Real-Life Analogy

Think of buying a new smartphone.

The manufacturer releases an update:

Version 2.5

- Better camera.

- Improved battery life.

- Fixed Bluetooth issue.

- Security improvements.

That's essentially a set of release notes.

4. Types of Releases

Understanding release types is important for interviews.

| Release Type | Purpose | Example |
| --- | --- | --- |
| Major | Big changes | Version 3.0 |
| Minor | New features | Version 2.4 |
| Patch | Bug fixes | Version 2.4.1 |
| Hotfix | Urgent production fix | Version 2.4.2 |

Major Release

Large changes.

Example:

Hospital Management System:

- AI diagnosis module.

- New patient portal.

- Complete UI redesign.

Usually involves significant testing and communication.

Minor Release

Smaller feature additions.

Example:

- Export patient data to Excel.

- Add search filters.

- Dashboard enhancements.

Patch Release

Only bug fixes.

Example:

- Login bug fixed.

- Report download issue resolved.

- Performance improvements.

Hotfix

Emergency production issue.

Example:

AI Pharmacovigilance system fails to submit safety reports to regulators.

The team creates an urgent hotfix rather than waiting for the next planned release.

5. Typical Release Lifecycle

Sprint Development

↓

Testing

↓

User Acceptance Testing (UAT)

↓

Release Approval

↓

Production Deployment

↓

Release Notes Published

6. Who Writes Release Notes?

Usually a collaborative effort.

| Role | Responsibility |
| --- | --- |
| Product Manager | Feature summary |
| Business Analyst | Business impact |
| QA | Fixed defects & known issues |
| Release Manager | Version information |
| Technical Writer (if available) | Final document |

7. Structure of Professional Release Notes

A typical release note includes:

Version Number

Release Date

Overview

New Features

Enhancements

Bug Fixes

Known Issues

Breaking Changes

Deployment Notes

Contact Information

8. Example Release Notes

AI Pharmacovigilance Platform

Version: 2.1.0

Release Date: 15 July 2026

Overview

This release improves case processing efficiency and introduces AI-assisted MedDRA coding.

New Features

- AI MedDRA coding suggestions.

- Duplicate detection dashboard.

- Bulk case upload.

Enhancements

- Faster document upload.

- Improved dashboard performance.

- Better search filters.

Bug Fixes

- Fixed duplicate case count.

- Corrected PDF upload validation.

- Fixed report export issue.

Known Issues

- AI confidence score may take longer for very large files.

- Dark mode is not yet available.

Breaking Changes

- Old CSV upload format is no longer supported.

- API version v1 is deprecated.

9. Healthcare Example

Hospital System

Version 4.0

New Features

- Online appointment booking.

- Telemedicine consultation.

- Digital prescriptions.

Bug Fixes

- Billing calculation corrected.

- SMS reminder issue fixed.

Known Issues

- Pharmacy inventory sync may be delayed during peak hours.

10. AI Product Example

AI Medical Chatbot

Release 3.2

New

- Multi-language support.

- Drug interaction detection.

- Improved response accuracy.

Fixed

- Slow response issue.

- Login timeout.

- Mobile display problems.

11. Jira and Release Notes

In Jira, release notes are often generated from completed issues linked to a version.

Example:

Version 2.1

↓

Completed Stories

↓

Resolved Bugs

↓

Release Candidate

↓

Production

↓

Release Notes

Many organizations automate this process using Jira integrations.

12. Release Notes vs Changelog

A common interview question.

| Release Notes | Changelog |
| --- | --- |
| Written for users and business stakeholders | Written for developers and technical teams |
| Focuses on business impact | Focuses on technical changes |
| Easy to understand | May include detailed technical commits |

Example:

Release Note

Added AI Duplicate Detection.

Changelog

Refactored duplicate_detection_service.py and updated API endpoint /v2/cases/check-duplicate.

13. Common Mistakes

Mistake 1

Using technical jargon.

Instead of:

Refactored API authentication module.

Write:

Improved login security and authentication.

Mistake 2

Listing every tiny code change.

Focus on changes that matter to users and stakeholders.

Mistake 3

Forgetting known issues.

Being transparent builds trust and helps support teams prepare.

Mistake 4

Not mentioning breaking changes.

If users must update integrations or change behavior, call it out clearly.

14. Best Practices

✔ Write for the intended audience.

✔ Group similar changes together.

✔ Highlight major new features first.

✔ Mention known limitations honestly.

✔ Include version number and release date.

✔ Keep language concise and easy to understand.

✔ Link to user guides or documentation when necessary.

15. Release Notes in Agile

In Scrum:

- Features are completed during sprints.

- Releases may happen every sprint or after multiple sprints.

- Release Notes summarize everything delivered in that release.

Example:

Sprint 1:

- Login

Sprint 2:

- Dashboard

Sprint 3:

- Reports

Release 1.0:

- Login

- Dashboard

- Reports

One release note can cover work from multiple sprints.

16. Interview Questions

Q1. What are Release Notes?

Answer:

Release Notes are documents that communicate new features, improvements, bug fixes, known issues, and other important information included in a software release.

Q2. Who prepares Release Notes?

Answer:

Typically, Product Managers, Business Analysts, QA teams, Release Managers, and Technical Writers collaborate to create them.

Q3. Difference between Release Notes and a Changelog?

Answer:

Release Notes are business- and user-focused, while a changelog is more technical and often intended for developers.

Q4. Why are Release Notes important?

Answer:

They improve communication, reduce confusion, help users understand changes, and support adoption of new features.

17. Mini Quiz

Q1.

Which release usually introduces major new capabilities?

A. Major Release

B. Patch

C. Hotfix

Q2.

A production-critical bug is normally addressed by:

A. Hotfix

B. Minor Release

C. Major Release

Q3.

Who is the primary audience for Release Notes?

A. Users and business stakeholders

B. Database servers

C. Compilers

Q4.

True or False:

Release Notes should clearly mention known issues and breaking changes when applicable.

18. Practical Assignment

Write Release Notes for Version 1.0 of your AI Pharmacovigilance Platform.

Include:

- Version Number

- Release Date

- Overview

- New Features

- Enhancements

- Bug Fixes

- Known Issues

- Breaking Changes (if any)

Suggested features:

- Login

- Dashboard

- AI Data Extraction

- MedDRA Coding

- Duplicate Detection

- Reports

19. Jira Example

Version 1.0

↓

Completed Epics

↓

Completed Stories

↓

Resolved Bugs

↓

Release Approval

↓

Production Deployment

↓

Release Notes

20. Lesson Summary

Today we learned:

- Release Notes communicate software changes to users and stakeholders.

- They typically include new features, enhancements, bug fixes, known issues, and breaking changes.

- Different release types (Major, Minor, Patch, Hotfix) serve different purposes.

- Good Release Notes improve transparency, adoption, and support.

- Jira and other Agile tools often help generate Release Notes from completed work.

Key Takeaways

- Release Notes explain what changed and why it matters.

- Write for users and business stakeholders, not just developers.

- Always include version, date, major changes, and known issues.

- Be clear about breaking changes and required user actions.

- Well-written Release Notes are an important part of professional Agile delivery.