Lesson 1: Jira Fundamentals – The Most Important Agile Tool

Role Perspective: Business Analyst • Product Owner • Product Manager • Scrum Master • Developer • QA Engineer

Industry Reality

If you apply for roles like:

- Business Analyst

- Product Analyst

- Product Manager

- Scrum Master

- AI Product Manager

One of the first interview questions is often:

"Have you worked with Jira?"

Today, Jira is the most widely used Agile project management tool in software companies.

Lesson 2: Confluence – Complete Masterclass (Beginner → Advanced)

Role Perspective: Business Analyst • Product Manager • Product Owner • Scrum Master • AI Product Manager

Industry Reality

Jira manages work.

Confluence manages knowledge and documentation.

In most Agile companies, Jira and Confluence work together:

Jira = What are we building?
Confluence = Why are we building it and how should everyone understand it?

Learning Objectives

By the end of this lesson, you will understand:

- What Confluence is.

- Why companies use it.

- Jira vs Confluence.

- Spaces.

- Pages.

- Templates.

- Documentation management.

- Requirements documentation.

- Product documentation.

- Meeting documentation.

- Decision logs.

- Healthcare examples.

- AI Product examples.

- Interview questions.

1. What is Confluence?

Simple Definition

Confluence is a collaborative documentation and knowledge management platform used by teams to create, store, organize, and share information.

Think of it as:

A company's digital knowledge library.

Real-Life Analogy

Imagine a hospital.

Different departments maintain documents:

- Medical procedures

- Training manuals

- SOPs

- Research documents

- Meeting notes

- Policies

A physical library stores everything.

Confluence is the digital version of that library.

Technical Definition

Confluence is a collaboration tool developed by Atlassian.

It is commonly integrated with Jira.

2. Why Does Confluence Exist?

Before tools like Confluence, companies used:

- Word documents

- Email attachments

- Shared folders

Problems:

❌ Multiple versions

❌ Lost documents

❌ Difficult collaboration

❌ No history tracking

❌ Poor knowledge sharing

Confluence solves this by providing:

✔ One central location

✔ Version history

✔ Comments

✔ Collaboration

✔ Search

✔ Templates

3. Jira vs Confluence

Very important interview topic.

| Jira | Confluence |
| --- | --- |
| Work management | Documentation |
| Tracks tasks | Stores knowledge |
| User stories | Requirements documents |
| Bugs | Meeting notes |
| Sprint tracking | Product documentation |
| Development execution | Information sharing |

Example

Requirement:

"AI should detect duplicate safety cases."

Where does it go?

Confluence:

Detailed requirement document:

- Business problem

- User workflow

- Rules

- Acceptance criteria

Jira:

Implementation work:

- Create story

- Assign developer

- Track progress

4. Confluence Structure

Confluence hierarchy:

Confluence

|

Spaces

|

Pages

|

Child Pages

|

Content

5. What is a Space?

A Space is a container for related information.

Think of it as a department.

Example:

Company

|

Spaces

├── AI Pharmacovigilance Platform

├── HR

├── Finance

├── Engineering

├── Product Management

AI Pharmacovigilance Example

Create Space:

AI-PV Platform Documentation

Inside:

AI-PV Platform

├── Product Vision

├── PRD

├── Architecture

├── User Stories

├── Meeting Notes

├── Release Notes

├── Training Documents

6. What is a Page?

A Page is a document inside a Space.

Examples:

Space:

AI PV Platform

Pages:

- Product Vision

- Business Requirements

- PRD

- API Documentation

- User Guide

- Sprint Notes

7. Confluence Page Example

Product Requirement Document

Page:

AI Data Extraction Feature

Content:

Business Problem

PV teams manually extract data from reports.

Proposed Solution

AI extracts:

- Patient information

- Drug information

- Adverse events

Success Metrics

Reduce processing time by 50%.

8. Common Documents Created in Confluence

Business Analysts and Product Managers commonly create:

Product Vision Document

Contains:

- Product purpose

- Target users

- Business goals

PRD

Product Requirements Document.

Contains:

- Features

- Requirements

- Acceptance criteria

- User flows

BRD

Business Requirements Document.

Contains:

- Business needs

- Stakeholder expectations

Meeting Notes

Example:

Sprint Planning Meeting

Date:

Participants:

Decisions:

Action Items:

Decision Log

Tracks important decisions.

Example:

Decision:

"Use GPT model for extraction."

Reason:

Higher accuracy.

Date:

15 July 2026.

Owner:

Product Manager.

9. Confluence Templates

Templates help create consistent documentation.

Common templates:

Product Requirements Template

Structure:

1. Overview

2. Problem Statement

3. Goals

4. User Stories

5. Requirements

6. Acceptance Criteria

7. Metrics

Meeting Notes Template

Date

Participants

Agenda

Discussion

Decisions

Action Items

Retrospective Template

What went well?

What didn't?

Actions?

10. Linking Jira and Confluence

This is where Agile teams become powerful.

Example:

Confluence Page:

"AI Duplicate Detection PRD"

↓

Linked Jira Epic:

"AIPV-100"

↓

Stories:

- AIPV-101

- AIPV-102

- AIPV-103

Flow:

Business Requirement

↓

Confluence PRD

↓

Jira Epic

↓

User Stories

↓

Development

↓

Release

11. Business Analyst Usage of Confluence

A BA uses Confluence for:

Requirement Documentation

Creates:

- BRD

- FRD

- User stories

- Process flows

Workshop Documentation

Example:

Stakeholder Workshop

Notes:

- Business needs

- Decisions

- Open questions

Process Documentation

Example:

PV Case Processing Workflow

Receive Report

↓

Validate

↓

AI Extraction

↓

Medical Review

↓

Submit

Knowledge Management

Store:

- Glossary

- SOPs

- Training material

12. Product Manager Usage of Confluence

Product Managers use it for:

Product Strategy

Documents:

- Vision

- Mission

- Market research

Roadmap

Example:

Q1:

Foundation

Q2:

AI Features

Q3:

Analytics

Feature Documentation

Example:

Feature:

AI MedDRA Coding

Contains:

- Problem

- Users

- Value

- Metrics

13. Healthcare Example

Pharma Safety Documentation Space

PV Platform

├── Safety Case Workflow

├── Regulatory Requirements

├── MedDRA Guidelines

├── User Training

├── Audit Documents

├── Release Notes

14. AI Product Example

AI Medical Assistant Space

Pages:

AI Medical Assistant

├── Product Vision

├── AI Model Documentation

├── Prompt Guidelines

├── Risk Management

├── Human Review Process

├── Model Performance Metrics

15. Advanced Confluence Features

Version History

Every change is tracked.

You can see:

- Who changed it?

- When?

- Previous versions?

Important for regulated industries.

Comments

Team members can discuss directly on pages.

Permissions

Control access.

Example:

Public:

Product Documentation

Restricted:

AI Model Details

Labels

Similar to Jira tags.

Example:

AI

Healthcare

Compliance

Regulatory

Search

Find documents quickly.

16. Confluence Best Practices

✔ Keep documentation structured.

✔ Use templates.

✔ Avoid duplicate documents.

✔ Link Jira issues.

✔ Update documents regularly.

✔ Use clear page titles.

✔ Maintain ownership.

17. Common Mistakes

Mistake 1

Using Confluence as a file storage system.

It is not just storage.

It is collaborative knowledge management.

Mistake 2

Creating pages without structure.

Bad:

Document1

New Requirement

Final Version

Final Final Version

Better:

AI Extraction PRD v1.0

Mistake 3

Not connecting Jira and Confluence.

They provide maximum value together.

18. Interview Questions

Q1. What is Confluence?

Answer:

Confluence is a collaboration and documentation tool used by Agile teams to create, organize, and share project knowledge.

Q2. Difference between Jira and Confluence?

Answer:

Jira manages work execution, while Confluence manages documentation and knowledge sharing.

Q3. How does a BA use Confluence?

Answer:

A BA uses Confluence to create requirements documents, meeting notes, process documentation, user guides, and maintain project knowledge.

Q4. Why integrate Jira with Confluence?

Answer:

Integration connects requirements documentation with development work, improving traceability.

19. Mini Quiz

Q1.

Confluence is mainly used for:

A. Documentation and collaboration

B. Writing code

C. Database management

Q2.

Jira tracks ______ and Confluence stores ______.

A. Work, Knowledge

B. Code, Servers

C. Users, Passwords

Q3.

A collection of related pages in Confluence is called:

A. Space

B. Sprint

C. Issue

Q4.

True or False:

A Product Manager can use Confluence to maintain product strategy documents.

20. Practical Assignment

Create a Confluence structure for your AI Pharmacovigilance Platform.

Space:

AI Pharmacovigilance Platform

Create these pages:

- Product Vision

- Business Case

- PRD

- User Journey

- Architecture Overview

- AI Model Documentation

- Sprint Notes

- Release Notes

- Risk Register

- Decision Log

21. End-to-End Example

Complete Agile flow:

Stakeholder Idea

↓

Confluence

Business Case

↓

Confluence

PRD

↓

Jira

Epic

↓

Jira

User Stories

↓

Sprint

↓

Development

↓

Testing

↓

Release

↓

Confluence

Release Notes

Lesson Summary

Today we learned:

- Confluence is the documentation and knowledge management tool used alongside Jira.

- Jira answers "What work needs to be done?"

- Confluence answers "Why, what, and how?"

- Spaces organize information.

- Pages store documents.

- BAs and Product Managers heavily use Confluence.

- Healthcare and AI products benefit from structured documentation because of complexity and compliance requirements.

Key Takeaways

- Jira manages execution; Confluence manages knowledge.

- A good BA must know how to document requirements in Confluence.

- PRDs, BRDs, meeting notes, and decisions commonly live in Confluence.

- Linking Confluence + Jira creates complete Agile traceability.

- For healthcare AI products, documentation discipline is critical because of safety and regulatory requirements.

1. What is Jira?

Simple Definition

Jira is a work management and issue-tracking tool used to plan, track, and deliver software projects.

Think of Jira as the central workspace where every requirement, task, bug, sprint, and release is managed.

2. Why Was Jira Created?

Imagine building a Hospital Management System.

The project has:

- 300 requirements

- 1,500 user stories

- 20 developers

- 8 testers

- 3 Business Analysts

- 2 Product Managers

- Hundreds of bugs

Managing this in Excel would quickly become unmanageable.

Jira was created to solve this problem.

3. Real-Life Analogy

Imagine you're building a new hospital.

You have:

- Architects

- Electricians

- Plumbers

- Engineers

- Contractors

Everyone has different tasks.

Jira acts like the master construction board, showing:

- What needs to be done.

- Who is responsible.

- What's in progress.

- What's completed.

- What's blocked.

4. What Can Jira Manage?

Jira can track almost anything.

Examples:

- Business Requirements

- User Stories

- Tasks

- Bugs

- Epics

- Features

- Sprints

- Releases

- Test Cases (with plugins)

- Risks

- Improvements

5. Who Uses Jira?

| Role | Uses Jira For |
| --- | --- |
| Product Manager | Product backlog, roadmap, priorities |
| Product Owner | Sprint planning, story prioritization |
| Business Analyst | Requirements, stories, acceptance criteria |
| Scrum Master | Sprint management, reports |
| Developers | Coding tasks, bugs |
| QA/Testers | Testing, defects |
| UI/UX Designers | Design tasks and reviews |
| Stakeholders | Progress tracking |

Jira is a shared workspace across the team.

6. Jira Hierarchy

Understanding the Jira hierarchy is one of the most important concepts.

Initiative (Optional)

↓

Epic

↓

Story

↓

Task / Bug / Spike

↓

Sub-task

Let's use your AI Pharmacovigilance Platform as an example.

Epic: AI Case Processing

↓

Stories:

- Upload Safety Report

- AI Extract Patient Data

- AI Extract Drug Information

- Detect Duplicate Cases

↓

Tasks:

- Build Upload API

- Design Upload Screen

- Validate File Format

↓

Sub-tasks:

- Create API endpoint

- Write unit tests

- Review code

7. Jira Terminology

| Term | Meaning |
| --- | --- |
| Project | A container for all work |
| Issue | Any work item in Jira |
| Epic | Large body of work |
| Story | User requirement |
| Task | Technical or general work |
| Bug | Defect to fix |
| Spike | Research activity |
| Sprint | Time-boxed iteration |
| Backlog | List of upcoming work |
| Board | Visual representation of work |

Remember: In Jira, Issue is a generic term. A Story, Task, Bug, and Epic are all different types of issues.

8. Jira Project Structure

Example:

Project

AI Pharmacovigilance Platform

↓

Epic

Case Processing

↓

Story

Upload Safety Report

↓

Task

Build Upload API

↓

Sub-task

Write Validation Logic

This hierarchy keeps work organized and traceable.

9. Healthcare Example

Hospital Management System

Epic

Appointment Management

↓

Stories

Book Appointment

Cancel Appointment

Reschedule Appointment

↓

Tasks

Create Booking API

Create Calendar UI

↓

Sub-tasks

Validate Appointment Time

Display Success Message

10. AI Product Example

AI Medical Chatbot

Epic

AI Conversation

↓

Stories

Ask Question

Retrieve Medical Knowledge

Generate Response

↓

Tasks

Connect LLM

Store Chat History

↓

Sub-tasks

Test API

Handle Timeout Errors

11. Typical Jira Workflow

Most Scrum teams follow a workflow similar to this:

Backlog

↓

Selected for Sprint

↓

To Do

↓

In Progress

↓

Code Review

↓

Testing

↓

Done

Some organizations customize these statuses, but the basic flow remains similar.

12. Why Companies Love Jira

✔ Everything is in one place.

✔ Easy collaboration.

✔ Supports Scrum and Kanban.

✔ Excellent reporting.

✔ Integrates with GitHub, Confluence, Slack, Azure DevOps, CI/CD tools, and more.

✔ Supports Agile planning and release management.

13. Common Mistakes

Mistake 1

Creating Epics that are too small.

An Epic should represent a significant body of work, not a single task.

Mistake 2

Writing vague stories.

Bad:

Improve Dashboard

Better:

As a PV Specialist, I want to filter safety cases by seriousness so that I can review critical cases first.

Mistake 3

Ignoring issue updates.

If Jira isn't updated, reports become unreliable.

Mistake 4

Using Jira as a personal to-do list.

Jira is designed for team collaboration, not just individual task tracking.

14. Best Practices

✔ Keep issue titles short and descriptive.

✔ Write clear acceptance criteria.

✔ Link related issues.

✔ Update issue status promptly.

✔ Add comments for important decisions.

✔ Attach wireframes, documents, or screenshots when relevant.

15. Jira in the Software Development Lifecycle

Business Need

↓

Requirement

↓

Epic

↓

Story

↓

Sprint

↓

Development

↓

Testing

↓

Release

Jira helps track work across this entire lifecycle.

16. Interview Questions

Q1. What is Jira?

Answer:

Jira is a project management and issue-tracking tool used by Agile teams to plan, track, and manage software development work.

Q2. What is an Issue in Jira?

Answer:

An Issue is any work item in Jira, such as an Epic, Story, Task, Bug, or Spike.

Q3. Who uses Jira?

Answer:

Business Analysts, Product Owners, Product Managers, Scrum Masters, Developers, Testers, Designers, and stakeholders all use Jira for different purposes.

Q4. Why is Jira popular?

Answer:

Because it supports Agile methodologies, provides strong traceability, enables collaboration, integrates with many tools, and offers powerful reporting.

17. Mini Quiz

Q1.

What is Jira primarily used for?

A. Project and issue management

B. Graphic design

C. Video editing

Q2.

Which Jira item usually represents a large body of work?

A. Epic

B. Bug

C. Sub-task

Q3.

What is the generic term for work items in Jira?

A. Issue

B. Sprint

C. Roadmap

Q4.

True or False:

Business Analysts commonly use Jira to manage requirements and user stories.

18. Practical Assignment

Before the next lesson, create a simple Jira project structure on paper or in a spreadsheet (we'll build it in Jira later).

Project

AI Pharmacovigilance Platform

Epics

- User Management

- Case Processing

- AI Extraction

- MedDRA Coding

- Duplicate Detection

- Reports

Under each Epic, write at least 3 User Stories.

For example:

Epic: Case Processing

Stories:

- Upload Safety Report

- Edit Safety Report

- Submit Safety Report

This exercise will make future Jira lessons much easier.

19. Lesson Summary

Today we learned:

- Jira is the industry's most widely used Agile project management tool.

- It organizes work into Projects, Epics, Stories, Tasks, Bugs, and Sub-tasks.

- Teams across business and technology collaborate through Jira.

- A good understanding of Jira is essential for Business Analysts, Product Managers, and Scrum Masters.

Key Takeaways

- Jira is the central hub for Agile project management.

- Everything in Jira is an "Issue," with different issue types serving different purposes.

- Understanding the Jira hierarchy is fundamental.

- Keeping Jira updated improves team visibility and reporting.

- Jira skills are highly valued in Agile interviews and day-to-day work.

Lesson 2: Creating & Configuring Jira Projects (Hands-on Masterclass)

Role Perspective: Business Analyst • Product Manager • Scrum Master • Product Owner

Industry Reality

In most companies, you won't be asked to create a Jira instance from scratch (that's often handled by a Jira Administrator). However, you will be expected to:

- Create projects (if you have permission)

- Configure boards

- Create Epics and Stories

- Manage Backlogs

- Configure Releases

- Work with Components

- Create Dashboards

If you're interviewing for a Business Analyst, Product Analyst, Product Manager, or Scrum Master role, understanding project setup is a major advantage.

Learning Objectives

By the end of this lesson, you will understand:

- What a Jira Project is.

- Company-managed vs Team-managed projects.

- Scrum vs Kanban projects.

- Project settings.

- Components.

- Versions (Releases).

- Labels.

- Project roles.

- Permissions.

- Best practices.

- Healthcare examples.

- AI Product examples.

1. What is a Jira Project?

Simple Definition

A Jira Project is a workspace that contains all the work related to a product, application, team, or initiative.

Think of it as a dedicated folder that holds:

- Epics

- Stories

- Tasks

- Bugs

- Sprints

- Reports

- Dashboards

- Releases

Real-Life Analogy

Imagine a hospital.

Each department has its own workspace.

Hospital

├── Cardiology

├── Neurology

├── Pharmacy

├── Emergency

Each department manages its own work.

Similarly:

Jira

├── Hospital Management System

├── AI Pharmacovigilance Platform

├── Telemedicine Platform

├── Clinical Trial System

Each project has its own backlog, board, team, and releases.

2. When Should You Create a New Project?

Create a separate Jira Project when:

- Building a new product.

- Managing a different business application.

- Working with a different team.

- Delivering a customer-specific implementation.

Example:

| Product | Jira Project |
| --- | --- |
| AI PV Platform | AI-PV |
| Hospital System | HMS |
| Medical Chatbot | CHATBOT |
| Clinical Trial System | CTMS |

3. Company-managed vs Team-managed Projects

This is one of the most common Jira interview questions.

Company-managed Project

Managed by Jira Administrators.

Best for:

- Medium/Large companies.

- Enterprise environments.

- Multiple Agile teams.

- Standardized workflows.

Characteristics:

✔ Common workflows

✔ Standard issue types

✔ Central permissions

✔ Governance

✔ Highly scalable

Team-managed Project

Managed by the project team itself.

Best for:

- Small teams.

- Startups.

- Proof of Concepts.

- MVPs.

Characteristics:

✔ Quick setup

✔ Flexible

✔ Team controls configuration

✔ Minimal administration

Comparison

| Company-managed | Team-managed |
| --- | --- |
| Enterprise | Small teams |
| Central administration | Team controlled |
| Complex workflows | Simple workflows |
| Highly customizable | Easier to manage |
| Best for large organizations | Best for startups |

Which Should You Learn?

For interviews:

Know both.

For enterprise healthcare companies:

Expect Company-managed projects.

4. Scrum Project vs Kanban Project

When creating a Jira project, you often choose a template.

Scrum Project

Best when work is delivered in Sprints.

Contains:

- Product Backlog

- Sprint Backlog

- Sprint Planning

- Burndown Charts

- Velocity Reports

Example:

AI Pharmacovigilance Platform

2-week Sprint

Sprint Goal:

AI Duplicate Detection

Kanban Project

Best for continuous work.

No Sprint Planning.

Focuses on:

- Flow

- WIP limits

- Continuous delivery

Example:

Customer Support Team

New issues arrive daily and are resolved continuously.

Scrum vs Kanban

| Scrum | Kanban |
| --- | --- |
| Sprint-based | Continuous flow |
| Sprint Planning | No Sprint Planning |
| Sprint Review | Continuous review |
| Velocity | Throughput/Cycle Time |
| Time-boxed | Flow-based |

5. Creating Our AI Pharmacovigilance Jira Project

We'll use this project throughout Module 8.

Project Name

AI Pharmacovigilance Platform

Project Key

AIPV

Every issue starts with the project key.

Examples:

AIPV-1

AIPV-2

AIPV-15

AIPV-102

These IDs uniquely identify work items.

6. Project Settings

A typical Jira project includes:

Project

↓

General

↓

Features

↓

Issue Types

↓

Workflows

↓

Screens

↓

Permissions

↓

Notifications

↓

Versions

↓

Components

As a BA, you'll mainly interact with:

- Issue Types

- Versions

- Components

- Notifications

- Boards

- Backlog

7. Components

Think of Components as functional modules within a project.

For our AI PV Platform:

Component

Login

Dashboard

Case Processing

AI Extraction

MedDRA Coding

WHO Drug Coding

Duplicate Detection

Reports

Admin

Components help categorize issues.

Example:

Story:

"Implement MedDRA Search"

Component:

MedDRA Coding

This makes filtering and reporting much easier.

8. Versions (Releases)

Versions help organize planned software releases.

Example:

Version 1.0

↓

Login

Dashboard

Upload

Reports

Version 2.0

↓

AI Extraction

Duplicate Detection

MedDRA Coding

You can assign issues to a target release.

9. Labels

Labels are lightweight tags.

Examples:

AI

Backend

Frontend

HighPriority

Compliance

Regulatory

Automation

A single issue can have multiple labels.

Example:

AI

MedDRA

Backend

Labels make searching and reporting easier.

10. Project Roles

Typical roles include:

| Role | Responsibility |
| --- | --- |
| Administrator | Full project control |
| Product Owner | Prioritizes backlog |
| Business Analyst | Creates requirements |
| Scrum Master | Manages Scrum process |
| Developer | Builds features |
| QA Engineer | Tests features |
| Stakeholder | Reviews progress |

11. Permissions

Permissions define who can:

- Create Issues

- Edit Issues

- Delete Issues

- Close Issues

- Manage Sprints

- Create Releases

- View Reports

Example:

Developer:

✔ Edit Stories

❌ Delete Project

Product Owner:

✔ Prioritize Backlog

✔ Accept Stories

Administrator:

✔ Everything

12. Notifications

Whenever something changes:

- Story assigned

- Status changed

- Comment added

- Bug reopened

Jira automatically notifies relevant team members.

This keeps everyone aligned without manual emails.

13. Healthcare Example

Hospital Management System

Project:

HMS

Components:

- Registration

- Billing

- Pharmacy

- Laboratory

- Radiology

- Appointment

- EMR

Versions:

- 1.0

- 1.1

- 2.0

14. AI Product Example

Medical Chatbot

Components:

- Chat Engine

- LLM Integration

- Prompt Library

- Conversation History

- Knowledge Base

- Analytics

Versions:

- MVP

- Beta

- General Availability (GA)

15. Best Practices

✔ Use meaningful project names.

✔ Keep project keys short (3–5 characters).

✔ Define components early.

✔ Plan releases using Versions.

✔ Use labels consistently (avoid duplicates like AI, Ai, artificial-intelligence).

✔ Review permissions regularly to protect sensitive data.

16. Common Mistakes

Mistake 1

Creating one giant Jira project for everything.

This becomes difficult to manage as products and teams grow.

Mistake 2

Not using Components.

Without Components, filtering by functional area becomes harder.

Mistake 3

Creating too many Labels.

Use a controlled vocabulary instead of dozens of similar labels.

Mistake 4

Giving everyone administrator access.

Follow the principle of least privilege—users should have only the permissions they need.

17. Interview Questions

Q1. What is a Jira Project?

Answer:

A Jira Project is a workspace used to organize and manage all work related to a product, application, or team.

Q2. Difference between Company-managed and Team-managed projects?

Answer:

Company-managed projects are centrally administered and suited for enterprise organizations. Team-managed projects are simpler and allow individual teams to manage their own configuration.

Q3. What are Components?

Answer:

Components are logical groupings within a project, typically representing modules or functional areas, such as Login, Reporting, or AI Extraction.

Q4. What are Versions in Jira?

Answer:

Versions (or Releases) are used to group issues planned for a specific software release, helping teams track release progress.

18. Mini Quiz

Q1.

Which project type is generally preferred in large enterprises?

A. Company-managed

B. Team-managed

Q2.

Which Jira feature is used to group issues by module?

A. Components

B. Sprint

C. Dashboard

Q3.

What is the purpose of a Project Key?

A. It uniquely identifies issues within a project.

B. It stores passwords.

C. It defines the sprint length.

Q4.

True or False:

A single issue can belong to only one label.

19. Practical Assignment

Design the Jira project structure for your AI Pharmacovigilance Platform.

Project

- Name: AI Pharmacovigilance Platform

- Key: AIPV

Components

- Login

- Dashboard

- Case Processing

- AI Extraction

- MedDRA Coding

- WHO Drug Coding

- Duplicate Detection

- Reports

- Admin

Versions

- 1.0 (Core Platform)

- 2.0 (AI Features)

- 3.0 (Advanced Analytics)

Labels

Choose five labels you would use consistently across the project (for example: AI, Compliance, Backend, Frontend, HighPriority).

20. Lesson Summary

Today we learned:

- A Jira Project is the container for all work related to a product or team.

- Company-managed and Team-managed projects serve different organizational needs.

- Scrum and Kanban templates support different ways of working.

- Components organize work by functional area.

- Versions help plan and track releases.

- Labels provide flexible categorization.

- Roles and permissions ensure secure and efficient collaboration.

Key Takeaways

- A well-configured Jira project improves collaboration and reporting.

- Enterprise organizations typically use Company-managed projects.

- Components represent functional modules; Versions represent releases.

- Labels should be used consistently to avoid confusion.

- Understanding project configuration is a valuable skill for Business Analysts and Product Managers.

Lesson 3: Jira Issue Types – Epic, Feature, Story, Task, Bug, Spike, Initiative & Sub-task (Masterclass)

Role Perspective: Business Analyst • Product Manager • Product Owner • Scrum Master

Industry Reality

One of the most common Jira interview questions:

"Explain the difference between Epic, Story, Task, Bug, and Sub-task in Jira."

Many beginners know Jira screens but don't understand how work is structured.

A good BA/Product Manager must know how to convert:

Business Vision → Product Roadmap → Epic → Feature → User Story → Task → Sub-task

Learning Objectives

By the end of this lesson, you will understand:

- Jira issue hierarchy.

- Purpose of every issue type.

- When to use each one.

- Epic vs Feature vs Story.

- Story vs Task.

- Bug vs Story.

- Spike.

- Initiative.

- Healthcare examples.

- AI Product examples.

- Interview questions.

1. What is a Jira Issue?

Simple Definition

In Jira, everything that needs to be tracked is called an Issue.

An issue can represent:

- A requirement.

- A feature.

- A bug.

- A research activity.

- A technical activity.

- A task.

Example:

AIPV-101

"Create AI Duplicate Detection"

This is an issue.

2. Jira Hierarchy

The complete hierarchy:

Initiative

|

|

Epic

|

Feature (Optional)

|

Story

|

------------------

|                |

Task             Bug

|

Sub-task

Different companies customize this hierarchy.

3. Initiative

What is an Initiative?

An Initiative is a very large business goal that contains multiple Epics.

Usually used in large organizations.

Simple Example

Business Goal:

"Digitize Pharmacovigilance Operations"

This is too large for one Epic.

It may contain:

Initiative:

Digital PV Transformation

|

|

Epic 1:

AI Case Processing

Epic 2:

Regulatory Reporting

Epic 3:

Safety Analytics

Epic 4:

Automation

When to use Initiative?

Use when:

- Enterprise-level planning.

- Multiple teams involved.

- Large transformation programs.

Example Companies

Large organizations like:

- Healthcare enterprises.

- Banks.

- Insurance companies.

often use Initiatives.

4. Epic

Definition

An Epic is a large body of work that delivers significant business value.

Usually takes multiple sprints.

Simple Analogy

Building a house:

Epic:

Build Kitchen

Stories:

- Install cabinets.

- Add sink.

- Install appliances.

AI Pharmacovigilance Example

Epic:

AI Case Processing

Contains:

Stories:

- Upload safety report.

- Extract patient information.

- Extract drug information.

- Detect duplicate cases.

- Generate case summary.

Epic Characteristics

Usually:

- Bigger than a story.

- Completed over several sprints.

- Has multiple related stories.

5. Feature

Definition

A Feature is a capability that provides value to users.

Some organizations use Features between Epic and Story.

Example:

Epic:

AI Case Processing

↓

Features:

- AI Data Extraction

- Duplicate Detection

- Auto Coding

↓

Stories:

"Extract patient age from report"

Feature vs Epic

| Epic | Feature |
| --- | --- |
| Larger | Smaller |
| Strategic | User capability |
| Multiple features | Multiple stories |

6. User Story

Definition

A User Story describes a user requirement.

Standard format:

As a <user>

I want <capability>

So that <business value>

Example:

AI PV Platform:

As a PV Specialist, I want AI to extract patient information from reports so that manual data entry is reduced.

Story Characteristics

A good story:

- Has clear user.

- Has value.

- Has acceptance criteria.

- Can fit into a sprint.

7. Task

Definition

A Task represents work that needs to be completed but may not directly represent user value.

Example:

Story:

Upload Safety Report

Tasks:

- Create database table.

- Build API endpoint.

- Configure file storage.

- Write validation logic.

Story vs Task

| Story | Task |
| --- | --- |
| User value | Work activity |
| Customer focused | Team focused |
| Has acceptance criteria | Technical details |

8. Bug

Definition

A Bug represents something that is not working as expected.

Example:

Bug:

"AI extraction incorrectly identifies patient age."

Bug contains:

- Description.

- Steps to reproduce.

- Expected result.

- Actual result.

- Severity.

- Priority.

Bug Example

Title:

Duplicate Detection showing false positives

Expected:

Only identical cases flagged

Actual:

Similar cases flagged incorrectly

9. Spike

Definition

A Spike is a research or investigation task.

Used when the team does not know the answer.

Example:

Question:

Can we use an LLM to automatically code MedDRA terms?

Create Spike:

"Evaluate LLM accuracy for MedDRA coding."

Spike Output:

- Research findings.

- Recommendation.

- Technical approach.

Healthcare AI Example

Spike:

"Evaluate GPT-based extraction vs traditional NLP for adverse event identification."

Team investigates before building.

10. Sub-task

Definition

A Sub-task breaks a Task or Story into smaller pieces.

Example:

Story:

Create Login Feature

↓

Tasks:

Backend Authentication

↓

Sub-tasks:

- Create API

- Add encryption

- Write unit tests

11. Complete AI Pharmacovigilance Jira Structure

Let's design a real backlog.

Initiative:

AI-Powered Drug Safety Platform

|

Epic:

AI Case Processing

|

Feature:

AI Data Extraction

|

Story:

As a PV Specialist,

I want AI to extract patient details

so that processing time reduces.

|

Tasks:

Build extraction API

Create UI upload screen

|

Sub-tasks:

Write API tests

Create database schema

12. Story vs Bug Example

Important interview topic.

Story

New capability:

Add AI duplicate detection.

Bug

Existing capability broken:

Duplicate detection stopped working after update.

13. Story vs Spike Example

Story:

Build MedDRA suggestion engine.

Spike:

Research whether AI can suggest MedDRA terms accurately.

14. Healthcare Example

Hospital Management System:

Epic

Patient Management

Stories

- Register patient.

- Update patient profile.

- Search patient history.

Tasks

- Create database.

- Design API.

Bugs

- Patient DOB validation error.

Spike

- Evaluate biometric authentication.

15. AI Product Example

AI Medical Chatbot:

Epic

AI Conversation Engine

Stories:

- User asks medical question.

- AI generates response.

- AI provides citations.

Tasks:

- Integrate LLM API.

- Store conversations.

Bug:

- Incorrect response formatting.

Spike:

- Compare GPT vs open-source models.

16. Common Mistakes

Mistake 1

Putting everything as Stories.

Example:

Wrong:

Story:
Create database table.

Better:

Task:
Create database table.

Mistake 2

Creating huge Stories.

Wrong:

Story:

"Build complete AI Platform"

Too large.

Break it down.

Mistake 3

Using Bugs for new requirements.

Bug:

Something broken.

Story:

Something new.

Mistake 4

Ignoring Spikes.

Teams waste time building wrong solutions.

17. Best Practices

✔ Keep Epics aligned with business outcomes.

✔ Write Stories from user perspective.

✔ Use Tasks for implementation work.

✔ Use Bugs for defects.

✔ Use Spikes for uncertainty.

✔ Keep hierarchy clean.

18. Interview Questions

Q1. Difference between Epic and Story?

Answer:

An Epic is a large body of work containing multiple Stories. A Story represents a smaller user requirement that can usually be completed within a sprint.

Q2. Difference between Story and Task?

Answer:

Stories represent user value, while Tasks represent activities required to complete work.

Q3. What is a Spike?

Answer:

A Spike is a time-boxed research activity used to investigate unknowns before implementation.

Q4. What is a Bug?

Answer:

A Bug represents a defect where actual behavior differs from expected behavior.

19. Mini Quiz

Q1.

Which Jira issue represents a large business capability?

A. Epic

B. Bug

C. Sub-task

Q2.

Researching whether an AI model can solve a problem is:

A. Spike

B. Bug

C. Task

Q3.

A database creation activity is usually:

A. Task

B. Story

C. Epic

Q4.

True or False:

A Bug represents a new feature request.

20. Practical Assignment

Create Jira hierarchy for your AI Pharmacovigilance Platform.

Initiative

Digital Drug Safety Transformation

Epics

- User Management

- AI Case Processing

- MedDRA Coding

- Duplicate Detection

- Compliance Reporting

For each Epic create:

- 3 Features

- 5 User Stories

- 3 Tasks

- 2 Bugs

- 1 Spike

21. Lesson Summary

Today we learned:

- Jira organizes work through different issue types.

- Initiative represents strategic goals.

- Epics represent large business capabilities.

- Features represent user capabilities.

- Stories represent user requirements.

- Tasks represent implementation work.

- Bugs represent defects.

- Spikes investigate uncertainty.

- Sub-tasks break work into smaller pieces.

Key Takeaways

- Epic = Big business outcome

- Feature = Capability

- Story = User need

- Task = Work required

- Bug = Something broken

- Spike = Learn before building

- Good Jira hierarchy creates clarity across business and technology teams

1. Jira Fundamentals

1.1 What is Jira?

Simple Explanation

Jira is an Agile project management and issue tracking tool used by teams to:

- Plan work

- Manage requirements

- Track development

- Manage bugs

- Run sprints

- Monitor releases

- Measure team performance

Think of Jira as the command center of an Agile software team.

Real-Life Analogy

Imagine building a hospital.

You need to track:

- Building construction

- Electrical work

- Equipment installation

- Inspection

- Approvals

A project manager uses a board.

Jira is that board for software development.

Technical Definition

Jira is a workflow-based issue management platform created by Atlassian.

It supports:

- Scrum

- Kanban

- Agile reporting

- Requirement management

- Defect tracking

- Release planning

2. Jira Project

What is a Jira Project?

A Jira Project is a container that stores all work related to a product or initiative.

Example:

AI Pharmacovigilance Platform

Jira Project:

AIPV

Inside:

AIPV

├── Epics

├── Stories

├── Tasks

├── Bugs

├── Sprints

├── Releases

├── Reports

Project Types

1. Scrum Project

Used when work happens in iterations.

Example:

AI Platform Development

Sprint 1:
Login + User Management

Sprint 2:
Case Upload

Sprint 3:
AI Extraction

2. Kanban Project

Used when work flows continuously.

Example:

PV Support Team

New Case Request

↓

Analysis

↓

Review

↓

Completed

Company Managed vs Team Managed

Company Managed

Used by enterprises.

Example:

Large Pharma Company

Advantages:

- Standard workflows

- Central governance

- Better reporting

Team Managed

Used by:

- Startups

- Small teams

Advantages:

- Easy setup

- Team controls configuration

3. Jira Issue Types

Everything in Jira is called an Issue.

Hierarchy:

Initiative

↓

Epic

↓

Feature

↓

Story

↓

Task/Bug

↓

Sub-task

Initiative

Large business goal.

Example:

Digital Drug Safety Transformation

Contains:

- AI Case Processing

- Regulatory Reporting

- Safety Analytics

Epic

Large functionality.

Example:

Epic:

AI Case Processing

Contains:

- Upload cases

- Extract data

- Duplicate detection

Feature

User capability.

Example:

Feature:

AI Data Extraction

User Story

Represents user need.

Format:

As a <user>

I want <feature>

So that <benefit>

Example:

As a PV Specialist

I want AI to extract patient details

So that manual entry time decreases.

Task

Technical activity.

Example:

Create database table

Build API

Configure storage

Bug

Something broken.

Example:

AI extraction gives wrong patient age.

Spike

Research activity.

Example:

Evaluate GPT model accuracy for MedDRA coding.

4. Jira Scrum Board

What is a Scrum Board?

A visual representation of sprint work.

Example:

SPRINT BOARD

TO DO

|

|

IN PROGRESS

|

|

TESTING

|

|

DONE

Scrum Board Components

Backlog

Future work.

Example:

AI Extraction Story

MedDRA Coding Story

Reporting Story

Active Sprint

Current sprint work.

Example:

Sprint 5

Goal:

"Improve AI case processing"

Scrum Board Columns

Typical workflow:

Backlog

↓

To Do

↓

Development

↓

Code Review

↓

Testing

↓

Done

Sprint

A fixed period where the team completes selected work.

Usually:

- 1 week

- 2 weeks

- 3 weeks

- 4 weeks

Most companies use:

2 weeks

Sprint Example

Sprint Goal:

"Enable AI extraction of safety reports"

Stories:

- Upload PDF

- Extract patient data

- Extract drug data

5. Kanban Board

What is Kanban?

Kanban manages continuous workflow.

No fixed sprint.

Example:

PV Support Team:

New Cases

↓

Processing

↓

Medical Review

↓

Submitted

↓

Closed

Kanban Concepts

WIP Limit

Work In Progress limit.

Example:

Testing column:

Maximum 5 items.

Why?

To prevent overload.

Scrum vs Kanban

| Scrum | Kanban |
| --- | --- |
| Sprint based | Continuous flow |
| Sprint planning | Pull work |
| Velocity | Cycle time |
| Scrum Master | Flow manager |
| Product backlog | Kanban backlog |

6. Sprint Management

Sprint lifecycle:

Backlog

↓

Sprint Planning

↓

Sprint Execution

↓

Daily Scrum

↓

Sprint Review

↓

Retrospective

↓

Next Sprint

Sprint Planning

Team decides:

What can we complete?

Example:

Capacity:

40 story points

Selected:

35 points

Daily Scrum

15-minute meeting.

Questions:

- What did I complete?

- What will I do today?

- Any blockers?

Sprint Review

Demonstrate completed work.

Audience:

- Product Owner

- Stakeholders

- Customers

Sprint Retrospective

Discuss:

What went well?

What didn't?

What should improve?

7. Backlog Management

What is Product Backlog?

A prioritized list of everything needed in the product.

Example:

High Priority

AI Extraction

Duplicate Detection

MedDRA Coding

Low Priority

Dark Mode

Custom Themes

Backlog Activities

Refinement

Team:

- Clarifies stories

- Adds acceptance criteria

- Estimates effort

Prioritization

Methods:

MoSCoW

Must Have

Should Have

Could Have

Won't Have

RICE

Formula:

Reach × Impact × Confidence

--------------------------

Effort

Value vs Effort

High value + Low effort = Do first

8. Roadmaps & Releases

Jira Roadmap

Shows product direction.

Example:

2026 Q1

User Management

2026 Q2

AI Extraction

2026 Q3

Analytics

Releases

A release is a version delivered to users.

Example:

Version 1.0

Features:

Login

Case Processing

Dashboard

Release Management Flow

Stories Completed

↓

Testing

↓

Release Candidate

↓

Production

↓

Release Notes

9. Jira Dashboards & Reports

Dashboards show project health.

Important Jira Reports

Burndown Chart

Shows remaining work.

Example:

Remaining Points

50 |

40 |

30 |

20 |

10 |

0 -------------

Sprint Days

Velocity Chart

Shows team capacity.

Example:

Sprint 1:

35 points

Sprint 2:

40 points

Sprint 3:

42 points

Average:

39 points

Cumulative Flow Diagram

Shows workflow health.

Backlog

████████

Development

████

Testing

██

Sprint Report

Shows:

- Completed work

- Incomplete work

- Carryover

10. Advanced Jira

Workflows

Workflow defines how issues move.

Example:

OPEN

↓

IN PROGRESS

↓

TESTING

↓

DONE

Custom Workflow Example

Healthcare:

Draft

↓

Medical Review

↓

QA Review

↓

Regulatory Submission

↓

Approved

Permissions

Control access.

Example:

Developer:

Can edit code tasks

Cannot delete project

Product Owner:

Can prioritize backlog

Admin:

Full control

Automation

Jira can automate repetitive work.

Examples:

When Bug created:

↓

Automatically assign QA

When Story completed:

↓

Notify Product Owner

When Sprint starts:

↓

Update status

11. Jira for Business Analysts

A BA uses Jira daily for:

Requirement Management

Create:

- Epics

- Features

- User Stories

User Story Writing

Example:

Title:

AI Extract Patient Information

Description:

As a PV Specialist,

I want AI extraction,

so that processing time reduces.

Acceptance Criteria:

Given PDF uploaded

When AI processes

Then patient details displayed

Backlog Refinement

BA helps:

- Clarify requirements

- Answer questions

- Update acceptance criteria

Sprint Planning

BA supports:

- Requirement discussion

- Dependency identification

UAT Support

BA verifies:

Requirement:

↓

Story

↓

Testing

↓

Acceptance

12. End-to-End AI Pharmacovigilance Project in Jira

Now let's design a real project.

Jira Project

Name:

AI Pharmacovigilance Platform

Key:

AIPV

Initiative

Digital Drug Safety Transformation

Epics

Epic 1

User Management

Stories:

- Login

- Role Management

- User Permissions

Epic 2

Case Processing

Stories:

- Upload ICSR

- Validate Case

- Process Case

Epic 3

AI Extraction

Stories:

- Extract Patient Data

- Extract Drug Information

- Extract Adverse Events

Epic 4

MedDRA Coding

Stories:

- Suggest Coding

- Validate Coding

Epic 5

Duplicate Detection

Stories:

- Compare Cases

- Flag Duplicates

Epic 6

Compliance Reporting

Stories:

- Generate Reports

- Regulatory Dashboard

Sprint Example

Sprint 1 Goal

Build Foundation

Stories:

- Login

- User Roles

- Dashboard

Sprint 2 Goal

Enable Case Processing

Stories:

- Upload Report

- Case Validation

Sprint 3 Goal

AI Capability

Stories:

- AI Extraction

- Duplicate Detection

Jira Traceability

Complete chain:

Business Goal

↓

Initiative

↓

Epic

↓

Story

↓

Task

↓

Code

↓

Test

↓

Release

Common Jira Interview Questions

Q1. Difference between Epic and Story?

Epic is large work; Story is a smaller user requirement.

Q2. Scrum vs Kanban board?

Scrum uses sprints; Kanban uses continuous flow.

Q3. What is Velocity?

Amount of story points completed by a team in a sprint.

Q4. What is Backlog Refinement?

Activity where team clarifies and prepares future stories.

Q5. What is a Jira Workflow?

A sequence of statuses through which an issue moves.

Final Jira Cheat Sheet

| Concept | Meaning |
| --- | --- |
| Project | Product workspace |
| Epic | Large feature group |
| Story | User requirement |
| Task | Work item |
| Bug | Defect |
| Spike | Research |
| Sprint | Time-boxed iteration |
| Backlog | Future work |
| Board | Visual workflow |
| Release | Delivered version |
| Dashboard | Project visibility |
| Workflow | Issue movement rules |

Chapter 1 – Jira Fundamentals

What is Jira?

Jira is a project management and issue tracking software developed by Atlassian.

Initially it was built for bug tracking.

Today it manages

- Software Development

- Product Development

- Business Projects

- Marketing

- HR

- Operations

- AI Projects

Almost every product company uses Jira.

Examples

Amazon

Google

Microsoft

Adobe

Spotify

Salesforce

Flipkart

Paytm

Swiggy

Why Companies Use Jira?

Without Jira

Developer says

"I'm working on login."

Tester says

"I didn't receive login."

Manager says

"When will it finish?"

Nobody knows.

With Jira

Everything is visible

Task owner

Status

Priority

Sprint

Deadline

Comments

History

Attachments

Reports

Jira Workflow

Idea

↓

Requirement

↓

Story

↓

Development

↓

Testing

↓

Deployment

↓

Done

Every step is tracked.

Jira Terminology

| Term | Meaning |
| --- | --- |
| Issue | Any work item |
| Project | Collection of issues |
| Sprint | 2-week development cycle |
| Backlog | Pending work |
| Epic | Large feature |
| Story | User requirement |
| Task | Generic work |
| Bug | Defect |
| Board | Visual task board |
| Workflow | Issue life cycle |
| Release | Version delivered |

Jira Products

Jira Software

Software development

Scrum

Kanban

Agile teams

Jira Work Management

Business teams

HR

Finance

Marketing

Jira Service Management

IT Support

Customer Support

Incident Management

Jira Deployment Types

Cloud

Hosted by Atlassian

Most companies use this.

Server

Installed locally

Legacy

Data Center

Large enterprises

Anatomy of a Jira Issue

Every issue contains

Issue Key

Example

PV-101

Summary

Fix duplicate case detection

Description

Complete requirement

Priority

High

Status

In Progress

Reporter

BA

Assignee

Developer

Labels

AI

Safety

PV

Comments

Team discussion

Attachments

Mockups

Documents

Jira Navigation

Projects

Boards

Backlog

Roadmaps

Dashboards

Filters

Reports

Apps

Settings

Chapter 2 – Jira Projects

What is a Project?

Project is a workspace where all work is stored.

Example

Project

AI Pharmacovigilance

Everything related goes here.

Project Types

Software Project

Business Project

Service Project

Company Managed vs Team Managed

Company Managed

Used by enterprises.

Central administration.

Shared workflows.

Shared issue types.

Standardized.

Team Managed

Small teams

Flexible

Independent settings

Easy to create

Example Project Structure

AI Pharmacovigilance

Epic

↓

Drug Safety Automation

↓

Story

Upload ICSR PDF

↓

Task

Create OCR API

↓

Subtask

Write OCR parser

Chapter 3 – Issue Types

Issue Types define different kinds of work.

Epic

Large feature

Example

AI Case Intake System

Contains

20–100 Stories

Duration

2–6 months

Story

User requirement

Example

"As a Safety Officer,

I want AI to extract patient age

so that I save manual effort."

Task

General work

Example

Create Database

Setup AWS

Create UI

Bug

Software defect

Example

Patient gender extracted incorrectly

Priority

High

Spike

Research task

Example

Research OpenAI API

Research OCR accuracy

Research MedDRA mapping

Sub-task

Small work

Example

Story

Upload PDF

Subtasks

Design UI

Backend API

Validation

Testing

Deployment

Relationship

Epic

↓

Story

↓

Task

↓

Subtask

Bug

can appear anywhere.

Chapter 4 – Scrum Boards

Scrum is used when work is delivered in fixed iterations.

Usually

2 Weeks

Scrum Workflow

Backlog

↓

Sprint Planning

↓

Development

↓

Testing

↓

Review

↓

Retrospective

↓

Next Sprint

Scrum Board Columns

To Do

↓

In Progress

↓

Code Review

↓

Testing

↓

Done

Scrum Roles

Product Owner

Defines priorities

Scrum Master

Removes blockers

Development Team

Builds product

QA

Tests

BA

Clarifies requirements

Scrum Events

Sprint Planning

Daily Stand-up

Sprint Review

Sprint Retrospective

Chapter 5 – Kanban Boards

Kanban has no Sprint.

Continuous delivery.

Columns

To Do

↓

In Progress

↓

Review

↓

Done

WIP Limits

Maximum tasks allowed

Example

In Progress = 3

Cannot move 4th task.

Best for

Support

Maintenance

Operations

Healthcare

Marketing

Chapter 6 – Sprint Management

Sprint

Fixed development cycle

Usually

2 Weeks

Sprint Activities

Planning

Task Assignment

Development

Testing

Demo

Retrospective

Sprint Metrics

Velocity

Burndown Chart

Sprint Report

Completion %

Sprint Planning Questions

What will we build?

Who will build?

How long?

Dependencies?

Risks?

Chapter 7 – Backlog Management

Backlog

List of future work.

Contains

Stories

Tasks

Bugs

Research

Technical debt

Backlog Refinement

Split large stories

Estimate effort

Prioritize

Remove duplicates

Clarify acceptance criteria

Prioritization Techniques

MoSCoW

Must

Should

Could

Won't

RICE

Reach

Impact

Confidence

Effort

WSJF

Weighted Shortest Job First

Chapter 8 – Roadmaps & Releases

Roadmap

Long-term product plan

Example

Q1

Login

Q2

AI Extraction

Q3

Automation

Q4

Analytics

Release

Version delivered to users.

Example

Version 1.0

Basic AI

Version 2.0

OCR

Version 3.0

Signal Detection

Release Checklist

Development Complete

Testing Passed

Documentation

Approval

Deployment

Chapter 9 – Dashboards & Reports

Dashboard

Visual summary

Widgets

Assigned to Me

Created vs Resolved

Pie Chart

Sprint Health

Velocity

Average Age

Filter Results

Reports

Burndown

Burnup

Velocity

Control Chart

Cumulative Flow

Sprint Report

Version Report

Epic Report

Chapter 10 – Advanced Jira

Workflows

Example

Open

↓

Analysis

↓

Development

↓

Code Review

↓

QA Testing

↓

UAT

↓

Done

Permissions

Who can

Create Issue

Delete Issue

Edit

Assign

Transition

Close Sprint

Release Version

Automation

Example Rules

When Bug Created

↓

Assign QA

When Story Completed

↓

Notify Product Manager

When Sprint Ends

↓

Generate Report

When Priority = Critical

↓

Send Slack Notification

Custom Fields

Business Value

Risk Score

Customer

Drug Name

AI Confidence

Components

Backend

Frontend

AI

Database

Validation

Labels

AI

Healthcare

PV

Urgent

Filters (JQL)

Examples

project = PV

status = "In Progress"

assignee = currentUser()

priority = Highest

type = Bug

Sprint = 15

labels = AI

Chapter 11 – Jira for Business Analysts

Business Analyst Responsibilities

Requirement Gathering

Writing Stories

Acceptance Criteria

Sprint Planning

Stakeholder Communication

Backlog Grooming

UAT

Documentation

Example Story

Title

Upload ICSR PDF

Description

User uploads safety case.

System extracts information.

Acceptance Criteria

PDF uploads successfully

OCR starts automatically

Patient Name extracted

Drug Name extracted

Confidence Score shown

Error handled

Definition of Ready

Requirement Clear

Mockup Ready

Acceptance Criteria Written

Dependencies Known

Estimated

Definition of Done

Code Complete

QA Passed

UAT Passed

Documentation Updated

Merged

Released

Chapter 12 – End-to-End AI Pharmacovigilance Project in Jira

Imagine you're building an AI system that automates Individual Case Safety Report (ICSR) processing for a pharmaceutical company.

Project: AI Pharmacovigilance Automation

Epic 1: AI Case Intake

- Story: Upload ICSR PDF

- Story: Validate file format

- Task: Build OCR API

- Task: Integrate cloud storage

Epic 2: Data Extraction

- Story: Extract patient demographics

- Story: Extract suspect drug

- Story: Extract adverse event

- Spike: Evaluate OCR engines

- Bug: Incorrect age extraction

Epic 3: Medical Coding

- Story: Map adverse events to MedDRA

- Story: Map drugs to WHO Drug Dictionary

- Task: Confidence score calculation

Epic 4: Case Validation

- Story: Detect missing mandatory fields

- Story: Flag duplicate cases

- Task: Validation rule engine

Epic 5: AI Review

- Story: Display extracted data for medical reviewer

- Story: Allow manual corrections

- Task: Audit trail implementation

Epic 6: Reporting & Compliance

- Story: Generate CIOMS/E2B reports

- Story: Export validated cases

- Task: Submission workflow

- Bug: Incorrect report formatting

Example Sprint Plan

Sprint 1

- Project setup

- User authentication

- PDF upload

- Basic OCR integration

Sprint 2

- Patient and drug extraction

- Adverse event extraction

- Initial validation

Sprint 3

- Medical coding

- Duplicate detection

- Reviewer interface

Sprint 4

- Reporting

- Compliance checks

- Performance optimization

- UAT and production release

Industry Interview Questions

- What is Jira, and why is it used?

- Explain the difference between an Epic, Story, Task, Bug, Spike, and Sub-task.

- What is the difference between Scrum and Kanban?

- How do you prioritize a backlog?

- What is Sprint Planning, and who participates?

- What is the Definition of Ready (DoR) and Definition of Done (DoD)?

- What is JQL? Write three example queries.

- What are Jira workflows, statuses, transitions, and permissions?

- What dashboards and reports do you use to track project health?

- As a Business Analyst, how would you convert business requirements into user stories and acceptance criteria?

- How would you organize an end-to-end AI Pharmacovigilance project in Jira using epics, stories, tasks, bugs, and releases?

Remaining Agile Tools – Quick Masterclass

Covered:

✅ Jira (Detailed)
✅ Confluence (Detailed)

Remaining:

- Azure DevOps

- ClickUp

- Monday.com

- Trello

- Notion

- Miro

- Figma

- GitHub Projects

1. Azure DevOps

What is Azure DevOps?

Azure DevOps is Microsoft's complete software development platform.

It combines:

- Agile planning

- Source code management

- CI/CD deployment

- Testing

- Monitoring

Simple Analogy

Jira + GitHub + Jenkins + Testing tools combined.

Main Components

Azure DevOps

|

├── Boards

├── Repos

├── Pipelines

├── Test Plans

├── Artifacts

Azure Boards

Equivalent to Jira.

Used for:

- Epics

- Features

- User Stories

- Tasks

- Bugs

- Sprint Planning

Example:

AI Pharmacovigilance:

Epic:

AI Case Processing

Feature:

Data Extraction

User Story:

Extract patient information

Azure Repos

Like GitHub.

Stores:

- Source code

- Branches

- Pull requests

Azure Pipelines

Used for CI/CD.

Example:

Developer commits code

↓

Pipeline runs tests

↓

Build application

↓

Deploy

Azure Test Plans

Used for:

- Test cases

- Manual testing

- User acceptance testing

Azure DevOps vs Jira

| Jira | Azure DevOps |
| --- | --- |
| Agile management | Full DevOps platform |
| Strong PM tool | Strong engineering tool |
| Popular in many industries | Popular in Microsoft ecosystem |
| Integrates with GitHub | Built-in repositories |

Healthcare Example

Pharma company:

Azure DevOps manages:

- Application development

- Testing

- Deployment

- Compliance tracking

Interview Question

Q: Jira vs Azure DevOps?

Answer:

Jira is primarily an Agile project management tool, while Azure DevOps provides Agile management plus complete development lifecycle capabilities including code repositories and CI/CD.

2. ClickUp

What is ClickUp?

ClickUp is an all-in-one productivity and project management tool.

Used by:

- Startups

- Marketing teams

- Product teams

Features

- Tasks

- Docs

- Goals

- Dashboards

- Time tracking

- Automation

Structure

Workspace

↓

Space

↓

Folder

↓

List

↓

Task

Example

AI Product Team:

Space:

AI Platform

Lists:

- Development

- Research

- Marketing

Advantages

✔ Easy UI

✔ Flexible

✔ Good dashboards

✔ Less complex than Jira

Disadvantages

❌ Less common in large enterprises

Interview Point

Know it, but Jira experience carries more weight.

3. Monday.com

What is Monday?

A visual work management platform.

Popular for:

- Project tracking

- Operations

- Business teams

Main Idea

Everything is organized like spreadsheets.

Example:

| Task | Owner | Status | Date |
| --- | --- | --- | --- |
| AI Model Testing | John | In Progress | July |

Used By

- Product teams

- Operations teams

- Marketing teams

Healthcare Example

Clinical Trial Management:

Trial

↓

Sites

↓

Patient Recruitment

↓

Monitoring

Advantages

✔ Very visual

✔ Easy adoption

✔ Good dashboards

Disadvantages

❌ Less Agile depth than Jira

4. Trello

What is Trello?

Simple Kanban board tool.

Owned by Atlassian.

Structure

Board

↓

Lists

↓

Cards

Example:

AI Project

TO DO

[Create Model]

[Design UI]

DOING

[API Development]

DONE

[Testing]

Best For

- Small teams

- Personal productivity

- Simple workflows

Limitations

❌ Not suitable for complex enterprise Agile.

Interview Question

Q: Difference between Jira and Trello?

Answer:

Trello is a simple Kanban task management tool, while Jira supports complex Agile processes, Scrum, reporting, workflows, and enterprise requirements.

5. Notion

What is Notion?

A workspace combining:

- Documentation

- Databases

- Notes

- Project tracking

Think:

Confluence + Trello + Google Docs

Used For

- Product documentation

- Knowledge management

- Roadmaps

- Team wiki

Example:

AI Product Documentation:

AI Knowledge Base

├── Product Vision

├── Research Notes

├── Prompt Library

├── Meeting Notes

Advantages

✔ Beautiful documentation

✔ Flexible

✔ Easy for startups

Disadvantages

❌ Less enterprise workflow control

6. Miro

What is Miro?

A digital whiteboard collaboration tool.

Used for:

- Workshops

- Brainstorming

- User journeys

- Process mapping

Real-Life Analogy

A virtual meeting room whiteboard.

Common Uses

User Journey Mapping

Example:

Patient Journey:

Patient

↓

Search Doctor

↓

Book Appointment

↓

Consultation

↓

Prescription

Business Analyst Usage

BA uses Miro for:

- Requirement workshops

- Process flows

- Brainstorming

- Stakeholder sessions

Healthcare Example

Pharmacovigilance workflow:

Drug Event Report

↓

Validation

↓

Medical Review

↓

Regulatory Submission

7. Figma

What is Figma?

A UI/UX design collaboration tool.

Used to create:

- Wireframes

- Mockups

- Prototypes

Simple Example

Before developers build:

Designer creates:

Login Screen

Dashboard

Case Processing Screen

in Figma.

BA/Product Manager Usage

You use Figma to:

- Understand user flows

- Review designs

- Provide feedback

- Create prototypes

Healthcare Example

AI PV Platform:

Designer creates:

Upload Safety Case Screen

↓

AI Extraction Result Screen

↓

Review Screen

8. GitHub Projects

What is GitHub Projects?

Project management features inside GitHub.

Used mainly by engineering teams.

Features

- Boards

- Issues

- Pull Requests

- Roadmaps

Structure:

Repository

↓

Issues

↓

Projects Board

↓

Development

Example

Developer creates:

Issue:

"Build MedDRA API"

↓

Developer codes

↓

Pull Request

↓

Review

↓

Merge

GitHub Projects vs Jira

| GitHub Projects | Jira |
| --- | --- |
| Developer focused | Business + Development |
| Code linked naturally | Requirement focused |
| Lightweight | Enterprise Agile |

Tool Comparison Summary

| Tool | Main Purpose | Importance |
| --- | --- | --- |
| Jira | Agile project management | ⭐⭐⭐⭐⭐ |
| Confluence | Documentation | ⭐⭐⭐⭐⭐ |
| Azure DevOps | Dev + Agile lifecycle | ⭐⭐⭐⭐ |
| GitHub Projects | Developer workflow | ⭐⭐⭐ |
| Miro | Collaboration/workshops | ⭐⭐⭐ |
| Figma | UI/UX design | ⭐⭐⭐ |
| Notion | Documentation/productivity | ⭐⭐ |
| ClickUp | Project management | ⭐⭐ |
| Monday | Business operations | ⭐⭐ |
| Trello | Simple Kanban | ⭐⭐ |

1. Azure DevOps (ADO)

What is Azure DevOps?

Azure DevOps (ADO) is Microsoft's all-in-one platform for software development and DevOps.

It combines:

- Project Management

- Source Code

- CI/CD Pipelines

- Testing

- Package Management

Think of it as:

Jira + GitHub + Jenkins + Test Management in one platform

Main Modules

Azure Boards

- Agile Planning

- Sprint Planning

- Backlog

- User Stories

- Bugs

(Similar to Jira)

Azure Repos

Git repository

Stores source code.

(Similar to GitHub)

Azure Pipelines

CI/CD Automation

Automatically

Developer pushes code

↓

Build

↓

Test

↓

Deploy

Azure Test Plans

Manual Testing

Test Cases

Regression Testing

Bug Tracking

Azure Artifacts

Stores packages

Example

Python

Java

Node.js

NuGet

Who Uses It?

Microsoft ecosystem companies

Large Enterprises

Banking

Healthcare

Insurance

Government

BA Responsibilities

Create User Stories

Manage Sprint

Track Bugs

Monitor Progress

Advantages

✔ Integrated platform

✔ Strong DevOps

✔ Enterprise Security

Disadvantages

Complex

Less beginner-friendly than Jira

2. ClickUp

What is ClickUp?

ClickUp is an all-in-one productivity platform.

Used by

Startups

Marketing

Operations

Product Teams

Features

Tasks

Documents

Goals

Dashboards

Whiteboards

Chat

Time Tracking

Automation

Views

List

Board

Calendar

Timeline

Gantt

Table

Mind Map

Best For

Small to Medium Companies

Agencies

Remote Teams

Advantages

Easy

Beautiful UI

Highly customizable

Affordable

Limitation

Less powerful than Jira for software development.

3. Monday.com

What is Monday?

A visual work management platform.

Focuses on

Business workflows

Project tracking

Team collaboration

CRM

Marketing

HR

Features

Boards

Automations

Dashboards

Forms

Timeline

Calendar

Dependencies

Best For

Marketing

HR

Sales

Operations

Business Teams

Not Ideal For

Complex software development.

4. Trello

What is Trello?

Simple Kanban board.

Developed by Atlassian.

Structure

Workspace

↓

Board

↓

Lists

↓

Cards

Example

To Do

↓

Doing

↓

Testing

↓

Done

Card Contains

Description

Checklist

Comments

Attachments

Due Date

Labels

Members

Best For

Personal projects

Small teams

Students

Freelancers

Limitation

No advanced Agile features.

5. Notion

What is Notion?

A documentation and knowledge management platform.

Think of it as

Word

Excel

Wiki

Notes

Database

Uses

Documentation

Meeting Notes

Product Requirements (PRD)

Knowledge Base

Roadmaps

Personal Notes

Task Management

BA Usage

Write

BRD

FRD

PRD

Meeting Minutes

Research

Common Templates

Wiki

Sprint Notes

Requirement Docs

Decision Log

Product Roadmap

Limitation

Not a complete Agile management tool.

6. Miro

What is Miro?

Online collaborative whiteboard.

Used for brainstorming.

Used For

User Journey

Customer Journey

Mind Maps

Flowcharts

Wireframes

Sprint Planning

Architecture Diagrams

Retrospectives

BA Usage

Requirement workshops

Process Mapping

Stakeholder Discussion

Brainstorming

Common Diagrams

User Flow

Swimlane

Journey Map

Affinity Diagram

Impact Mapping

7. Figma

What is Figma?

UI/UX Design Tool.

Used to design applications before development.

Used By

UI Designers

UX Designers

Product Managers

Business Analysts

Developers

What Can Be Designed?

Website

Mobile App

Dashboard

Prototype

Wireframe

Design System

BA Usage

Review Designs

Give Feedback

Validate Requirements

Discuss User Flow

Developer Handoff

Figma

↓

Developer

↓

HTML/CSS

↓

Application

Interview Point

BA doesn't create beautiful UI.

BA validates whether design satisfies business requirements.

8. GitHub Projects

What is GitHub Projects?

Project management inside GitHub.

Useful for software teams.

Features

Kanban Board

Issues

Milestones

Labels

Automation

Roadmaps

Structure

Repository

↓

Issues

↓

Project Board

↓

Pull Request

↓

Release

BA Usage

Track Features

Track Bugs

Monitor Releases

Review Progress

Best For

Open-source projects

Development teams

Startups

Limitation

Not as feature-rich as Jira.

Tool Comparison

| Tool | Primary Purpose | Best For | Popularity |
| --- | --- | --- | --- |
| Jira | Agile Project Management | Software Development | ⭐⭐⭐⭐⭐ |
| Azure DevOps | Agile + DevOps | Enterprise & Microsoft Stack | ⭐⭐⭐⭐⭐ |
| ClickUp | Productivity & Task Management | Startups, SMBs | ⭐⭐⭐⭐ |
| Monday.com | Business Workflow Management | HR, Marketing, Operations | ⭐⭐⭐⭐ |
| Trello | Simple Kanban Boards | Small Teams, Personal Projects | ⭐⭐⭐⭐ |
| Notion | Documentation & Knowledge Base | Notes, PRDs, Wikis | ⭐⭐⭐⭐⭐ |
| Miro | Whiteboarding & Brainstorming | Workshops, Process Design | ⭐⭐⭐⭐⭐ |
| Figma | UI/UX Design & Prototyping | Product & Design Teams | ⭐⭐⭐⭐⭐ |
| GitHub Projects | Development Task Tracking | Developers & Open Source | ⭐⭐⭐⭐ |

Typical Tool Stack in a Product Company

| Activity | Tool |
| --- | --- |
| Agile Project Management | Jira / Azure DevOps |
| Requirements (PRD, BRD, FRD) | Notion / Confluence |
| UI/UX Design | Figma |
| Brainstorming & Process Mapping | Miro |
| Source Code & Version Control | GitHub |
| Sprint & Bug Tracking | Jira / Azure DevOps |
| CI/CD | Azure DevOps Pipelines / GitHub Actions |
| Team Communication | Slack / Microsoft Teams |
| Documentation | Confluence / Notion |

Interview Cheat Sheet (30-Second Summary)

- Jira → Industry-standard Agile project management for software teams.

- Azure DevOps → Microsoft's integrated platform for Agile, Git, testing, and CI/CD.

- ClickUp → Flexible all-in-one productivity and task management tool.

- Monday.com → Visual workflow management for business teams.

- Trello → Lightweight Kanban board for simple task tracking.

- Notion → Documentation, wikis, notes, and product requirement management.

- Miro → Collaborative online whiteboard for brainstorming and process mapping.

- Figma → UI/UX design and interactive prototyping tool.

- GitHub Projects → Project tracking integrated with GitHub repositories and issues.