Lesson 1: Business Case & Feasibility Analysis (Masterclass)

1. Why This Topic Matters for a Business Analyst

Many beginners think:

"BA receives requirements and writes documents."

That is a junior BA mindset.

Industry BA works earlier:

Business Problem → Opportunity → Business Case → Feasibility → Requirements → Solution

Example:

A pharmaceutical company says:

"We want an AI system to detect adverse drug reactions automatically."

A junior BA asks:

"What fields should the form contain?"

A senior BA asks:

"Why do we need this system? What business problem exists? What value will AI create? Is it feasible?"

2. What is a Business Case?

A Business Case is a document that explains:

"Why should the organization invest money, time, and resources into this initiative?"

It answers:

- Why are we doing this?

- What problem are we solving?

- What benefits will we get?

- How much will it cost?

- What risks exist?

- Should we proceed or not?

Simple Formula

Business Case

=

Problem

+

Opportunity

+

Solution Options

+

Cost

+

Benefits

+

Risk

+

Recommendation

3. Business Case vs Requirement Document

Many BA beginners confuse these.

| Business Case | Requirement Document |
| --- | --- |
| Explains WHY | Explains WHAT |
| Created before project approval | Created after approval |
| Business focused | Solution focused |
| Used by executives | Used by project teams |
| Contains ROI | Contains features/functions |

Example:

Business Case

Problem:

Pharmacovigilance team manually reviews 50,000 safety reports monthly.

Impact:

- 30 days processing time

- High operational cost

- Risk of delayed reporting

Proposal:

AI-powered adverse event detection platform

Expected benefit:

- Reduce review time by 70%

- Improve compliance

Requirement Document

Functional requirement:

System shall classify adverse event reports into seriousness categories.

4. Components of a Business Case

A professional BA business case usually contains:

Section 1: Executive Summary

One-page overview.

Example:

Project:

AI Pharmacovigilance Intelligence Platform

Objective:

Reduce manual adverse event review using AI.

Expected Outcome:

Decrease processing time from 30 days to 10 days.

Section 2: Business Problem Statement

A good BA defines the problem clearly.

Bad:

"We need AI."

Good:

"The pharmacovigilance team currently spends 60% of its time manually reviewing incoming safety reports, causing delays in signal detection."

Problem Statement Template

Currently:

Who is affected?

What problem exists?

How often does it occur?

What is the business impact?

Why solve now?

Section 3: Current State Analysis (AS-IS)

BA documents current process.

Example:

Current ADR processing:

Doctor Report

|

↓

Safety Associate Review

|

↓

Manual Coding

|

↓

Medical Review

|

↓

Regulatory Submission

Problems:

- Manual entry errors

- Slow processing

- Duplicate work

Section 4: Future State (TO-BE)

After improvement:

ADR Report

|

↓

AI NLP Extraction

|

↓

Auto Classification

|

↓

Human Validation

|

↓

Regulatory Submission

Section 5: Solution Options Analysis

BA does not directly jump to one solution.

Example:

Problem:

Slow adverse event processing.

Possible options:

| Option | Description |
| --- | --- |
| Option 1 | Hire more analysts |
| Option 2 | Improve existing software |
| Option 3 | Build AI system |

Then compare.

Section 6: Feasibility Analysis

This is a major BA responsibility.

There are five feasibility types.

Remember:

TELOS Framework

T - Technical

E - Economic

L - Legal

O - Operational

S - Schedule

1. Technical Feasibility

Question:

Can we build this technology?

Example:

AI Pharmacovigilance System:

Check:

- Data availability

- AI model capability

- Cloud infrastructure

- Integration capability

2. Economic Feasibility

Question:

Does benefit justify cost?

Example:

Cost:

AI Development

$300,000

Annual Maintenance

$50,000

Benefits:

Reduced manual effort

$250,000/year

Reduced compliance risk

$150,000/year

ROI calculation:

ROI =

(Benefit - Cost)

-------------

Cost

3. Legal Feasibility

Especially important in healthcare.

Questions:

- GDPR compliance?

- HIPAA?

- Patient privacy?

- Data retention rules?

- Regulatory requirements?

4. Operational Feasibility

Question:

Will users actually adopt it?

Example:

Safety associates may resist AI.

BA checks:

- Training needs

- Process changes

- User acceptance

5. Schedule Feasibility

Question:

Can we deliver within required timeline?

Example:

Regulatory deadline:

6 months

Development estimate:

12 months

Project not feasible.

7. Cost-Benefit Analysis

BA compares:

Costs

Direct Cost

- Development

- Software licenses

- Cloud cost

- Training

Indirect Cost

- Process change

- Migration

- Maintenance

Benefits

Tangible Benefits

Can be measured.

Example:

- Save employee hours

- Reduce operational cost

Intangible Benefits

Harder to measure.

Example:

- Better customer trust

- Improved compliance reputation

8. SWOT Analysis in Business Case

BA often uses SWOT.

Strengths

Internal advantages

Example:

Existing healthcare data

Weaknesses

Internal limitations

Example:

Poor data quality

Opportunities

External benefits

Example:

AI adoption

Threats

External risks

Example:

Regulatory changes

9. Business Case Approval Flow

Real organization:

Business Analyst

|

↓

Product Manager

|

↓

Business Sponsor

|

↓

Finance Review

|

↓

Steering Committee

|

↓

Project Approval

10. BA Deliverables Created During Business Case Phase

A BA may create:

| Artifact | Purpose |
| --- | --- |
| Problem Statement | Define issue |
| Business Case Document | Investment justification |
| SWOT Analysis | Strategic analysis |
| Cost Benefit Analysis | Financial justification |
| Feasibility Study | Check viability |
| Stakeholder Analysis | Identify decision makers |
| AS-IS Process Map | Current workflow |
| TO-BE Process Map | Future workflow |

Industry Example: AI Pharmacovigilance Platform

Business Problem

Drug safety teams receive millions of reports.

Manual review causes:

- Slow signal detection

- Compliance risk

Proposed Solution

AI system:

- Extract adverse events

- Detect safety signals

- Prioritize cases

Feasibility

Technical:

✅ NLP models available

Economic:

✅ Saves analyst hours

Legal:

⚠ Requires patient data protection

Operational:

✅ Human-in-loop approach

Schedule:

✅ MVP possible in 6 months

BA Recommendation

Proceed with MVP.

Senior BA Interview Questions

Q1. Difference between Business Case and BRD?

Answer:

Business Case explains why the project should happen.

BRD explains what business requirements are needed after approval.

Q2. How do you decide whether a project should proceed?

Answer:

"I perform feasibility analysis covering technical, economic, operational, legal, and schedule feasibility."

Q3. What happens if benefits are unclear?

Answer:

"I work with stakeholders to define measurable business outcomes and KPIs before recommending investment."

Lesson 1 Assignment (Industry Practice)

Create a Business Case for:

"AI-Based Pharmacovigilance Signal Detection Platform"

Prepare:

- Problem Statement

- Current AS-IS Process

- Proposed TO-BE Process

- Solution Options (minimum 3)

- TELOS Feasibility Analysis

- Expected Benefits

- BA Recommendation

Lesson 2: Requirement Prioritization Masterclass

1. Why Requirement Prioritization Matters for a BA

In real projects, stakeholders rarely give 5–10 requirements.

They give hundreds.

Example:

A pharmaceutical company wants an AI Pharmacovigilance Platform.

Stakeholders request:

- AI adverse event extraction

- Mobile app

- Dashboard

- Voice reporting

- Multiple language support

- Blockchain audit trail

- Chatbot

- Automated regulatory submission

- Patient portal

- Predictive safety signals

But:

- Budget is limited

- Timeline is limited

- Team capacity is limited

The BA must answer:

"Which requirements should we build first?"

This is Requirement Prioritization.

2. What is Requirement Prioritization?

Requirement prioritization is the process of:

Evaluating requirements based on business value, urgency, risk, cost, and feasibility to decide implementation order.

Simple Formula

Priority

=

Business Value

+

Urgency

+

Risk Reduction

-

Cost

-

Complexity

3. Who Prioritizes Requirements?

A BA does not prioritize alone.

Usually:

Business Sponsor

|

|

Product Owner

|

|

Business Analyst

|

|

Development Team

|

|

Users

Different stakeholders bring different perspectives.

4. Factors Used for Prioritization

A BA evaluates:

1. Business Value

Question:

How much value does this provide?

Example:

Automatic adverse event classification:

High value.

2. User Impact

Question:

How many users benefit?

Example:

Dashboard used by 500 safety analysts.

High impact.

3. Regulatory Importance

Important in healthcare.

Example:

FDA reporting compliance.

High priority.

4. Risk Reduction

Question:

Does this reduce business risk?

Example:

AI duplicate case detection.

Reduces compliance risk.

5. Cost

Question:

How expensive is implementation?

6. Complexity

Question:

How difficult is it?

5. Common Requirement Prioritization Techniques

A professional BA should know multiple techniques.

Technique 1: MoSCoW Prioritization

Most commonly used in Agile.

MoSCoW means:

M - Must Have

S - Should Have

C - Could Have

W - Won't Have Now

A) Must Have

Critical requirements.

Without this, product fails.

Example:

AI Pharmacovigilance MVP:

✅ Case ingestion
✅ Adverse event extraction
✅ User authentication
✅ Audit logging

B) Should Have

Important but not critical.

Example:

- Advanced analytics dashboard

- Export reports

C) Could Have

Nice to have.

Example:

- Mobile app

- Voice commands

D) Won't Have Now

Deferred.

Example:

- Blockchain integration

MoSCoW Example

| Requirement | Priority |
| --- | --- |
| Login | Must |
| ADR extraction | Must |
| Dashboard | Should |
| Mobile App | Could |
| Blockchain | Won't |

Technique 2: Value vs Effort Matrix

Very popular with Product Managers.

Two dimensions:

Value

How much business benefit?

Effort

How much work required?

Matrix:

HIGH VALUE

|

Quick Wins      | Strategic Projects

|

-----------------|-----------------

|

Low Priority    | Avoid / Later

|

LOW VALUE

LOW EFFORT -------- HIGH EFFORT

Example:

| Feature | Value | Effort | Decision |
| --- | --- | --- | --- |
| ADR extraction | High | Medium | Build |
| Voice bot | Medium | High | Later |
| Login | High | Low | Immediate |
| Blockchain | Low | High | Avoid |

Technique 3: Weighted Scoring Model

Used in enterprise organizations.

BA assigns scores.

Example criteria:

| Criteria | Weight |
| --- | --- |
| Business Value | 40% |
| User Impact | 25% |
| Risk Reduction | 20% |
| Complexity | 15% |

Example:

Requirement:

AI Signal Detection

Scores:

| Factor | Score |
| --- | --- |
| Business Value | 9 |
| User Impact | 8 |
| Risk Reduction | 10 |
| Complexity | 6 |

Calculation:

Priority Score =

(Value × Weight)

+

(Impact × Weight)

+

(Risk × Weight)

-

(Complexity × Weight)

Highest score gets priority.

Technique 4: RICE Framework

Used heavily in Product Management.

RICE:

R = Reach

I = Impact

C = Confidence

E = Effort

Formula:

RICE Score

=

Reach × Impact × Confidence

--------------------------

Effort

Example:

Feature:

AI duplicate case detection

Reach:

1000 users

Impact:

3

Confidence:

80%

Effort:

5 months

Score:

1000 × 3 × 0.8

--------------

5

=480

Technique 5: Kano Model

Focuses on customer satisfaction.

Three major categories:

1. Basic Needs

Expected features.

Missing → unhappy.

Example:

Secure login.

2. Performance Needs

More is better.

Example:

Faster report generation.

3. Delighters

Unexpected value.

Example:

AI recommendation engine.

Diagram:

Customer Satisfaction

^

|

Delighter

|

Performance

|

Basic ---------------->

Functionality

Technique 6: WSJF (Weighted Shortest Job First)

Used in SAFe Agile.

Formula:

WSJF =

Cost of Delay

-------------

Job Size

Where:

Cost of Delay:

Business Value

+

Time Criticality

+

Risk Reduction

Example:

Feature A:

Business Value = 8

Time Criticality = 7

Risk Reduction = 9

Job Size = 4

Cost of Delay:

8+7+9=24

WSJF:

24/4 = 6

Higher WSJF = higher priority.

6. Prioritization in AI Products

AI products require additional criteria.

Traditional:

- Business value

- Cost

- Time

AI adds:

Data Availability

Example:

AI prediction model needs enough historical data.

Model Accuracy

Example:

90% accuracy required.

Explainability

Especially healthcare.

Example:

Doctor must understand why AI flagged a case.

Regulatory Risk

Example:

AI cannot make final medical decisions without human review.

7. Requirement Prioritization Workshop (BA Skill)

A BA facilitates:

Step 1:

Collect requirements

↓

Step 2:

Define evaluation criteria

↓

Step 3:

Score requirements

↓

Step 4:

Discuss conflicts

↓

Step 5:

Finalize priority

↓

Step 6:

Document decision

8. Prioritization Documentation

BA creates:

Prioritization Matrix

Example:

| ID | Requirement | Value | Effort | Priority |
| --- | --- | --- | --- | --- |
| R1 | AI extraction | 10 | 5 | P1 |
| R2 | Mobile app | 5 | 8 | P3 |
| R3 | Audit log | 9 | 2 | P1 |

9. Common BA Interview Questions

Q1. How do you prioritize conflicting requirements?

Answer:

"I bring stakeholders together, define objective criteria like business value, urgency, risk, and effort, then use prioritization techniques such as MoSCoW or weighted scoring."

Q2. Difference between Must Have and Should Have?

Answer:

Must Have:

Without it, solution cannot succeed.

Should Have:

Important but can be delayed.

Q3. Which prioritization technique do you use?

Senior answer:

"The technique depends on project context. For Agile teams I commonly use MoSCoW, WSJF, and Value-Effort analysis. For product decisions I use RICE and Kano."

10. BA Portfolio Exercise

Create prioritization for:

AI Pharmacovigilance Platform

Requirements:

- AI adverse event extraction

- Mobile reporting app

- Regulatory submission automation

- User login

- Voice reporting

- Safety dashboard

- Blockchain audit trail

- AI chatbot assistant

Prepare:

- MoSCoW classification

- Value vs Effort matrix

- Weighted scoring table

Key Takeaway

A junior BA asks:

"What requirements do stakeholders want?"

A senior BA asks:

"Which requirements create maximum business value with minimum risk and effort?"

Lesson 3: Requirement Traceability Matrix (RTM) Masterclass

1. Why RTM is Important for a Business Analyst

In real projects, requirements change continuously.

Example:

A pharmaceutical company builds an AI Pharmacovigilance System.

Initial requirement:

"System should automatically classify adverse events."

Later:

Regulatory team says:

"System must also maintain an audit trail showing why AI made each classification."

Now questions arise:

- Was this requirement captured?

- Was it developed?

- Was it tested?

- Did it meet compliance needs?

- Who approved the change?

This is where RTM helps.

2. What is Requirement Traceability Matrix (RTM)?

A Requirement Traceability Matrix is a document that connects:

Business Requirements → Functional Requirements → User Stories → Development Tasks → Test Cases → Deployment

It ensures every requirement is:

✅ Identified
✅ Implemented
✅ Tested
✅ Approved

Simple Definition

RTM is a tracking document that proves that every business requirement has been delivered and validated.

3. Requirement Traceability Flow

Real industry flow:

Business Need

|

↓

Business Requirement

|

↓

Functional Requirement

|

↓

User Story

|

↓

Development Task

|

↓

Test Case

|

↓

User Acceptance Testing

|

↓

Production Release

4. Why Organizations Use RTM

1. Prevent Missing Requirements

Example:

Business requested:

"Generate regulatory reports."

Development built:

"Generate internal dashboard."

RTM catches this mismatch.

2. Support Testing

QA can verify:

"Which test validates this requirement?"

3. Manage Changes

When a requirement changes:

BA can identify:

- Which features are impacted?

- Which test cases need updates?

- Which documents need changes?

4. Compliance

Highly important in:

- Healthcare

- Banking

- Aviation

- Pharma

Regulators ask:

"Show evidence that requirements were tested."

RTM provides proof.

5. Types of Traceability

There are two major types.

A) Forward Traceability

Direction:

Requirement

↓

Design

↓

Development

↓

Testing

Question:

Did we build everything requested?

Example:

Requirement:

"System shall detect adverse drug reactions."

Forward trace:

Requirement

↓

AI Detection Module

↓

Test Case TC-101

↓

Production Feature

B) Backward Traceability

Direction:

Test

↓

Feature

↓

Requirement

Question:

Why was this feature built?

Example:

Test Case:

"Verify AI confidence score display"

Trace backward:

Test

↓

AI Dashboard

↓

Requirement R-45

↓

Business Goal

C) Bidirectional Traceability

Best practice.

Combines both:

Business Need

↕

Requirement

↕

Feature

↕

Test

6. RTM Structure

A professional RTM contains:

| Field | Purpose |
| --- | --- |
| Requirement ID | Unique identifier |
| Requirement Description | What is needed |
| Source | Stakeholder/business source |
| Priority | Importance |
| User Story ID | Agile mapping |
| Design Component | Solution area |
| Development Task | Implementation |
| Test Case ID | Validation |
| Status | Progress |
| Release | Delivery version |

7. Example: AI Pharmacovigilance RTM

Business Requirement

BR-001:

"Reduce manual adverse event classification effort."

RTM:

| ID | Requirement | User Story | Test Case | Status |
| --- | --- | --- | --- | --- |
| BR-001 | AI classify ADR reports | US-101 | TC-501 | Completed |
| BR-002 | Maintain audit history | US-102 | TC-502 | Testing |
| BR-003 | Generate regulatory report | US-103 | TC-503 | Pending |

8. RTM in Agile Environment

Many people think RTM is only Waterfall.

Wrong.

Modern Agile teams use lightweight RTM.

Mapping:

Epic

|

Feature

|

User Story

|

Acceptance Criteria

|

Test Case

|

Release

Example:

Epic:

AI Safety Platform

Feature:

ADR Classification

User Story:

"As a safety analyst, I want AI to classify adverse events so that I can review cases faster."

Acceptance Criteria:

Given a report is uploaded

When AI processes it

Then classification confidence should display.

RTM connects all these.

9. Requirement IDs

Professional BA assigns unique IDs.

Example:

Business Requirements

BR-001

BR-002

BR-003

Functional Requirements

FR-001

FR-002

Non Functional Requirements

NFR-001

NFR-002

User Stories

US-001

US-002

Test Cases

TC-001

TC-002

10. RTM and Change Management

A requirement changes.

Example:

Old:

AI confidence score should be above 80%.

New:

AI confidence score should be above 90%.

BA checks RTM:

Affected:

| Area | Impact |
| --- | --- |
| AI Model | Update |
| User Interface | Update |
| Test Cases | Update |
| Documentation | Update |

This is called:

Impact Analysis

(We will cover deeper in future BA topics.)

11. RTM Tools Used in Industry

Common tools:

Requirements Management

- Jama Software

- IBM Engineering Requirements Management DOORS Next

Agile Tools

- Jira Software

- Azure DevOps

Documentation

- Confluence

- Excel / Google Sheets

12. RTM Example for Healthcare AI Product

Requirement

FR-015

"System shall anonymize patient information before AI processing."

Traceability:

Business Goal:

Protect patient privacy

↓

Requirement:

FR-015 Data anonymization

↓

Design:

Privacy Module

↓

Development:

DEV-223

↓

Test:

TC-890 Data masking validation

↓

Release:

Version 1.2

13. RTM Best Practices

1. Maintain Single Source of Truth

One updated RTM.

2. Use Clear IDs

Never:

"Login requirement"

Use:

FR-001.

3. Update During Entire Lifecycle

Not only at the end.

4. Link Acceptance Criteria

Every user story should have validation criteria.

5. Include Non-Functional Requirements

Many BAs forget:

- Security

- Performance

- Availability

- Compliance

14. Common BA Interview Questions

Q1. What is the purpose of RTM?

Answer:

"RTM ensures complete requirement coverage by linking requirements with design, development, testing, and delivery."

Q2. Difference between RTM and Requirement Document?

| Requirement Document | RTM |
| --- | --- |
| Describes requirements | Tracks lifecycle |
| Explains what is needed | Shows where requirement is implemented/tested |

Q3. When do you create RTM?

Answer:

"RTM is created during requirement analysis and maintained throughout the project lifecycle."

Q4. How does RTM help during requirement changes?

Answer:

"It helps identify impacted components, test cases, and documents, enabling effective impact analysis."

15. Portfolio Assignment

Create RTM for:

Project:

AI Pharmacovigilance Signal Detection Platform

Create minimum 10 requirements:

Include:

- Business Requirements

- Functional Requirements

- Non-functional Requirements

- User Stories

- Acceptance Criteria

- Test Cases

Example:

BR-001:

Reduce manual ADR review time

FR-001:

AI shall extract adverse events

US-001:

As a safety analyst...

AC:

Given report upload

When AI processes

Then ADR classification appears

TC-001:

Validate ADR extraction accuracy

Lesson 3 Key Takeaway

A junior BA writes requirements.

A senior BA ensures:

"Every requirement has a business reason, implementation path, validation method, and measurable outcome."

Lesson 4: Business Rules & Decision Modeling Masterclass

1. Why Business Rules Matter for a BA

A modern system does not only store data or perform actions.

It makes decisions.

Examples:

A banking system decides:

- Approve or reject loan?

- Calculate interest rate?

- Detect fraud?

A healthcare system decides:

- Is an adverse event serious?

- Does a case require expedited reporting?

- Should a safety signal be escalated?

These decisions are controlled by Business Rules.

2. What is a Business Rule?

A business rule is a statement that defines:

"How an organization makes decisions, operates, or enforces policies."

Simple Examples

Banking

IF customer credit score > 750

THEN loan eligibility = High

Insurance

IF claim amount > ₹5 lakh

THEN manager approval required

Pharmacovigilance

IF adverse event = Serious

AND patient outcome = Death

THEN expedited regulatory reporting required

3. Business Rule vs Requirement

Many BAs confuse these.

| Business Rule | Requirement |
| --- | --- |
| Defines decision logic | Defines system capability |
| Business policy | System behavior |
| "What should happen?" | "What should system do?" |

Example:

Business Rule

Serious adverse events must be reported within 15 days.

Requirement

System shall automatically identify serious adverse events and generate regulatory reports.

4. Characteristics of Good Business Rules

A good business rule should be:

1. Clear

Bad:

High-risk cases should be reviewed quickly.

Good:

Cases classified as critical must be reviewed within 24 hours.

2. Atomic

One rule = one decision.

Bad:

If patient is old and drug is risky and symptoms are severe,

send report and notify doctor and update database.

Too many rules combined.

3. Testable

A QA team should validate it.

4. Traceable

Connected to:

- Policy

- Regulation

- Requirement

- Test case

5. Sources of Business Rules

BA discovers rules from:

1. Regulations

Example:

FDA reporting timelines.

2. Company Policies

Example:

Internal safety review process.

3. Subject Matter Experts

Example:

Medical experts.

4. Existing Systems

Example:

Legacy application logic.

5. Contracts

Example:

Insurance agreements.

6. Business Rule Lifecycle

Identify Rule

|

↓

Document Rule

|

↓

Validate With Stakeholders

|

↓

Implement

|

↓

Test

|

↓

Monitor

|

↓

Update

7. Business Rule Documentation Template

A BA commonly documents:

| Field | Example |
| --- | --- |
| Rule ID | BR-001 |
| Rule Name | Serious Case Reporting |
| Description | Serious cases require expedited reporting |
| Source | Regulatory Guideline |
| Condition | Severity = Serious |
| Action | Submit report |
| Priority | High |
| Owner | Safety Department |

8. Decision Modeling

Business decisions often involve multiple conditions.

Example:

Should a pharmacovigilance case be escalated?

Conditions:

- Serious event?

- Death outcome?

- Unexpected reaction?

- Regulatory country?

Multiple combinations become difficult.

Decision modeling solves this.

9. Decision Table

A decision table represents complex rules in a structured format.

Structure:

Conditions

|

|

Actions

Example: Pharmacovigilance Escalation

Question:

Should case be escalated?

Conditions:

| Condition | C1 | C2 | C3 | C4 |
| --- | --- | --- | --- | --- |
| Serious Event? | Yes | Yes | No | No |
| Death Outcome? | Yes | No | Yes | No |
| Unexpected? | Yes | Yes | Yes | No |

Actions:

| Action | C1 | C2 | C3 | C4 |
| --- | --- | --- | --- | --- |
| Immediate Review | Yes | Yes | No | No |
| Normal Review | No | No | Yes | Yes |

Decision:

IF Serious = Yes

AND Unexpected = Yes

THEN Immediate Review

10. Decision Tree

Decision trees show decisions visually.

Example:

Serious Event?

|

--------------------

|                  |

Yes                 No

|

Death Outcome?

|

--------------

|            |

Yes           No

|            |

Urgent       Medical Review

Report

11. Decision Table vs Decision Tree

| Decision Table | Decision Tree |
| --- | --- |
| Better for many combinations | Better for explaining flow |
| Used for testing | Used for stakeholder discussions |
| More complete | More visual |

12. DMN (Decision Model and Notation)

In enterprise BA, a common standard is:

DMN

Object Management Group created DMN for modeling business decisions.

DMN has three main components:

1. Decision Requirements Diagram (DRD)

Shows relationships.

Example:

Case Classification

|

|

Risk Assessment

|

|

Patient Data

Drug Data

2. Decision Logic

The actual rules.

Example:

IF Age > 65

AND Serious = TRUE

Risk = HIGH

3. Decision Tables

Structured rules.

13. Business Rules in AI Products

AI systems create new BA challenges.

Traditional rule:

IF temperature > 38°C

THEN fever = TRUE

AI:

Model analyzes symptoms

|

↓

Prediction:

High probability of fever

BA must define:

- AI decision boundary

- Human approval

- Explainability

- Exception handling

14. Human-in-the-Loop Decision Model

Important in healthcare AI.

Example:

AI Detection

|

↓

Confidence Score

>90%

|

Auto Suggestion

50-90%

|

Human Review

<50%

|

Manual Processing

15. Business Rules Example: AI Pharmacovigilance

Rule BR-101

Name:

Serious Adverse Event Escalation

Condition:

IF

Seriousness = YES

AND

Patient Outcome = Death

AND

Causality >= Possible

Action:

Generate urgent review task

Notify safety officer

Prepare regulatory submission

16. BA Responsibilities in Business Rules

A BA:

Identifies rules

↓

Documents rules

↓

Validates with SMEs

↓

Converts rules into requirements

↓

Ensures testing

↓

Manages changes

17. Common BA Interview Questions

Q1. What is a business rule?

Answer:

"A business rule defines the policies, constraints, and decision logic that control business operations."

Q2. Difference between business rule and requirement?

Answer:

"Business rule defines the business decision, while requirement defines what the system must do to support that decision."

Q3. When do you use decision tables?

Answer:

"I use decision tables when multiple conditions create different outcomes and the logic becomes difficult to manage in text."

Q4. Why are business rules important in healthcare?

Answer:

"Healthcare systems depend on regulatory rules, clinical guidelines, and safety policies. Clear business rules ensure compliance and consistent decisions."

18. Portfolio Assignment

Create a Business Rule Model for:

Project:

AI Pharmacovigilance Signal Detection Platform

Create:

5 Business Rules

Example:

- Serious event classification

- Regulatory reporting

- AI confidence threshold

- Human review requirement

- Duplicate case detection

For each:

Create:

- Rule ID

- Rule Description

- Conditions

- Actions

- Decision Table or Decision Tree

Lesson 4 Key Takeaway

A junior BA documents features.

A senior BA understands:

"What decisions the business makes, why those decisions exist, and how systems should enforce them."

Lesson 5: Use Case Modeling Masterclass

Learning Objectives

By the end of this lesson, you will be able to:

- Understand what a Use Case is

- Differentiate Use Cases from User Stories

- Identify Actors and System Boundaries

- Draw UML Use Case Diagrams

- Write a professional Use Case Specification

- Model Alternate Flows and Exception Flows

- Convert Use Cases into Test Cases

- Apply Use Case Modeling to AI and Healthcare products

- Answer Use Case interview questions confidently

1. Why Use Case Modeling Matters

Imagine you're building an AI Pharmacovigilance Platform.

A stakeholder says:

"The system should detect adverse events."

This is too broad.

As a BA, you need to answer:

- Who uses the system?

- What exactly do they do?

- What happens if data is missing?

- What happens if AI confidence is low?

- What if the user cancels midway?

A Use Case answers these questions.

2. What is a Use Case?

A Use Case describes:

How a user (actor) interacts with a system to achieve a specific business goal.

It focuses on behavior, not implementation.

Simple Definition

Actor + Goal + System Interaction = Use Case

Example:

Actor: Safety Analyst

Goal: Review AI-classified adverse event

Use Case: Review Adverse Event

3. What is an Actor?

An Actor is anyone or anything that interacts with the system.

Actors are external to the system.

Examples:

Human Actors

- Safety Analyst

- Medical Reviewer

- Regulatory Officer

- Administrator

- Product Manager

System Actors

- Regulatory Database

- Email Server

- AI Model

- Authentication Service

- Hospital Information System

4. System Boundary

Everything inside the boundary belongs to the application.

+--------------------------------------+

| AI Pharmacovigilance Platform        |

|                                      |

| (Review Case)                        |

| (Generate Report)                    |

| (Manage Users)                       |

| (Detect Duplicate Cases)             |

+--------------------------------------+

Safety Analyst -------->

This clearly separates:

- External users

- Internal system functions

5. Components of a Use Case Diagram

A UML Use Case Diagram contains:

| Component | Meaning |
| --- | --- |
| Actor | User or external system |
| Use Case | Function performed |
| System Boundary | Application scope |
| Association | Interaction |
| Include | Mandatory reusable process |
| Extend | Optional behavior |
| Generalization | Inheritance |

6. Basic Use Case Diagram

Example:

Safety Analyst

|

|

+------------------------------+

| AI PV Platform               |

|                              |

| (Login)                      |

| (Upload Case)                |

| (AI Classification)          |

| (Review Classification)      |

| (Submit Report)              |

+------------------------------+

7. Relationships in Use Case Diagrams

A. Association

Shows interaction.

Example:

Safety Analyst -------- (Upload Case)

B. Include Relationship

Used when one process always calls another.

Example:

Submit Report

|

<<include>>

|

Generate Report

Meaning:

Generating report is always required.

C. Extend Relationship

Optional behavior.

Example:

Review Case

|

<<extend>>

|

Escalate Serious Case

Escalation only happens if conditions are met.

D. Generalization

Inheritance between actors.

Example:

User

/    \

/      \

Safety Analyst  Administrator

Both inherit common capabilities.

8. Use Case Specification Document

The diagram gives the overview.

The specification provides the detailed behavior.

Typical template:

| Field | Description |
| --- | --- |
| Use Case ID | UC-001 |
| Name | Upload Adverse Event |
| Goal | Upload a new safety case |
| Primary Actor | Safety Analyst |
| Secondary Actors | AI Engine |
| Preconditions | User logged in |
| Trigger | User selects Upload |
| Main Flow | Normal process |
| Alternate Flow | Different valid path |
| Exception Flow | Error handling |
| Postconditions | Case stored successfully |

9. Example Use Case Specification

UC-001 – Upload Adverse Event

Goal

Upload a new adverse event report.

Primary Actor

Safety Analyst

Preconditions

- User logged in

- User has upload permission

Trigger

User clicks Upload Report

Main Flow

- User selects report.

- System validates file.

- System uploads report.

- AI extracts information.

- System stores case.

- Confirmation displayed.

Alternate Flow

If duplicate case detected:

- System alerts user.

- User reviews duplicate.

- User decides whether to continue.

Exception Flow

If upload fails:

- Error message displayed.

- Upload cancelled.

- Activity logged.

Postconditions

- Report stored successfully.

- Audit trail created.

- AI processing initiated.

10. Main Flow vs Alternate Flow vs Exception Flow

| Flow | Meaning |
| --- | --- |
| Main Flow | Normal successful process |
| Alternate Flow | Valid alternative path |
| Exception Flow | Error or failure scenario |

Example:

Main:

Upload succeeds.

Alternate:

Duplicate report found.

Exception:

Server unavailable.

11. Use Case vs User Story

This is one of the most common interview questions.

| Use Case | User Story |
| --- | --- |
| Detailed interaction | Short Agile requirement |
| Focus on process | Focus on user value |
| Includes alternate flows | Usually no alternate flows |
| UML supported | Agile backlog item |
| Large scope | Small scope |

Example:

User Story

As a Safety Analyst, I want to upload adverse event reports so that AI can classify them.

Use Case

Explains:

- Login

- Upload

- Validation

- Duplicate check

- AI processing

- Confirmation

- Errors

- Exceptions

12. Use Case vs Process Flow

| Process Flow | Use Case |
| --- | --- |
| Shows business process | Shows user interaction |
| Organization view | System view |
| BPMN often used | UML used |

Example:

Business Process:

Receive Report

↓

Medical Review

↓

Regulatory Submission

Use Case:

Safety Analyst uploads report

↓

System validates

↓

AI processes

↓

User reviews

↓

Submit

13. Converting Use Cases into Test Cases

A QA engineer uses the Use Case to write tests.

Example:

Use Case:

Upload report.

Test Cases:

TC-001

Valid PDF upload.

TC-002

Invalid file type.

TC-003

Duplicate report.

TC-004

Large file upload.

TC-005

Server unavailable.

One Use Case often generates many Test Cases.

14. Healthcare AI Example

Use Case

Review AI Classification

Actor:

Medical Reviewer

Goal:

Approve AI-generated classification.

Main Flow

- Reviewer opens case.

- AI prediction displayed.

- Confidence score shown.

- Reviewer accepts or edits.

- Decision saved.

- Audit trail updated.

Alternate Flow

Confidence < 80%.

↓

Manual review required.

Exception

AI unavailable.

↓

Manual classification.

15. Common Mistakes Beginners Make

❌ Writing technical implementation instead of user interaction.

❌ Missing alternate flows.

❌ Forgetting preconditions.

❌ Ignoring exception handling.

❌ Creating overly large use cases.

❌ Confusing user stories with use cases.

16. Tools Used for Use Case Modeling

Common tools include:

- Microsoft Visio

- Lucid Software (Lucidchart)

- Visual Paradigm

- Sparx Systems (Enterprise Architect)

- draw.io (diagrams.net)

17. BA Interview Questions

Q1. What is a Use Case?

Answer:

"A Use Case describes how an actor interacts with a system to achieve a specific business goal, including normal, alternate, and exception flows."

Q2. Difference between Use Case and User Story?

Answer:

"A User Story captures user value in a simple format, while a Use Case provides detailed interaction flows and system behavior."

Q3. What is an Actor?

Answer:

"An actor is a person, organization, or external system that interacts with the application."

Q4. What is the purpose of Alternate Flow?

Answer:

"It documents valid alternative paths that may occur without representing system failures."

Q5. What is an Exception Flow?

Answer:

"It describes error scenarios or unexpected situations and how the system should respond."

18. Portfolio Assignment

Project:

AI Pharmacovigilance Signal Detection Platform

Create the following:

Use Case Diagram

Actors:

- Safety Analyst

- Medical Reviewer

- Regulatory Officer

- Administrator

- AI Engine

Use Cases:

- Login

- Upload Case

- AI Classification

- Review Classification

- Approve Case

- Generate Regulatory Report

- Manage Users

- View Dashboard

Detailed Specifications

Write complete specifications for at least these three use cases:

- Upload Adverse Event

- Review AI Classification

- Generate Regulatory Report

Include:

- Preconditions

- Trigger

- Main Flow

- Alternate Flow

- Exception Flow

- Postconditions

Lesson 5 Key Takeaway

A junior BA writes what the system should do.

A senior BA models how users interact with the system, anticipates alternate and exception scenarios, and creates specifications that developers and testers can implement consistently.

Lesson 6: Data Analysis for Business Analysts (Masterclass)

Goal: Learn how a Business Analyst uses data to identify problems, validate assumptions, measure outcomes, and support business decisions. This lesson focuses on analysis, not becoming a data scientist.

Learning Objectives

By the end of this lesson, you will be able to:

- Understand the role of data in Business Analysis

- Identify different types of business data

- Assess data quality

- Perform basic SQL analysis

- Analyze data using Excel

- Understand dashboards and KPIs

- Interpret trends and patterns

- Work with healthcare and AI datasets

- Communicate insights to stakeholders

1. Why Data Analysis is Important for a BA

Modern Business Analysts don't rely only on stakeholder opinions.

Instead of asking:

"Do you think users like the feature?"

A BA asks:

"What does the data show?"

Example:

An AI Pharmacovigilance Platform was launched.

Stakeholders say:

"The AI isn't helping."

A BA investigates the data:

- Cases processed/day

- AI accuracy

- Manual review time

- User adoption

- False positives

- False negatives

The conclusion is based on evidence, not assumptions.

2. What is Data Analysis?

Data Analysis is the process of:

Collecting, cleaning, organizing, analyzing, and interpreting data to support business decisions.

3. The BA Data Analysis Lifecycle

Business Problem

↓

Collect Data

↓

Clean Data

↓

Analyze Data

↓

Find Insights

↓

Recommend Action

↓

Measure Results

4. Types of Data a BA Works With

A. Structured Data

Organized in rows and columns.

Examples:

- Customer table

- Sales table

- Employee records

- Safety case database

Example:

| Case ID | Drug | Serious | Country |
| --- | --- | --- | --- |
| 101 | Drug A | Yes | India |
| 102 | Drug B | No | UK |

B. Semi-Structured Data

Has some organization.

Examples:

- JSON

- XML

- API responses

- Log files

Example:

{

"case_id":101,

"drug":"Drug A",

"serious":true

}

C. Unstructured Data

No predefined format.

Examples:

- Emails

- PDF reports

- Clinical notes

- Medical narratives

- Images

Modern AI products often analyze this type of data.

5. Data Sources for a BA

A BA commonly works with:

- ERP systems

- CRM systems

- Databases

- APIs

- Excel files

- CSV files

- Survey responses

- Web analytics

- IoT devices

- AI model outputs

Healthcare examples:

- Electronic Health Records (EHR)

- Adverse Event Reports

- Clinical Trial Data

- Drug Safety Databases

6. Data Quality

Poor data leads to poor decisions.

Remember:

Garbage In → Garbage Out (GIGO)

A BA should assess data quality before analysis.

Six Dimensions of Data Quality

| Dimension | Question |
| --- | --- |
| Accuracy | Is the data correct? |
| Completeness | Are values missing? |
| Consistency | Does it match across systems? |
| Timeliness | Is it current? |
| Validity | Does it follow rules? |
| Uniqueness | Are duplicates present? |

Example

| Case ID | Age |
| --- | --- |
| 101 | 45 |
| 102 | -5 |

Age = -5

This fails the Validity check.

7. Descriptive Statistics Every BA Should Know

| Metric | Purpose |
| --- | --- |
| Count | Number of records |
| Sum | Total value |
| Average | Mean |
| Median | Middle value |
| Mode | Most frequent value |
| Minimum | Lowest value |
| Maximum | Highest value |
| Percentage | Ratio calculation |

Example:

Daily adverse event reports:

100

110

95

105

90

Average:

100/day

8. Trend Analysis

Trend analysis identifies changes over time.

Example:

Monthly safety cases

January → 1,000

February → 1,250

March → 1,600

Trend:

Increasing workload.

Possible recommendation:

Hire reviewers or improve AI automation.

9. Root Cause Analysis Using Data

Suppose AI accuracy drops.

Instead of guessing:

Analyze:

- Data quality

- New drug categories

- Missing labels

- OCR failures

- Model version changes

The BA identifies evidence before recommending action.

10. SQL Essentials for Business Analysts

SQL is one of the most valuable technical skills for a BA.

You don't need advanced database administration, but you should confidently retrieve and summarize data.

Common SQL Operations

Retrieve Data

SELECT *

FROM adverse_events;

Select Specific Columns

SELECT case_id, seriousness

FROM adverse_events;

Filter Data

SELECT *

FROM adverse_events

WHERE seriousness = 'Serious';

Sort Data

SELECT *

FROM adverse_events

ORDER BY report_date DESC;

Count Records

SELECT COUNT(*)

FROM adverse_events;

Group Data

SELECT country,

COUNT(*)

FROM adverse_events

GROUP BY country;

Average

SELECT AVG(processing_time)

FROM safety_cases;

Join Tables

SELECT c.case_id,

d.drug_name

FROM cases c

JOIN drugs d

ON c.drug_id = d.drug_id;

Every BA should be comfortable reading and writing queries like these.

11. Excel Skills Every BA Needs

Excel is still heavily used in business analysis.

Core skills include:

- Sorting

- Filtering

- Conditional Formatting

- Pivot Tables

- Charts

- Lookup functions (XLOOKUP/VLOOKUP)

- IF statements

- COUNTIF

- SUMIF

- Data Validation

- Remove Duplicates

- Power Query (basic understanding)

12. Dashboards

A dashboard converts raw data into business insights.

Example:

AI Pharmacovigilance Dashboard

KPIs:

- Cases Received Today

- Cases Reviewed

- AI Accuracy

- Pending Cases

- Serious Cases

- Average Review Time

- Compliance Rate

Instead of reading 100,000 rows, executives see 7–10 key metrics.

13. KPI Design

A KPI (Key Performance Indicator) measures business performance.

Good KPIs are SMART:

- Specific

- Measurable

- Achievable

- Relevant

- Time-bound

Example:

"Reduce manual review time by 40% within six months."

Healthcare AI KPI Examples

| KPI | Target |
| --- | --- |
| AI Classification Accuracy | >95% |
| Average Review Time | <15 minutes |
| Duplicate Detection Rate | >98% |
| Regulatory Submission Compliance | 100% |
| User Adoption | >85% |

14. Exploratory Data Analysis (EDA)

EDA is the first step before building reports or AI models.

Typical questions:

- How many records exist?

- Missing values?

- Duplicate records?

- Outliers?

- Distribution?

- Trends?

- Relationships?

Example:

A BA receives 500,000 adverse event reports.

EDA reveals:

- 12% duplicate reports

- 8% missing patient age

- 5% invalid dates

Recommendation:

Improve data quality before AI training.

15. Data Visualization

Good charts help stakeholders understand information quickly.

| Chart | Best Use |
| --- | --- |
| Bar Chart | Compare categories |
| Line Chart | Trends over time |
| Pie Chart | Simple proportions |
| Scatter Plot | Relationships |
| Histogram | Distribution |

Example:

Line Chart

AI Accuracy

January → 91%

February → 93%

March → 96%

Easy to identify improvement.

16. Data Analysis in AI Products

AI products introduce additional metrics.

Examples:

| Metric | Meaning |
| --- | --- |
| Precision | Correct positive predictions |
| Recall | Ability to detect actual positives |
| F1 Score | Balance of Precision and Recall |
| Accuracy | Overall correctness |
| False Positive Rate | Incorrect positive predictions |
| False Negative Rate | Missed true cases |

For healthcare, False Negatives are often more critical because missing a serious adverse event may have regulatory and patient safety consequences.

17. Data Storytelling

Finding insights isn't enough.

A BA must explain them clearly.

Poor presentation:

"AI accuracy is 93%."

Better presentation:

"AI accuracy improved from 89% to 93% over three months, reducing manual reviews by 28%. However, oncology cases still show lower accuracy and require additional model training."

This connects data → business impact → recommendation.

18. Common BA Interview Questions

Q1. Why should a BA know SQL?

Answer:

"SQL allows a Business Analyst to retrieve, validate, and analyze business data without depending on developers for every query."

Q2. What do you check before analyzing data?

Answer:

"I assess data quality by checking accuracy, completeness, consistency, validity, timeliness, and duplicate records."

Q3. What is the difference between a KPI and a metric?

Answer:

- Metric: Any measurable value (e.g., number of reports received).

- KPI: A metric tied to a strategic business objective (e.g., reduce average review time to under 15 minutes).

Q4. Why is data visualization important?

Answer:

"It helps stakeholders understand trends, patterns, and business performance quickly, enabling faster and better decisions."

19. Portfolio Assignment

Project:

AI Pharmacovigilance Signal Detection Platform

Perform a BA data analysis exercise:

Analyze:

- Total safety cases

- Serious vs Non-serious cases

- Cases by country

- Average review time

- Duplicate percentage

- Monthly trend

- AI accuracy trend

- Pending review backlog

Deliverables:

- Data Quality Assessment

- SQL queries

- Excel analysis

- KPI dashboard design

- Business insights

- Recommendations

Lesson 6 Key Takeaway

A junior BA gathers requirements.

A senior BA validates those requirements with data, identifies measurable business problems, communicates insights through dashboards and KPIs, and recommends actions backed by evidence.

Lesson 7: API & Integration Requirements Masterclass

Goal: Learn enough about APIs and system integrations to confidently gather requirements, communicate with developers, review API documentation, and design integration workflows as a Business Analyst.

Learning Objectives

By the end of this lesson, you will be able to:

- Understand APIs from a BA perspective

- Identify integration requirements

- Read API documentation

- Understand REST APIs and HTTP methods

- Understand JSON request/response formats

- Gather API requirements

- Model integration workflows

- Understand authentication methods

- Work with AI and healthcare APIs

- Handle integration risks and errors

1. Why Every Modern BA Must Understand APIs

Ten years ago, many applications worked independently.

Today, almost every product integrates with other systems.

Examples:

Healthcare Platform

↓

Electronic Health Record (EHR)

↓

Laboratory System

↓

Payment Gateway

↓

AI Model

↓

Email Service

↓

SMS Service

↓

Government Portal

As a BA, you don't write API code, but you must understand how systems communicate.

2. What is an API?

API stands for:

Application Programming Interface

Simple definition:

An API is a contract that allows two software systems to communicate with each other.

Think of it like a waiter in a restaurant:

Customer

|

| Request

v

Waiter (API)

|

| Communicates

v

Kitchen (Server)

|

| Food

v

Waiter

|

v

Customer

The customer never enters the kitchen. The waiter handles communication.

Similarly:

Application A

↓

API

↓

Application B

3. Real Healthcare Example

AI Pharmacovigilance Platform

Needs:

- Patient data

- Drug database

- Regulatory reporting

- AI prediction

The BA identifies integrations such as:

Hospital System

|

v

API

|

v

AI PV Platform

|

v

AI Model API

|

v

Regulatory Reporting API

4. Types of APIs

A. Internal API

Used within the organization.

Example:

HR System ↔ Payroll System

B. Partner API

Shared with trusted partners.

Example:

Insurance company ↔ Hospital

C. Public API

Available for external developers.

Examples include:

- Weather services

- Maps

- Currency exchange

5. REST API

The most common API style today is REST (Representational State Transfer).

Characteristics:

- Uses HTTP

- Lightweight

- Fast

- JSON data

- Easy to integrate

Most modern SaaS products use REST APIs.

6. HTTP Methods

These are the most important methods for a BA.

| Method | Purpose |
| --- | --- |
| GET | Retrieve data |
| POST | Create new data |
| PUT | Replace existing data |
| PATCH | Update part of existing data |
| DELETE | Remove data |

GET Example

Retrieve adverse event details.

GET /cases/101

Meaning:

Give me Case 101.

POST Example

Create a new safety case.

POST /cases

PUT Example

Replace the complete case information.

PUT /cases/101

PATCH Example

Update only the review status.

PATCH /cases/101

DELETE Example

Delete a case.

DELETE /cases/101

7. API Request and Response

Every API communication has two parts.

Request

What we send.

Example:

{

"drug": "Drug A",

"serious": true

}

Response

What the server returns.

{

"case_id": 101,

"status": "Created"

}

8. What is JSON?

JSON stands for:

JavaScript Object Notation

It is the most common data format used in APIs.

Example:

{

"patient_name": "John",

"age": 45,

"country": "India",

"serious": true

}

A BA should be comfortable reading JSON even if they don't write code.

9. API Documentation

Developers rely on API documentation.

A BA should understand how to read it.

Typical information includes:

- Endpoint

- HTTP Method

- Required Parameters

- Request Format

- Response Format

- Error Codes

- Authentication

- Examples

Example:

| Item | Value |
| --- | --- |
| Endpoint | /cases |
| Method | POST |
| Authentication | Bearer Token |
| Request | JSON |
| Response | JSON |

10. Authentication Methods

APIs must be secure.

Common authentication methods:

API Key

A unique key identifies the calling application.

Simple but limited.

OAuth 2.0

Widely used for secure delegated access.

Example:

"Login with Google."

JWT (JSON Web Token)

After login, the server returns a token.

Future requests include that token.

Example:

Authorization:

Bearer eyJhbGciOi...

The server validates the token before processing the request.

11. HTTP Status Codes

A BA should recognize common response codes.

| Code | Meaning |
| --- | --- |
| 200 | Success |
| 201 | Created |
| 204 | No Content |
| 400 | Bad Request |
| 401 | Unauthorized |
| 403 | Forbidden |
| 404 | Not Found |
| 409 | Conflict |
| 500 | Internal Server Error |

Example:

If the API returns 401, authentication failed.

If it returns 404, the requested resource doesn't exist.

12. Integration Requirements

Integration requirements describe how systems exchange information.

A BA should capture:

- Source system

- Destination system

- Data fields

- Trigger

- Frequency

- Validation

- Security

- Error handling

Example:

| Field | Value |
| --- | --- |
| Source | Hospital System |
| Destination | AI PV Platform |
| Trigger | New adverse event |
| Frequency | Real-time |
| Format | JSON |
| Authentication | OAuth |
| Retry | 3 attempts |

13. API Requirement Template

A professional BA documents:

| Field | Example |
| --- | --- |
| Integration ID | INT-001 |
| Source System | Hospital EHR |
| Destination | AI Platform |
| Endpoint | /cases |
| Method | POST |
| Authentication | OAuth |
| Data Mapping | Patient ID → patient_id |
| Response | Case ID |
| Error Handling | Retry + Alert |
| SLA | <2 seconds |

14. Data Mapping

Different systems often use different field names.

Example:

Hospital System

PatientNumber

AI Platform

patient_id

BA creates a mapping table.

| Source | Target |
| --- | --- |
| PatientNumber | patient_id |
| DOB | date_of_birth |
| Gender | sex |
| DrugName | medication_name |

This avoids confusion during development.

15. Sequence Diagram

Sequence diagrams show interactions over time.

Example:

Safety Analyst

|

Upload Report

|

v

AI Platform

|

API Request

|

v

AI Model

|

Prediction

|

v

AI Platform

|

Display Result

|

v

Safety Analyst

Sequence diagrams help developers and stakeholders understand the order of interactions.

16. Healthcare Integration Standards

A BA in healthcare should know these names.

HL7

A messaging standard for exchanging healthcare information.

Example:

Hospital → Laboratory

FHIR (Fast Healthcare Interoperability Resources)

A modern standard using REST APIs and JSON/XML.

Example:

Retrieve patient records from an Electronic Health Record system.

You don't need to memorize every resource, but you should know that many healthcare integrations use FHIR.

17. AI API Integration

Example:

Safety report submitted.

↓

AI Model API called.

↓

Prediction returned.

↓

Confidence score displayed.

↓

Human reviewer validates.

The BA defines:

- Input data

- Expected output

- Response time

- Confidence threshold

- Human review rules

18. Error Handling Requirements

Good API requirements include failure scenarios.

Example:

If AI service is unavailable:

- Retry twice.

- If still unsuccessful:

  - Log the error.

  - Notify the user.

  - Route the case for manual review.

Without these requirements, failures may cause business disruption.

19. Non-Functional Requirements for APIs

Examples:

| Requirement | Target |
| --- | --- |
| Response Time | <2 seconds |
| Availability | 99.9% |
| Security | TLS encryption |
| Scalability | 1,000 requests/minute |
| Audit Logging | Required |
| Data Encryption | At rest and in transit |

20. BA Interview Questions

Q1. Why should a BA understand APIs?

Answer:

"A Business Analyst gathers integration requirements, validates data exchange, reviews API documentation, and ensures different systems communicate correctly."

Q2. Difference between GET and POST?

Answer:

- GET retrieves data.

- POST creates new data on the server.

Q3. What is JSON?

Answer:

"JSON is a lightweight, structured format used to exchange data between systems, especially in REST APIs."

Q4. What information should an API requirement include?

Answer:

"It should include source and destination systems, endpoint, HTTP method, authentication, request and response formats, validation rules, error handling, security requirements, and performance expectations."

Q5. Why is data mapping important?

Answer:

"It ensures that data fields from one system correctly correspond to fields in another system, reducing integration errors."

21. Portfolio Assignment

Project:

AI Pharmacovigilance Signal Detection Platform

Design one complete API integration.

Include:

Source

Hospital EHR

↓

Destination

AI Pharmacovigilance Platform

Create:

- Integration Requirements

- API Specification

- Data Mapping Table

- JSON Request Example

- JSON Response Example

- Error Handling Rules

- Non-Functional Requirements

- Sequence Diagram

Lesson 7 Key Takeaway

A junior BA documents features.

A senior BA understands how systems communicate, captures integration requirements, anticipates failures, and ensures reliable, secure, and compliant data exchange across platforms.

Lesson 7: API & Integration Requirements Masterclass

Goal: Learn enough about APIs and system integrations to confidently gather requirements, communicate with developers, review API documentation, and design integration workflows as a Business Analyst.

Learning Objectives

By the end of this lesson, you will be able to:

- Understand APIs from a BA perspective

- Identify integration requirements

- Read API documentation

- Understand REST APIs and HTTP methods

- Understand JSON request/response formats

- Gather API requirements

- Model integration workflows

- Understand authentication methods

- Work with AI and healthcare APIs

- Handle integration risks and errors

1. Why Every Modern BA Must Understand APIs

Ten years ago, many applications worked independently.

Today, almost every product integrates with other systems.

Examples:

Healthcare Platform

↓

Electronic Health Record (EHR)

↓

Laboratory System

↓

Payment Gateway

↓

AI Model

↓

Email Service

↓

SMS Service

↓

Government Portal

As a BA, you don't write API code, but you must understand how systems communicate.

2. What is an API?

API stands for:

Application Programming Interface

Simple definition:

An API is a contract that allows two software systems to communicate with each other.

Think of it like a waiter in a restaurant:

Customer

|

| Request

v

Waiter (API)

|

| Communicates

v

Kitchen (Server)

|

| Food

v

Waiter

|

v

Customer

The customer never enters the kitchen. The waiter handles communication.

Similarly:

Application A

↓

API

↓

Application B

3. Real Healthcare Example

AI Pharmacovigilance Platform

Needs:

- Patient data

- Drug database

- Regulatory reporting

- AI prediction

The BA identifies integrations such as:

Hospital System

|

v

API

|

v

AI PV Platform

|

v

AI Model API

|

v

Regulatory Reporting API

4. Types of APIs

A. Internal API

Used within the organization.

Example:

HR System ↔ Payroll System

B. Partner API

Shared with trusted partners.

Example:

Insurance company ↔ Hospital

C. Public API

Available for external developers.

Examples include:

- Weather services

- Maps

- Currency exchange

5. REST API

The most common API style today is REST (Representational State Transfer).

Characteristics:

- Uses HTTP

- Lightweight

- Fast

- JSON data

- Easy to integrate

Most modern SaaS products use REST APIs.

6. HTTP Methods

These are the most important methods for a BA.

| Method | Purpose |
| --- | --- |
| GET | Retrieve data |
| POST | Create new data |
| PUT | Replace existing data |
| PATCH | Update part of existing data |
| DELETE | Remove data |

GET Example

Retrieve adverse event details.

GET /cases/101

Meaning:

Give me Case 101.

POST Example

Create a new safety case.

POST /cases

PUT Example

Replace the complete case information.

PUT /cases/101

PATCH Example

Update only the review status.

PATCH /cases/101

DELETE Example

Delete a case.

DELETE /cases/101

7. API Request and Response

Every API communication has two parts.

Request

What we send.

Example:

{

"drug": "Drug A",

"serious": true

}

Response

What the server returns.

{

"case_id": 101,

"status": "Created"

}

8. What is JSON?

JSON stands for:

JavaScript Object Notation

It is the most common data format used in APIs.

Example:

{

"patient_name": "John",

"age": 45,

"country": "India",

"serious": true

}

A BA should be comfortable reading JSON even if they don't write code.

9. API Documentation

Developers rely on API documentation.

A BA should understand how to read it.

Typical information includes:

- Endpoint

- HTTP Method

- Required Parameters

- Request Format

- Response Format

- Error Codes

- Authentication

- Examples

Example:

| Item | Value |
| --- | --- |
| Endpoint | /cases |
| Method | POST |
| Authentication | Bearer Token |
| Request | JSON |
| Response | JSON |

10. Authentication Methods

APIs must be secure.

Common authentication methods:

API Key

A unique key identifies the calling application.

Simple but limited.

OAuth 2.0

Widely used for secure delegated access.

Example:

"Login with Google."

JWT (JSON Web Token)

After login, the server returns a token.

Future requests include that token.

Example:

Authorization:

Bearer eyJhbGciOi...

The server validates the token before processing the request.

11. HTTP Status Codes

A BA should recognize common response codes.

| Code | Meaning |
| --- | --- |
| 200 | Success |
| 201 | Created |
| 204 | No Content |
| 400 | Bad Request |
| 401 | Unauthorized |
| 403 | Forbidden |
| 404 | Not Found |
| 409 | Conflict |
| 500 | Internal Server Error |

Example:

If the API returns 401, authentication failed.

If it returns 404, the requested resource doesn't exist.

12. Integration Requirements

Integration requirements describe how systems exchange information.

A BA should capture:

- Source system

- Destination system

- Data fields

- Trigger

- Frequency

- Validation

- Security

- Error handling

Example:

| Field | Value |
| --- | --- |
| Source | Hospital System |
| Destination | AI PV Platform |
| Trigger | New adverse event |
| Frequency | Real-time |
| Format | JSON |
| Authentication | OAuth |
| Retry | 3 attempts |

13. API Requirement Template

A professional BA documents:

| Field | Example |
| --- | --- |
| Integration ID | INT-001 |
| Source System | Hospital EHR |
| Destination | AI Platform |
| Endpoint | /cases |
| Method | POST |
| Authentication | OAuth |
| Data Mapping | Patient ID → patient_id |
| Response | Case ID |
| Error Handling | Retry + Alert |
| SLA | <2 seconds |

14. Data Mapping

Different systems often use different field names.

Example:

Hospital System

PatientNumber

AI Platform

patient_id

BA creates a mapping table.

| Source | Target |
| --- | --- |
| PatientNumber | patient_id |
| DOB | date_of_birth |
| Gender | sex |
| DrugName | medication_name |

This avoids confusion during development.

15. Sequence Diagram

Sequence diagrams show interactions over time.

Example:

Safety Analyst

|

Upload Report

|

v

AI Platform

|

API Request

|

v

AI Model

|

Prediction

|

v

AI Platform

|

Display Result

|

v

Safety Analyst

Sequence diagrams help developers and stakeholders understand the order of interactions.

16. Healthcare Integration Standards

A BA in healthcare should know these names.

HL7

A messaging standard for exchanging healthcare information.

Example:

Hospital → Laboratory

FHIR (Fast Healthcare Interoperability Resources)

A modern standard using REST APIs and JSON/XML.

Example:

Retrieve patient records from an Electronic Health Record system.

You don't need to memorize every resource, but you should know that many healthcare integrations use FHIR.

17. AI API Integration

Example:

Safety report submitted.

↓

AI Model API called.

↓

Prediction returned.

↓

Confidence score displayed.

↓

Human reviewer validates.

The BA defines:

- Input data

- Expected output

- Response time

- Confidence threshold

- Human review rules

18. Error Handling Requirements

Good API requirements include failure scenarios.

Example:

If AI service is unavailable:

- Retry twice.

- If still unsuccessful:

  - Log the error.

  - Notify the user.

  - Route the case for manual review.

Without these requirements, failures may cause business disruption.

19. Non-Functional Requirements for APIs

Examples:

| Requirement | Target |
| --- | --- |
| Response Time | <2 seconds |
| Availability | 99.9% |
| Security | TLS encryption |
| Scalability | 1,000 requests/minute |
| Audit Logging | Required |
| Data Encryption | At rest and in transit |

20. BA Interview Questions

Q1. Why should a BA understand APIs?

Answer:

"A Business Analyst gathers integration requirements, validates data exchange, reviews API documentation, and ensures different systems communicate correctly."

Q2. Difference between GET and POST?

Answer:

- GET retrieves data.

- POST creates new data on the server.

Q3. What is JSON?

Answer:

"JSON is a lightweight, structured format used to exchange data between systems, especially in REST APIs."

Q4. What information should an API requirement include?

Answer:

"It should include source and destination systems, endpoint, HTTP method, authentication, request and response formats, validation rules, error handling, security requirements, and performance expectations."

Q5. Why is data mapping important?

Answer:

"It ensures that data fields from one system correctly correspond to fields in another system, reducing integration errors."

21. Portfolio Assignment

Project:

AI Pharmacovigilance Signal Detection Platform

Design one complete API integration.

Include:

Source

Hospital EHR

↓

Destination

AI Pharmacovigilance Platform

Create:

- Integration Requirements

- API Specification

- Data Mapping Table

- JSON Request Example

- JSON Response Example

- Error Handling Rules

- Non-Functional Requirements

- Sequence Diagram

Lesson 7 Key Takeaway

A junior BA documents features.

A senior BA understands how systems communicate, captures integration requirements, anticipates failures, and ensures reliable, secure, and compliant data exchange across platforms.

Lesson 9: BA Metrics & KPI Framework (Masterclass)

Goal: Learn how a Business Analyst defines, measures, tracks, and improves business performance using meaningful metrics and KPIs. One of the biggest differences between a junior and senior BA is the ability to prove business value with measurable outcomes.

Learning Objectives

By the end of this lesson, you will be able to:

- Understand Metrics, KPIs, KRIs, and OKRs

- Differentiate leading and lagging indicators

- Build a KPI framework

- Measure business, project, product, and BA performance

- Design executive dashboards

- Define AI and healthcare KPIs

- Measure ROI after implementation

- Answer KPI-related interview questions

1. Why Metrics Matter

Imagine two Business Analysts complete the same project.

BA 1 says:

"The system has been delivered successfully."

BA 2 says:

"The system reduced manual processing time by 62%, increased user productivity by 38%, achieved 97% user adoption within three months, and reduced compliance errors by 81%."

Which BA demonstrates more business value?

The second one.

Modern organizations want measurable outcomes, not just completed documentation.

2. What is a Metric?

A Metric is any measurable value.

Examples:

- Number of users

- Processing time

- Revenue

- Number of defects

- Number of safety cases

- API response time

Metrics describe performance but don't necessarily indicate strategic success.

3. What is a KPI?

A Key Performance Indicator (KPI) is a metric that measures progress toward an important business objective.

Example:

Metric:

Average review time = 18 minutes

KPI:

Reduce average review time to under 15 minutes by the end of Q4.

Every KPI is a metric, but not every metric is a KPI.

4. KPI vs Metric vs KRI vs OKR

| Term | Purpose |
| --- | --- |
| Metric | Measures something |
| KPI | Measures success against a business objective |
| KRI (Key Risk Indicator) | Warns about increasing risk |
| OKR (Objectives & Key Results) | Goal-setting framework |

Example:

Objective:

Improve pharmacovigilance efficiency.

Key Results:

- Reduce manual review time by 40%

- Increase AI accuracy to 95%

- Reduce duplicate reports by 50%

KPIs are then tracked to determine whether these key results are being achieved.

5. Characteristics of Good KPIs (SMART)

KPIs should be:

- Specific

- Measurable

- Achievable

- Relevant

- Time-bound

Poor KPI:

Improve AI performance.

Better KPI:

Increase AI classification accuracy from 90% to 95% within six months.

6. Types of Business Metrics

A. Business Metrics

Measure business outcomes.

Examples:

- Revenue

- Profit

- Cost savings

- Customer retention

- Regulatory compliance

B. Operational Metrics

Measure day-to-day operations.

Examples:

- Processing time

- Queue length

- Cases handled per analyst

- SLA compliance

C. Product Metrics

Measure product performance.

Examples:

- Active users

- Feature adoption

- Session duration

- User retention

D. Project Metrics

Measure project execution.

Examples:

- Schedule variance

- Budget variance

- Defect rate

- Sprint velocity

7. Leading vs Lagging Indicators

A favorite interview topic.

| Leading Indicator | Lagging Indicator |
| --- | --- |
| Predicts future performance | Measures completed outcomes |
| Proactive | Reactive |

Examples:

Leading:

- Training completion

- User adoption trend

- AI confidence score

- Requirement stability

Lagging:

- Revenue increase

- Compliance penalties

- Customer satisfaction score

- ROI

A mature KPI framework includes both.

8. KPI Framework Design

A BA should design KPIs by starting with the business goal.

Business Goal

↓

Success Criteria

↓

KPIs

↓

Target Values

↓

Dashboard

↓

Review

↓

Improvement

Never start with available data. Start with the business objective.

9. Balanced Scorecard

Many organizations group KPIs into four perspectives.

| Perspective | Example KPI |
| --- | --- |
| Financial | Cost reduction |
| Customer | Customer satisfaction |
| Internal Process | Processing time |
| Learning & Growth | Employee training completion |

This ensures success is measured from multiple angles.

10. BA Performance Metrics

How can a Business Analyst measure their own effectiveness?

Examples:

| KPI | Target |
| --- | --- |
| Requirements approved without major rework | >95% |
| Requirement change requests after sign-off | <10% |
| UAT first-pass success | >90% |
| Stakeholder satisfaction | >4.5/5 |
| Requirement defect leakage | <2% |
| Documentation review cycle time | <5 business days |

These focus on outcomes, not simply document volume.

11. Product KPI Example

Project:

AI Pharmacovigilance Platform

Possible KPIs:

| KPI | Target |
| --- | --- |
| AI Classification Accuracy | >95% |
| Average Review Time | <15 minutes |
| Duplicate Detection Rate | >98% |
| User Adoption | >85% |
| Report Processing Time | <3 minutes |
| Regulatory Submission Success | 100% |

12. AI Product Metrics

AI systems require additional measurements.

Examples:

| Metric | Purpose |
| --- | --- |
| Precision | Quality of positive predictions |
| Recall | Ability to detect actual positives |
| F1 Score | Balance of precision and recall |
| Model Drift | Detect performance degradation |
| Confidence Score | AI certainty |
| Human Override Rate | Frequency of manual corrections |

These metrics help determine whether the AI continues to perform safely after deployment.

13. Executive Dashboard

Executives need concise information.

A dashboard should answer:

- Are we meeting business goals?

- What changed?

- Where are the risks?

- What action is needed?

Example:

Executive Dashboard

AI Accuracy           96%

Manual Review Time    12 min

User Adoption         91%

Pending Cases         153

Compliance            100%

API Availability      99.95%

14. Measuring ROI

Many BA projects end at deployment.

Senior BAs continue measuring value.

ROI Formula:

ROI =

(Benefits - Costs)

-----------------

Costs

Example:

Benefits:

₹50,00,000/year

Costs:

₹20,00,000

ROI:

150%

The BA validates whether the expected business case has actually been achieved.

15. KPI Review Cycle

KPIs should not be created and forgotten.

Review cycle:

Define KPI

↓

Collect Data

↓

Analyze Results

↓

Present Dashboard

↓

Identify Improvements

↓

Update KPIs

Business priorities change, so KPIs should evolve as well.

16. Common KPI Mistakes

Avoid:

❌ Tracking too many KPIs

❌ Measuring activities instead of outcomes

❌ Defining vague KPIs

❌ No target values

❌ No review schedule

❌ KPIs not aligned with business goals

A dashboard with 80 metrics usually helps no one.

17. BA Interview Questions

Q1. What is the difference between a KPI and a metric?

Answer:

"A metric measures performance, while a KPI measures progress toward a strategic business objective."

Q2. Why are leading indicators important?

Answer:

"They provide early signals that allow organizations to take corrective action before business outcomes are affected."

Q3. How do you define KPIs?

Answer:

"I start with the business objective, identify success criteria, define measurable KPIs with SMART targets, determine data sources, and establish a review process."

Q4. What metrics would you track for an AI product?

Answer:

"I would track business outcomes such as adoption and processing time, operational metrics like API availability, and AI-specific metrics such as accuracy, precision, recall, confidence score, model drift, and human override rate."

Q5. Why should a BA measure ROI after implementation?

Answer:

"To verify whether the project delivered the expected business benefits outlined in the business case and to identify opportunities for continuous improvement."

18. Portfolio Assignment

Project:

AI Pharmacovigilance Signal Detection Platform

Create a complete KPI framework.

Include:

Business KPIs

- Cost reduction

- Productivity improvement

- Regulatory compliance

Operational KPIs

- Review time

- Queue size

- SLA compliance

AI KPIs

- Accuracy

- Precision

- Recall

- Human override rate

User KPIs

- Adoption

- Satisfaction

- Daily active users

Dashboard

Design an executive dashboard showing:

- KPI

- Current value

- Target

- Trend

- Status (On Track / At Risk / Off Track)

ROI Analysis

Compare:

- Expected benefits from the Business Case

- Actual results after implementation

- Recommendations for improvement

Lesson 9 Key Takeaway

A junior BA says:

"The solution was delivered."

A senior BA says:

"The solution achieved its intended business outcomes, here are the KPIs, the ROI, the trends, and the recommendations for further improvement."

This shift—from delivering requirements to measuring business value—is what distinguishes a strategic Business Analyst.

Lesson 10: Complete BA Documentation Package (Masterclass)

Goal: Learn every major document a professional Business Analyst creates throughout the Software Development Life Cycle (SDLC). By the end of this lesson, you'll understand not just what each document contains, but when it's created, who creates it, who approves it, and how all documents connect together.

Learning Objectives

By the end of this lesson, you will be able to:

- Understand the complete BA documentation lifecycle

- Know when each document is created

- Identify document owners and stakeholders

- Build an end-to-end documentation package

- Trace documents from idea to production

- Prepare a portfolio-ready BA documentation set

1. Why Documentation Matters

Many beginners think documentation is just paperwork.

In reality, documentation:

- Aligns stakeholders

- Prevents misunderstandings

- Supports development

- Enables testing

- Helps audits

- Supports maintenance

- Preserves organizational knowledge

Think of documentation as the blueprint for building a house.

Without a blueprint:

- Builders interpret differently.

- Costs increase.

- Defects increase.

- Delays occur.

2. The Complete BA Documentation Lifecycle

Business Idea

│

▼

Business Case

│

▼

Project Charter

│

▼

Stakeholder Analysis

│

▼

Requirement Elicitation Notes

│

▼

BRD

│

▼

Process Models (BPMN)

│

▼

Use Cases / User Stories

│

▼

FRD / SRS

│

▼

Wireframes / Prototype

│

▼

API & Integration Documents

│

▼

RTM

│

▼

Test Scenarios

│

▼

UAT Documents

│

▼

Production Release

│

▼

Lessons Learned

Notice that documentation evolves with the project. It is not created all at once.

3. Business Case

Purpose

Justify why the project should exist.

Created During:

Initiation

Prepared By:

Business Analyst / Product Manager

Approved By:

Business Sponsor

Contents:

- Problem Statement

- Business Objectives

- Costs

- Benefits

- ROI

- Risks

- Recommendation

4. Project Charter

Purpose:

Officially authorizes the project.

Contents:

- Project Name

- Sponsor

- Objectives

- Scope

- Timeline

- Budget

- High-level Risks

- Success Criteria

This gives the project formal approval to begin.

5. Stakeholder Register

Purpose:

Identify everyone involved.

Typical fields:

| Stakeholder | Role | Influence | Interest | Communication Plan |
| --- | --- | --- | --- | --- |
| Sponsor | Funding | High | High | Weekly |
| Product Owner | Product | High | High | Daily |
| QA Lead | Testing | Medium | High | Sprint Reviews |

6. Requirement Elicitation Notes

Collected from:

- Interviews

- Workshops

- Observation

- Surveys

- Brainstorming

- Existing systems

Example:

Stakeholder says:

"The system should automatically prioritize serious cases."

The BA records this before formal documentation begins.

7. Business Requirements Document (BRD)

Purpose:

Describe what the business needs.

Typical sections:

- Business Objectives

- Scope

- Stakeholders

- Current Process

- Future Process

- Business Requirements

- Assumptions

- Constraints

Example:

Business Requirement:

Reduce manual adverse event review time by 50%.

8. Functional Requirements Document (FRD)

Purpose:

Describe how the system should behave to satisfy business requirements.

Examples:

- User login

- AI classification

- Dashboard

- Notifications

- Search

- Reporting

Each function should be measurable and testable.

9. Software Requirements Specification (SRS)

Purpose:

Provide complete system requirements.

Typical contents:

Functional Requirements

What the system should do.

Non-Functional Requirements

Performance

Security

Availability

Scalability

Compliance

Usability

Example:

System shall support 5,000 concurrent users.

10. Process Documentation

Created using BPMN.

Example:

Receive Case

│

▼

Validate Data

│

▼

AI Classification

│

▼

Medical Review

│

▼

Submit Report

Process models help everyone understand business workflows.

11. UML Documents

Common UML diagrams used by BAs:

| Diagram | Purpose |
| --- | --- |
| Use Case Diagram | User interactions |
| Activity Diagram | Process flow |
| Sequence Diagram | System interactions |
| Class Diagram | Business entities (high-level understanding) |
| State Diagram | Object lifecycle |

You don't always need all diagrams, but selecting the right ones improves communication.

12. Use Case Specifications

Each major use case includes:

- Goal

- Actors

- Preconditions

- Trigger

- Main Flow

- Alternate Flow

- Exception Flow

- Postconditions

These bridge business understanding and technical implementation.

13. User Stories

Used mainly in Agile.

Format:

As a Safety Analyst, I want to review AI classifications, so that I can validate high-risk cases quickly.

Include:

Acceptance Criteria

Definition of Done

Priority

Story Points

14. Wireframes

Purpose:

Visualize screen layout.

Example:

Dashboard

+--------------------------------+

Search

Cases

Status

Filters

AI Confidence

Approve

Reject

+--------------------------------+

Wireframes focus on layout, not final design.

15. Prototype

Wireframe:

Static concept.

Prototype:

Clickable interaction demonstrating user flow.

Useful for:

- User feedback

- Requirement validation

- Usability testing

16. API Documentation

Includes:

- Endpoints

- HTTP Methods

- Authentication

- Request Format

- Response Format

- Error Codes

- Data Mapping

- Validation Rules

This supports integration development.

17. Requirement Traceability Matrix (RTM)

Links:

Business Requirement

↓

Functional Requirement

↓

User Story

↓

Test Case

↓

Release

Ensures every requirement is implemented and tested.

18. Risk Register

Tracks:

- Risk

- Probability

- Impact

- Mitigation

- Owner

- Status

Updated throughout the project.

19. Change Request Document

Projects change.

Every significant change should record:

- Change ID

- Description

- Reason

- Impact

- Cost

- Timeline

- Approval

This prevents uncontrolled scope changes.

20. Test Documentation

Prepared mainly by QA, but reviewed by the BA.

Includes:

- Test Plan

- Test Scenarios

- Test Cases

- Defect Reports

The BA ensures tests align with business requirements.

21. UAT Documentation

User Acceptance Testing confirms the solution meets business expectations.

Typical documents:

- UAT Plan

- Test Scripts

- Execution Log

- Defect List

- Business Sign-off

Without business approval, deployment may not proceed.

22. Release Documentation

Prepared before deployment.

Includes:

- Release Notes

- Deployment Checklist

- Rollback Plan

- Known Issues

- Support Contacts

Helps operations teams perform a controlled release.

23. Lessons Learned Document

Prepared after project completion.

Captures:

- What worked well

- What didn't

- Risks encountered

- Improvement opportunities

- Best practices for future projects

This supports continuous improvement.

24. Document Ownership

| Document | Primary Owner |
| --- | --- |
| Business Case | BA / Product Manager |
| Project Charter | Project Manager |
| Stakeholder Register | BA |
| BRD | BA |
| FRD | BA |
| SRS | BA / Solution Architect |
| BPMN | BA |
| UML | BA |
| User Stories | BA / Product Owner |
| Wireframes | BA / UX Designer |
| RTM | BA |
| Risk Register | BA / Project Manager |
| Test Cases | QA |
| UAT Documents | Business + BA |
| Release Notes | Release Manager |
| Lessons Learned | Project Team |

25. Document Relationships

Everything connects.

Business Case

│

▼

Project Charter

│

▼

BRD

│

▼

FRD

│

▼

User Stories

│

▼

Wireframes

│

▼

Development

│

▼

Testing

│

▼

UAT

│

▼

Production

This traceability ensures alignment from business need to delivered solution.

26. Common BA Interview Questions

Q1. Which document is created first?

Answer:

"The Business Case is typically created first to justify the project. Once approved, the Project Charter formally authorizes the project."

Q2. Difference between BRD and FRD?

Answer:

- BRD describes what the business needs.

- FRD describes how the system should satisfy those needs.

Q3. Why is RTM important?

Answer:

"It ensures every approved requirement is implemented, tested, and traceable throughout the project lifecycle."

Q4. What documents do you create in Agile?

Answer:

"Agile generally uses lighter documentation, including user stories, acceptance criteria, process diagrams, wireframes, API specifications, RTMs (where needed), and supporting documentation rather than large upfront documents."

Q5. Which document is most important?

Answer:

"There isn't a single most important document. Each serves a different purpose. The key is ensuring consistency and traceability across all project documentation."

27. Industry Portfolio Assignment

Project:

AI Pharmacovigilance Signal Detection Platform

Create a complete BA documentation package containing:

Initiation

- Business Case

- Project Charter

Analysis

- Stakeholder Register

- Requirement Elicitation Notes

- BRD

- BPMN Process Maps

Design

- FRD

- SRS

- UML Use Case Diagram

- Use Case Specifications

- User Stories

- Wireframes

- Prototype Concept

- API Specifications

Validation

- RTM

- Risk Register

- Test Scenarios

- UAT Plan

- UAT Sign-off

Deployment

- Release Notes

- Lessons Learned

This collection becomes a portfolio artifact demonstrating end-to-end BA capability.

Lesson 10 Key Takeaway

A junior BA creates isolated documents.

A senior BA creates a connected documentation ecosystem, where every artifact traces back to a business objective and supports design, development, testing, deployment, and future maintenance.

Lesson 11: BA Workshop Facilitation Masterclass

Goal: Learn how a Business Analyst plans, facilitates, and leads workshops that uncover requirements, resolve conflicts, build stakeholder alignment, and accelerate project decisions. This is one of the defining skills of a senior Business Analyst.

Learning Objectives

By the end of this lesson, you will be able to:

- Understand workshop facilitation

- Plan and conduct BA workshops

- Manage different stakeholder personalities

- Resolve requirement conflicts

- Use facilitation techniques

- Document workshop outcomes

- Handle difficult situations

- Facilitate AI and healthcare discovery workshops

- Answer workshop-related interview questions

1. Why Workshop Facilitation is Important

Imagine this situation:

A hospital wants to build an AI Pharmacovigilance Platform.

Participants include:

- Medical Director

- Safety Manager

- Regulatory Affairs

- Product Owner

- Developers

- QA Team

- AI Engineers

- UX Designer

Everyone has different expectations.

Without proper facilitation:

- Meetings become discussions without decisions.

- Requirements conflict.

- Scope grows uncontrollably.

- Stakeholders leave frustrated.

A skilled BA keeps the workshop focused and productive.

2. What is a BA Workshop?

A BA Workshop is:

A structured meeting where stakeholders collaborate to discover, analyze, prioritize, validate, or approve business requirements and solutions.

Unlike a status meeting, a workshop has a clear objective and expected outputs.

3. Why Use Workshops?

Compared to separate interviews, workshops:

✅ Collect multiple viewpoints simultaneously

✅ Resolve conflicts quickly

✅ Build shared understanding

✅ Speed up decision-making

✅ Increase stakeholder ownership

4. Common Types of BA Workshops

| Workshop | Purpose |
| --- | --- |
| Discovery Workshop | Understand the business problem |
| Requirement Workshop | Gather requirements |
| Process Mapping Workshop | Document AS-IS and TO-BE processes |
| Prioritization Workshop | Rank requirements |
| Solution Workshop | Explore solution options |
| Risk Workshop | Identify project risks |
| UAT Workshop | Validate business readiness |
| Retrospective | Capture lessons learned |

5. BA Workshop Lifecycle

A successful workshop follows a structured approach.

Plan

↓

Prepare

↓

Facilitate

↓

Document

↓

Follow Up

Skipping preparation often leads to poor outcomes.

6. Planning the Workshop

Before scheduling, define:

Objective

Example:

"Identify functional requirements for AI adverse event classification."

Participants

Invite only people who can contribute or make decisions.

Example:

- Product Owner

- Medical Reviewer

- Safety Analyst

- Regulatory Expert

- Technical Architect

Avoid inviting unnecessary attendees.

Agenda

Example:

09:00 – Introductions

09:15 – Current Process

10:00 – Pain Points

11:00 – Future Process

12:00 – Requirement Prioritization

12:45 – Decisions & Actions

A time-boxed agenda helps keep discussions focused.

7. Preparation

The BA prepares:

- Meeting agenda

- Objectives

- Existing documentation

- Process diagrams

- Data samples

- Wireframes

- Questions

- Collaboration tools

The better the preparation, the better the workshop.

8. Facilitation Skills

A facilitator guides discussion without dominating it.

Key skills include:

- Active listening

- Asking open-ended questions

- Summarizing discussions

- Encouraging participation

- Managing time

- Remaining neutral

- Resolving conflicts

The facilitator's job is to help the group reach understanding and decisions.

9. Asking Effective Questions

Avoid:

"Do you like this feature?"

Better:

"How do you currently process serious adverse events?"

Even better:

"Walk me through the steps from receiving a safety report to regulatory submission."

Open-ended questions reveal richer information.

10. Stakeholder Management During Workshops

Different personalities require different approaches.

| Stakeholder Type | BA Approach |
| --- | --- |
| Quiet participant | Invite their opinion directly |
| Dominant speaker | Acknowledge and redirect discussion |
| Subject Matter Expert | Validate detailed business rules |
| Executive | Focus on outcomes and decisions |
| Technical Lead | Clarify feasibility and constraints |
| Skeptical stakeholder | Explore concerns with evidence |

The goal is balanced participation.

11. Managing Conflicts

Conflict is normal.

Example:

Regulatory Team:

"We need every AI recommendation manually reviewed."

Product Team:

"Manual review slows everything down."

The BA should:

- Clarify the underlying business need.

- Identify regulatory constraints.

- Explore alternatives.

- Evaluate risks.

- Facilitate agreement.

Focus on solving the problem, not "winning" the argument.

12. Common Facilitation Techniques

Brainstorming

Generate ideas without immediate evaluation.

Affinity Mapping

Group similar ideas into themes.

Example:

Ideas:

- Faster processing

- Better dashboards

- AI suggestions

- Mobile access

Themes:

- Automation

- Reporting

- User Experience

MoSCoW Prioritization

Rank requirements:

- Must

- Should

- Could

- Won't

Dot Voting

Each participant receives votes to prioritize ideas.

Useful when many options exist.

Five Whys

Identify root causes.

Problem:

Late regulatory submissions.

Why?

Manual review delays.

Why?

Too many duplicate reports.

Continue asking "Why?" until the underlying cause is identified.

13. Workshop Documentation

After the session, the BA documents:

- Decisions made

- Agreed requirements

- Open issues

- Risks

- Action items

- Owners

- Deadlines

Documentation should be shared promptly while discussions are still fresh.

14. Example Workshop Output

Project:

AI Pharmacovigilance Platform

Decisions

- AI classifies all incoming reports.

- Human review required for confidence below 90%.

- Serious cases prioritized automatically.

Open Questions

- Final confidence threshold?

- Regulatory approval process?

Action Items

| Action | Owner | Due Date |
| --- | --- | --- |
| Validate reporting rules | Regulatory Lead | Friday |
| Confirm API specification | Architect | Monday |

15. Virtual Workshop Best Practices

Many workshops are now remote.

Recommendations:

- Share materials beforehand.

- Keep sessions interactive.

- Use visual diagrams.

- Encourage camera/microphone participation where appropriate.

- Schedule breaks for longer sessions.

- Record decisions immediately.

16. Healthcare AI Workshop Example

Objective:

Define requirements for AI-assisted adverse event classification.

Participants:

- Safety Manager

- Medical Reviewer

- Regulatory Affairs

- AI Engineer

- Product Owner

- Business Analyst

Topics:

- Current workflow

- Pain points

- AI decision boundaries

- Human review criteria

- Compliance needs

- Success metrics

Expected Deliverables:

- Business Requirements

- Use Cases

- Business Rules

- Risks

- KPIs

17. Common Workshop Challenges

| Challenge | BA Response |
| --- | --- |
| Stakeholders disagree | Focus on business objectives and evidence |
| Scope keeps expanding | Park new topics for later review |
| Discussion goes off-topic | Redirect to agenda |
| Decisions not made | Escalate to decision-makers if needed |
| One person dominates | Invite input from quieter participants |
| Silent participants | Ask direct, open-ended questions |

18. Measuring Workshop Success

A successful workshop should produce:

- Clear requirements

- Documented decisions

- Prioritized backlog

- Assigned action items

- Stakeholder alignment

- Reduced ambiguity

These outcomes matter more than simply holding the meeting.

19. BA Interview Questions

Q1. What is the purpose of a BA workshop?

Answer:

"A BA workshop brings stakeholders together to collaboratively discover, analyze, validate, and prioritize requirements while building alignment and accelerating decision-making."

Q2. How do you handle conflicting stakeholder opinions?

Answer:

"I clarify the underlying business objectives, gather supporting evidence, evaluate impacts, facilitate discussion, and guide stakeholders toward a mutually acceptable solution."

Q3. What preparation is required before a workshop?

Answer:

"I define objectives, identify participants, prepare an agenda, review existing documentation, prepare discussion materials, and establish expected outcomes."

Q4. How do you encourage participation from quiet stakeholders?

Answer:

"I ask open-ended questions directly, create a respectful environment, and ensure everyone has an opportunity to contribute before decisions are finalized."

Q5. What should be documented after a workshop?

Answer:

"I document decisions, requirements, action items, open issues, risks, owners, and deadlines, then distribute the meeting summary to all participants."

20. Portfolio Assignment

Project:

AI Pharmacovigilance Signal Detection Platform

Design a complete Requirements Discovery Workshop.

Create:

Workshop Charter

- Objective

- Scope

- Participants

- Duration

- Agenda

Facilitation Plan

- Discussion topics

- Questions to ask

- Techniques to use

Workshop Outputs

- Requirement List

- Business Rules

- Risks

- Prioritized Backlog

- Action Items

Meeting Minutes

Include:

- Decisions

- Open Issues

- Next Steps

- Owners

- Due Dates

Lesson 11 Key Takeaway

A junior BA attends meetings.

A senior BA leads workshops, guides discussions, resolves conflicts, builds stakeholder consensus, and transforms conversations into actionable business requirements.

Workshop facilitation is one of the most valuable skills for progressing from Business Analyst to Senior BA, Lead BA, or Product Manager.

Lesson 12: AI Business Analyst Specialization (Capstone Masterclass)

Goal: Master the role of an AI Business Analyst and learn how to work on AI-powered products from idea to production. This lesson combines Business Analysis, Product Thinking, Data, AI, and Healthcare into one industry-ready framework.

Learning Objectives

By the end of this lesson, you will be able to:

- Understand the AI Business Analyst role

- Work effectively with AI teams

- Gather AI-specific requirements

- Understand the AI product lifecycle

- Define AI success metrics

- Apply Responsible AI principles

- Work on Generative AI and LLM products

- Build an AI BA portfolio

- Prepare for AI BA interviews

1. Who is an AI Business Analyst?

A traditional BA focuses on business processes and software requirements.

An AI Business Analyst also understands:

- AI capabilities and limitations

- Data requirements

- Model performance

- Human-AI interaction

- AI ethics

- Business value

- Regulatory requirements

They bridge business stakeholders and AI specialists.

2. AI Business Analyst vs Traditional BA

| Traditional BA | AI BA |
| --- | --- |
| Requirements gathering | AI-aware requirements gathering |
| Process analysis | Process + data analysis |
| Business rules | Business rules + model behavior |
| Software features | AI predictions and automation |
| Functional testing | Functional + AI performance validation |

3. AI Project Team

Unlike traditional software projects, AI projects involve additional roles.

Business Sponsor

│

▼

AI Product Manager

│

▼

Business Analyst

│

┌──────┼────────┐

▼      ▼        ▼

Data Scientist

ML Engineer

Software Developer

│

▼

QA Engineer

│

▼

Operations / MLOps

4. AI Product Lifecycle

Unlike normal software, AI products include data and model development.

Business Problem

│

▼

Requirement Discovery

│

▼

Data Collection

│

▼

Data Preparation

│

▼

Model Training

│

▼

Model Evaluation

│

▼

System Integration

│

▼

User Acceptance Testing

│

▼

Deployment

│

▼

Monitoring & Improvement

Notice that model monitoring continues after deployment.

5. AI Project vs Traditional Software Project

| Traditional Project | AI Project |
| --- | --- |
| Code determines behavior | Model learns from data |
| Deterministic output | Probabilistic output |
| Fixed business rules | Predictions with confidence scores |
| Functional testing | Functional + model evaluation |

6. AI Requirements

AI projects require additional requirements.

Example:

Traditional Requirement:

System shall calculate invoice totals.

AI Requirement:

System shall classify adverse event reports with at least 95% precision on the validation dataset.

Notice the requirement is based on measurable performance.

7. AI Requirement Categories

Functional Requirements

Example:

System shall classify adverse event reports.

Data Requirements

Example:

Training data shall contain at least 100,000 labeled adverse event reports.

Model Requirements

Example:

Classification accuracy ≥95%.

Explainability Requirements

Example:

System shall display the top contributing factors behind each prediction.

Human Oversight Requirements

Example:

Predictions below 90% confidence require manual review.

Monitoring Requirements

Example:

Generate alerts if model accuracy falls below 92%.

8. Data Requirements for AI

Data quality often determines AI success.

A BA helps define:

- Data sources

- Data ownership

- Data quality rules

- Labeling requirements

- Data privacy

- Data retention

- Refresh frequency

Example:

Project:

AI Pharmacovigilance

Data Needed:

- Adverse event reports

- Drug information

- Patient demographics

- Medical coding

- Regulatory outcomes

9. AI Success Metrics

Traditional software uses:

- Response time

- Availability

- Defects

AI adds:

| Metric | Purpose |
| --- | --- |
| Accuracy | Overall correctness |
| Precision | Correct positive predictions |
| Recall | Detect actual positives |
| F1 Score | Balance precision and recall |
| Confidence Score | Prediction certainty |
| Human Override Rate | Frequency of manual corrections |
| Model Drift | Performance changes over time |

These metrics should be linked to business goals, not viewed in isolation.

10. Human-in-the-Loop (HITL)

Many AI systems should not make final decisions independently.

Healthcare example:

Safety Report

│

▼

AI Classification

│

▼

Confidence ≥90%?

/ \

Yes  No

│    │

Suggest  Manual Review

│

Medical Reviewer Approval

The AI supports decision-making, while qualified professionals remain accountable.

11. Responsible AI

An AI BA must consider more than accuracy.

Responsible AI principles include:

Fairness

Avoid biased outcomes.

Transparency

Explain how predictions were generated where appropriate.

Accountability

Clearly define who is responsible for decisions.

Privacy

Protect sensitive information.

Security

Prevent misuse or unauthorized access.

Human Oversight

Ensure humans can intervene when necessary.

12. AI Risks

Examples:

- Poor training data

- Model bias

- Data drift

- Privacy violations

- Hallucinations (for generative AI)

- Over-automation

- Regulatory non-compliance

The BA identifies these risks early and documents mitigation strategies.

13. Working with Large Language Models (LLMs)

Generative AI products introduce new concepts.

Examples:

- Chatbots

- Document summarization

- Medical literature search

- Requirement generation

- Knowledge assistants

A BA should understand:

- Prompt design

- Context management

- Response quality

- Safety guardrails

- Human review processes

14. Prompt Engineering for BAs

A BA may help define prompts for business users.

Poor Prompt:

Summarize this report.

Better Prompt:

Summarize the adverse event report in under 200 words. Highlight patient demographics, suspected drug, event severity, seriousness, and any missing information. Do not invent facts.

Good prompts improve consistency and reduce ambiguity.

15. AI Governance

Organizations establish governance to manage AI responsibly.

The BA helps define:

- Approval workflows

- Audit logging

- Model version tracking

- Data lineage

- Monitoring frequency

- Escalation procedures

- Compliance documentation

Governance is especially important in regulated industries like healthcare.

16. AI Business Analysis Deliverables

An AI BA may create:

| Deliverable | Purpose |
| --- | --- |
| Business Case | Justify AI investment |
| AI Requirement Specification | Define AI capabilities |
| Data Requirement Document | Define training and operational data |
| AI Risk Register | Track AI-specific risks |
| Model Evaluation Criteria | Define acceptance thresholds |
| Prompt Library | Standardize prompts |
| AI Governance Plan | Define controls and oversight |
| Monitoring Dashboard | Track ongoing performance |

17. Healthcare AI Case Study

Project

AI Pharmacovigilance Signal Detection Platform

Business Problem

Manual review of adverse event reports delays signal detection and increases operational costs.

Business Goal

Reduce review time while maintaining regulatory compliance and patient safety.

AI Solution

- NLP extracts adverse events.

- AI classifies seriousness.

- AI identifies duplicate reports.

- AI prioritizes high-risk cases.

BA Responsibilities

- Identify stakeholders.

- Gather business and AI requirements.

- Define data requirements.

- Capture business rules.

- Define confidence thresholds.

- Design human review workflow.

- Create RTM.

- Define KPIs.

- Support UAT.

- Measure business outcomes after deployment.

18. AI BA Interview Questions

Q1. What is the difference between a traditional BA and an AI BA?

Answer:

"An AI BA performs traditional business analysis while also understanding data, AI models, AI-specific requirements, model evaluation, and responsible AI principles."

Q2. What additional requirements do AI systems need?

Answer:

"AI systems require data requirements, model performance targets, explainability, human oversight, monitoring, governance, and retraining requirements in addition to standard functional and non-functional requirements."

Q3. Why is Human-in-the-Loop important?

Answer:

"It allows humans to review or override AI decisions in situations where confidence is low, regulations require oversight, or business risk is high."

Q4. What metrics would you use to evaluate an AI model?

Answer:

"I would consider accuracy, precision, recall, F1 score, confidence scores, business KPIs, and post-deployment monitoring metrics such as model drift and human override rate."

Q5. How do you validate an AI requirement?

Answer:

"I define measurable acceptance criteria, verify the required data is available, confirm model performance against agreed thresholds, and validate that business objectives are achieved."

19. Capstone Portfolio Project

Project

AI Pharmacovigilance Signal Detection Platform

Build a complete Business Analysis portfolio including:

Phase 1 – Strategy

- Business Case

- Feasibility Analysis

- Project Charter

- Stakeholder Analysis

Phase 2 – Analysis

- BRD

- FRD

- SRS

- BPMN Diagrams

- Use Cases

- User Stories

- Business Rules

- RTM

Phase 3 – AI

- AI Requirement Specification

- Data Requirement Document

- Model Evaluation Framework

- Human-in-the-Loop Workflow

- AI Risk Register

- AI Governance Plan

Phase 4 – Design

- Wireframes

- Prototype

- API Specification

- Integration Design

Phase 5 – Validation

- Test Scenarios

- UAT Plan

- KPI Dashboard

- ROI Analysis

Phase 6 – Delivery

- Release Notes

- Lessons Learned

- Executive Presentation

This project demonstrates your ability to deliver an AI-enabled product from concept to production.

20. AI BA Learning Roadmap

To become an industry-ready AI Business Analyst, continue building skills in these areas:

Business Analysis

- BABOK concepts

- Requirement engineering

- BPMN

- UML

- Stakeholder management

- Workshop facilitation

Product Management

- Product strategy

- Roadmaps

- Prioritization

- Customer discovery

- Metrics

Data

- SQL

- Excel

- Power BI

- Data visualization

- Statistics

- Data storytelling

AI

- Machine Learning fundamentals

- Generative AI

- LLMs

- Prompt Engineering

- AI governance

- Model evaluation

Technical

- REST APIs

- JSON

- Cloud fundamentals

- Git basics

- Agile tools

Final Key Takeaway

A Junior BA gathers requirements.

A Mid-Level BA analyzes business processes and delivers quality documentation.

A Senior BA influences strategy, measures business value, and facilitates organizational decisions.

An AI Business Analyst does all of the above while bridging business needs, data, AI models, governance, and regulatory requirements to ensure AI solutions are valuable, trustworthy, and operationally effective.