Project: AI Pharmacovigilance Platform

Lesson 1 – Project Initiation: Receiving the Business Request & Creating Project Charter

Simulation Setup

From today, we will treat this as a real company project.

You are acting as:

Business Analyst – Healthcare AI Product Team

Company:

Global Pharmaceutical Company

Project:

AI-Powered Pharmacovigilance Platform

Scenario: Day 0 — Business Request Received

Business Situation

A global pharmaceutical company currently manages drug safety operations using:

- Safety database

- Excel trackers

- Emails

- Manual literature review

- Manual case processing

The company has growing challenges due to:

- Increasing adverse event reports

- More regulatory requirements

- Global market expansion

- Need for faster safety signal detection

Business Sponsor Request

The Head of Pharmacovigilance sends a project request:

"We need an AI-enabled pharmacovigilance platform that can automate safety case processing, improve signal detection, reduce manual workload, and provide better visibility into drug safety operations."

Your First BA Task

Before collecting requirements, a BA does NOT start writing features.

First question:

"Why are we doing this project?"

This leads to:

Project Charter

What is a Project Charter?

A Project Charter is the document that officially starts a project.

It answers:

- Why does this project exist?

- What are we trying to achieve?

- Who is involved?

- What is the scope?

- How will success be measured?

PROJECT CHARTER

1. Project Information

| Field | Details |
| --- | --- |
| Project Name | AI Pharmacovigilance Platform |
| Industry | Pharmaceutical / Healthcare |
| Project Type | AI Healthcare Enterprise Platform |
| Project Sponsor | Head of Pharmacovigilance |
| Business Owner | Drug Safety Operations Team |
| BA Role | Healthcare Business Analyst |

2. Business Problem Statement

Current Situation (AS-IS)

The pharmacovigilance team processes safety information using multiple disconnected systems.

Current workflow:

Adverse Event Received

↓

Manual Data Entry

↓

Medical Review

↓

Causality Assessment

↓

Signal Detection

↓

Regulatory Reporting

Current Pain Points

Problem 1: Manual Case Processing

Thousands of safety cases require manual review.

Impact:

- Slow processing

- High operational cost

- Human errors

Problem 2: Literature Monitoring Challenges

Safety teams manually search:

- Medical journals

- Publications

- Regulatory information

Impact:

- Delayed signal discovery

Problem 3: Duplicate Case Identification

Same adverse event may arrive through:

- Healthcare professionals

- Patients

- Literature

- Regulatory agencies

Impact:

- Duplicate workload

Problem 4: Limited Predictive Capability

Current systems identify issues after they happen.

Need:

Early safety signal prediction.

3. Business Objectives

The project objectives:

Objective 1

Reduce manual safety case processing effort.

Target:

Reduce manual processing time by 40%

Objective 2

Improve adverse event detection speed.

Target:

Reduce signal detection cycle time by 50%

Objective 3

Improve regulatory compliance.

Target:

Ensure complete audit trails and reporting accuracy.

Objective 4

Enable AI-assisted safety decisions.

Target:

Provide AI recommendations with human review.

4. Project Scope

IN SCOPE

The platform will include:

Safety Case Intake

- Email ingestion

- Web forms

- Data extraction

AI Document Processing

- NLP extraction

- Entity recognition

- Duplicate detection

Case Management

- Case workflow

- Assignment

- Review tracking

Signal Detection

- Safety trend analysis

- Risk alerts

Reporting Dashboard

- KPIs

- Regulatory reports

- Operational metrics

OUT OF SCOPE

Initial release will NOT include:

❌ Autonomous medical decisions

❌ Replacement of safety physicians

❌ Direct regulatory submission automation

❌ Patient diagnosis

5. Key Stakeholders Identified

Initial stakeholder list:

| Stakeholder | Role |
| --- | --- |
| Head of Pharmacovigilance | Sponsor |
| Drug Safety Managers | Business Users |
| Safety Physicians | Medical Review |
| Regulatory Affairs | Compliance |
| IT Architecture Team | Technology |
| Data Science Team | AI Models |
| Quality Assurance | Validation |

6. High-Level Risks

Risk 1

AI recommendation accuracy.

Mitigation:

Human-in-the-loop approval.

Risk 2

Regulatory compliance issues.

Mitigation:

Audit trail and validation process.

Risk 3

Data privacy concerns.

Mitigation:

Access control and encryption.

7. Success Criteria

Project considered successful if:

✅ Case processing time reduced

✅ Safety team adoption achieved

✅ Regulatory compliance maintained

✅ AI recommendations accepted by users

✅ Dashboard provides operational visibility

8. High-Level Timeline

Example:

Phase 1

Discovery & Requirements

2 Months

Phase 2

Design & Development

6 Months

Phase 3

Testing & Validation

3 Months

Phase 4

Production Release

1 Month

9. BA Responsibilities at Project Initiation

Your role:

Before requirements:

✅ Understand business problem

✅ Identify stakeholders

✅ Define scope

✅ Prepare discovery plan

✅ Create elicitation strategy

BA Artifact Created

We now have:

AI Pharmacovigilance Platform

PROJECT CHARTER

✓ Project Overview

✓ Business Problem

✓ Objectives

✓ Scope

✓ Stakeholders

✓ Risks

✓ Success Criteria

✓ Timeline

STATUS: COMPLETED

Real BA Decision Point

Before moving to requirements:

A BA must ask:

"Do we understand all stakeholders and their expectations?"

So the next activity is:

Lesson 2 – Stakeholder Register & Stakeholder Analysis

We will create:

- Stakeholder Register

- Power/Interest Matrix

- Communication Plan

- Stakeholder Interview Strategy

This is exactly how a BA starts a real enterprise healthcare project.

Lesson 2 – Stakeholder Register, Stakeholder Analysis & Communication Plan

Learning Objective

After this lesson, you will understand:

✅ How a BA identifies project stakeholders
✅ How to create a professional Stakeholder Register
✅ How to analyze stakeholder influence and interest
✅ How to plan stakeholder communication
✅ How to prepare for requirement discovery interviews

1. Why Stakeholder Analysis Comes After Project Charter?

A common beginner BA mistake:

"Let's start gathering requirements."

A professional BA first asks:

"Who owns the problem, who uses the solution, and who can influence success?"

Because requirements come from people.

AI Pharmacovigilance Platform Stakeholder Landscape

The platform affects multiple teams:

Executive Sponsor

|

--------------------------------

|                              |

Pharmacovigilance              Technology Team

|

--------------------------------

|              |              |

Safety Ops   Medical Review   Regulatory Affairs

|

End Users

2. Stakeholder Register

A Stakeholder Register is a formal BA document containing:

- Who the stakeholder is

- Their role

- Their influence

- Their expectations

- How we engage them

Stakeholder Register

STK-001

Head of Pharmacovigilance

| Field | Details |
| --- | --- |
| Role | Project Sponsor |
| Department | Drug Safety |
| Influence | High |
| Interest | High |
| Decision Power | Budget, priorities, approvals |

Expectations:

- Faster safety operations

- Reduced manual workload

- Better compliance visibility

BA Engagement:

- Executive reviews

- Monthly steering meetings

STK-002

Drug Safety Operations Manager

| Field | Details |
| --- | --- |
| Role | Business Owner |
| Influence | High |
| Interest | High |

Responsibilities:

- Manage case processing teams

- Define operational workflows

Expectations:

- Better workflow automation

- Case management improvements

BA Engagement:

- Weekly workshops

- Requirement validation

STK-003

Safety Case Processor

| Field | Details |
| --- | --- |
| Role | Primary User |
| Influence | Medium |
| Interest | High |

Current Activities:

- Receive cases

- Enter data

- Review information

- Assign cases

Expectations:

- Reduce repetitive work

- Easy-to-use interface

BA Engagement:

- Interviews

- Process observation

- Usability sessions

STK-004

Safety Physician

| Field | Details |
| --- | --- |
| Role | Medical Reviewer |
| Influence | High |
| Interest | Medium |

Expectations:

- Better clinical information

- AI recommendations

- Decision support

BA Engagement:

- Medical review workshops

STK-005

Regulatory Affairs Team

| Field | Details |
| --- | --- |
| Role | Compliance Stakeholder |
| Influence | High |
| Interest | Medium |

Expectations:

- Accurate reporting

- Audit readiness

- Regulatory compliance

BA Engagement:

- Compliance reviews

STK-006

Quality Assurance Team

| Field | Details |
| --- | --- |
| Role | Validation Authority |
| Influence | High |
| Interest | Medium |

Expectations:

- Validation documentation

- Traceability

- Audit trails

BA Engagement:

- Validation workshops

STK-007

Data Science Team

| Field | Details |
| --- | --- |
| Role | AI Solution Team |
| Influence | Medium |
| Interest | High |

Expectations:

- Clear AI requirements

- Quality training data

- Model objectives

BA Engagement:

- AI requirement sessions

STK-008

IT Architecture Team

| Field | Details |
| --- | --- |
| Role | Technology Owner |
| Influence | High |
| Interest | Medium |

Expectations:

- Integration requirements

- Security needs

- Scalability requirements

BA Engagement:

- Technical discussions

3. Stakeholder Power-Interest Matrix

BA uses this to decide engagement strategy.

HIGH POWER

MANAGE CLOSELY

Sponsor

Safety Manager

Regulatory

QA

--------------------------------

KEEP SATISFIED

IT Architecture

--------------------------------

KEEP INFORMED

Case Processors

Data Scientists

--------------------------------

LOW POWER

Category Explanation

1. Manage Closely

High influence + High interest

Examples:

- Head of PV

- Drug Safety Manager

BA action:

- Frequent communication

- Early involvement

- Decision validation

2. Keep Satisfied

High influence + Lower daily involvement

Example:

- IT Leadership

BA action:

- Regular updates

- Architecture decisions

3. Keep Informed

Lower influence + High usage

Example:

- Safety Analysts

BA action:

- Requirement sessions

- Feedback collection

4. Stakeholder Communication Plan

Real project artifact:

| Stakeholder | Communication | Frequency | Purpose |
| --- | --- | --- | --- |
| Sponsor | Steering Meeting | Monthly | Decision making |
| Business Owner | Workshop | Weekly | Requirements |
| Safety Users | Interviews | As needed | Process understanding |
| Regulatory | Review Meeting | Biweekly | Compliance |
| IT Team | Technical Session | Weekly | Integration |
| QA Team | Validation Review | Monthly | Quality |

5. Stakeholder Risks

A BA also identifies stakeholder risks.

Risk 1

Safety team resistance to AI

Reason:

Fear of job replacement.

BA Approach:

Explain:

AI assists safety professionals; it does not replace medical judgment.

Risk 2

Regulatory concerns

Reason:

AI decisions may not be explainable.

BA Approach:

Define:

- Human review

- Explainable AI

- Audit trail

Risk 3

Conflicting requirements

Example:

Operations wants speed.

QA wants more controls.

BA Approach:

Facilitate decision workshop.

6. Preparing for Requirement Discovery

Now we know:

WHO to talk to.

Next question:

WHAT do we ask?

This leads to:

Requirement Elicitation Plan

BA Artifact Created

AI Pharmacovigilance Platform

STAKEHOLDER MANAGEMENT

✓ Stakeholder Register

✓ Stakeholder Analysis

✓ Power Interest Matrix

✓ Communication Plan

✓ Stakeholder Risks

STATUS: COMPLETED

Current Project Progress

Completed:

✅ Project Charter
✅ Stakeholder Register

Next:

Lesson 3 – Business Case & ROI Analysis

We will create:

- Current cost analysis

- Expected benefits

- ROI justification

- Why the company should invest in AI Pharmacovigilance Platform

This is the document executives use before approving the project.

Lesson 3 – Business Case, ROI Analysis & Project Justification

Why Should the Company Invest in This AI Platform?

Learning Objective

After this lesson, you will understand:

✅ How a BA creates a Business Case
✅ Difference between Business Problem and Business Case
✅ How to calculate business value
✅ How to define ROI for healthcare AI projects
✅ How executives decide whether to approve a project

1. Business Problem vs Business Case

Many beginners confuse these.

Business Problem

Answers:

"What is wrong today?"

Example:

"Safety teams spend too much time manually processing adverse event cases."

Business Case

Answers:

"Why should the organization invest money to solve this problem?"

It explains:

- Current cost

- Expected benefits

- Investment required

- Business value

- Risks of not acting

2. Business Case Document

AI Pharmacovigilance Platform

Executive Summary

A global pharmaceutical company requires an AI-powered pharmacovigilance platform to improve drug safety operations by automating manual case processing, accelerating safety signal detection, and improving regulatory compliance.

The proposed solution will reduce operational effort, improve decision-making speed, and support scalable global safety operations.

3. Current State Analysis (AS-IS)

Current Process

Adverse Event Received

↓

Manual Data Entry

↓

Case Review

↓

Medical Assessment

↓

Duplicate Check

↓

Signal Detection

↓

Regulatory Reporting

Current Challenges

Challenge 1: High Manual Effort

Current situation:

Safety teams manually extract information from:

- Emails

- PDFs

- Medical literature

- Forms

Impact:

- High operational cost

- Slow processing

Challenge 2: Increasing Case Volume

Business trend:

More products + global expansion = more adverse event reports.

Problem:

Existing teams cannot scale efficiently.

Challenge 3: Delayed Signal Detection

Current approach:

Reactive.

Issue detected after significant review time.

Need:

Early identification of safety trends.

4. Business Objectives

The project aims to achieve:

| Objective | Target |
| --- | --- |
| Reduce manual case processing | 40% reduction |
| Improve case review speed | 50% faster |
| Improve duplicate detection | 90% accuracy |
| Improve reporting visibility | Real-time dashboards |
| Maintain compliance | 100% audit traceability |

5. Options Analysis

A BA evaluates alternatives.

Option 1: Continue Existing Process

Pros:

- No investment

- No implementation effort

Cons:

- Increasing operational cost

- Slow processing

- Compliance risks

Decision:

❌ Not recommended

Option 2: Hire More Safety Analysts

Pros:

- Increases capacity

Cons:

- High long-term cost

- Does not solve inefficiency

Decision:

❌ Partial solution

Option 3: AI Pharmacovigilance Platform

Pros:

- Automation

- Scalability

- Better analytics

- Faster processing

Cons:

- Initial investment

- AI validation required

Decision:

✅ Recommended

6. Cost-Benefit Analysis

Example assumptions:

Current Annual Cost

Safety operations team:

100 analysts

Average operational cost:

$80,000/year

Total:

100 × $80,000

=

$8 Million/year

Expected AI Benefits

Benefit 1:

Reduced manual processing

40% efficiency improvement

Potential saving:

$3.2 Million/year

Benefit 2:

Reduced duplicate case handling

Estimated saving:

$500,000/year

Benefit 3:

Faster regulatory reporting

Business value:

- Reduced compliance risk

- Faster submissions

Estimated value:

$1 Million/year

Total Annual Benefit

$3.2M

+

$0.5M

+

$1M

=

$4.7M/year

7. Investment Estimate

Example:

Implementation Cost

| Area | Cost |
| --- | --- |
| AI Platform Development | $3M |
| Integration | $1M |
| Validation & Testing | $1M |
| Training | $0.5M |

Total:

$5.5M

8. ROI Calculation

Formula:

ROI =

(Benefit - Investment)

----------------------

Investment

×100

Calculation:

Benefits:

$4.7M/year

Investment:

$5.5M

First Year:

(4.7 - 5.5)

------------ ×100

5.5

= -14.5%

But long-term:

Year 2 onwards:

$4.7M annual benefit

ROI becomes positive.

9. Payback Period

Question:

How long until investment is recovered?

Formula:

Investment / Annual Benefit

Calculation:

$5.5M / $4.7M

≈ 14 months

10. Business Risks of NOT Doing This Project

Risk 1:

Growing safety workload

Impact:

Operational inefficiency

Risk 2:

Delayed safety signals

Impact:

Patient safety risk

Risk 3:

Regulatory inspection findings

Impact:

Compliance issues

11. Success Metrics

After implementation:

Operational KPIs

- Case processing time

- Cases processed per analyst

- Duplicate detection rate

Quality KPIs

- Data accuracy

- Audit findings

- Compliance adherence

AI KPIs

- Extraction accuracy

- Model confidence

- Human override rate

12. Business Case Approval Flow

Real enterprise flow:

Business Case Created

↓

Business Sponsor Review

↓

Finance Review

↓

IT Feasibility Review

↓

Executive Approval

↓

Project Initiation

BA Artifact Created

AI Pharmacovigilance Platform

BUSINESS CASE

✓ Executive Summary

✓ Current Problem

✓ Objectives

✓ Options Analysis

✓ Cost Analysis

✓ Benefits

✓ ROI

✓ Risks

✓ Success Metrics

STATUS: COMPLETED

Real BA Learning

At this stage, a professional BA has answered:

- Why do we need this project? ✅

- Who is affected? ✅

- Is it worth investing? ✅

Now only after approval do we start detailed discovery.

Lesson 4 – Requirement Elicitation Strategy: Interview Planning, Discovery Questions & Workshop Design

How a BA Discovers Real Business Requirements

Learning Objective

After this lesson, you will understand:

✅ How a BA plans requirement elicitation
✅ How to select the right elicitation technique
✅ How to prepare stakeholder interview questions
✅ How to conduct discovery workshops
✅ How to convert discussions into requirements

1. Where We Are in the Project Lifecycle

So far:

Business Idea

↓

Project Charter          ✅

↓

Stakeholder Analysis     ✅

↓

Business Case            ✅

↓

Requirement Discovery    ← WE ARE HERE

↓

BRD

↓

FRD

↓

Development

↓

Testing

↓

Release

2. What is Requirement Elicitation?

Requirement elicitation means:

"Finding, understanding, and documenting what the business needs from the solution."

A BA does not simply ask:

❌ "What features do you want?"

A professional BA asks:

✅ "What problem are you trying to solve?"
✅ "How does your current process work?"
✅ "What decisions do you make?"
✅ "What information do you need?"
✅ "What happens when something goes wrong?"

3. Requirement Elicitation Plan

Project:

AI Pharmacovigilance Platform

Objective:

Understand current safety operations and define future AI-enabled workflows.

Stakeholder Groups to Engage

| Stakeholder | Technique | Purpose |
| --- | --- | --- |
| Head of Pharmacovigilance | Executive Interview | Business goals |
| Safety Operations Manager | Workshop | Process understanding |
| Safety Case Processor | Observation + Interview | Daily workflow |
| Safety Physician | Interview | Medical review needs |
| Regulatory Team | Workshop | Compliance requirements |
| IT Team | Technical Session | Integration needs |
| Data Science Team | AI Workshop | AI requirements |

4. BA Elicitation Techniques

A BA uses multiple techniques.

Technique 1: Interviews

Best for:

- Individual knowledge

- Decision-making

- Expert opinions

Example:

Interview with Safety Physician.

Technique 2: Workshops

Best for:

- Process discovery

- Conflicting requirements

- Future design

Example:

Safety workflow workshop.

Technique 3: Observation

Best for:

Understanding actual work.

Example:

Watch safety analyst process a case.

Technique 4: Document Analysis

Review existing:

- SOPs

- Safety database workflows

- Regulatory guidelines

- Reports

Technique 5: Prototyping

Useful for:

- AI dashboards

- User interfaces

5. Stakeholder Interview Plan

Interview 1: Head of Pharmacovigilance

Objective:

Understand strategic goals.

Questions:

Business Vision

- What challenges are you trying to solve with this platform?

- What business outcomes are most important?

- How will you measure project success?

Current Challenges

- What operational problems exist today?

- Where do you see the biggest delays?

Future Expectations

- What capabilities do you expect from AI?

- What decisions should the platform support?

Interview 2: Safety Operations Manager

Objective:

Understand current workflows.

Questions:

Current Process

- How is a safety case received today?

- What steps are performed before medical review?

- How are cases assigned?

Pain Points

- Which steps take the most time?

- Where do errors commonly occur?

Automation Opportunities

- Which activities can AI assist with?

- Which activities must remain human-controlled?

Interview 3: Safety Case Processor

Objective:

Understand user experience.

Questions:

- Describe your daily workflow.

- What information do you manually enter?

- Which tasks are repetitive?

- What causes frustration?

- What information would you like available automatically?

Interview 4: Safety Physician

Objective:

Understand medical decision workflow.

Questions:

- How do you review adverse events?

- What information do you need before assessment?

- How do you identify potential signals?

- What AI recommendations would be useful?

- What decisions must always remain human-controlled?

Interview 5: Regulatory Affairs

Objective:

Understand compliance needs.

Questions:

- Which reports are generated?

- What regulatory timelines must be followed?

- What audit information is required?

- What electronic records controls are needed?

6. Discovery Workshop Plan

Now we organize a formal workshop.

Workshop Name:

Current Pharmacovigilance Process Discovery Workshop

Participants:

- Safety Operations Manager

- Safety Analysts

- Safety Physicians

- Regulatory Team

- QA Representative

- BA

- Product Owner

Duration:

2 Days

Day 1 Agenda

Session 1:

Project Introduction

Duration:

30 minutes

Goal:

Align everyone on objectives.

Session 2:

AS-IS Process Mapping

Duration:

2 hours

Activities:

Map:

- Case intake

- Processing

- Medical review

- Reporting

Session 3:

Pain Point Identification

Duration:

1 hour

Questions:

- What delays work?

- What causes rework?

- Where are errors occurring?

Day 2 Agenda

Session 4:

Future State Discussion

Design:

AI-assisted workflow

Session 5:

Requirement Identification

Capture:

- Functional needs

- Business rules

- Data needs

- Compliance needs

Session 6:

Prioritization

Classify:

Must Have

Should Have

Could Have

7. Workshop Output

After workshops, BA creates:

Pain Point Log

| ID | Problem | Impact |
| --- | --- | --- |
| P001 | Manual case entry | High processing time |
| P002 | Duplicate cases | Extra workload |
| P003 | Delayed signal detection | Safety risk |
| P004 | Poor reporting visibility | Slow decisions |

Requirement Backlog Seed

| ID | Requirement |
| --- | --- |
| REQ-001 | AI should extract case information from documents |
| REQ-002 | System should identify duplicate cases |
| REQ-003 | System should support case workflow |
| REQ-004 | System should provide safety dashboards |

8. BA Documentation Created

AI Pharmacovigilance Platform

REQUIREMENT ELICITATION PLAN

✓ Stakeholder Interview Plan

✓ Interview Questions

✓ Workshop Plan

✓ Elicitation Techniques

✓ Pain Point Log

✓ Initial Requirement List

STATUS: COMPLETED

Real BA Learning

Notice the sequence:

❌ Beginner approach:

"Create user stories directly."

✅ Industry BA approach:

Business Problem
↓
Stakeholders
↓
Interviews
↓
Workshops
↓
Pain Points
↓
Requirements
↓
BRD

Lesson 5 – AS-IS Process Modeling, BPMN Analysis & Gap Analysis

Understanding the Current Business Before Designing the Solution

Learning Objective

After this lesson, you will understand:

✅ How a BA documents the current process (AS-IS)
✅ How to create BPMN-style process models
✅ How to identify process problems
✅ How to perform Gap Analysis
✅ How to convert gaps into solution requirements

1. Why AS-IS Analysis Comes Before Solution Design

A common mistake:

"The business wants AI, so let's build AI features."

A professional BA asks:

"How does the business work today?"

Because without understanding the current process:

- We automate the wrong thing

- We miss business problems

- Users reject the solution

Project Area

Pharmacovigilance Case Processing Workflow

Current situation:

A patient experiences an adverse event.

The company must:

- Capture the case

- Process information

- Review medically

- Assess seriousness

- Submit reports

- Monitor safety signals

2. AS-IS Process Overview

Current workflow:

Adverse Event Received

↓

Case Intake

↓

Manual Data Entry

↓

Duplicate Check

↓

Case Triage

↓

Medical Review

↓

Quality Review

↓

Regulatory Submission

↓

Safety Signal Monitoring

3. AS-IS BPMN Process Model

A BA uses swimlanes to show responsibility.

Current Process Swimlane

PATIENT / SOURCE

-------------------------

Reports Adverse Event

↓

SAFETY OPERATIONS

-------------------------

Receive Case

↓

Manually Extract Data

↓

Create Safety Case

↓

Assign Reviewer

↓

MEDICAL REVIEW TEAM

-------------------------

Review Clinical Information

↓

Assess Causality

↓

Determine Seriousness

↓

QUALITY TEAM

-------------------------

Verify Completeness

↓

REGULATORY TEAM

-------------------------

Submit Report

↓

SAFETY MANAGEMENT

-------------------------

Monitor Signals

4. Detailed AS-IS Process Analysis

Step 1: Case Intake

Current Activity

Safety team receives reports from:

- Email

- Website forms

- Call centers

- Literature

Problem

Information arrives in different formats.

Examples:

- PDF

- Email text

- Scanned documents

Business Impact

Manual extraction required.

Creates delay.

Step 2: Manual Data Entry

Current Activity

Analyst enters:

- Patient information

- Drug information

- Event details

- Reporter details

Problem

High repetitive work.

Impact

- Data entry errors

- Processing delays

Step 3: Duplicate Check

Current Activity

Analyst searches existing cases.

Problem

Manual comparison.

Impact

Duplicate cases may remain.

Step 4: Case Triage

Analyst determines:

- Serious/non-serious

- Expected/unexpected

- Priority

Problem

Depends heavily on experience.

Impact

Inconsistent classification.

Step 5: Medical Review

Safety physician evaluates:

- Clinical information

- Drug relationship

- Patient outcome

Problem

Physician spends time collecting information instead of analysis.

Step 6: Regulatory Submission

Reports generated manually.

Problem

Strict timelines.

Risk of delay.

5. AS-IS Pain Point Summary

| ID | Process Area | Pain Point | Impact |
| --- | --- | --- | --- |
| PP001 | Case Intake | Multiple input formats | Slow processing |
| PP002 | Data Entry | Manual extraction | High workload |
| PP003 | Duplicate Detection | Manual search | Duplicate cases |
| PP004 | Triage | Human dependency | Inconsistent decisions |
| PP005 | Medical Review | Information gathering effort | Slow review |
| PP006 | Reporting | Manual preparation | Compliance risk |

6. Gap Analysis

Gap Analysis compares:

Current State

vs

Desired Future State

Gap 1: Manual Case Data Extraction

Current State:

Humans read documents and enter data.

Desired State:

AI extracts relevant information automatically.

Gap:

No intelligent document processing capability.

Solution:

NLP-based extraction engine.

Gap 2: Duplicate Detection

Current State:

Manual matching.

Desired State:

AI identifies possible duplicate cases.

Gap:

No automated similarity analysis.

Solution:

AI duplicate detection model.

Gap 3: Safety Signal Detection

Current State:

Reactive analysis.

Desired State:

Predictive safety monitoring.

Gap:

Limited analytics capability.

Solution:

AI signal detection dashboard.

Gap 4: Reporting Visibility

Current State:

Manual Excel reports.

Desired State:

Real-time dashboards.

Gap:

No centralized operational intelligence.

Solution:

PV analytics dashboard.

7. Gap Analysis Matrix

| Gap ID | Current State | Future State | Business Need |
| --- | --- | --- | --- |
| G001 | Manual extraction | AI extraction | Reduce processing time |
| G002 | Manual duplicate review | AI matching | Improve accuracy |
| G003 | Reactive monitoring | Predictive signals | Early risk detection |
| G004 | Excel reporting | Real-time dashboard | Better decisions |

8. BA Recommendations

Based on analysis:

The platform should include:

AI Capabilities

- NLP case extraction

- Duplicate detection

- Signal prediction

Workflow Capabilities

- Case assignment

- Review workflow

- Approval process

Analytics

- Safety dashboards

- Performance metrics

- Risk indicators

9. BA Artifacts Created

AI Pharmacovigilance Platform

PROCESS ANALYSIS

✓ AS-IS Process Map

✓ BPMN Workflow

✓ Pain Point Analysis

✓ Gap Analysis

✓ Future Improvement Areas

STATUS: COMPLETED

Real BA Learning

A strong BA does not start with:

"What features should we build?"

A strong BA starts with:

"What business problem exists, how does work happen today, and what improvement is required?"

Lesson 6 – TO-BE Process Design, Future AI Workflow & Human-in-the-Loop Model

Designing the Future Business Process

Learning Objective

After this lesson, you will understand:

✅ How a BA designs a future-state process
✅ How AI changes business workflows
✅ How to balance automation and human decisions
✅ How to define future business rules
✅ How TO-BE processes become system requirements

1. AS-IS vs TO-BE Thinking

We already analyzed:

AS-IS (Current)

Manual Work

↓

Human Data Entry

↓

Manual Review

↓

Delayed Decisions

Problems:

- Slow processing

- High workload

- Errors

- Limited visibility

Now we design:

TO-BE (Future)

AI Assisted Automation

↓

Human Validation

↓

Faster Decisions

↓

Predictive Safety Management

2. Design Principle: AI Does Not Replace Experts

In healthcare, AI should support professionals.

The future model:

AI Engine

↓

Recommendation

↓

Safety Professional Review

↓

Approve / Modify / Reject

↓

Final Decision

This is called:

Human-in-the-Loop (HITL)

3. Future Pharmacovigilance Workflow

TO-BE Process Overview

Adverse Event Received

↓

AI Case Intake

↓

AI Information Extraction

↓

AI Duplicate Detection

↓

Automated Case Classification

↓

Safety Reviewer Validation

↓

Medical Assessment

↓

AI Signal Detection

↓

Regulatory Reporting

↓

Safety Intelligence Dashboard

4. TO-BE BPMN Swimlane Model

Future Process

SOURCE / REPORTER

-------------------------

Submit Adverse Event

↓

AI PLATFORM

-------------------------

Receive Report

↓

Extract:

- Patient Data

- Drug Information

- Event Details

↓

Check Duplicate Cases

↓

Classify Case

↓

SAFETY ANALYST

-------------------------

Review AI Suggestions

↓

Confirm Data

↓

Assign Case

↓

SAFETY PHYSICIAN

-------------------------

Review Clinical Information

↓

Causality Assessment

↓

Medical Decision

↓

REGULATORY TEAM

-------------------------

Generate Report

↓

MANAGEMENT

-------------------------

Monitor Safety Dashboard

5. Future Process Step Analysis

Step 1: AI Case Intake

New Capability

System automatically receives:

- Emails

- PDFs

- Forms

- Literature articles

Business Benefit

Before:

Analyst reads every document.

After:

AI extracts relevant information.

Requirement Created

REQ-TOBE-001:

The system shall automatically ingest adverse event information from multiple sources.

Step 2: AI Information Extraction

AI extracts:

- Patient details

- Suspect drug

- Adverse event

- Date

- Outcome

Example:

Input:

Patient developed rash after taking Drug X.

AI Output:

Drug:

Drug X

Event:

Skin Rash

Severity:

Moderate

Requirement

REQ-TOBE-002:

The system shall use NLP techniques to identify relevant safety information from unstructured documents.

Step 3: AI Duplicate Detection

Current:

Human searches manually.

Future:

AI compares:

- Patient information

- Drug

- Event

- Timeline

Output:

Possible Duplicate Found

Confidence:

92%

Action:

Review Required

Requirement

REQ-TOBE-003:

The system shall identify potential duplicate safety cases and provide similarity confidence scores.

Step 4: AI Case Classification

AI assists with:

- Seriousness classification

- Expectedness

- Priority

Example:

Case Type:

Serious Adverse Event

Priority:

HIGH

AI Confidence:

89%

Step 5: Human Validation

Important healthcare rule:

AI recommendation ≠ final decision

Safety analyst reviews:

AI suggestion:

"Serious case"

Human:

Confirm / Modify

Requirement

REQ-TOBE-004:

The system shall allow authorized users to review and approve AI-generated recommendations.

Step 6: AI Signal Detection

Future capability:

AI monitors:

- Case frequency

- Drug-event relationships

- Severity patterns

Example:

AI Alert:

Potential Safety Signal Detected

Drug:

Drug X

Event:

Liver Injury

Confidence:

85%

Review Required

6. Future Business Rules

Business rules define decision logic.

BR-001: Duplicate Review Rule

IF:

Similarity score > 90%

THEN:

Flag as potential duplicate.

BR-002: High-Risk Case Rule

IF:

Serious event = YES

AND

Death/Hospitalization = YES

THEN:

Priority = Critical

BR-003: AI Approval Rule

IF:

AI confidence < 80%

THEN:

Mandatory human review.

7. TO-BE Process Benefits

| Area | Improvement |
| --- | --- |
| Case Intake | Faster processing |
| Data Entry | Reduced manual work |
| Duplicate Detection | Better accuracy |
| Medical Review | More decision time |
| Signal Detection | Earlier warnings |
| Reporting | Improved compliance |

8. BA Artifact Created

AI Pharmacovigilance Platform

TO-BE PROCESS DESIGN

✓ Future Workflow

✓ AI Assisted Process

✓ Human-in-the-Loop Model

✓ Business Rules

✓ Future Requirements

STATUS: COMPLETED

Project Progress

Completed:

✅ Project Charter
✅ Stakeholder Register
✅ Business Case
✅ Requirement Elicitation Plan
✅ AS-IS Process Analysis
✅ Gap Analysis
✅ TO-BE Process Design

Real BA Learning

At this stage, a BA has transformed:

Business Problem

↓

Current Process

↓

Process Gaps

↓

Future Solution

Now we can officially start creating requirements.

Next Lesson

Lesson 7 – Business Requirement Document (BRD) Creation

We will create the real BRD containing:

- Executive Summary

- Business Objectives

- Scope

- Business Requirements

- Business Rules

- Assumptions

- Constraints

- Success Criteria

This is the document submitted for business approval before development begins.

Lesson 7 – Business Requirement Document (BRD) Creation

Converting Business Needs Into an Approved Requirement Document

Learning Objective

After this lesson, you will understand:

✅ What a professional BRD contains
✅ Difference between Business Requirements and Functional Requirements
✅ How a BA documents business expectations
✅ How BRD gets approved before development
✅ How requirements trace back to business problems

1. Where BRD Fits in Real BA Lifecycle

We have completed discovery:

Business Idea

↓

Project Charter ✅

↓

Business Case ✅

↓

Stakeholder Analysis ✅

↓

Discovery Workshops ✅

↓

AS-IS Analysis ✅

↓

TO-BE Design ✅

↓

BRD  ← WE ARE HERE

↓

FRD

↓

User Stories

↓

Development

↓

Testing

2. What is a BRD?

BRD = Business Requirement Document

It answers:

"What does the business need and why?"

It does NOT explain:

- Database design

- APIs

- Technical architecture

- Coding details

Those come later.

3. AI Pharmacovigilance Platform

Business Requirement Document (BRD)

Document Information

| Field | Details |
| --- | --- |
| Project Name | AI Pharmacovigilance Platform |
| Document Type | Business Requirement Document |
| Version | 1.0 |
| Prepared By | Business Analyst |
| Business Owner | Head of Pharmacovigilance |

4. Executive Summary

Background

The pharmaceutical organization manages increasing volumes of adverse event reports from multiple global sources.

Current safety operations depend heavily on manual processing, resulting in:

- Longer processing times

- Increased operational workload

- Limited predictive safety insights

Proposed Solution

Develop an AI-enabled pharmacovigilance platform that supports:

- Automated case intake

- AI-assisted information extraction

- Duplicate detection

- Safety workflow management

- Signal detection analytics

- Regulatory reporting support

5. Business Objectives

The platform should:

Objective 1

Improve safety case processing efficiency.

Success Measure:

Reduce manual processing effort by 40%.

Objective 2

Improve safety signal identification.

Success Measure:

Reduce signal review cycle time by 50%.

Objective 3

Improve regulatory compliance.

Success Measure:

Maintain complete audit history for safety activities.

Objective 4

Improve operational visibility.

Success Measure:

Provide real-time safety dashboards.

6. Scope

In Scope

1. Case Intake Management

Business need:

Capture adverse events from multiple sources.

Sources:

- Email

- Web forms

- Literature

- External submissions

2. AI Information Extraction

Business need:

Reduce manual data entry.

AI should identify:

- Patient details

- Drug information

- Medical events

- Dates

- Outcomes

3. Case Workflow Management

Business need:

Standardize safety processing.

Capabilities:

- Assignment

- Tracking

- Review status

- Escalation

4. AI Duplicate Detection

Business need:

Reduce duplicate cases.

5. Safety Signal Monitoring

Business need:

Identify potential risks earlier.

6. Analytics Dashboard

Business need:

Provide management visibility.

Out of Scope

The first release will exclude:

❌ Autonomous medical decisions

❌ Replacement of safety physicians

❌ Fully automated regulatory submission approval

❌ Patient diagnosis

7. Business Requirements

Business requirements describe what the organization needs.

BR-001

Automated Case Intake

Requirement:

The business requires a centralized mechanism to capture adverse event information from multiple sources.

Business Reason:

Reduce manual collection effort.

BR-002

AI-Based Data Extraction

Requirement:

The business requires AI capability to extract relevant safety information from unstructured documents.

Business Reason:

Improve processing speed and accuracy.

BR-003

Case Workflow Management

Requirement:

The business requires standardized workflows for safety case review and approval.

Business Reason:

Ensure consistent processing.

BR-004

Duplicate Case Identification

Requirement:

The business requires automated duplicate detection assistance.

Business Reason:

Prevent repeated processing.

BR-005

Safety Analytics

Requirement:

The business requires dashboards showing safety operational performance.

Business Reason:

Enable data-driven decisions.

8. Business Rules

Business rules define organizational logic.

Rule BRULE-001

Critical Case Escalation

IF:

Case involves death or life-threatening event

THEN:

Priority must be Critical.

Rule BRULE-002

Human Approval Requirement

IF:

AI recommendation is generated

THEN:

Authorized safety professional must approve.

Rule BRULE-003

Audit Trail

IF:

Any case information changes

THEN:

Previous value and user activity must be recorded.

9. Assumptions

The project assumes:

- Existing safety data is available.

- Users will receive training.

- Regulatory requirements remain stable.

- AI models can be validated.

10. Constraints

Known limitations:

Regulatory Constraint

Healthcare AI requires validation.

Data Constraint

Training data quality affects AI performance.

Adoption Constraint

Users must trust AI recommendations.

11. Success Criteria

The project is successful when:

| Metric | Target |
| --- | --- |
| Case processing time | 40% reduction |
| Duplicate identification | 90% accuracy |
| User adoption | 80%+ |
| Audit compliance | 100% |
| Dashboard availability | Real-time |

12. BRD Approval Process

Real-world approval:

BA Creates BRD

↓

Business Owner Review

↓

Stakeholder Feedback

↓

Changes Incorporated

↓

Final Approval

↓

FRD Creation Begins

BA Artifact Completed

AI Pharmacovigilance Platform

BUSINESS REQUIREMENT DOCUMENT

✓ Executive Summary

✓ Objectives

✓ Scope

✓ Business Requirements

✓ Business Rules

✓ Assumptions

✓ Constraints

✓ Success Criteria

STATUS: COMPLETED

Current Project Progress

Completed:

✅ Project Charter
✅ Stakeholder Register
✅ Business Case
✅ Elicitation Strategy
✅ AS-IS Process
✅ Gap Analysis
✅ TO-BE Process
✅ BRD

Real BA Learning

The BRD is the bridge between:

Business Problem

and

Software Solution

A BA has now officially converted:

"We need AI for pharmacovigilance"

into:

"Here are the business capabilities the organization requires."

Next Lesson

Lesson 8 – Functional Requirement Document (FRD) Creation

We will convert BRD into system behavior:

- Functional requirements

- User roles

- System workflows

- Screen requirements

- Validation rules

- Integration requirements

This is where the BA starts describing what the software must do.

Lesson 8 – Functional Requirement Document (FRD) Creation

Converting Business Requirements Into System Behavior

Learning Objective

After this lesson, you will understand:

✅ Difference between BRD and FRD
✅ How a BA writes functional requirements
✅ How to define system behavior
✅ How to document workflows, validations, and user interactions
✅ How FRD becomes a blueprint for developers and testers

1. BRD vs FRD

This is one of the most important BA concepts.

BRD Answers:

"Why does the business need this?"

Example:

The business needs automated adverse event data extraction to reduce manual processing effort.

FRD Answers:

"What should the system do?"

Example:

The system shall extract patient, drug, and event information from uploaded documents using AI-based NLP models.

Simple Comparison

| BRD | FRD |
| --- | --- |
| Business Need | System Behavior |
| Why | What |
| Business Language | Functional Detail |
| Used by Executives | Used by Product, Dev, QA |
| High Level | Detailed |

2. FRD Document Structure

Our FRD will contain:

1. Introduction

2. User Roles

3. Functional Requirements

4. Workflows

5. Business Rules

6. Validation Rules

7. Integration Requirements

8. Reporting Requirements

9. Acceptance Criteria

AI Pharmacovigilance Platform

Functional Requirement Document (FRD)

1. Introduction

Purpose

Define system functionality required to support AI-enabled pharmacovigilance operations.

System Goal

The system shall enable:

- Automated safety case intake

- AI-assisted processing

- Review workflows

- Signal detection

- Safety analytics

2. User Roles

A BA defines who interacts with the system.

Role 1: Safety Case Processor

Responsibilities:

- Create cases

- Review AI extraction

- Update information

- Assign cases

Role 2: Safety Physician

Responsibilities:

- Medical assessment

- Causality evaluation

- Final clinical review

Role 3: Regulatory User

Responsibilities:

- Review submissions

- Generate reports

Role 4: Safety Manager

Responsibilities:

- Monitor operations

- View dashboards

- Approve escalations

Role 5: Administrator

Responsibilities:

- User management

- Configuration

3. Functional Requirements

Module 1: Case Intake Management

FR-001: Receive Safety Reports

Requirement:

The system shall allow users to create safety cases from multiple sources.

Sources:

- Manual entry

- Email ingestion

- Document upload

- External system integration

Business Purpose:

Reduce manual collection effort.

Priority:

Must Have

FR-002: Document Upload

Requirement:

The system shall allow users to upload safety-related documents.

Supported formats:

- PDF

- DOCX

- Images

Acceptance Criteria:

Given:

A user uploads a valid document

When:

The upload is completed

Then:

The system stores the document and starts AI extraction.

Module 2: AI Information Extraction

FR-003: Extract Safety Information

Requirement:

The system shall automatically extract:

Patient Information

- Age

- Gender

Drug Information

- Product name

- Dose

Event Information

- Medical event

- Date

- Outcome

Acceptance Criteria:

Given:

A safety report is uploaded

When:

AI processing completes

Then:

Extracted information should be displayed for user review.

Module 3: AI Duplicate Detection

FR-004: Identify Duplicate Cases

Requirement:

The system shall compare new cases against existing cases.

Comparison criteria:

- Patient details

- Drug

- Event

- Timeline

Output:

Example:

Duplicate Probability:

92%

Possible Match:

Case ID: PV-10234

Action Required:

Safety Analyst Review

Module 4: Case Workflow Management

FR-005: Case Assignment

Requirement:

The system shall allow managers to assign cases to safety reviewers.

Workflow:

New Case

↓

Assigned

↓

Under Review

↓

Medical Assessment

↓

Completed

FR-006: Status Tracking

The system shall maintain case status history.

Statuses:

- New

- In Progress

- Medical Review

- Quality Review

- Completed

Module 5: Medical Review

FR-007: Medical Assessment Support

The system shall allow safety physicians to:

- Review extracted data

- Add medical comments

- Record causality assessment

- Approve findings

Module 6: AI Signal Detection

FR-008: Generate Safety Alerts

The system shall analyze safety data and identify potential signals.

Example:

Drug:

Product X

Event:

Liver Injury

Signal Score:

87%

Review Required

Module 7: Dashboard & Reporting

FR-009: Safety Dashboard

The system shall provide:

Operational Metrics:

- Cases received

- Processing time

- Pending reviews

Safety Metrics:

- Serious cases

- Signal alerts

- Drug-event trends

4. Validation Rules

Validation rules prevent incorrect data.

Validation Rule 1

Drug name cannot be empty.

Validation Rule 2

Serious case requires seriousness criteria.

Validation Rule 3

Case cannot be completed without medical review.

Validation Rule 4

All changes require audit logging.

5. Integration Requirements

The BA identifies system connections.

Integration 1:

Safety Database

Purpose:

Exchange case information.

Integration 2:

Literature Monitoring System

Purpose:

Import published safety information.

Integration 3:

Regulatory Reporting System

Purpose:

Support submission workflow.

6. Non-Functional Requirement References

FRD also links with NFRs:

Examples:

Performance

System should process uploaded documents within acceptable time.

Security

Only authorized users can access safety information.

Auditability

All changes must be traceable.

7. FRD Approval Process

Real workflow:

BA Creates FRD

↓

Product Owner Review

↓

Business Validation

↓

Developer Review

↓

QA Review

↓

Baseline Approved

BA Artifact Completed

AI Pharmacovigilance Platform

FUNCTIONAL REQUIREMENT DOCUMENT

✓ User Roles

✓ Functional Requirements

✓ Workflows

✓ Validation Rules

✓ Integration Requirements

✓ Reporting Requirements

STATUS: COMPLETED

Current Project Progress

Completed:

✅ Project Charter
✅ Stakeholder Register
✅ Business Case
✅ Requirement Elicitation
✅ AS-IS Process
✅ Gap Analysis
✅ TO-BE Process
✅ BRD
✅ FRD

Real BA Learning

At this point:

Business says:

"We need better drug safety operations."

BA has transformed it into:

"Here are the exact system capabilities, workflows, validations, and user actions required."

Next Lesson

Lesson 9 – User Stories, Epics, Features & Acceptance Criteria

We will convert FRD into Agile delivery format:

- Epics

- Features

- User Stories

- INVEST criteria

- Acceptance Criteria (Given-When-Then)

- Definition of Done

This is where the BA moves from documentation into Agile execution.

Lesson 9 – Epics, Features, User Stories & Acceptance Criteria

Converting Requirements Into Agile Delivery Items

Learning Objective

After this lesson, you will understand:

✅ How BA converts FRD into Agile backlog items
✅ Difference between Epic, Feature, User Story
✅ How to write industry-quality user stories
✅ How to create acceptance criteria
✅ How developers and testers use these artifacts

1. Traditional Requirement vs Agile Requirement

In waterfall-style projects:

BRD

↓

FRD

↓

Development

In Agile projects:

Business Need

↓

Epic

↓

Feature

↓

User Story

↓

Acceptance Criteria

↓

Development

↓

Testing

2. Requirement Hierarchy

Let's understand the levels.

Epic

An Epic is a large business capability.

Usually:

- Too large for one sprint

- Contains multiple features

Example:

AI-Powered Safety Case Management

Feature

A Feature is a major functionality inside an Epic.

Example:

AI Document Data Extraction

User Story

A User Story describes a specific user need.

Format:

As a <user>

I want <capability>

So that <business value>

Acceptance Criteria

Defines when the story is complete.

Format:

Given

When

Then

AI Pharmacovigilance Product Backlog Structure

EPIC 1: AI Safety Case Intake & Processing

Business Goal:

Automate creation and processing of adverse event cases.

Feature 1.1

Multi-Source Case Capture

User Story 1.1.1

Manual Case Creation

As a Safety Case Processor,

I want to create a new safety case manually,

so that I can record adverse event information received from external sources.

Acceptance Criteria

Scenario 1: Successful Case Creation

Given

The user is logged into the system

When

The user enters required case information and clicks save

Then

The system creates a new safety case ID.

Scenario 2: Missing Required Data

Given

Mandatory information is missing

When

The user attempts to save

Then

The system displays validation errors.

Feature 1.2

AI Document Extraction

User Story 1.2.1

Extract Safety Information Using AI

As a Safety Analyst,

I want AI to extract information from uploaded documents,

so that I can reduce manual data entry effort.

Acceptance Criteria

Scenario 1: Successful Extraction

Given:

A valid safety document is uploaded

When:

AI processing completes

Then:

The system displays extracted fields for review.

Scenario 2: Low Confidence Extraction

Given:

AI confidence score is below threshold

When:

Extraction completes

Then:

The system flags the fields for manual verification.

Feature 1.3

AI Duplicate Detection

User Story 1.3.1

As a Safety Analyst,

I want the system to identify possible duplicate cases,

so that duplicate processing can be avoided.

Acceptance Criteria

Given:

A new case is created

When:

The system compares it with existing cases

Then:

Possible duplicate matches are displayed with confidence score.

EPIC 2: Safety Review Workflow Management

Business Goal:

Create standardized safety processing workflow.

Feature 2.1

Case Assignment Workflow

User Story 2.1.1

As a Safety Manager,

I want to assign cases to reviewers,

so that cases are processed by responsible team members.

Acceptance Criteria

Given:

A new case exists

When:

The manager assigns a reviewer

Then:

The reviewer receives the assigned case notification.

Feature 2.2

Case Status Tracking

User Story 2.2.1

As a Safety Manager,

I want to track case status,

so that I can monitor operational progress.

Acceptance Criteria

Given:

A case is being processed

When:

The case status changes

Then:

The system records status history.

EPIC 3: AI Safety Signal Detection

Business Goal:

Identify potential drug safety risks earlier.

Feature 3.1

Signal Monitoring Engine

User Story 3.1.1

As a Safety Physician,

I want AI to identify potential safety signals,

so that I can investigate emerging risks.

Acceptance Criteria

Given:

Safety data exists in the system

When:

The AI engine detects abnormal patterns

Then:

A signal alert is created.

Feature 3.2

Signal Review Dashboard

User Story:

As a Safety Manager,

I want to view safety signal trends,

so that I can prioritize investigations.

Acceptance Criteria

Given:

Signal data is available

When:

The user opens the dashboard

Then:

Safety trends and alerts are displayed.

EPIC 4: Regulatory Compliance Management

Business Goal:

Ensure compliant safety operations.

Feature 4.1

Audit Trail Management

User Story:

As a Quality Manager,

I want all case changes recorded,

so that audit requirements are satisfied.

Acceptance Criteria

Given:

A user modifies case information

When:

The change is saved

Then:

The system records:

- User

- Date/time

- Previous value

- New value

3. Backlog Summary

| Epic | Features | Stories |
| --- | --- | --- |
| AI Case Processing | Document Extraction, Duplicate Detection | 8 |
| Workflow Management | Assignment, Tracking | 6 |
| Signal Detection | Alerts, Dashboard | 5 |
| Compliance | Audit Trail | 3 |

4. Definition of Ready (Before Sprint)

A story can enter sprint only when:

✅ Clear user value

✅ Acceptance criteria written

✅ Dependencies identified

✅ Estimated by team

✅ Business approved

5. Definition of Done

A story is complete when:

✅ Development completed

✅ Code reviewed

✅ Testing passed

✅ Acceptance criteria satisfied

✅ Product Owner approved

BA Artifact Completed

AI Pharmacovigilance Platform

AGILE REQUIREMENTS

✓ Epics

✓ Features

✓ User Stories

✓ Acceptance Criteria

✓ Definition of Ready

✓ Definition of Done

STATUS: COMPLETED

Current Project Progress

Completed:

✅ Project Charter
✅ Stakeholder Register
✅ Business Case
✅ Requirement Elicitation
✅ AS-IS Process
✅ Gap Analysis
✅ TO-BE Process
✅ BRD
✅ FRD
✅ Agile Backlog Structure

Real BA Learning

A BA has now created the bridge:

Business Problem

↓

Requirements

↓

Development Work Items

The development team can now understand exactly what needs to be built.

Next Lesson

Lesson 10 – Product Backlog Creation, Prioritization & Sprint Planning Simulation

We will create:

- Complete Jira-style backlog

- MoSCoW prioritization

- Story points

- Sprint 1 planning

- BA role during sprint ceremonies

This will simulate how a BA works inside an Agile product team.

Lesson 10 – Product Backlog Creation, Prioritization & Sprint Planning Simulation

Moving From Requirements → Agile Delivery

Learning Objective

After this lesson, you will understand:

✅ How a BA helps create a product backlog
✅ How requirements are prioritized
✅ How MoSCoW prioritization works
✅ How user stories receive estimates
✅ How Sprint Planning happens in a real Agile team
✅ BA responsibilities during sprint execution

1. Where We Are Now

We have completed the analysis phase:

Business Problem

↓

Project Charter ✅

↓

Business Case ✅

↓

Stakeholder Analysis ✅

↓

Discovery ✅

↓

BRD ✅

↓

FRD ✅

↓

User Stories ✅

↓

BACKLOG CREATION

↓

Sprint Delivery

2. What is a Product Backlog?

A Product Backlog is:

A prioritized list of everything needed to build the product.

It contains:

- Epics

- Features

- User Stories

- Bugs

- Improvements

- Technical requirements

The Product Owner owns the backlog, but the BA plays a major role in:

- Requirement clarity

- Story refinement

- Acceptance criteria

- Stakeholder alignment

3. AI Pharmacovigilance Product Backlog

EPIC 1

AI Safety Case Intake & Processing

Business Goal:

Reduce manual case creation effort.

Feature 1: Document Upload & AI Extraction

| ID | User Story | Priority | Points |
| --- | --- | --- | --- |
| PV-001 | Upload safety documents | Must Have | 3 |
| PV-002 | Extract adverse event data using AI | Must Have | 8 |
| PV-003 | Review AI extracted information | Must Have | 5 |
| PV-004 | Handle extraction errors | Should Have | 3 |

Feature 2: Duplicate Detection

| ID | User Story | Priority | Points |
| --- | --- | --- | --- |
| PV-005 | Identify duplicate cases | Must Have | 8 |
| PV-006 | Display duplicate confidence score | Should Have | 5 |

EPIC 2

Case Workflow Management

Business Goal:

Standardize safety operations.

Feature: Case Assignment

| ID | User Story | Priority | Points |
| --- | --- | --- | --- |
| PV-007 | Assign cases to safety analysts | Must Have | 3 |
| PV-008 | Notify assigned users | Should Have | 3 |

Feature: Case Status Tracking

| ID | User Story | Priority | Points |
| --- | --- | --- | --- |
| PV-009 | Update case status | Must Have | 5 |
| PV-010 | View case history | Must Have | 5 |

EPIC 3

AI Safety Signal Detection

Business Goal:

Detect safety risks earlier.

Feature: Signal Monitoring

| ID | User Story | Priority | Points |
| --- | --- | --- | --- |
| PV-011 | Generate safety alerts | Must Have | 8 |
| PV-012 | View signal dashboard | Should Have | 5 |

EPIC 4

Compliance Management

Business Goal:

Maintain regulatory readiness.

| ID | User Story | Priority | Points |
| --- | --- | --- | --- |
| PV-013 | Maintain audit trail | Must Have | 5 |
| PV-014 | Generate compliance reports | Should Have | 5 |

4. Prioritization Using MoSCoW

MoSCoW:

M — Must Have

Essential for first release.

Without it:

Product cannot work.

Examples:

- Case creation

- AI extraction

- Review workflow

- Audit trail

S — Should Have

Important but workaround exists.

Examples:

- Notifications

- Advanced dashboards

C — Could Have

Nice improvements.

Examples:

- Voice-based case entry

W — Won't Have Now

Future scope.

Examples:

- Fully autonomous AI medical decisions

MVP Release Scope

For first release:

Must Have Features:

✅ Case Intake

✅ AI Extraction

✅ Duplicate Detection

✅ Case Workflow

✅ Human Review

✅ Audit Trail

5. Story Estimation

Agile teams use Story Points.

Not hours.

Why?

Because complexity matters.

Fibonacci Scale

1

2

3

5

8

13

21

Example:

Story:

"AI extracts adverse event information."

Complexity:

- AI model integration

- Data mapping

- Validation

- Testing

Estimate:

8 points

6. Sprint Planning Simulation

Assumption:

Sprint duration:

2 Weeks

Team Capacity:

40 Story Points

Sprint Goal

"Enable AI-assisted safety case creation"

Sprint 1 Backlog

| ID | Story | Points |
| --- | --- | --- |
| PV-001 | Upload safety documents | 3 |
| PV-002 | AI data extraction | 8 |
| PV-003 | Review extracted data | 5 |
| PV-007 | Assign cases | 3 |
| PV-009 | Update case status | 5 |
| PV-013 | Audit trail | 5 |

Total:

29 points

Remaining capacity:

11 points

Additional story:

PV-005 Duplicate Detection

8 points

Final Sprint:

| Story | Points |
| --- | --- |
| Document Upload | 3 |
| AI Extraction | 8 |
| Review AI Data | 5 |
| Case Assignment | 3 |
| Status Tracking | 5 |
| Audit Trail | 5 |
| Duplicate Detection | 8 |

Total:

37 points

7. Sprint Planning Meeting

Participants:

- Product Owner

- BA

- Scrum Master

- Developers

- QA

Discussion Example

Developer:

"For AI extraction, what happens when confidence is below 70%?"

BA Response:

Business Rule:

IF AI Confidence < 70%

THEN

Manual review required

Developer:

"Can safety analyst edit AI extracted values?"

BA Response:

Yes.

Requirement:

"Users shall be able to review and modify AI-generated fields before approval."

8. BA Role During Sprint

BA activities:

Before Sprint

✅ Refine stories

✅ Clarify requirements

✅ Confirm acceptance criteria

During Sprint

✅ Answer developer questions

✅ Clarify business rules

✅ Manage requirement changes

Sprint Review

✅ Validate functionality

✅ Collect stakeholder feedback

9. Jira Board Representation

Example:

BACKLOG

PV-001

PV-002

PV-003

↓

TO DO

PV-001

PV-002

↓

IN PROGRESS

PV-002

↓

TESTING

PV-003

↓

DONE

PV-001

BA Artifact Completed

AI Pharmacovigilance Platform

AGILE DELIVERY PLAN

✓ Product Backlog

✓ Epic Structure

✓ Prioritization

✓ Story Points

✓ Sprint Goal

✓ Sprint Backlog

STATUS: COMPLETED

Current Project Progress

Completed:

✅ Project Charter
✅ Stakeholder Register
✅ Business Case
✅ Requirement Elicitation
✅ AS-IS Process
✅ Gap Analysis
✅ TO-BE Process
✅ BRD
✅ FRD
✅ User Stories
✅ Product Backlog
✅ Sprint Planning

Next Lesson

Lesson 11 – BA Role During Sprint Execution, Daily Scrum, Refinement & Change Management

We will simulate:

- Developer questions

- Requirement clarifications

- Change requests

- Backlog refinement

- Sprint review

- Sprint retrospective

This is where a BA behaves like a real project team member.

Lesson 11 – BA Role During Sprint Execution, Daily Scrum, Refinement & Change Management

How a BA Works Inside an Agile Development Team

Learning Objective

After this lesson, you will understand:

✅ What a BA does after sprint starts
✅ How BA supports developers and testers
✅ How requirement clarifications happen
✅ How backlog refinement works
✅ How BA handles requirement changes
✅ How sprint review feedback becomes new backlog items

1. Sprint Has Started

Sprint 1 Goal:

"Enable AI-assisted safety case creation"

Sprint Duration:

2 Weeks

Sprint 1 Stories

| ID | Story | Status |
| --- | --- | --- |
| PV-001 | Upload safety documents | In Development |
| PV-002 | AI data extraction | In Development |
| PV-003 | Review extracted data | Pending |
| PV-007 | Case assignment | Pending |
| PV-013 | Audit trail | Pending |

2. BA Role During Sprint

A common misunderstanding:

"BA work finishes after writing requirements."

Wrong.

In Agile:

The BA continuously supports delivery.

BA Activities During Sprint

Requirement Clarification

↓

Developer Support

↓

QA Support

↓

Stakeholder Alignment

↓

Feedback Management

↓

Backlog Updates

3. Daily Scrum Participation

Daily Scrum is mainly for developers.

But BA may attend.

Purpose:

Identify requirement blockers.

Scenario 1: Developer Question

Developer:

"For AI extraction, should the system automatically save extracted information?"

BA Analysis

Need to check business rule.

Healthcare data requires validation.

Decision:

AI output should NOT become final automatically.

BA Clarification:

Business Rule:

AI extracts information

↓

User reviews

↓

User approves

↓

Information becomes official record

Requirement Update:

FR-003:

"The system shall require user validation before saving AI extracted information as an official safety case record."

4. QA Team Support

QA asks:

"How should we test duplicate detection?"

BA provides acceptance criteria.

Test Scenario

Given:

A new safety case is created

When:

The system compares existing records

Then:

Cases above 90% similarity should be flagged.

QA Test Case:

| Test | Expected Result |
| --- | --- |
| Same patient + same drug + same event | Duplicate alert |
| Different patient | No alert |
| Low similarity | No duplicate |

5. Backlog Refinement Session

Usually happens:

1–2 times per sprint.

Purpose:

Prepare future stories.

Participants:

- Product Owner

- BA

- Developers

- QA

Story Refinement Example

Future Story:

PV-011

"Generate Safety Signal Alerts"

Developer:

"What data should trigger an alert?"

BA Discussion

Business Rule:

Signal should consider:

- Event frequency

- Severity

- Drug association

- Historical trends

Updated Story:

Before:

Generate safety alerts.

After:

Generate safety alerts based on abnormal increases in adverse event frequency, severity patterns, and drug-event relationships.

6. Requirement Change Management

Real projects always change.

Example:

Mid-sprint request:

Regulatory team says:

"All AI recommendations must store confidence scores."

BA Analysis

Question:

Is this:

- New requirement?

- Enhancement?

- Defect?

Answer:

New compliance requirement.

Change Request Created

CR-001

Change:

Store AI confidence score for every AI-generated recommendation.

Business Reason:

Regulatory transparency.

Impact:

Development Impact:

Medium

Testing Impact:

Medium

Timeline Impact:

Low

Decision:

Add to backlog.

7. Sprint Review Simulation

End of Sprint.

Team demonstrates:

Delivered:

✅ Document Upload

✅ AI Extraction Prototype

✅ Case Assignment

Stakeholder Feedback

Safety Manager:

"Can we see which fields AI is uncertain about?"

BA Converts Feedback Into Requirement

New User Story:

As a Safety Analyst,

I want to see AI confidence levels,

so that I can focus review effort on uncertain information.

8. Sprint Retrospective

Purpose:

Improve team process.

Feedback:

Problem:

Developers needed more detailed AI rules.

Improvement:

BA will provide:

- Business rules earlier

- More examples

- Better acceptance criteria

9. BA Artifacts Created

After sprint execution:

AI Pharmacovigilance Platform

SPRINT SUPPORT DOCUMENTATION

✓ Requirement Clarifications

✓ Updated Acceptance Criteria

✓ Change Requests

✓ Backlog Refinement Notes

✓ Stakeholder Feedback

STATUS: COMPLETED

Real BA Learning

A BA's job is not:

"Write documents and disappear."

A BA's real role:

Understand Business

↓

Translate Needs

↓

Support Delivery

↓

Resolve Ambiguity

↓

Improve Product

Project Progress

Completed:

✅ Initiation
✅ Discovery
✅ Analysis
✅ Documentation
✅ Agile Planning
✅ Sprint Support

Next Lesson

Lesson 12 – User Acceptance Testing (UAT) Planning & Execution

We will simulate:

- UAT strategy

- UAT scenarios

- Business test cases

- User validation

- Defect handling

- Sign-off process

This completes the BA lifecycle before production release.

Lesson 12 – User Acceptance Testing (UAT) Planning & Execution

Validating That the Solution Solves the Business Problem

Learning Objective

After this lesson, you will understand:

✅ What UAT is and why BA owns it
✅ Difference between QA Testing and UAT
✅ How to prepare UAT strategy
✅ How to write UAT scenarios and test cases
✅ How business users validate the product
✅ How BA manages defects and sign-off

1. Where UAT Fits in the Project Lifecycle

We have reached the validation phase.

Business Problem

↓

Requirements

↓

Design

↓

Development

↓

System Testing

↓

UAT  ← WE ARE HERE

↓

Production Release

↓

Production Feedback

2. What is UAT?

UAT = User Acceptance Testing

Definition:

Testing performed by actual business users to confirm that the system meets business needs.

The key question:

Not:

"Does the software work?"

QA already checks that.

UAT asks:

"Can the business perform their real work successfully?"

3. QA Testing vs UAT

| QA Testing | UAT |
| --- | --- |
| Performed by QA team | Performed by business users |
| Checks technical correctness | Checks business suitability |
| Finds defects | Validates requirements |
| System-focused | Business-focused |

Example

QA Test

Question:

"Does the upload button work?"

Result:

✅ Upload works

UAT Test

Question:

"Can a safety analyst successfully create and process an adverse event case?"

Result:

Business validation

4. UAT Participants

For AI Pharmacovigilance Platform:

| User | Responsibility |
| --- | --- |
| Safety Case Processor | Validate case workflows |
| Safety Physician | Validate medical review |
| Regulatory User | Validate reporting |
| Safety Manager | Validate dashboards |
| BA | Coordinate UAT |

5. UAT Strategy Document

Objective

Validate that the AI Pharmacovigilance Platform supports real safety operations.

Scope

Included:

✅ Case creation

✅ AI extraction review

✅ Duplicate detection

✅ Workflow management

✅ Signal dashboard

✅ Audit trail

Excluded:

❌ Performance testing

❌ Security testing

❌ AI model training

6. UAT Environment

Before testing:

The team prepares:

- UAT server

- Test users

- Sample safety cases

- Test documents

- Expected outcomes

7. UAT Scenario Design

A BA creates business scenarios.

Scenario 1

Create New Safety Case

Business Objective:

Verify that users can create and process an adverse event case.

UAT Test Case

| Field | Details |
| --- | --- |
| Test ID | UAT-PV-001 |
| Scenario | Create Safety Case |
| User | Safety Analyst |

Steps:

- Login to system

- Upload adverse event document

- Review extracted information

- Submit case

Expected Result:

- Case ID generated

- Data stored

- Status becomes "New"

Scenario 2

Validate AI Extraction

Objective:

Confirm AI extracts correct safety information.

Test Data:

Document:

"Patient developed nausea after taking Drug A."

Expected Result:

AI identifies:

| Field | Value |
| --- | --- |
| Drug | Drug A |
| Event | Nausea |

Scenario 3

Duplicate Case Detection

Objective:

Verify duplicate identification.

Steps:

- Create new case

- Upload similar case information

- Run duplicate check

Expected Result:

System displays:

Possible Duplicate Found

Confidence:

92%

Review Required

Scenario 4

Medical Review Workflow

User:

Safety Physician

Steps:

- Open assigned case

- Review information

- Add assessment

- Approve

Expected:

Case moves to next workflow stage.

Scenario 5

Audit Trail Validation

User:

Quality Manager

Steps:

- Modify case information

- View history

Expected:

System shows:

- Previous value

- New value

- User

- Timestamp

8. UAT Defect Management

During UAT, users may find issues.

Example Defect

Defect ID:

UAT-DEF-001

Issue:

AI extracted wrong drug name.

Severity:

High

Impact:

Incorrect safety information.

BA Role

BA analyzes:

Is this:

- Requirement issue?

- Development bug?

- Data issue?

Defect Workflow

User Reports Issue

↓

BA Reviews

↓

Developer Fix

↓

QA Retest

↓

Business Validation

↓

Close Defect

9. UAT Sign-Off Process

When all critical scenarios pass:

UAT Execution Completed

↓

Defects Resolved

↓

Business Approval

↓

UAT Sign-Off

↓

Production Deployment

10. BA UAT Deliverables

The BA creates:

UAT Plan

Defines:

- Scope

- Users

- Timeline

UAT Test Cases

Defines:

- Scenario

- Steps

- Expected result

Defect Log

Tracks:

- Issue

- Severity

- Status

UAT Sign-Off Document

Confirms:

Business acceptance.

BA Artifact Completed

AI Pharmacovigilance Platform

USER ACCEPTANCE TESTING

✓ UAT Strategy

✓ UAT Scenarios

✓ Test Cases

✓ Defect Handling

✓ Business Sign-Off Process

STATUS: COMPLETED

Project Progress

Completed:

✅ Project Charter
✅ Stakeholders
✅ Business Case
✅ Elicitation
✅ Process Models
✅ Gap Analysis
✅ BRD
✅ FRD
✅ User Stories
✅ Backlog
✅ Sprint Planning
✅ Sprint Support
✅ UAT

Real BA Learning

The BA lifecycle is now almost complete:

Problem

↓

Analysis

↓

Requirements

↓

Build

↓

Test

↓

Accept

↓

Release

Next Lesson

Lesson 13 – Production Release, Go-Live Support & Post-Production Feedback

We will simulate:

- Release plan

- Go-live checklist

- Production monitoring

- User feedback collection

- Change requests after launch

- Continuous improvement backlog

This completes the full real-world BA project lifecycle simulation.

Lesson 13 – Production Release, Go-Live Support & Post-Production Feedback

Taking the Product From Testing → Real Business Usage

Learning Objective

After this lesson, you will understand:

✅ How a BA supports production release
✅ What a Go-Live plan contains
✅ How production issues are handled
✅ How BA collects post-launch feedback
✅ How improvements become new backlog items
✅ How a BA closes the project lifecycle

1. Where We Are Now

The complete journey:

Business Problem

↓

Project Charter ✅

↓

Business Case ✅

↓

Requirements ✅

↓

Design & Development ✅

↓

Testing ✅

↓

UAT Sign-Off ✅

↓

GO-LIVE

↓

Production Feedback

↓

Continuous Improvement

2. What is Go-Live?

Go-Live means:

Moving the application from testing environment into the real production environment where actual users perform business operations.

Example:

Before:

UAT Environment

Safety Team Testing

Sample Data

After:

Production Environment

Real Safety Users

Real Cases

Operational Data

3. Release Plan Document

A BA contributes to the Release Plan.

AI Pharmacovigilance Platform

Release Plan v1.0

Release Objective

Deploy AI-assisted safety case processing capabilities to production.

Release Scope

Included:

✅ Case intake

✅ AI document extraction

✅ Duplicate detection

✅ Workflow management

✅ Audit trail

✅ Safety dashboard

Release Date

Example:

30 September 2026

Deployment Team

| Team | Responsibility |
| --- | --- |
| Development | Deploy application |
| Infrastructure | Server setup |
| Database Team | Data migration |
| QA | Production validation |
| BA | Business readiness |
| Business Users | Final verification |

4. Go-Live Checklist

A BA helps verify business readiness.

Business Readiness

✅ UAT completed

✅ Business approval received

✅ Users trained

✅ SOPs updated

✅ Support process defined

Technical Readiness

✅ Application deployed

✅ Database configured

✅ Integrations tested

✅ Security checks completed

Operational Readiness

✅ User accounts created

✅ Helpdesk prepared

✅ Monitoring enabled

5. Production Smoke Testing

Immediately after deployment:

The team performs basic validation.

Smoke Test Examples

Test 1:

Login

Expected:

User can access system.

Test 2:

Create Safety Case

Expected:

Case ID generated.

Test 3:

Upload Document

Expected:

AI extraction starts.

Test 4:

Dashboard Access

Expected:

Metrics displayed.

6. BA Role During Go-Live

Many people think BA work ends after UAT.

Wrong.

During go-live, BA supports:

1. User Support

Example:

Safety Analyst:

"The AI extracted the wrong event category."

BA:

- Understand issue

- Check requirement

- Coordinate with team

2. Business Validation

BA confirms:

"Does the released system solve the original business problem?"

3. Issue Prioritization

Not every issue is urgent.

BA helps classify:

| Priority | Example |
| --- | --- |
| Critical | System unavailable |
| High | Incorrect safety data |
| Medium | Workflow improvement |
| Low | UI enhancement |

7. Production Issue Example

Incident:

Users report:

"AI extraction accuracy is lower for scanned PDFs."

BA Analysis

Questions:

Is this a defect?

Maybe.

Is requirement missing?

Maybe.

Is data quality issue?

Possible.

Investigation:

Current requirement:

System extracts information from uploaded documents.

New finding:

Scanned images require OCR capability.

BA Creates Change Request

CR-002

Enhancement:

Add OCR capability for scanned documents.

Business Reason:

Improve extraction accuracy.

Impact:

Medium

Action:

Add to future backlog.

8. Post-Production Feedback Collection

After launch, BA collects feedback from:

Users

Safety analysts

Questions:

- What works well?

- What slows you down?

- What improvements are needed?

Managers

Questions:

- Are KPIs improving?

- Is workload reduced?

Compliance Team

Questions:

- Are audit requirements satisfied?

9. Feedback Management Process

User Feedback

↓

BA Analysis

↓

Requirement Created

↓

Backlog Item

↓

Future Sprint

↓

Product Improvement

10. Example Improvement Backlog

After 3 months:

| ID | Improvement | Priority |
| --- | --- | --- |
| ENH-001 | Improve AI extraction accuracy | High |
| ENH-002 | Add mobile approval | Medium |
| ENH-003 | Advanced safety analytics | Medium |
| ENH-004 | Voice-based case entry | Low |

11. Measuring Project Success

After release, BA compares:

Before Implementation

| Metric | Value |
| --- | --- |
| Case processing time | 5 days |
| Manual extraction | 100% |
| Duplicate review | Manual |

After Implementation

| Metric | Target |
| --- | --- |
| Processing time | 2 days |
| AI extraction | 60% automated |
| Duplicate detection | AI assisted |

12. Project Closure Report

A BA contributes to closure documentation.

Contains:

Achievements

- AI workflow implemented

- Processing improved

- Users onboarded

Lessons Learned

Example:

Positive:

"AI reduced repetitive tasks."

Improvement:

"More AI training data needed."

BA Artifact Completed

AI Pharmacovigilance Platform

PRODUCTION & OPERATIONS

✓ Release Plan

✓ Go-Live Checklist

✓ Production Support

✓ Feedback Process

✓ Improvement Backlog

✓ Closure Report

STATUS: COMPLETED

🎯 COMPLETE PROJECT LIFECYCLE FINISHED

We have now simulated a complete enterprise BA project:

1. Project Charter

↓

2. Stakeholder Register

↓

3. Business Case

↓

4. Requirement Elicitation

↓

5. AS-IS Process

↓

6. Gap Analysis

↓

7. TO-BE Process

↓

8. BRD

↓

9. FRD

↓

10. Epics & Features

↓

11. User Stories

↓

12. Backlog

↓

13. Sprint Planning

↓

14. Sprint Support

↓

15. UAT

↓

16. Release

↓

17. Production Feedback

Project #1 Completed ✅

AI Pharmacovigilance Platform

You now have a complete real BA portfolio case study.